A picture containing night sky

Description automatically generated

INTRO TO SOFTWARE ENGINEERING

PROJECT REPORT

**(TYPING TUTOR)**

Submitted to

Dr. Irum Inayat

(SE-Q)

**MASOOD GHAURI (21I-1198)**

**MUHAMMAD EMAN (21I-1140)**

**SHERAZ TARIQ (21I-1188)**

Table of Contents

Introduction to Project 3

Product Backlog 5

Module 1 User Stories 6

Module 2 User Stories 30

Module 3 User Stories 40

Trello Snapshots 50

Product Burn down Chart 53

Design Artifacts 55

Use-Case Diagram 56

Activity Diagram 58

Sequence Diagram 61

Class Diagram 65

Architecture Diagram 67

Implementation Snapshots 69

Boundary Value Analysis 72

**Introduction of Project**

**Typing tutor**

Our project is a **Typing Tutor** which teaches through

lessons, and games, and also takes typing test to test

the typing speed of Users.

**Sprint 1** (Lessons)

In our first sprint of this project, **we had to make all**

**the lessons of the typing tutor**. It teaches through some

typing lessons. And for the assistance of user, we also made **something like** **dummy fingers** which actually find and

highlight the key which is needed to be pressed by the user for next alphabet in lessons, and if user presses wrong key, it **beeps to indicate the wrong input.** It makes learning easier and more efficient.

**Sprint 2** (Typing Tests)

In our second sprint of this project, **we had to make all**

**the Typing Tests of this typing tutor**. It will have **3**

**difficulty levels- Easy, Medium, Hard**.

User can select the difficulty level as per his expertise or

choice. This test results will include the **Typing Speed of User, Accuracy, Time taken** to complete the test. It will also calculate the Total Score/Points (Typing speed +Accuracy+time).

This Module also included a new feature of **User Profiles**

in **previous Module (Lessons)**. By this feature user can **make**

his profile or he can **open existing profiles** and continue where

it was left or can save his progress.

**Sprint 3** (Typing Games)

In our third sprint of this project, **we have to make typing games.** There will be total of 3 games.

User can play any of them to enhance his/her typing speed.

This Module also include the **Rework of previous Modules**

as there was a misconception about using the PF and OOP concepts. So now all the work **has been changed**

**to OOP concepts**. There are changings made **in User-Stories and System Modeling Diagrams,** but the **basic concepts are**

**the same**.

**Product Backlog**

**User Stories**

**Module 1**

**Title:**

User-friendly interface

**Priority:**

10

**Story ID:**

01

**User Story:**

As a **user**

I want **a user-friendly interface**

So that **I can navigate easily**.

**Acceptance criteria:**

If it works, then it **should display the layout**

else

it would **display nothing.**

**Title:**

Dummy Fingers layout and working

**Priority:**

8

**Story ID:**

02

**User Story:**

*As a* **user**

*I want to* **see a dummy fingers layout which finds and highlights the finger need to be pressed for the next alphabet.**

*So that* **it can help me learning rapidly.**

**Acceptance criteria:**

If it works, **it should draw fingers on the screen and should find and highlight the dummy finger**

Else

it would **display nothing.**

**Title:**

Intro Tab

**Priority:**

6

**Story ID:**

03

**User Story:**

*As a* **user**

*I want* **to see the intro tab**

*So that* **I can switch to lessons, tests, or typing games**

**Acceptance criteria:**

If it works, then it **should display the intro tab**

else

it would **display nothing.**

**Title:**

Start Lesson 1

**Priority:**

4

**Story ID:**

04

**User Story:**

*As a* **user**

*I want to* **start lesson 1**

*So that* **I can start learning lesson 1**

**Acceptance criteria:**

If it works, then it **should start lesson 1**

else

it would **display nothing.**

**Title:**

Lesson 1.1

**Priority:**

4

**Story ID:**

4.1

**User Story:**

*As a* **user**

*I want to* **start sub-lesson 1.1**

*So that* **I can learn sub-lesson 1.1**

**Acceptance criteria:**

If it works, then it **should start sub-lesson 1.1**

else

it would **display nothing.**

**Title:**

Lesson 1.2

**Priority:**

4

**Story ID:**

4.2

**User Story:**

*As a* **user**

*I want to* **start sub-lesson 1.2**

*So that* **I can learn sub-lesson 1.2**

**Acceptance criteria:**

If it works, then it **should start sub-lesson 1.2**

else

it would **display nothing.**

**Title:**

Lesson 1.3

**Priority:**

4

**Story ID:**

4.3

**User Story:**

*As a* **user**

*I want to* **start sub-lesson 1.3**

*So that* **I can learn sub-lesson 1.3**

**Acceptance criteria:**

If it works, then it **should start sub-lesson 1.3**

else

it would **display nothing.**

**Title:**

Start Lesson 2

**Priority:**

3

**Story ID:**

05

**User Story:**

*As a* **user**

*I want to* **start lesson 2**

*So that* **I can start learning lesson 2**

**Acceptance criteria:**

If it works, then it **should start lesson 2**

else

it would **display nothing.**

**Title:**

Lesson 2.1

**Priority:**

3

**Story ID:**

5.1

**User Story:**

*As a* **user**

*I want to* **start sub-lesson 2.1**

*So that* **I can learn sub-lesson 2.1**

**Acceptance criteria:**

If it works, then it **should start sub-lesson 2.1**

else

it would **display nothing.**

**Title:**

Lesson 2.2

**Priority:**

3

**Story ID:**

5.2

**User Story:**

*As a* **user**

*I want to* **start sub-lesson 2.2**

*So that* **I can learn sub-lesson 2.2**

**Acceptance criteria:**

If it works, then it **should start sub-lesson 2.2**

else

it would **display nothing.**

**Title:**

Lesson 2.3

**Priority:**

3

**Story ID:**

5.3

**User Story:**

*As a* **user**

*I want to* **start sub-lesson 2.3**

*So that* **I can learn sub-lesson 2.3**

**Acceptance criteria:**

If it works, then it **should start sub-lesson 2.3**

else

it would **display nothing.**

**Title:**

Start Lesson 3

**Priority:**

2

**Story ID:**

06

**User Story:**

*As a* **user**

*I want to* **start lesson 3**

*So that* **I can start learning lesson 3**

**Acceptance criteria:**

If it works, then it **should start lesson 3**

else

it would **display nothing.**

**Title:**

Lesson 3.1

**Priority:**

2

**Story ID:**

6.1

**User Story:**

*As a* **user**

*I want to* **start sub-lesson 3.1**

*So that* **I can learn sub-lesson 3.1**

**Acceptance criteria:**

If it works, then it **should start sub-lesson 3.1**

else

it would **display nothing.**

**Title:**

Lesson 3.2

**Priority:**

2

**Story ID:**

6.2

**User Story:**

*As a* **user**

*I want to* **start sub-lesson 3.2**

*So that* **I can learn sub-lesson 3.2**

**Acceptance criteria:**

If it works, then it **should start sub-lesson 3.2**

else

it would **display nothing.**

**Title:**

Lesson 3.3

**Priority:**

2

**Story ID:**

6.3

**User Story:**

*As a* **user**

*I want to* **start sub-lesson 3.3**

*So that* **I can learn sub-lesson 3.3**

**Acceptance criteria:**

If it works, then it **should start sub-lesson 3.3**

else

it would **display nothing.**

**Title:**

Start Lesson 4

**Priority:**

1

**Story ID:**

07

**User Story:**

*As a* **user**

*I want to* **start lesson 4**

*So that* **I can start learning lesson 4**

**Acceptance criteria:**

If it works, then it **should start lesson 4**

else

it would **display nothing.**

**Title:**

Lesson 4.1

**Priority:**

1

**Story ID:**

7.1

**User Story:**

*As a* **user**

*I want to* **start sub-lesson 4.1**

*So that* **I can learn sub-lesson 4.1**

**Acceptance criteria:**

If it works, then it **should start sub-lesson 4.1**

else

it would **display nothing.**

**Title:**

Lesson 4.2

**Priority:**

1

**Story ID:**

7.2

**User Story:**

*As a* **user**

*I want to* **start sub-lesson 4.2**

*So that* **I can learn sub-lesson 4.2**

**Acceptance criteria:**

If it works, then it **should start sub-lesson 4.2**

else

it would **display nothing.**

**Title:**

Lesson 4.3

**Priority:**

1

**Story ID:**

7.3

**User Story:**

*As a* **user**

*I want to* **start sub-lesson 4.3**

*So that* **I can learn sub-lesson 4.3**

**Acceptance criteria:**

If it works, then it **should start sub-lesson 4.3**

else

it would **display nothing.**

**Title:**

Start Lesson 5

**Priority:**

0

**Story ID:**

08

**User Story:**

*As a* **user**

*I want to* **start lesson 5**

*So that* **I can start learning lesson 5**

**Acceptance criteria:**

If it works, then it **should start lesson 5**

else

it would **display nothing.**

**Title:**

Lesson 5.1

**Priority:**

0

**Story ID:**

8.1

**User Story:**

*As a* **user**

*I want to* **start sub-lesson 5.1**

*So that* **I can learn sub-lesson 5.1**

**Acceptance criteria:**

If it works, then it **should start sub-lesson 5.1**

else

it would **display nothing.**

**Title:**

Lesson 5.2

**Priority:**

0

**Story ID:**

8.2

**User Story:**

*As a* **user**

*I want to* **start sub-lesson 5.2**

*So that* **I can learn sub-lesson 5.2**

**Acceptance criteria:**

If it works, then it **should start sub-lesson 5.2**

else

it would **display nothing.**

**Title:**

Lesson 5.3

**Priority:**

0

**Story ID:**

8.3

**User Story:**

*As a* **user**

*I want to* **start sub-lesson 5.3**

*So that* **I can learn sub-lesson 5.3**

**Acceptance criteria:**

If it works, then it **should start sub-lesson 5.3**

else

it would **display nothing.**

**User Stories**

**Module 2**

**Title:**

User Profiles

**Priority:**

10

**Story ID:**

**01**

**User Story:**

*As a* **user**

*I want* **to have User Profiles**

*So that* **I can save my progress**.

**Acceptance criteria:**

*If it works,* then it **should create or open the User Profies.**

*else*

*it should* **display an error message “Enable to create/open User Profile” or display nothing.**

**Title:**

Create New User Profiles

**Priority:**

10

**Story ID:**

**1.1**

**User Story:**

*As a* **user**

*I want to* **create my new User Profile**

*So that* **I can save my progress and continue later.**

**Acceptance criteria:**

*If it works,* **it should start process of creating new**

**User Profile.**

*Else*

*it should* **display an error message “error creating profile" or return to intro menu.**

**Title:**

Open Existing Profiles

**Priority:**

10

**Story ID:**

**1.2**

**User Story:**

*As a* **user**

*I want* **to open/show** **my existing profiles**

*So that* **I can continue where it was left.**

**Acceptance criteria:**

*If it works, then it* **should display/open my existing profiles.**

*else*

*it should* **display error message “error opening profiles” or return to intro Menu.**

**Title:**

Typing Tests

**Priority:**

8

**Story ID:**

**02**

**User Story:**

*As a* **user**

*I want to* **have typing tests**

*So that* **I can test my typing speed and skills.**

**Acceptance criteria:**

*If it works, then it* **should show the typing test level tab**

*else*

*it should* **return to intro tab.**

**Title:**

Easy Typing Test

**Priority:**

6

**Story ID:**

**2.1**

**User Story:**

*As a* **user**

*I want to* **have an easy difficulty level typing test**

*So that* **I can test my typing skills.**

**Acceptance criteria:**

*If it works, then it* **should start easy level typing test**

*else*

*it should* **return back to test tab.**

**Title:**

Medium Level Test

**Priority:**

6

**Story ID:**

**2.2**

**User Story:**

*As a* **user**

*I want to* **have a medium difficulty level typing test**

*So that* **I can test my typing skills.**

**Acceptance criteria:**

*If it works, then it* **should start medium level typing test**

*else*

*it should* **return back to test tab.**

**Title:**

High Level Test

**Priority:**

6

**Story ID:**

**2.3**

**User Story:**

*As a* **user**

*I want to* **have a high difficulty level typing test**

*So that* **I can test my typing skills.**

**Acceptance criteria:**

*If it works, then it* **should start high level typing test**

*else*

*it should* **return back to test tab.**

**Title:**

Test Results

**Priority:**

4

**Story ID:**

**03**

**User Story:**

*As a* **user**

*I want to* **have my test results (speed accuracy, etc.)**

*So that* **I can have an idea of my typing skills.**

**Acceptance criteria:**

*If it works, then it* **should display the test results**

*else*

*it should* **return to intro menu.**

**Title:**

High Score

**Priority:**

2

**Story ID:**

**04**

**User Story:**

*As a* **user**

*I want to* **be informed if I make a high score**

*So that* **it can be updated.**

**Acceptance criteria:**

*If it works, then it* **should show me a message and update the previous high score.**

*else*

*it should* **display and do nothing.**

**User Stories**

**Module 3**

**Title:**

Game 1 (Shooting)

**Priority:**

10

**Story ID:**

**01**

**User Story:**

*As a* **user**

*I want* **to have a shooting typing game**

*So that* **I can enhance my typing speed while having fun**.

**Acceptance criteria:**

*If it works,* then it **should run this game.**

*else*

*it should* **display nothing.**

**Title:**

Planes

**Priority:**

10

**Story ID:**

**1.1**

**User Story:**

*As a* **user**

*I want to* **have fighter Planes in my game which can be used to destroy enemy crafts**

*So that* **it become more engaging and fun.**

**Acceptance criteria:**

*If it works, then it* **should display fighter planes**

*else*

*it should* **return to game menu.**

**Title:**

Enemy crafts

**Priority:**

10

**Story ID:**

**1.2**

**User Story:**

*As a* **user**

*I want to* **have enemy crafts in this game who want to hit user’s planes**

*So that* **it becomes more engaging.**

**Acceptance criteria:**

*If it works, then it* **should display enemy crafts**

*else*

*it should* **return to game menu.**

**Title:**

Game 2 (Shooting)

**Priority:**

6

**Story ID:**

**2**

**User Story:**

*As a* **user**

*I want to* **have another shooting game**

*So that* **I can enhance my typing speed while having fun.**

**Acceptance criteria:**

*If it works,* **it should start second shooting game.**

*Else*

*it should* **display nothing.**

**Title:**

Machine Gun

**Priority:**

6

**Story ID:**

**2.1**

**User Story:**

*As a* **user**

*I want to* **have a machine gun in this game to destroy enemy crafts**

*So that* It **becomes more engaging.**

**Acceptance criteria:**

*If it works, then it* **should display machine gun**

*else*

*it should* **return to game menu.**

**Title:**

Enemy crafts

**Priority:**

6

**Story ID:**

**2.2**

**User Story:**

*As a* **user**

*I want to* **have enemy crafts who destroy to hit User’s building**

*So that* **it becomes more engaging.**

**Acceptance criteria:**

*If it works, then it* **should display enemy crafts**

*else*

*it should* **return to game menu.**

**Title:**

Game 3 (Racing)

**Priority:**

4

**Story ID:**

**3**

**User Story:**

*As a* **user**

*I want* **to have a racing typing game**

*So that* **I can enhance my typing speed while having fun.**

**Acceptance criteria:**

*If it works, then it* **should start the game.**

*else*

*it should* **display nothing.**

**Title:**

Cars

**Priority:**

4

**Story ID:**

**3.1**

**User Story:**

*As a* **user**

*I want to* **have different racing cars who race**

*So that* **it becomes more engaging.**

**Acceptance criteria:**

*If it works, then it* **should display racing car**

*else*

*it should* **return to game menu.**

**Title:**

Instructions Page

**Priority:**

2

**Story ID:**

**04**

**User Story:**

*As a* **user**

*I want to* **have an instructions page for all games**

*So that* **I can understand gameplay.**

**Acceptance criteria:**

*If it works, then it* **should show instructions page.**


*else*

*it should* **display and do nothing.**


**Trello**

**Snapshots**


**FIRST SNAPSHOT**

****

**SECOND SNAPSHOT**

****

**THIRD SNAPSHOT**

****


**Product Burndown Chart**

**Chart, line chart

Description automatically generated**

**Design Artifacts**


**Use Case Diagram**

****


**Activity**

**Diagrams**


**For Typing Tests**

****

**For Lessons**

****

**For Typing Games**

****

**Sequence**

**Diagrams**

**For Test Results**

**![Diagram

Description automatically generated with medium confidence](data:image/jpeg;base64,/9j/4AAQSkZJRgABAQEAYABgAAD/4RFORXhpZgAATU0AKgAAAAgACQE+AAUAAAACAAAIhgE/AAUAAAAGAAAIlgMBAAUAAAABAAAIxgMDAAEAAAABAAAAAFEQAAEAAAABAQAAAFERAAQAAAABAAAOxFESAAQAAAABAAAOxIdpAAQAAAABAAAIzuocAAcAAAgMAAAAegAAAAAc6gAAAAgAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAeiYAAYagAACAhAABhqAAAPoAAAGGoAAAgOgAAYagAAB1MAABhqAAAOpgAAGGoAAAOpgAAYagAAAXcAABhqAAAYagAACxjwAFkAMAAgAAABQAABEckAQAAgAAABQAABEwkpEAAgAAAAMwMAAAkpIAAgAAAAMwMAAA6hwABwAACAwAAAkQAAAAABzqAAAACAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAMjAyMjowNTozMCAyMzowNzowNAAyMDIyOjA1OjMwIDIzOjA3OjA0AAAA/+EJnGh0dHA6Ly9ucy5hZG9iZS5jb20veGFwLzEuMC8APD94cGFja2V0IGJlZ2luPSfvu78nIGlkPSdXNU0wTXBDZWhpSHpyZVN6TlRjemtjOWQnPz4NCjx4OnhtcG1ldGEgeG1sbnM6eD0iYWRvYmU6bnM6bWV0YS8iPjxyZGY6UkRGIHhtbG5zOnJkZj0iaHR0cDovL3d3dy53My5vcmcvMTk5OS8wMi8yMi1yZGYtc3ludGF4LW5zIyI+PHJkZjpEZXNjcmlwdGlvbiByZGY6YWJvdXQ9InV1aWQ6ZmFmNWJkZDUtYmEzZC0xMWRhLWFkMzEtZDMzZDc1MTgyZjFiIiB4bWxuczp4bXA9Imh0dHA6Ly9ucy5hZG9iZS5jb20veGFwLzEuMC8iPjx4bXA6Q3JlYXRlRGF0ZT4yMDIyLTA1LTMwVDIzOjA3OjA0PC94bXA6Q3JlYXRlRGF0ZT48L3JkZjpEZXNjcmlwdGlvbj48L3JkZjpSREY+PC94OnhtcG1ldGE+DQogICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgCiAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAKICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgIAogICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgCiAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAKICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgIAogICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgCiAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAKICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgIAogICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgCiAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAKICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgIAogICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgCiAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAKICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgIAogICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgCiAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAKICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgIAogICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgCiAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAKICAgICAgICAgICAgICAgICAgICAgICAgICAgIDw/eHBhY2tldCBlbmQ9J3cnPz7/2wBDAAIBAQIBAQICAgICAgICAwUDAwMDAwYEBAMFBwYHBwcGBwcICQsJCAgKCAcHCg0KCgsMDAwMBwkODw0MDgsMDAz/2wBDAQICAgMDAwYDAwYMCAcIDAwMDAwMDAwMDAwMDAwMDAwMDAwMDAwMDAwMDAwMDAwMDAwMDAwMDAwMDAwMDAwMDAz/wAARCANXAt0DASIAAhEBAxEB/8QAHwAAAQUBAQEBAQEAAAAAAAAAAAECAwQFBgcICQoL/8QAtRAAAgEDAwIEAwUFBAQAAAF9AQIDAAQRBRIhMUEGE1FhByJxFDKBkaEII0KxwRVS0fAkM2JyggkKFhcYGRolJicoKSo0NTY3ODk6Q0RFRkdISUpTVFVWV1hZWmNkZWZnaGlqc3R1dnd4eXqDhIWGh4iJipKTlJWWl5iZmqKjpKWmp6ipqrKztLW2t7i5usLDxMXGx8jJytLT1NXW19jZ2uHi4+Tl5ufo6erx8vP09fb3+Pn6/8QAHwEAAwEBAQEBAQEBAQAAAAAAAAECAwQFBgcICQoL/8QAtREAAgECBAQDBAcFBAQAAQJ3AAECAxEEBSExBhJBUQdhcRMiMoEIFEKRobHBCSMzUvAVYnLRChYkNOEl8RcYGRomJygpKjU2Nzg5OkNERUZHSElKU1RVVldYWVpjZGVmZ2hpanN0dXZ3eHl6goOEhYaHiImKkpOUlZaXmJmaoqOkpaanqKmqsrO0tba3uLm6wsPExcbHyMnK0tPU1dbX2Nna4uPk5ebn6Onq8vP09fb3+Pn6/9oADAMBAAIRAxEAPwD9/KKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKxviN4xX4efD3XvED2txfJoenXGoNbW4zNcCKNpNiD+823A9yKyPjX8fvBv7OnhW31jxr4h0/QbO+u107T45mL3WsXro7xWNlboGmvLyURuIra3SSaUrtRGbivLz+2R8RT/AM2nftAf+DfwR/8ANDQByfwM/ZWm/as+EXhr4ifFT4jfETxBrHjTS7bXI9P8J+NtU8MeH9EjuYlmjtrSPTLi3eeONXCie5eWSQgvlAQi63gmDxB+yZ+1f4N+Hq+MvEfjjwL8SdO1Oaws/El6dS1jwzdWKwyFkvX/AH9xZyRylW+0tJJHL5OJCsuxfD7fwp8U/hnPcQ/Cf4U/tffCvw9czPP/AMI1Z3/w11bRbJ3Ys5tIr7WJpLRSxYiGGVYFJO2IV2HwK1Hxd8GvGeoeLtS/Zv8A2qfiD4+1W0Gn3PifxN4g8BS3iWgcSfZbeK312G1tIC4DtHbwxh2VWfeyqQAfa1FfP/8Aw33B4E/074s/DH4gfAnwl/q28WeNtR8Pf2Dbzn/Vw3Fxp+qXf2TzMMqS3KxQNJ5cIl86aCKX6AoAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKK4/9oX416X+zX8AvHHxG1231C70TwD4fv8AxJqEFhGkl1Nb2dtJcSpErsiNIUjYKGdQSRlgOR5f/wANkfEX/o079oD/AMG/gj/5oaAD9sj/AJOK/ZO/7Krff+oR4rr6Ar4w+L3x98V/FT9rT9lbT9d+CPxQ+GtnD8StQuE1PxJf+HJ7Wdx4K8UKIFXTtVu5vMIZmBaNY8RtlwxVW9f8feLNVs/+Cknwn0KHUtQi0TUvhr40v7vT0uHW1uriDVPCaQTSRA7GkjS5uFRyCVE8oBAdsgHuFFc/8S/iloPwf8OW2reIr7+ztPvNV03RIpfJkm33moX0FhZxYjViPMurmCPcRtXfuYqoZh0FAHz/AP8ABWL/AJRZftLf9kq8Uf8Apouq+gK+EPFnizVfHv8AwbHalruu6lqGta3rX7MEt/qGoX9w9zdX9xL4ULyzSyuS8kjuzMzsSWJJJJNe3/8ADZHxF/6NO/aA/wDBv4I/+aGgD6Aor5//AOGyPiL/ANGnftAf+DfwR/8ANDXP/Fj/AIKNeKPgd8LPE3jbxT+y7+0BpfhnwfpV1rer3n9o+DJ/slnbQvNPL5cfiBpH2xozbUVmOMAE4FAH1BRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFfPHxD/AOCg/wDwi3x+8V/Drw38Hfi/8SNY8EwWM+sXXhuHRxZ2v2yJpYE3XmoWzsxVGJ2oQMdag/4b08Zf9Gq/tHf98+F//l1QB9HUV84/8N6eMv8Ao1X9o7/vnwv/APLqj/hvTxl/0ar+0d/3z4X/APl1QB9HUV84/wDDenjL/o1X9o7/AL58L/8Ay6o/4b08Zf8ARqv7R3/fPhf/AOXVAH0dRXzj/wAN6eMv+jVf2jv++fC//wAuqP8AhvTxl/0ar+0d/wB8+F//AJdUAfR1FfOP/DenjL/o1X9o7/vnwv8A/Lquo/Zd/bNs/wBprxv448MyeBfH3w+8S/D82B1TTPFMVgsxS8jkkgeNrO6uY2UrE2csCOOKAPZqKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiuC/ag/aH0X9k39n/xV8RvEVpq1/ovhGyN9dW2mRRy3k6ghdsSyOiFiWAG51HqRQB3tFfOP/DenjL/AKNV/aO/758L/wDy6o/4b08Zf9Gq/tHf98+F/wD5dUAfR1FfOP8Aw3p4y/6NV/aO/wC+fC//AMuqP+G9PGX/AEar+0d/3z4X/wDl1QB9HUV84/8ADenjL/o1X9o7/vnwv/8ALqj/AIb08Zf9Gq/tHf8AfPhf/wCXVAH0dRXzj/w3p4y/6NV/aO/758L/APy6o/4b08Zf9Gq/tHf98+F//l1QB9HUV8o/FD/gqRffBLwFqXirxf8As2/tDeH/AA1osYm1DUZ4fDkkVnGWC72WLWHcgFhnarH2NfV1ABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFAHz/AP8ABWL/AJRZftLf9kq8Uf8Apouq+gK+f/8AgrF/yiy/aW/7JV4o/wDTRdV9AUAeX/tO/sxR/tKQeC5ofGnjDwBrfgHxAfEmj6x4bXTpLqG4bTr7TnRkv7S6t3ja31C4BBiyCVIYFefEPCXwb8RfCT/gqb8L/wC3/ix8QPih/aHwq8b+R/wk9nodv/ZmzV/CG7yf7M06zz5m9d3m+Zjyk27Mvu+v6+f/AIjf8pTfg3/2Srx5/wCnfwZQAf8ABSz/AJN18Of9lV+HH/qb6FX0BXz/AP8ABSz/AJN18Of9lV+HH/qb6FX0BQB+eH7EX/BP7X/2lP8AgkR8IfDWu/tGfHC08G+P/g/o2mah4fsLHwnHaw2F5osMctnFK+iPdLGIpGjV2maYAAmQv8x/Q+vn/wD4JO/8osv2af8AslXhf/00WtfQFABXz/8A8FYv+UWX7S3/AGSrxR/6aLqvoCvn/wD4Kxf8osv2lv8AslXij/00XVAH0BRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAfL/7Lf8Ayky/aq/69/B3/puua+oK+X/2W/8AlJl+1V/17+Dv/Tdc19QUAFZ9z4s0uz8VWehTalp8Wt6laT39pp73CLdXVvA8KTzRxE72jje5t1dwCFM8QJBdc/GH/BRz4K/8L3/b6+Bekf8ACofg/wDGj7P8P/HF5/YnxHvPsulWu3UfCafao2/s3UM3C79ijyV+SaU+YMbX5/R/2WfHfgH9pz9nvwBY/ED/AIV/qEPw/wDiVf3V14bsLfUW8PadceI/DF5b6HpL30LW0dvYrNa2MUs1kyNZ2ZWO1tWkiNsAff8ARXwh8N/jR8Yf2i/ih8L/AADa/FbUPB1ncWnxSsfEGt6doGmXGs6yPDHi7TdE0+6ja4gktLe8kjdnnYWr27i4uljtoWa3ktTQv24PFdr/AMFFfh74Zg8TeMPEHhT4peNfE/hKGO/sfDmn+F1h0Wy1R7r+yrdJj4he8tL3Tre0uLm7DWUjyXTxpElxYBAD7vor4A8SftSfF74I/s//ABEt/E2ufEDU/jpb6r4K06/8OLZeGzYaVBr/AIgXRzf+FpEjjja3mkOorYrr08k8bafbNewojv8AaPb/ANg/WfjNP4q8a6f8SNJ+KEPhS1tNNuPD+p/ER/Cn9v3l7I96t/AF8OSG0FnFHFpzRmWNZjJc3WXkQRrGAfSFfL/7MH/KTj9qj/rx8G/+kN7X1BXy/wDswf8AKTj9qj/rx8G/+kN7QB9QUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFfMP/BZ7/lF18Zv+wF/7Xir6er5h/4LPf8AKLr4zf8AYC/9rxUAfT1FFFABRX5Q/tY/BX/hIvjR+194u/4VD8H7zyviBoug/wDC39RvPL8ZfCr7V4V8LW/9uWSf2a+230j7V/ahm/tK08sQXD7ofL81vX/2hP2hP2jPGP7QHxys/hRoPxg1i6+E+q2+ieF9P8ODwTF4P1i8Ph/TNWji1ttXnTVvnudRMc7WDwqLQQiIrcCWQgH3/RXzfrPjnxx4S/b90nT/ABj4k8YaH4H8UXbaZ4FstGttGm8NeIpV0iW7ls9TaWGTV4tUVrXVbpXgeGwNtZ2aGQ3Dywy8B8Ff20PE3iX4Lf8ABP1tY8YafJ4y+PVpZ3/ie2eO0juvEVuPA+paldzRwBB5caagunu726oEMkUZKpLsYA+v/CfizS/HvhXTdd0LUtP1rRNatIr/AE/ULC4S5tb+3lQPFNFKhKSRujKyupIYEEEg1oV+aH7DPw01rxV4q/4J76hY/ELxh4Zs7T9mCW4l0zTbbSpLW9S3fwW00EjXNnNMI7oTRrMY5EkUWkPkvAxmab9L6APmL/gs3/yi8+M3/YC/9rxV9O18xf8ABZv/AJRefGb/ALAX/teKvp2gAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigD5//AOCsX/KLL9pb/slXij/00XVfQFeH/wDBTXwnqvj3/gm3+0HoWhaZqGta3rXw18R2Gn6fYW73N1f3Eul3KRQxRIC8kjuyqqKCWJAAJNZ//Dyz4df9C5+0B/4Ynxv/APKmgD6Arz/46fsnfCz9qD+y/wDhZnw0+H/xE/sPzf7N/wCEn8PWmr/2f5uzzfJ+0Rv5e/yo923G7y0znaMef/8ADyz4df8AQuftAf8AhifG/wD8qaP+Hlnw6/6Fz9oD/wAMT43/APlTQAf8Onf2Wf8Ao2n9n/8A8N5pH/yPR/w6d/ZZ/wCjaf2f/wDw3mkf/I9H/Dyz4df9C5+0B/4Ynxv/APKmvK/gt/wVN8O6n+0J8ZbHVrD46XmiabqumDQrWP4LeLppdPhfS7ZpUkjj0syw7p/McCYKWDblyhBoA+xPCfhPS/AXhXTdC0LTNP0XRNFtIrDT9PsLdLa1sLeJAkUMUSAJHGiKqqigBQAAABWhXz//AMPLPh1/0Ln7QH/hifG//wAqaP8Ah5Z8Ov8AoXP2gP8AwxPjf/5U0AfQFfP/APwVi/5RZftLf9kq8Uf+mi6o/wCHlnw6/wChc/aA/wDDE+N//lTXkH/BQn9trwv8cf2Bfjh4J8LeDf2gNU8TeMPh/r2iaRZ/8KP8Zwfa7y5064hgi8yTS1jTdI6rudlUZySBk0Afb9FFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQB8v8A7Lf/ACky/aq/69/B3/puua+oK+FIf2uvAf7Gv/BS79oiT4kahq/h2HxdYeFbjRph4f1G8h1COCyuY5WR7eCRTschTk9cjsa9J/4fNfs4/wDQ9ap/4SOt/wDyJQB9JXPhPS7zxVZ67Npmny63ptpPYWmoPbo11a287wvPDHKRvWOR7a3Z0BAYwREglFwXPhPS7zxVZ67Npmny63ptpPYWmoPbo11a287wvPDHKRvWOR7a3Z0BAYwREglFx82/8Pmv2cf+h61T/wAJHW//AJEo/wCHzX7OP/Q9ap/4SOt//IlAH0FoXwn8K+F9Yt9R03wz4f07ULP+0PIurXToYZof7QukvL/a6qCv2q6jjnmwf3sqK77mANZ9t+z34Bs/iZeeNYfA/g+LxlqV3Bf3evJo1sup3VxBaTWUE0lyE81pI7S5uLdHLErDPLGCEdlPgmrf8FtP2Z9CgjlvPiFf28c00dsjP4S1oBpJHCIo/wBE6szAD3NWf+HzX7OP/Q9ap/4SOt//ACJQB7F4A/ZO+Fnwo+FmteBfC3w0+H/hrwT4l8/+1/D2leHrSz0rVfPhWCf7RbRxrFL5kKrG+9TuRQpyABR8C/2TvhZ+y/8A2p/wrP4afD/4d/255X9pf8Ix4etNI/tDyt/led9njTzNnmybd2dvmPjG458d/wCHzX7OP/Q9ap/4SOt//IlH/D5r9nH/AKHrVP8Awkdb/wDkSgD6ir5f/Zg/5ScftUf9ePg3/wBIb2m/8Pmv2cf+h61T/wAJHW//AJErmv8Agnp8YNB/aI/bh/aY8ceEZtR1Dwrq0PhS0s9QuNLurCO6lgs7tZlQXEcbNsLKDgYG4etAH2PRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAV8w/8Fnv+UXXxm/7AX/teKvp6vmn/gsVpF5rv/BMX4zW+n2V5qF1/wAI+8iwWlu9xM6pJG7FUQFmwqsTgHgGgD6Wor5d/wCHzX7OP/Q9ap/4SOt//IlH/D5r9nH/AKHrVP8Awkdb/wDkSgD6C1P4T+Fdb0fxTp154Z8P3mn+ON//AAklrNp0MkPiDfax2b/bEK4uN1rDFAfMDZiiRD8qgDj/AI1/sRfBf9pTxVb678RvhD8L/H+t2lothBqHiTwrY6rdQ26u7rCss8TusYeSRggOAZGOMsc+W/8AD5r9nH/oetU/8JHW/wD5Eo/4fNfs4/8AQ9ap/wCEjrf/AMiUAe5aN+z34B8OfGXVviNp/gfwfY/ELXrRbDU/E9vo1tFrOo26iILDNdqgmkjAggARnIAhj4+RcZ/hH9k74WfD/wAd6j4p0H4afD/RPE2saqddv9XsPD1pbX97qJjuojeSzpGJHuDHfXqGViX23lwM4lcN4pD/AMFs/wBme51i40+P4hX7XtpFHPNCPCWtb40kLhGI+ydGMbgf7pqz/wAPmv2cf+h61T/wkdb/APkSgD3LUv2e/AOs+FfCWhXngfwfd6J4Au7O/wDDGnzaNbSWvhy4s0KWk1lEU2W0kCErE8QUxg4UgV2FfLv/AA+a/Zx/6HrVP/CR1v8A+RKP+HzX7OP/AEPWqf8AhI63/wDIlAEv/BZv/lF58Zv+wF/7Xir6dr86P+Cmf/BTP4M/tEfsIfEnwR4L8Sa1r3irxNpi2WmafD4T1hJLuZpo8IC9qqgnB6kCv0XoAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAr5//AGbv3f7bv7SCf3r3w7L+ekov/slfQFfP/wCz5+7/AG8v2iE/vReGZfzsZ1/9koA+gKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooA+f/APgox83ws+H6/wB74q+Cf08Q2Lf0r6Ar5/8A+CiPzfD74bL/AHvir4P/AE1q1b+lfQFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFAHz/8Lfl/4KefGtf73w58Dv8AnqHiof8AstfQFfP/AMNfl/4KkfGZf73wu8CP+eq+MB/7LX0BQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAeP/tq/t6/Cf8A4J3fCzT/ABt8YvFf/CH+GdU1WPRLW8/sy81DzbySGaZIvLtYpZBmO3mbcVCjZgnJAPwD8Jv+Djz9jHwv+2H8YPFF78ZPJ8P+KtP8PxaZdf8ACJa432mS2ivEuBsFkXXZ5kXLKAd3GcHHP/8AB6t/yiy8A/8AZVdO/wDTRrFff3/Dp39ln/o2n9n/AP8ADeaR/wDI9AHQfsVft6/Cf/goj8LNQ8bfB3xX/wAJh4Z0vVZNEurz+zLzT/KvI4YZni8u6iikOI7iFtwUqd+AcggewV+QP/BlT/yiy8ff9lV1H/00aPX6/UAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQB+UP7ZP/Bx5+xj8VvDfgK20H4yfb5NG+IHh/W71f+ES1yLybO1vo5p5fnsl3bUUnauWPQAnivr79ir/AILMfs2f8FEfinqHgn4O/Ej/AITDxNpelSa3dWf/AAj+qaf5VnHNDC8vmXVtFGcSXEK7QxY78gYBI/NH/g0U/Yi+C/7Sn/BNvxtrvxG+EPwv8f63afEq/sINQ8SeFbHVbqG3XS9KdYVlnid1jDySMEBwDIxxljnsP+Ccvwn8K/A7/g7p/ai8LeCfDPh/wf4Z0v4VWv2PSNE06HT7C08yLwtLJ5cEKrGm6R3c7QMs7E8kmgD9nqKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooA+f/AIffJ/wVN+Lv/TT4VeB//HdX8X//ABVfQFfP/gb5P+CpvxQ/6afCrwf/AOO6v4p/+Kr6AoAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKAPyB/4PVv+UWXgH/squnf+mjWK/X6vyB/4PVv+UWXgH/squnf+mjWK/X6gD8gf+DKn/lFl4+/7KrqP/po0ev1+r8gf+DKn/lFl4+/7KrqP/po0ev1+oAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigD8gf+DKn/lFl4+/7KrqP/po0ej9jf8A5XJP2sf+yVWP/pN4Uo/4Mqf+UWXj7/squo/+mjR6P2N/+VyT9rH/ALJVY/8ApN4UoA/Rj4ieIP2hbLxrqEfhPwl8GdS8OrIPsNxq/i3UrG9dNoz5sUWmzIrbs/dkIxisX/hKv2pv+hD/AGf/APwvNX/+U9fQFFAHz/8A8JV+1N/0If7P/wD4Xmr/APynrW/ZY+P/AI4+J3xF+I3hHx/4b8K+H9e8A3Gnxl/D+s3Gp2l5Hd23nq2+a2t3Vl6EbCPevaq+f/2c/wDk+T9o7/rt4c/9NlAH0BRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQB8/wDg/wCX/gqb8RP+mnwq8Lfpq/iL/wCKr6Ar5/8ADHyf8FTfHH/TT4VeHf8Ax3V9c/8Aiq+gKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigD8gf+D1b/AJRZeAf+yq6d/wCmjWK/X6vyB/4PVv8AlFl4B/7Krp3/AKaNYr9fqAPyB/4Mqf8AlFl4+/7KrqP/AKaNHr9fq/IH/gyp/wCUWXj7/squo/8Apo0ev1+oAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigD8gf+DKn/AJRZePv+yq6j/wCmjR6P2N/+VyT9rH/slVj/AOk3hSj/AIMqf+UWXj7/ALKrqP8A6aNHo/Y3/wCVyT9rH/slVj/6TeFKAP1+ooooAK+f/wBnP/k+T9o7/rt4c/8ATZX0BXz/APs5/wDJ8n7R3/Xbw5/6bKAD4oftL/FT/hqfXvhn8M/hz8P/ABR/wi/hXRvE+pal4n8d3fh//kJXerW0UEMVvpN9v2f2TIzOzp/rUAU4Jr1D4EfGvSv2g/hna+JtJt9QsY5Lu90y8sb+NFutLv7K7msr6zl8tniaS3u7eeFnhkkhcxFo5JI2SRvn/wAbfs3+OPif/wAFJPiJrui/Eb4ofCnRG+GvhCwj1Dw3pejTWuu3EeqeKXlhaXVNNvEMluk0LFIChUXimQMHix7h8P8ATNB+A2seF/hj4b8LeILfSbjStT1dNUjikurCCWG6tTML69ldpZNQvJtQkuN8pkluWhvpZJC6szgHh/7On/BQLx94++DXwv8Aih8RPhj4P8F/DT4s2mhPpWo6F44ufEGoaXca2bZNMjvrSXS7MJHLPdQWzSW8twY5riEsn2fzrmD2Dxn+2V8NfCeneKvs/jXwfrWt+EPD+p+Jr3QrPxJpseoCy06ea1u5SLi4iihjiu7ea2eaeSKGKaN0lkjKPt8A/wCCZX7DutaF+xf+z43xN8cfFDxIvhnwV4cvYvAHiix0qx0zwxqlvY2zQh4LbT7a7lkspFIijvppxFNFFMym5ghnj5/Vv2e9V0b/AII6ftcaFpXgfULTxl4/u/i/fjT7TRnj1PxHcXmq64lhN5Sp5tzJPaCyWF8MZIRbhCU2UAfV/wAYv2sfhZ+zv5v/AAsD4l/D/wAC+T9l8z/hIfENppnl/aftP2bPnyLjzvsV55efv/ZJ9ufKfbz/AO1N+3h8LP2LvEfw/wBO+JnjDw/4Q/4WRqtzpWm3WrataafbW32exnvJbmd7iWPbbr5McBkUNie9tEIHmgjn/BXwn/42m/Evx1eeGf8AmlXhLQtJ8Qzad/1F/E099ZwXJX/sHSTRI3/Pqzj/AFZrxDw14M8Q/CL4NfBHXNT8K+MI/Dfwb+Ovje9uNO07QL3UL3RvDRPjLSNGFnpttFJdS2aRX+kxQR2sLrHavE6qtvEzoAfb/hPxZpfj3wrpuu6FqWn61omtWkV/p+oWFwlza39vKgeKaKVCUkjdGVldSQwIIJBrQrP8J+Jrfxp4V03WLOPUIbPVrSK8gjv7CewukSRA6iW3nRJoZACA0cqLIhyrKrAgaFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFAHz/oHyf8ABU3xZ/00+FWi/wDjur6t/wDFV9AV8/6T8n/BU3X/APpp8KtM/wDHdX1D/wCKr6AoAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKAPyB/4PVv8AlFl4B/7Krp3/AKaNYr9fq/IH/g9W/wCUWXgH/squnf8Apo1iv1+oA/IH/gyp/wCUWXj7/squo/8Apo0ev1+r8Mf+DRT9kHwh8f8A/gm3421nxBffEW1vLb4lX9ki6B8Qtf8AD1sY10vSnBaDT72CJpMyNmRkLkBVLEKoH6nf8Oz/AIZ/9Bf43f8Ah6vGX/y0oA+gKK+f/wDh2f8ADP8A6C/xu/8AD1eMv/lpR/w7P+Gf/QX+N3/h6vGX/wAtKAPoCivn/wD4dn/DP/oL/G7/AMPV4y/+WlH/AA7P+Gf/AEF/jd/4erxl/wDLSgD6Aor5/wD+HZ/wz/6C/wAbv/D1eMv/AJaUf8Oz/hn/ANBf43f+Hq8Zf/LSgD6Aor5//wCHZ/wz/wCgv8bv/D1eMv8A5aUf8Oz/AIZ/9Bf43f8Ah6vGX/y0oA+gKK+f/wDh2f8ADP8A6C/xu/8AD1eMv/lpR/w7P+Gf/QX+N3/h6vGX/wAtKAPoCivn/wD4dn/DP/oL/G7/AMPV4y/+WlH/AA7P+Gf/AEF/jd/4erxl/wDLSgD6Aor5/wD+HZ/wz/6C/wAbv/D1eMv/AJaUf8Oz/hn/ANBf43f+Hq8Zf/LSgD6Aor5//wCHZ/wz/wCgv8bv/D1eMv8A5aUf8Oz/AIZ/9Bf43f8Ah6vGX/y0oA+gKK+f/wDh2f8ADP8A6C/xu/8AD1eMv/lpR/w7P+Gf/QX+N3/h6vGX/wAtKAPoCivn/wD4dn/DP/oL/G7/AMPV4y/+WlH/AA7P+Gf/AEF/jd/4erxl/wDLSgD6Aor5/wD+HZ/wz/6C/wAbv/D1eMv/AJaUf8Oz/hn/ANBf43f+Hq8Zf/LSgD6Aor5//wCHZ/wz/wCgv8bv/D1eMv8A5aUf8Oz/AIZ/9Bf43f8Ah6vGX/y0oA+gKK+f/wDh2f8ADP8A6C/xu/8AD1eMv/lpR/w7P+Gf/QX+N3/h6vGX/wAtKAOA/wCC2f8AwUq1r/glL+yDpvxV0Xwzpfi4r4psdIvdMvbh7fz7aZJ2fy5Uz5cn7tcMyuoycqa5T/gnB/wcQfs4/wDBR37Do+l+Jf8AhAvH93tj/wCEW8UOlpcXEpwNtrNnybnLZCqjCUgZMS18s/8ABzd/wTq0/Sf+Cc+mQ/DWw+MXjDxdqnjbTLK00q48deJvFRut8VySI7K7vLiNn+UYYR7hzgjJz8b/APBN3/gzs+Jnxnax8SftBa9/wq3w7JiT+wNMeO78QXSHPDv80FrkEEFvNcEFWiU0AfbX/BlT/wAosvH3/ZVdR/8ATRo9H7G//K5J+1j/ANkqsf8A0m8KUf8ABlT/AMosvH3/AGVXUf8A00aPR+xv/wArkn7WP/ZKrH/0m8KUAfr9RRVK08Sadf67eaXBqFlNqWnRxS3dpHOrT2qS7/KaRAdyq/lvtJADbGxnBoAu18//ALOf/J8n7R3/AF28Of8Apsr6Ar5//Zz/AOT5P2jv+u3hz/02UAfQFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFAHz/AGXy/wDBU3U/9v4VWn6avdf/ABVfQFfP8Xyf8FTZv+mnwqj/APHdXf8A+Kr6AoAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKAPyB/4PVv+UWXgH/squnf+mjWK/X6vyB/4PVv+UWXgH/squnf+mjWK/X6gD8gf+DKn/lFl4+/7KrqP/po0ev1+r8gf+DKn/lFl4+/7KrqP/po0ev1+oAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigD8gf+DKn/lFl4+/7KrqP/po0ej9jf8A5XJP2sf+yVWP/pN4Uo/4Mqf+UWXj7/squo/+mjR6P2N/+VyT9rH/ALJVY/8ApN4UoA8z/wCC+3/BZz9tj9mvQ59G8KfA3X/gX4JvMwv46mlttfurgMcAJPbGW0sWbkbXLzHhlZCK8h/4ND/j78YNa8S/tLX2g+G7H4pa7rk/h+/1jUPEvjKXTbhZP+JmA7Sta3Lzs+TknBXYOu7j+iLUdOt9Y0+e0vLeG6tbqNopoZkEkcqMMFWU8EEHBB4NeN/s2f8ABPH4N/sefFTxp4w+F/gbSfA2qfECK2j1yDSA1vYXRt2maJ0tgfKhYefJnylUNnkE80AZP/Cy/wBqK7/1Pwb+BtqvrdfFzU9w/wCAp4dYH/voVc/ZN+EXxE8K/Fb4oeNviNaeC9L1Lx9c6a1tp/hvVrnVILWO0tPIy809rbMWY84EeAO9e6UUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFAHz/J8v/BU2L/pp8Kn/APHdXT/4qvoCvn+8+T/gqbpv/TT4VXf/AI7q9t/8VX0BQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAfkD/werf8osvAP/ZVdO/9NGsV+v1fkD/werf8osvAP/ZVdO/9NGsV+v1AH5A/8GVP/KLLx9/2VXUf/TRo9fr9X5A/8GVP/KLLx9/2VXUf/TRo9fr9QAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFAH5A/8GVP/KLLx9/2VXUf/TRo9H7G/wDyuSftY/8AZKrH/wBJvClH/BlT/wAosvH3/ZVdR/8ATRo9H7G//K5J+1j/ANkqsf8A0m8KUAfr9RRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFAHz/qvy/8FTdB/wCmnwq1L9NXsP8A4qvoCvn/AF75P+CpvhX/AKafCrWf/HdX0r/4qvoCgAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooA/IH/g9W/5RZeAf+yq6d/6aNYr9fq+QP8AgtX/AMEpf+Hwf7LGgfDP/hPf+Fd/2H4rt/E/9pf2J/a/n+VaXlt5HlfaINufte7fvOPLxtO7I/PTxh/wQV/aW0P9r74f+Dpf+Ci3xzutU8R+FPEWqW2vMmqi40yGzutFSW0Qf2yWKXDXkLth1ANlHlXypQA9M/4Mqf8AlFl4+/7KrqP/AKaNHr9fq+QP+CKn/BKX/hz5+yxr/wAM/wDhPf8AhYn9ueK7jxP/AGl/Yn9keR5tpZ23keV9on3Y+ybt+8Z8zG0bcn6/oAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigD8gf+DKn/lFl4+/7KrqP/po0ej9jf/lck/ax/wCyVWP/AKTeFK8Dj/4Nkfix+xt8QvhP4F8Cftu/ETwzp/j3xPqBg/sHQ7zSYdHvI9FuppL1YodWAeaSG1FszAo2x8Fiq7D9t/8ABKb/AIILeKv+Cdv7cPi746eNv2i/EHx08TeMPCsnhi8l1vQpoL+XdPYyRzyXk1/cySeXHYpEEYcKVwwCBSAfo/RRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFAHz/AOJvk/4Km+Cf+mnwq8Q/+O6vof8A8VX0BXz/AOL/AJf+Cpvw8/6afCrxR+mr+Hf/AIqvoCgAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAK+f/i7+7/4KV/A1/wC94I8aRfnc+HW/9kr6Ar5/+Nf7v/got8BX/veGvF8X5nR2/wDZKAPoCiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKAPn/9qT5/2wP2Y1/u+Jtbf8vDuoj/ANmr6Ar5/wD2nPn/AGzf2aV/u63rz/lod2P/AGavoCgAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigD5/8AG/yf8FTfhh/00+FXi/8A8d1fwv8A/FV9AV8//ED5P+Cpvwj/AOmnwq8b/wDjur+Ef/iq+gKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAr5/wDj1+7/AOCgP7Pr/wB7TfFUX529i3/slfQFfP8A+0R+7/br/Z0f+8fEsX56cjf+yUAfQFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUV83/8ABUD/AIKgeAf+CTXwC0f4jfEbR/GGtaJrXiCHw3BB4btba5ukuJba5uFdlnnhQRhLWQEhyclflIJIAND9pP5/22v2bV/u3/iF/wAtIkH/ALNX0BX4Y/Ff/g7r/Zt8d/tH/CfxhaeCfjhHpfgOTVnv4ptH0tZ5vtVn5EflAaiVOGyW3MuB0yeK/W79gr9tbwr/AMFEv2TvCnxi8E6f4g0vwz4w+2fY7XW4IYL+L7NeT2cnmJDLLGMyW7kbZGypUnByAAewUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQB8/8AxJ+X/gqT8GW/vfC7x2n/AJVfBx/pX0BXz/8AFH5f+Cn3wVb1+HHjhPz1Hwof/Za+gKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigD4Q/4OFv+CoHj7/gk1+xf4Y+I3w50fwfrWt6141tfDc8HiS1ubm1S3lsb+4Z1WCeFxIHtYwCXIwW+Ukgj5A8b/F7/gr949+KfgnxdefsrfA+PUvAct7Lp8cOt2awTG6tzbyCUHXyzAIcrtZcMBnI4rsP+D1b/lFl4B/7Krp3/po1iv1+oA+EP+Den/gqB4+/4Ky/sX+J/iN8RtH8H6Lrei+Nbrw3BB4btbm2tXt4rGwuFdlnnmcyF7qQEhwMBflBBJ+76/IH/gyp/wCUWXj7/squo/8Apo0ev1+oAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACvyB/4PVv+UWXgH/squnf+mjWK/X6vyB/4PVv+UWXgH/squnf+mjWKAPrX/gtd8Eb3xz+x78R/GkN5aw2XgT4T+Phc27hvNuTeaBNEmzAx8pUk57EYrif+DXH/AJQUfAz/ALj/AP6kGp17/wD8FYv+UWX7S3/ZKvFH/pouq8A/4Ncf+UFHwM/7j/8A6kGp0Aff9FFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAV/Pj+zN+zN+0l/wAFZv8AgpJ+2poWhftqfHD4N6J8G/iVe2Gn6fYatqmoWr29zqmrJFDFEmo2yW8cKWKqqKGGHAAULz/QdX5A/wDBuJ/ylN/4Kcf9lVT/ANO/iSgDy/xx/wAEDP2ktE/a++HPhWf/AIKI/HC+1nxB4a8Q39n4gki1T7VpMNrPpCzWsedZLbLhrmFn2uozZx5V/lKeH/8ABav9h/8Aam/4I+fssaB8TP8Ahvz9oD4if254rt/DH9m/2tq+keR5tpeXPn+b/as+7H2Tbs2DPmZ3Dbg/t98Yfl/4KS/Atv73g3xmn5z6Af8A2WvgH/g9W/5RZeAf+yq6d/6aNYoA/X6iiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigD8gf+D1b/AJRZeAf+yq6d/wCmjWK/X6vyB/4PVv8AlFl4B/7Krp3/AKaNYr9fqAPyB/4Mqf8AlFl4+/7KrqP/AKaNHr9fq/IH/gyp/wCUWXj7/squo/8Apo0ev1+oAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACvyB/4PVv+UWXgH/squnf+mjWK/X6vyB/4PVv+UWXgH/squnf+mjWKAPv7/grF/wAosv2lv+yVeKP/AE0XVeAf8GuP/KCj4Gf9x/8A9SDU69//AOCsX/KLL9pb/slXij/00XVeAf8ABrj/AMoKPgZ/3H//AFINToA+mfiJ+y14v8b+NdQ1bTv2hPjN4Rs76QPHpGkWvhp7KyG0DbEbrSJ58HGfnlc5J5xgDF/4Yw8ef9HUftAf+APg/wD+UNfQFFAHz/8A8MYePP8Ao6j9oD/wB8H/APyhqv8Asb6h4w8P/Hr4z+B/E3xC8UfEax8IXWjtpd9r9rpsN5At1Y+dLGTYWlrGy7+RujLD1NfRFfP/AOzn/wAnyftHf9dvDn/psoA+gKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAK/IH/g3E/5Sm/8ABTj/ALKqn/p38SV+v1fkD/wbif8AKU3/AIKcf9lVT/07+JKAPv740/L/AMFGfgO397wv4wT820U/+y18A/8AB6t/yiy8A/8AZVdO/wDTRrFff3xx+X/god8Am/vaD4tT810s/wDstfAP/B6t/wAosvAP/ZVdO/8ATRrFAH6/UUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAfkD/wAHq3/KLLwD/wBlV07/ANNGsV+v1fkD/wAHq3/KLLwD/wBlV07/ANNGsV+v1AH5A/8ABlT/AMosvH3/AGVXUf8A00aPX6/V+QP/AAZU/wDKLLx9/wBlV1H/ANNGj1+v1ABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAV+QP/B6t/wAosvAP/ZVdO/8ATRrFfr9X5A/8Hq3/ACiy8A/9lV07/wBNGsUAff3/AAVi/wCUWX7S3/ZKvFH/AKaLqvAP+DXH/lBR8DP+4/8A+pBqde//APBWL/lFl+0t/wBkq8Uf+mi6rwD/AINcf+UFHwM/7j//AKkGp0Aff9FFFABXz/8As5/8nyftHf8AXbw5/wCmyvoCvn/9nP8A5Pk/aO/67eHP/TZQB4B+1DonwJ1n/gqb48/4XX8I/wDhanl/Crwd/Y3/ABaPUPH/APZedX8Wef8A8elhd/ZPMxD9/wAvzfK43eU236v/AGNvDXjLwh+zxo9h47k1Btbju9RktoNRvxqGoabpcl/cSaXZXlyHk+0Xltp7WlvPN505lmhlc3FwWM8nQaL8FNL0L4++JviNDcag2t+KvD+k+G7uB3Q2sdvptzqdxA8ahQ4kZ9VuA5LkEJFhVIYtoal4B/tH4p6N4p/trxBb/wBj6Vf6V/ZEN5t0q++1zWUv2meDH7y4h+x7IZMjy0u7oYPmZAB+aP8AwTD+H/w71r9kf9mWb4FfCfUPAvxoh8P+Dr3xV43j+GN/4Vsr3S0jsX10Xeqz2cNvq8d5bi4iijje7Ml1cWl2qoLb7da+3+Nf2p/jB4k/YT/ac+KesN8P7Hwz4B0r4k6V4e0jSotVt9V1CXQtQ1Sztr641GG8gktN0dkY3gtV83eouY7yAyC2g+r/ANnr4KaX+zX8AvA/w50K41C70TwB4fsPDenz37pJdTW9nbR28TysiojSFI1LFUUEk4UDgcfqn7FXhXV/2TviN8HZNQ8QL4Z+J3/CVf2pdLPD9vt/+EhvL+8vfIfyvLXZJqEwi3xvtVYw/mEMWAOP+JHxZ+NHjj9tDxV8LvhzqPwv8L6J4X8FeH/FM+u+JNDvtcumuNQvtctWtFs4LyzRo2TTI5BObhDCY2TyrgXAe18w+Nv7Q3xU/aAuv2YdU+HHiTw/8MtQ1b4q+JfBvibT9U0u78QWFxqOlaP4mtriPMF7YG709brSrtollWN5WNhcMtu0D28n1fovwU0vQvj74m+I0NxqDa34q8P6T4bu4HdDax2+m3Op3EDxqFDiRn1W4DkuQQkWFUhi3n+p/sIeHn+Gen6Do/ibxh4b1TQfGuteP9C8R2EllLqeh6pq13qc940SXFtLaSRmPWNQtlS4t5QsMwI/fIk6gHsHhO21Wz8K6bDrt5p+pa3FaRJqF3YWT2VrdXAQCWSKB5ZnhjZ9xWNpZCoIBdyNx0Kz/CejXHhzwrpun3mrahr15YWkVvPqd+kCXWouiBWnlWCOKESSEFmEUccYLHairhRoUAFFFFABRRRQAUUUUAFFFFABRRRQAV+QP/BuJ/ylN/4Kcf8AZVU/9O/iSv1+r8gf+DcT/lKb/wAFOP8Asqqf+nfxJQB9/fHn5f8AgoD+z6397TPFSfnBYn/2WvgH/g9W/wCUWXgH/squnf8Apo1ivv79oH5f29f2eG/vW/idPzs7c/8AstfAP/B6t/yiy8A/9lV07/00axQB+v1FFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFAH5A/8Hq3/ACiy8A/9lV07/wBNGsV+v1fkD/werf8AKLLwD/2VXTv/AE0axX6/UAfkD/wZU/8AKLLx9/2VXUf/AE0aPX6/V+QP/BlT/wAosvH3/ZVdR/8ATRo9fr9QAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFfkD/werf8osvAP/ZVdO/9NGsV+v1fkD/werf8osvAP/ZVdO/9NGsUAff3/BWL/lFl+0t/2SrxR/6aLqvAP+DXH/lBR8DP+4//AOpBqde//wDBWL/lFl+0t/2SrxR/6aLqvAP+DXH/AJQUfAz/ALj/AP6kGp0Aff8ARUOpanb6Np1xeXlxDa2lrG0008ziOOFFGWZmPCqACSTwAK8b/ZY/4KGfCH9tnx9498P/AAr8Y2Hjab4ayWcOt3umgyaekt155jSG4+5PgW75aMsgyBuJyAAe1V8//s5/8nyftHf9dvDn/psr6Ar5/wD2c/8Ak+T9o7/rt4c/9NlAH0BRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABX5A/8G4n/AClN/wCCnH/ZVU/9O/iSv1+r8gf+DcT/AJSm/wDBTj/sqqf+nfxJQB9/ftE/L+3V+zm3q3iVP/Kch/pXwD/werf8osvAP/ZVdO/9NGsV9/ftIfL+29+ze39688RJ+ekuf/Za+Af+D1b/AJRZeAf+yq6d/wCmjWKAP1+ooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooA/IH/AIPVv+UWXgH/ALKrp3/po1iv1+r8gf8Ag9W/5RZeAf8Asqunf+mjWK/X6gD8gf8Agyp/5RZePv8Asquo/wDpo0ev1+r8gf8Agyp/5RZePv8Asquo/wDpo0ev1+oAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACvyB/4PVv8AlFl4B/7Krp3/AKaNYr9fq/IH/g9W/wCUWXgH/squnf8Apo1igD7+/wCCsX/KLL9pb/slXij/ANNF1XgH/Brj/wAoKPgZ/wBx/wD9SDU69/8A+CsX/KLL9pb/ALJV4o/9NF1XgH/Brj/ygo+Bn/cf/wDUg1OgD44/4L+f8EwP+Cgn7Uui3VzofxQ0n4s/DeFBLL4J8K2TeFpARyS1nJPKL0LgEeZdSPn7kYzivGf+DRv4EfFbSPiB+0p4Qt/F3iH4M67ov/CPHVtNvfC8E97I+dTCq8d4m6Epk8bfm389BX9FlVY9Es4tYk1FbO1XUJoVt5LoRKJnjUsyoXxkqCzEAnALH1NAHhP/AAyl8Wrv/j4/ah+JUPr9h8L+GI8fTzdNl/XNdV+zb+yyf2ffEPjDXL/x740+IniLxxcWs+pan4jj0yGRRbQ+TFHHHp9naxKgT1RmJ6sa9WooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAK/IH/g3E/5Sm/8ABTj/ALKqn/p38SV+v1fkD/wbif8AKU3/AIKcf9lVT/07+JKAPv79pj5f20v2a2/vatr6fnotwf8A2WvgH/g9W/5RZeAf+yq6d/6aNYr7+/ah+X9sb9mVv73iHXE/PQL4/wDstfAP/B6t/wAosvAP/ZVdO/8ATRrFAH6/UUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAfkD/wAHq3/KLLwD/wBlV07/ANNGsV+v1fkD/wAHq3/KLLwD/wBlV07/ANNGsV+v1AH5A/8ABlT/AMosvH3/AGVXUf8A00aPX6/V+QP/AAZU/wDKLLx9/wBlV1H/ANNGj1+v1ABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAV+QP/B6t/wAosvAP/ZVdO/8ATRrFfr9X5A/8Hq3/ACiy8A/9lV07/wBNGsUAff3/AAVi/wCUWX7S3/ZKvFH/AKaLqvAP+DXH/lBR8DP+4/8A+pBqde//APBWL/lFl+0t/wBkq8Uf+mi6rwD/AINcf+UFHwM/7j//AKkGp0Aff9FFFABRRRQAUVz/AMWPiloPwO+Fnibxt4pvv7L8M+D9Kutb1e88mSf7JZ20LzTy+XGrSPtjRm2orMcYAJwK4/4KftheB/j54quNC0U+MNK1uG0a/j0/xT4M1nwrdX1ujoks1tFqlrbvdRxPLCsrwBxCbiASFDNFvAPUKKKKACiivP8A4J/tL+Ffjj8E/hj46s7v+xdP+L2lWWq+G7HV5Ybe/u/tVg2opbCMOwe4W1SWR442fCwSsCVQtQB6BRXH23xr0rUPj7efDm1t9Qutb0nw/B4k1SdI0W10y3urma3skkZmDvJcvaX5QRJIEFjL5rRGS3E3YUAFFcfovxr0vXfj74m+HMNvqC634V8P6T4ku53jQWslvqVzqdvAkbBi5kV9KuC4KAAPFhmJYL2FABRRRQAUV4/4J/bW8K+NtY8J2sen+ILGHxp4r8TeCdMu7qCHyX1jQrq/guLZhHK0i+fHpWpXEMhTyzFZsJHhmkhhl9goAKKKKACiiigAr8gf+DcT/lKb/wAFOP8Asqqf+nfxJX6/V+QP/BuJ/wApTf8Agpx/2VVP/Tv4koA+/v2qPl/a6/Zhb18V6yn5+G9UP/stfAP/AAerf8osvAP/AGVXTv8A00axX39+1h8v7V37Lrf3vG2rp+fhbWj/AOy18A/8Hq3/ACiy8A/9lV07/wBNGsUAfr9RRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQB+WP/AAd1/s9+Pv2lP+CbfgnQvhz4H8YeP9btPiVYX8+n+G9GudVuobddL1VGmaKBHdYw8kalyMAyKM5YZ8/8S/8ABzP+0l4L0+K81j/gmz8cNJtZru2sI5ry+1SCOS4uZ0t7eEM2iAGSWaWOJEHLvIiqCzAH9jq+f/8Agpd8v7N2hv8A88fid8PZf++fGmiN/SgD4x/4NFP2e/H37Nf/AATb8baF8RvA/jDwBrd38Sr+/g0/xJo1zpV1NbtpelIsyxTojtGXjkUOBgmNhnKnH6nUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABX5A/wDB6t/yiy8A/wDZVdO/9NGsV+v1fkD/AMHq3/KLLwD/ANlV07/00axQB9/f8FYv+UWX7S3/AGSrxR/6aLqvAP8Ag1x/5QUfAz/uP/8AqQanXv8A/wAFYv8AlFl+0t/2SrxR/wCmi6rwD/g1x/5QUfAz/uP/APqQanQB9/0UUUAFFFFAHz//AMFYv+UWX7S3/ZKvFH/pouq4/SNF8fWv7bXw40v47eJvB/iiztrS/wBc+HF74V8M3PhrT18QR209pewXy3N/ePNef2Xe3D2UUM4SSEa1JLAWsraZPqDxZ4T0vx74V1LQtd0zT9a0TWrSWw1DT7+3S5tb+3lQpLDLE4KSRujMrIwIYEggg0az4T0vxHqOk3moaZp99eaDdtf6ZPcW6SyadcNBLbtNCzAmOQwTzxF1wTHNIudrsCAfAH7CGr/HT4peNPgr8WPG2peD/CsnxCu7qPxfaSfF3WNQk1Ob+ytQaXw5aeFrjT4dO028sL22j81YZWvYI9Gu4557qRryWbP1BPG3gL9lj4waTp/jj4geK/i745+CviXxL4N17wt44v8AxNpXxPaG0hSPXdLtmUnQ9QS6vLaRNP0spZhNZt1glvvs6/Yfu/Rv2e/APhz4y6t8RtP8D+D7H4ha9aLYan4nt9GtotZ1G3URBYZrtUE0kYEEACM5AEMfHyLg+HH7PfgH4OeKvE+u+EfA/g/wrrfja7+3+ItQ0fRraxutfuN8r+ddyxIr3Em+aZt8hY5lkOcscgHj/wC0Z+0Lpd98ef2RbPwv440+az+JXjW/v7eDS9ZRo/FWjR+DteuDMixvi6s0nfTpd43RiR7VshjGa+YPAHwP0X41/sV/8EurXWL3xhZxtaaTZFtB8War4fk2P8N9YnJD2FxC4kD2sQEgPmLG08asI7idJPu/wj+yd8LPh/471HxToPw0+H+ieJtY1U67f6vYeHrS2v73UTHdRG8lnSMSPcGO+vUMrEvtvLgZxK4bQ8S/s9+AfGnwaj+HOseB/B+rfD2G0trCPwxeaNbT6MlvbGM28ItGQwiOIxRFECYQxptA2jAB8weDPFmlfs4eEf24PF2oal4wjs/hXdxWEOtW1wms+JbDRtM8B6JfxQ28+pGYTyRT3eoXMaXbSRtc3txJIGaeZn4/9nDxv4k/ZP8A2+o/BPjvVPD/AIJ8Mz/CrxB458QWd58d9d+In2WKw1HR4bbUbmTXreCTSrdI7nU1DwsIrnbMZcmzjK/V/gH9l/S/hP8AH2bxd4XbT9D0S88FaX4Kl8O22nJDa2dvpVzdzaZ9i8tkS3jjTUr+OSIxuHH2TyzAIJBPz+uf8E4/gvP8Gtc8B+Hfh54P+H/h3xNaXemarF4S0Gx0iS8sL42q6nZ74ocxx30FlbwTvFsmMcUbJJHLDDLGAeQeNvhF4Z+PH/BXf4ieGvEHjbxhosi/B/whqdt4f8N+MrvwzdauIta8UxveNLYSwX8kdt56RlEmFvm/UzRySC2aL1/9hn4/XHxY+CHh/wD4SbxDp+qeItUu/EP9h3TtBDdeL9B03WZbGz12OOMJHNHc2baZcvcW0aWznUYniWOKaFK7D4xfsnfCz9ojzf8AhYHw0+H/AI6877L5n/CQ+HrTU/M+zfafs2fPjbPk/bbzy8/c+1z7cea+7QufgppWofH2z+I11cahda3pPh+fw3pcDui2umW91cw3F68aqod5Ll7SwDmV5AgsYvKWIyXBmAPnD9kjxDoL/BP4c/tA/Ev4r+IPCfjbxhpUl14w0/V/Gklp4btr+OwuZ9T0MaTdSGzsf7Ka0uQ/kxRX8Q0aX7VcSn7eZ+v+LOgSftFftoal8MfFmueMPDvg3RfBWneKNAtvDfibUfC914lv5r7ULbUXa8sZ4Lq4j0+KLSwYYpVhjOtK1wkryWTQ9h8Zf2EPhZ8bP+E3ur7wf4f0rxB8TNKHh3xZ4j0rSbS217xDo7eSlxptxfeUZzbz28CW77XEiR4MTwyxxSx9h8a/2e/AP7SnhW30L4jeB/B/j/RLS7W/g0/xJo1tqtrDcKjosyxTo6LIEkkUOBkCRhnDHIB8IfBrU7O5/wCCXXgjxJo3in/hMprH9pUzaN4xjltXudSivfi3NYT30U9okcI+22F7dxSNbJHFLBfTxhRDKyH9H68v8Xfsv6X4i+Jnw11axbT/AA/onw38Qat4vi0vTdOSBtR1m+tL20e4kkDBBGyarqk0yiIyTXE8MpmQRypceoUAFFFFABRRRQAV+QP/AAbif8pTf+CnH/ZVU/8ATv4kr9cbLxJp2p6xfadbX9lcahpflm8tY51ea08wFo/MQHKbgCRuAyBkV+R3/BuJ/wApTf8Agpx/2VVP/Tv4koA+/v2ufl/ai/ZXb+98QNUT8/COvn/2WvgH/g9W/wCUWXgH/squnf8Apo1ivv79sH5f2lv2U2/vfEvUU/PwZ4lP/stfAP8Awerf8osvAP8A2VXTv/TRrFAH6/UUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFfP8A/wAFNPl/ZYt3/wCePjzwTL/3z4s0hv6V9AV8/wD/AAU6+X9kO8f/AJ4+KfCsv/fPiPTG/pQB9AUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABX5A/wDB6t/yiy8A/wDZVdO/9NGsV+v1fkD/AMHq3/KLLwD/ANlV07/00axQB9/f8FYv+UWX7S3/AGSrxR/6aLqvAP8Ag1x/5QUfAz/uP/8AqQanXv8A/wAFYv8AlFl+0t/2SrxR/wCmi6rwD/g1x/5QUfAz/uP/APqQanQB9Azftl+O4pmUfstfH6QKSAy33hDa3uP+J7Tf+Gz/AB5/0av+0B/4HeD/AP5fV9AUUAfP/wDw2f48/wCjV/2gP/A7wf8A/L6j/hs/x5/0av8AtAf+B3g//wCX1fQFFAHz/wD8Nn+PP+jV/wBoD/wO8H//AC+o/wCGz/Hn/Rq/7QH/AIHeD/8A5fV9AUUAfP8A/wANn+PP+jV/2gP/AAO8H/8Ay+o/4bP8ef8ARq/7QH/gd4P/APl9X0BRQB8//wDDZ/jz/o1f9oD/AMDvB/8A8vqP+Gz/AB5/0av+0B/4HeD/AP5fV9AUUAfP/wDw2f48/wCjV/2gP/A7wf8A/L6j/hs/x5/0av8AtAf+B3g//wCX1fQFFAHz/wD8Nn+PP+jV/wBoD/wO8H//AC+o/wCGz/Hn/Rq/7QH/AIHeD/8A5fV9AUUAfP8A/wANn+PP+jV/2gP/AAO8H/8Ay+o/4bP8ef8ARq/7QH/gd4P/APl9X0BRQB8//wDDZ/jz/o1f9oD/AMDvB/8A8vqP+Gz/AB5/0av+0B/4HeD/AP5fV9AUUAfP/wDw2f48/wCjV/2gP/A7wf8A/L6j/hs/x5/0av8AtAf+B3g//wCX1fQFFAHz/wD8Nn+PP+jV/wBoD/wO8H//AC+o/wCGz/Hn/Rq/7QH/AIHeD/8A5fV9AUUAfnj+3h+0p4r+GOlP8dtE/Z/+M3w98eeB7RYG1TUr3wn/AGZ4lsjJxo+oRw620s0csj4gMSPcQzyAwq5eSGb5v/4NbPGV78Rf2+v+CifiDUtB1LwrqGvfECy1G60XUdv2zSJZtR8RSPazbcr5kTMUbBxuU4r9SvFP7Ltr8Sf2jdK8eeLNWuNf0/wjEknhXw5JAI9O0S+w4l1Jxk/aLsq2yN3AECbvLUNI7t+av/BuJ/ylN/4Kcf8AZVU/9O/iSgD7+/bI+X9on9lBv+qqXyn8fBPir+uK+Af+D1b/AJRZeAf+yq6d/wCmjWK+/v2z/l+PP7K7f3firc/r4P8AEy/1r4B/4PVv+UWXgH/squnf+mjWKAP1+ooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAK+f/8AgqB8v7FviB/+eOr6DL/3zrdi39K+gK+f/wDgqL8v7DHjV/8AnjJpsv8A3zqVq39KAPoCiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAK/LH/g7r/Z78fftKf8E2/BOhfDnwP4w8f63afEqwv59P8ADejXOq3UNuul6qjTNFAjusYeSNS5GAZFGcsM/qdRQB/Pv+1R/wAFkv2mv2ntY+LHhYfsFfHbRtQ+I3wkvPA7aQBqt1NpMV415ENWMH9koZF3TFAuEDGEjzB0X9Kf+DcP4T+Kvgd/wRj+Dfhbxt4Z8QeD/E2l/wBt/bNI1vTptPv7TzNc1CWPzIJlWRN0bo43AZV1I4INev6L8/8AwVN8Tf8ATP4VaR/49q+p/wDxNfQFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFfkD/wAG4n/KU3/gpx/2VVP/AE7+JK/X6vyB/wCDcT/lKb/wU4/7Kqn/AKd/ElAH39+2r8vxn/Zgb+78VX/Xwr4iX+tfAP8Awerf8osvAP8A2VXTv/TRrFff37bfy/Ff9mlv7vxVX9fDmvL/AFr4B/4PVv8AlFl4B/7Krp3/AKaNYoA/X6iiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAr5/8A+Cpfy/sB/El/+eNjDL/3zdQt/Suw/bd+Neq/s1/sX/F74jaFb6fd634B8Faz4k0+C/jeS1muLOxmuIklVGR2jLxqGCupIJwwPI/EHxf/AMFU/wDgpL+3j/wTf134g23wB+B9x8E/FGl3bT+IrG4+zXCW9tcvBO6Qz60ZgUmgkXDQnO3IBBBIB/QdRX5A/sef8Fi/21v+HvXwo/Zn/aY+Evwf+Hf/AAsTSr/W3TRFlur/AOxxWOpSwyxzRapdQLuuNPdCrqW2q3C7lav1+oAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigD5/8N/P/wAFTfGf/TP4VaB/49q+tf8AxNfQFfP/AIS+f/gqb8QP+mfwq8Mf+Pav4h/+Jr6AoAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAr8gf+DcT/lKb/wU4/7Kqn/p38SV+v1fkD/wbif8pTf+CnH/AGVVP/Tv4koA+/v24fl+I37OLf3firB+uh6yv9a+Af8Ag9W/5RZeAf8Asqunf+mjWK+/v25/l8afs9N/d+Ktn+ulaqv9a+Af+D1b/lFl4B/7Krp3/po1igD9fqKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKAPn/wD4Kxf8osv2lv8AslXij/00XVfO/wDwbEaRaa//AMEFfgnZX9rb31ndJ4gjmguIhJFKp8QanlWVgQQfQ19Ef8FYv+UWX7S3/ZKvFH/pouq8A/4Ncf8AlBR8DP8AuP8A/qQanQB4B+2R/wArkn7J3/ZKr7/0m8V1+v1fkD+2R/yuSfsnf9kqvv8A0m8V1+v1ABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAfP8A4I+f/gqb8Tv+mfwq8If+Pav4o/8Aia+gK+f/AIf/AD/8FTfi5/0z+FXgj/x7V/F3/wATX0BQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABX5A/8G4n/KU3/gpx/wBlVT/07+JK/X6vyB/4NxP+Upv/AAU4/wCyqp/6d/ElAH39+3b8viP4Bt/d+Kum/rY6gv8AWvgH/g9W/wCUWXgH/squnf8Apo1ivv79vP5dT+Bbf3firpH6294v9a+Af+D1b/lFl4B/7Krp3/po1igD9fqKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKAPn/8A4Kxf8osv2lv+yVeKP/TRdV4B/wAGuP8Aygo+Bn/cf/8AUg1Ovf8A/grF/wAosv2lv+yVeKP/AE0XVeAf8GuP/KCj4Gf9x/8A9SDU6APAP2yDn/g8k/ZO/wCyVX3/AKTeK6/X6vx//bEOf+DyH9k3/slN9/6S+K6/YCgAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKAPjD9mD9rv40ah8AvgP8VPiNq3wv8UaJ8dLTw+kHhfwn4TvtH1zTLjWLaK4WS3kn1O8TUI7NGkluYxDblLOC8vN+LQ283r/AO2f8WfH3gLW/g/4a+HOo+D9F1v4neNZfDc+peJNDudatbC3i0DWNVZ1toLyzdpGfTI4wTMAokY7WIArwD9j3/gmvH+xp8Av2Z/F/gf4VeD/AAn8aPCXh/QfC/xKttHs9OsrrxNYXltZ22spd3kZ8qaS0u44NU84ebNMdKkt4nUXsrN6f+078BPFX7ZF18EY/EXhfxB4W0/wn8VdY1DW10TxnNpt/a6PBo/iXTrDUI76xnt7lPtbT6bKYIH8yNb1opAypMaANCx/bgt/2b5/HGhftAeJvB+k3nw9tPD2qX/jDTbGfS9Au7LXtRutO095Leaa4ksZEvLOeGbfPNCsYhuTPGsssNr6B4I/am0X4j/ELwXo+lwahZx+NPD+ta9awa9pGq6DrKppt7p1pITYXlnG6R779SWneGTBgaKKeOR5IfP/AI7fsbW/hz9m7TfCXw20fUL67b4leDPFWpz6nrc+panqKWHifR7u8u7q/v5nuLqSGwsSqmaV5BDawwRjakUY7Dxr8Lde1f8Ab6+Gnja3sfM8M+H/AIf+LdEv7zzox9nvL7UfDM1rF5ZbzG3x6feNuVSq+ThipZAwBn/AH/go38Hv2oNR8PQ+B/E2oaxZ+LrQXWgatJ4d1Oy0bXT5BuHtrTULi3jtLi8jjSYy2kUrXEJtLsSRI1rcCPj9H/4Kt/D+3+Ivxs0TxNo/xA8M6f8ABPVb601HW5PA/iC40qSzsdDtdWu7uW7Ww+zW+1Zp0jiaVmuEiglhMi3cAbA8L/sueO9O/wCCT37Onwzm0PZ428B/8Ks/tzTfttufsP8AY2saFc6l+9EnlSeTDZ3Lfu3bzPLxHvLKDn/Hn9nX4ieLdK/a2+F+l+DNQvLT9pq01K40PxkuoWCaB4defwbYaJHBqSPcLqCyfatNZibWzuYxHcwNv3eakQB5f8Kvil8WPg1+3r4Z8V/Ei++y6h4k8CfDnQfinpzw2ctnod5rd/4yFpFbfZlMjfZddl03S7dkkmX7LeyyXJuGT7bD+j9fmh4v+Nel/tgftOeGr7w1b6hYx/HjT/gj4g8PjU40jazt7HVfEnjGVLry2fZIdP0e6iUR+YDcSQqWWNmmT9L6ACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAK/IH/g3E/wCUpv8AwU4/7Kqn/p38SV+v1fkD/wAG4n/KU3/gpx/2VVP/AE7+JKAPv79vn5W+Cjf3firof6i4X+tfAP8Awerf8osvAP8A2VXTv/TRrFff37f/AMth8HW/u/FXw9+szr/WvgH/AIPVv+UWXgH/ALKrp3/po1igD9fqKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKAPn//AIKxf8osv2lv+yVeKP8A00XVeAf8GuP/ACgo+Bn/AHH/AP1INTr3/wD4Kxf8osv2lv8AslXij/00XVeAf8GuP/KCj4Gf9x//ANSDU6APn39sE5/4PHv2S/8AslF7/wCkviuv2Br8Yf2yPif4as/+Dvv9ljVpvEOhw6Vpnwuvbe8vXv4lt7SX7N4oGySQttRsugwxByy+or9Wrv8Aa9+E1hu8/wCKHw7h2/e8zxJZrj85KAPRKK8pu/27fgfYbvP+Mnwph29fM8W2C4/OWs67/wCCjv7PNhu8/wCPPwYh2nB8zxtpq4/OagD2eivB7v8A4KnfsxWGfP8A2jvgPDtOD5nj/SVwfxnpg/4Kp/sxyY8v9oj4H3G5dw8nxzpkuR/wGY0Ae90V4Gf+Cpv7N5XMfxv+Gdxld48jX7ebI9fkY0H/AIKj/s+tny/it4WuMLv/AHErzZHqNqnNAHvlFeBn/gp98Cju2ePIZ9q7v3Gl303H/AYTQ3/BTb4L/Ns8Sa5NtG4+T4S1ibj/AIDamgD3yivBG/4KXfCX5tl14+m2gE+T8OfEcvB/3bE0kn/BSj4Zpu26f8YptuM+R8IPF02M9PuaYaAPfKK8Bk/4KTfD1XKr4Z+P0jDsPgb40A/M6UB+tN/4ePeDZP8AU+B/2gJvT/izviiPP/fdiv680AfQFFfP/wDw8R0CT/U/DX9oCb0/4thrMef++4F/Xmj/AIeCWcn+p+EX7QE3p/xQd1Hn/vvb+vNAH0BRXz//AMN7TSf6n4H/ALQE3p/xS0Uef++7hf15o/4bn1qT/Vfs8/tAS/8AcL0qP/0PUF/xoA+gKK+f/wDhtrxbJ/qv2Z/2gJfw8Nx/+h6wv+NH/DZnxAk/1X7Kf7QEv/cS8GR/+h6+tAH0BRXz/wD8Ne/E6X/V/sq/Ghf+u2v+D1/9B1tqD+1X8XJB+7/Zf+Iynr++8U+GV/8AQdRagD6Aor5/H7TPxqmHyfs1eII/abxpoq/+gzNR/wANDfHeT/V/s6qv/Xbx9p6/+gxtQB9AUV8//wDC9f2hJP8AV/s/+G1/67fEmJf/AEGyaj/hcn7SEn+r+BPw5X/rt8U5V/8AQdIagD6Aor5//wCFpftPS/6v4KfBZO37/wCLuoKM/wDAfDzcfr7Gmf8ACe/tVzf80p/Z8t/m5/4utrE2F/8ACdTJoA+g6K+fB4q/asmx/wAUJ+z5b/Nz/wAV3rE2B/4KE5pBq/7Vku3Ph/8AZ7t/m5/4qDWJsD/wCXmgDD+A/wAJ/Cvhr/gqN8aNS0zwz4f0/ULLwL4bSC6tdOhhmg/tDVPEN7f7XVQV+1XSxzzYP72VFd9zAGvqCvgv4TP+0xP+378ZWt4/gXBrA8MeFEvxJJqstsIhJrRh8rCq2/5pd+7j7mO9e4LYftWy7d2rfs92/J3Y0nWJuPb/AElaAPoSivnxfDf7Vcu3d4z/AGfLfg7seDNYm57Y/wCJotIvgj9qyXbn4nfs92/B3Y+GOsTc9sf8T9aAPoSivn6P4aftSTIPO+M3wJjbHIg+D+qAfm3iRv8APal/4VD+0rL/AKz45fC1P+uPwpuV/wDQtabn/OKAPoCivn//AIUh+0RL/rPj54PTt+4+Garx/wAC1Buf09qP+Gfvj1L/AKz9oezTt+4+H1mvH/Ap25/T2oA+gKK+f/8Ahmz43S/6z9pLVk7fuPBGkLx7bkbn9Paj/hlv4wS/6z9pzxynr5HhLw6v5brJufzoA+gKK+f/APhkn4pTf6z9qb4uR+vkeHfCa4+m7SH/AFzR/wAMf/Ez/o6z43f+CLwb/wDKOgD6Aor5/wD+GP8A4mf9HWfG7/wReDf/AJR0f8Mf/Ez/AKOs+N3/AIIvBv8A8o6APoCivn//AIY/+Jn/AEdZ8bv/AAReDf8A5R0f8Mf/ABM/6Os+N3/gi8G//KOgD6Aor5//AOGP/iZ/0dZ8bv8AwReDf/lHR/wx/wDEz/o6z43f+CLwb/8AKOgD6Aor5/8A+GP/AImf9HWfG7/wReDf/lHR/wAMf/Ez/o6z43f+CLwb/wDKOgD6Aor5/wD+GP8A4mf9HWfG7/wReDf/AJR0f8Mf/Ez/AKOs+N3/AIIvBv8A8o6APoCivn//AIY/+Jn/AEdZ8bv/AAReDf8A5R0f8Mf/ABM/6Os+N3/gi8G//KOgD6Ar8gf+DcT/AJSm/wDBTj/sqqf+nfxJX39/wx/8TP8Ao6z43f8Agi8G/wDyjr88f+DZnSLnw/8A8FJf+Ck2n3mq32u3lj8S7e3n1K8SGO51CRNU8Rq08qwpHEruQWYRxogLHaqjAAB+h3/BQb5fD/wlb+78VfDP63oX+tfAP/B6t/yiy8A/9lV07/00axX39/wUL+Xwf8LW/u/FXwp+upxL/WvgH/g9W/5RZeAf+yq6d/6aNYoA/X6iiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigD5/8A+CsX/KLL9pb/ALJV4o/9NF1XgH/Brj/ygo+Bn/cf/wDUg1Ovf/8AgrF/yiy/aW/7JV4o/wDTRdV4B/wa4/8AKCj4Gf8Acf8A/Ug1OgD5Q/ax+BXgiz/4O6/2W9Bh8G+FYdC1r4Y31/qGnJpNutpf3BtvFDGaWIJskkLRod7AnKKc8Cv1ytP2WvhjYbfI+HPgOHbnb5egWi4+mI6/Lf8Aa4Of+DxX9kf/ALJNef8ApJ4qr9hKAOVtPgV4IsNvkeDfCsO3p5ek264/JK0rT4d+H7Db5GhaPDt4Hl2Ua4/Ja2KKAK9ppdrYY8i3t4dowPLjC4H4VYoooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooA+f/gl8/wDwUT+Pbf3fDnhFPy/tc/8As1fQFfP/AMCfn/4KDftAN/d0jwon5Raif/Zq+gKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAK/IH/AINxP+Upv/BTj/sqqf8Ap38SV+v1fkD/AMG4n/KU3/gpx/2VVP8A07+JKAPv7/gol8vw++G7f3fir4P/AF1q1X+tfAP/AAerf8osvAP/AGVXTv8A00axX39/wUY+X4WfD9v7vxV8E/r4hsV/rXwD/wAHq3/KLLwD/wBlV07/ANNGsUAfr9RRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQB8/wD/AAVi/wCUWX7S3/ZKvFH/AKaLqvAP+DXH/lBR8DP+4/8A+pBqde//APBWL/lFl+0t/wBkq8Uf+mi6rwD/AINcf+UFHwM/7j//AKkGp0AfPH7Wpz/weJfsjf8AZJbz/wBJPFVfsNX48ftYnP8AweH/ALIv/ZJLv/0k8VV+w9ABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAfP/wAAfm/b5/aFb+7Z+F0/K0uj/wCzV9AV8/8A7PHzft2ftFN/d/4RpPy0+Q/+zV9AUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAV+QP/BuJ/ylN/4Kcf8AZVU/9O/iSv1+r+fH9mb9pn9pL/gk1/wUk/bU13Qv2K/jh8ZNE+MnxKvb/T9QsNJ1TT7VLe21TVnimilTTrlLiOZL5WV1KjCAgsG4AP2O/wCCj3y/BzwQ3934q+BP18UaYv8AWvgH/g9W/wCUWXgH/squnf8Apo1ivL/2tv8Agvn+0l8UPhvoNjrH/BO744eErWw8a+F9YivLyXVPLubiz12xuoLJd2jIPMupoo7ZMEnfOuFc4RvD/wDgtX+3B+1N/wAFg/2WNA+Gf/DAf7QHw7/sPxXb+J/7S/snV9X8/wAq0vLbyPK/sqDbn7Xu37zjy8bTuyAD+j6iiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigD5/8A+CsX/KLL9pb/ALJV4o/9NF1XgH/Brj/ygo+Bn/cf/wDUg1Ovf/8AgrF/yiy/aW/7JV4o/wDTRdV+YP8AwQV/4L1fsn/sXf8ABJ74U/DP4mfFb/hGvG3hv+1/7S03/hGdYvPs3n6xfXMX723tJIm3QzRt8rnG7BwQQADtv2rjn/g8M/ZD/wCySXf/AKSeKq/YivwZ8N/t3/Cr/goT/wAHXn7KvjH4Q+Kf+Eu8OaP8O9Q0G7u/7NvLDyr2LT/EkzxbLqKJziOeFtwUqd+ASQQP3moAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigD5/wD2b/n/AG3/ANpBv7t34dT8tKU/+zV9AV8//sz/ADftpftKN/d1bQE/LRbc/wDs1fQFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFAHz/AP8ABSr5f2efDLf3fir8Ov18a6IP619AV8//APBS7j9mzRW/ufE34ev+XjTRD/SvoCgAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAz/FnhPS/HvhXUtC13TNP1rRNatJbDUNPv7dLm1v7eVCksMsTgpJG6MysjAhgSCCDXh//Dp39ln/AKNp/Z//APDeaR/8j19AUUAfGH/BH79iL4L+Cf2LPgD8QtG+EPwv0n4gL4H0ydvE9l4VsbfWWnl09Y55TdpEJt8qvIrtuy4kcEncc/Z9fP8A/wAEqvl/4JvfBNP+ePhGwi/75iC/0r6AoAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigD5//AGXvm/bF/aab+74i0NPy8P2B/wDZq+gK+f8A9lX5v2uP2n2/u+LdGT8vDWlH/wBmr6AoAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooA+f/APgplx+zBp7f88/iH4Ef8vF+jH+lfQFfP/8AwU14/ZUjb/nn448Fv+XirST/AEr6AoAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigD5//wCCV/y/8E9PhOn/ADx0NIv++Xdf6V9AV8//APBLX5f2Cfh4n/PG2uYv++bydf6V9AUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQB8/wD7Jnz/ALVf7Ujf3fHOkp+XhXRD/wCzV9AV8/8A7Inz/tO/tUt/d+ImmJ+Xg/w6f/Zq+gKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKAPn//AIKccfskXDf88/F3hJ/y8S6Wf6V9AV8//wDBTzj9jzU2/ueI/DL/AJeIdOP9K+gKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooA+f8A/gl38v7D3hBP+eNzq0X/AHxqt2v9K+gK+f8A/gmD8v7Gmip/zx1zxFF/3zruoL/SvoCgAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKAPn/8AY7+b9pD9q5v7vxQ09Py8FeFz/wCzV9AV8/8A7GfzftAftWN/f+Ktp+ngvwuv9K+gKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKAPn/wD4Kf8AH7GGvN/zz1nw+/5a5YH+lfQFeO/t8fDTXPi/+yvr/h/w5YNqWsXV5pc0FssiRlxDqVrM5y5C8JG7cnt617FQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFAHz/8A8Ex/l/ZJhT/nj4v8XRf98+JtUX+lfQFec/ssfA+4/Z3+E03hq41CHU5H8Ra9rSzxxGNQmo6xe6ikeCTzGl0sZOcEoSMA4r0agAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKAPn/9iz5vjd+1E3974qxfp4T8OL/SvoCvOvgV8D5/hB41+KmrTahDfL8RPFw8TQxpEUNmn9labYeUxJO47rFnyMDEgGODXotABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFAH//Z)**

**For starting a Lesson**

**![Diagram

Description automatically generated](data:image/jpeg;base64,/9j/4AAQSkZJRgABAQEAYABgAAD/4RFORXhpZgAATU0AKgAAAAgACQE+AAUAAAACAAAIhgE/AAUAAAAGAAAIlgMBAAUAAAABAAAIxgMDAAEAAAABAAAAAFEQAAEAAAABAQAAAFERAAQAAAABAAAOw1ESAAQAAAABAAAOw4dpAAQAAAABAAAIzuocAAcAAAgMAAAAegAAAAAc6gAAAAgAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAeiYAAYagAACAhAABhqAAAPoAAAGGoAAAgOgAAYagAAB1MAABhqAAAOpgAAGGoAAAOpgAAYagAAAXcAABhqAAAYagAACxjwAFkAMAAgAAABQAABEckAQAAgAAABQAABEwkpEAAgAAAAMwMAAAkpIAAgAAAAMwMAAA6hwABwAACAwAAAkQAAAAABzqAAAACAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAMjAyMjowNTozMCAyMjoyODo1OAAyMDIyOjA1OjMwIDIyOjI4OjU4AAAA/+EJnGh0dHA6Ly9ucy5hZG9iZS5jb20veGFwLzEuMC8APD94cGFja2V0IGJlZ2luPSfvu78nIGlkPSdXNU0wTXBDZWhpSHpyZVN6TlRjemtjOWQnPz4NCjx4OnhtcG1ldGEgeG1sbnM6eD0iYWRvYmU6bnM6bWV0YS8iPjxyZGY6UkRGIHhtbG5zOnJkZj0iaHR0cDovL3d3dy53My5vcmcvMTk5OS8wMi8yMi1yZGYtc3ludGF4LW5zIyI+PHJkZjpEZXNjcmlwdGlvbiByZGY6YWJvdXQ9InV1aWQ6ZmFmNWJkZDUtYmEzZC0xMWRhLWFkMzEtZDMzZDc1MTgyZjFiIiB4bWxuczp4bXA9Imh0dHA6Ly9ucy5hZG9iZS5jb20veGFwLzEuMC8iPjx4bXA6Q3JlYXRlRGF0ZT4yMDIyLTA1LTMwVDIyOjI4OjU4PC94bXA6Q3JlYXRlRGF0ZT48L3JkZjpEZXNjcmlwdGlvbj48L3JkZjpSREY+PC94OnhtcG1ldGE+DQogICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgCiAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAKICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgIAogICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgCiAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAKICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgIAogICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgCiAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAKICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgIAogICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgCiAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAKICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgIAogICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgCiAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAKICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgIAogICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgCiAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAKICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgIAogICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgCiAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAKICAgICAgICAgICAgICAgICAgICAgICAgICAgIDw/eHBhY2tldCBlbmQ9J3cnPz7/2wBDAAIBAQIBAQICAgICAgICAwUDAwMDAwYEBAMFBwYHBwcGBwcICQsJCAgKCAcHCg0KCgsMDAwMBwkODw0MDgsMDAz/2wBDAQICAgMDAwYDAwYMCAcIDAwMDAwMDAwMDAwMDAwMDAwMDAwMDAwMDAwMDAwMDAwMDAwMDAwMDAwMDAwMDAwMDAz/wAARCAPrAz4DASIAAhEBAxEB/8QAHwAAAQUBAQEBAQEAAAAAAAAAAAECAwQFBgcICQoL/8QAtRAAAgEDAwIEAwUFBAQAAAF9AQIDAAQRBRIhMUEGE1FhByJxFDKBkaEII0KxwRVS0fAkM2JyggkKFhcYGRolJicoKSo0NTY3ODk6Q0RFRkdISUpTVFVWV1hZWmNkZWZnaGlqc3R1dnd4eXqDhIWGh4iJipKTlJWWl5iZmqKjpKWmp6ipqrKztLW2t7i5usLDxMXGx8jJytLT1NXW19jZ2uHi4+Tl5ufo6erx8vP09fb3+Pn6/8QAHwEAAwEBAQEBAQEBAQAAAAAAAAECAwQFBgcICQoL/8QAtREAAgECBAQDBAcFBAQAAQJ3AAECAxEEBSExBhJBUQdhcRMiMoEIFEKRobHBCSMzUvAVYnLRChYkNOEl8RcYGRomJygpKjU2Nzg5OkNERUZHSElKU1RVVldYWVpjZGVmZ2hpanN0dXZ3eHl6goOEhYaHiImKkpOUlZaXmJmaoqOkpaanqKmqsrO0tba3uLm6wsPExcbHyMnK0tPU1dbX2Nna4uPk5ebn6Onq8vP09fb3+Pn6/9oADAMBAAIRAxEAPwD9/KKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKpeJPEuneDfD97q2sahZaVpemwvc3d5eTrBb2sSjLSSSMQqqoBJYkAAVwPwR/bL+E37SmtXmm/D/4j+C/GGpWMIuZ7TSdWhuZ0gJ2ibYrFjETwJAChPQmgD0uiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKK8f8A27vjp4q/Z3/Zn1TxB4F0vw/rHjbUNV0bwx4eg125mt9Kj1HV9Ws9Jtp7toUaU28M16ksiRgO6RMishYOoBxH/BRt9JttQ+Ctz43+z/8ACp7Xx9DJ4va7x/Z0f+gXo0x77d8v2VdUNicv8om+zlvlDERf8FBr3QtQ8QfBe30aSym+Lb+PdFufCItWVtQTTxew/wBtyDb8wszpH25Zif3Z3Rj75jqTS/2FvidqvgC10rxZ+1n8Z/EF7caelrrLQeF/BNvp+oyGMLOUtpdCmMcLtuIieWUqrBS74LHlfgr/AMEf9P8A2bb+/uvh38ZviF4EutUUJeTeH/BHw902S6UHIV2h8NKWUHkKeB2FAH2FRXyfBP8AGH9kf9sL4X6LrXxQ1D4yfC34yXdz4Wkj8U2Gmafr/hPWbbTNS1aK7tpdLsbW3urO4t7CaCWCeNZIpEgkjlZWliH1hQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAV8w+IP2x/jF4j+PvxM8I/Df4J+GfF2k/DPWLTQ7vVtU+IP9jSXdxPpVjqR2240+fCql/GmfMOSpOB0r6er54/Y5/5On/az/7KRpf/AKhvhygDO/4X/wDtTf8ARt/w9/8ADun/AOVFH/C//wBqb/o2/wCHv/h3T/8AKivpivgD/gqVe6l4o8Cft0+H7fUv7Eh039mrStVS8sNNsft82ZPGbTW0txLA8klvLHaiIxsT5Sz3DwGCaVpaAPR/hb+2x8fPjj4EsfFPgn4KfB3xh4Z1TzPser6J8botQsLvy5Gik8ueHSmjfbIjodpOGRgeQRXQf8L/AP2pv+jb/h7/AOHdP/yorH/bCn+JH7OHwa8N303xQ+KE3w98J2mqan4+8d6RYeGJPF1hFGUnivJ7e5sV099Lt7X7ebhLKya/ZobAQxy5ud/kGtz+OP2cPCP/AAUm+KGg/FDxhNqnhO71nU9G028sNGk0+wv4/Afh+/tbwBbFZnktx5dsiSStC0MKGWOWYvO4B7v/AML/AP2pv+jb/h7/AOHdP/yoo/4X/wDtTf8ARt/w9/8ADun/AOVFecftL+MPjd8JPin8OfhnpvjH4weP9W8daV4j8Y6vqXgHSfBun6rpj2E2hWyWVnFrYWzi0cNqdw2yZ7vUQ/2YG7kRJi2f8U/2jvi14L/Z48C2fjjWPih4D8cC08Ua/q1h4at/BS+JX8P6TfpBBq2pahqtw3h61jSyurCW+jt/ne5vo2t/s9vb3ERAPV/+F/8A7U3/AEbf8Pf/AA7p/wDlRR/wv/8Aam/6Nv8Ah7/4d0//ACor5o1P9uz42/Er4BeJPi5Y+ONP8KWfgf8AZg8JfHCXw1pvh+2mtdY167tvEN3NaST3Ilmj0uUadHFNDGwuSEhMN3bMsxuPq/8AZo8YeO/D/wC1P8Rvhn408Y/8J1/YvhXw54xj1J9Jt9N+yXWq3eu21zZW0UAGzT4v7Iha3S4e4uk8+US3dx8hQAx/+F//ALU3/Rt/w9/8O6f/AJUV2P7AP7W037b37Mel/EK58M/8Ihd3mo6nplzpQ1EagttLY389k+2cRx71ZoCwOxeGA7Zr2evj3/ghT/yjy07/ALHHxd/6kWo0AfYVFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFAHzj8dv2w/iN4W/atk+FPw1+FGi+PtQsvCdr4sv73VPGX9gx28VxeXVqkSL9juDI261Zicrww4qr/AML/AP2pv+jb/h7/AOHdP/yopvh7/lMj4u/7Izof/p81ivpqgD5n/wCF/wD7U3/Rt/w9/wDDun/5UUf8L/8A2pv+jb/h7/4d0/8Ayor3j4pfFnwr8DvAl94p8beJvD/g/wAM6X5f2zV9b1GHT7C08yRYo/MnmZY03SOiDcRlnUDkgVn/AAU/aF8A/tKeFbjXfhz448H+P9EtLtrCfUPDes22q2sNwqI7QtLA7osgSSNihOQJFOMMMgHi/wDwv/8Aam/6Nv8Ah7/4d0//ACoo/wCF/wD7U3/Rt/w9/wDDun/5UV9MVx+s/Hfwzofxl0n4fyXWoXXivWLRr9bSx0q7vo9Pt8SlJr2eGJ4bGOY29wkL3TxC4kt5kiMjxuoAPF/+F/8A7U3/AEbf8Pf/AA7p/wDlRR/wv/8Aam/6Nv8Ah7/4d0//ACor2jRPj94N8T+KvCej6V4h0/Vrzx14fuvFXh+SwY3Vrq2l2z2KS3cVxGGhaPOpWRU78yCcMgZVYr2FAHzP/wAL/wD2pv8Ao2/4e/8Ah3T/APKitT9mz9rrx58R/wBpPxN8L/iN8MdJ+H+vaD4asPFNvLpni3+3oL22urq7tgpP2S3Mbq9o5x82Qw6V9CV8z+GP+Uxvjf8A7I14e/8AT3rlAH0xRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAV8//wDBSz/k3Xw5/wBlV+HH/qb6FX0BXz//AMFLP+TdfDn/AGVX4cf+pvoVAHuGjeLNL8R6jq1np+paffXmg3a2GpwW9wksmnXDQRXCwzKpJjkME8EoRsExzRtja6k6FfP/AOxv/wAnFftY/wDZVbH/ANQjwpXoH7NPx0/4aI+HWpeIP7L/ALH/ALP8V+I/DHkfaftHmf2Rrl9pPn7ti4877F5uzB2ebs3Pt3sAeX/tOeLNL8e/GD9jvXdC1LT9a0TWviVc3+n6hYXCXNrf28vgXxU8U0UqEpJG6MrK6khgQQSDX0hXwB+zN/yZ5/wS4/7gv/qsfENff9ABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABXzx+xz/ydP8AtZ/9lI0v/wBQ3w5X0PXzx+xz/wAnT/tZ/wDZSNL/APUN8OUAfQ9c/wCI/hP4V8Y/8JB/a/hnw/qv/CWaUuha39s06Gf+2dOX7Rts7ncp863X7XdYifKD7TNx+8bPQUUAcf8AEf8AZ78A/GPxV4Y13xd4H8H+Ktb8E3f2/wAO6hrGjW19daBcb4n860llRnt5N8MLb4ypzFGc5UYPFn7PfgHx74q1LXdd8D+D9a1vWvD8vhPUNQv9Gtrm6v8ARpXLy6ZLK6F5LN3Zma3YmNiSSpJrw/8A4b58Vfbv+Eq/4V74f/4U3/wsD/hXH9s/8JXN/wAJN/aP/CQ/8Iz5v9lfYPs32f8Atb+L+0d/2T99s83/AEWuA/Zp/bL+I/gLwRqWqeKPB39sfDlfjV4j8DyeJtR8WtLr0kt749vtI077Fp4gljk0+3kurK2JnvLaWKO2uPLtnjht/tIB9X/Gv9nvwD+0p4Vt9C+I3gfwf4/0S0u1v4NP8SaNbaraw3Co6LMsU6OiyBJJFDgZAkYZwxzn6Z+yd8LNE8CeFvC1n8NPh/Z+GfA+qprvhvSIfD1pHYeH9RSSSVLyzgEfl29wsk0riWMK4aVyDliT4B4z/wCCl9n8Dv2Z9P8AFmtTeH7fUPE3xV8VfD3Srvx34stfD2g2kum6trqK17qcdni1tza6PLHABazymR7SGR5WeS7o+Fv/AAVR/wCF4/Dax/4QnQ/h/wCMPHuqfECT4cWa6J48/tDwVd6jHoTeIZJY9chsmme3XTUdCy2BcXqNAU8sG6oA+j7b9nvwDZ+FbzQofA/g+LRNS8PweE7vT00a2W1utGgSZINMkiCbGs40ubhUtyDGonlAUB2z0Ft4T0uz8VXmuw6Zp8Wt6laQWF3qCW6LdXVvA8zwQySgb2jje5uGRCSFM8pABds/L/wB/aO+PXj7/goX4w8F+KvAvg/w34H0TwV4d1O6tD4u+2Xul3FxdeIreS8tVi04C7ju59OjVUmuIDHawW05jiuJ7iyg+sKACvj3/ghT/wAo8tO/7HHxd/6kWo19hV8e/wDBCn/lHlp3/Y4+Lv8A1ItRoA+wqKKKACiiigAooooAKKKKACiiigAooooAKKKKAPmXw9/ymR8Xf9kZ0P8A9PmsV9NV8y+Hv+UyPi7/ALIzof8A6fNYr6aoA+b/APgqxbarefsl6fDoV5p+m63L8Svh6mn3d/ZPe2trcHxrogiklgSWF5o1faWjWWMsAQHQncPMP2rfgb8R/hn8MPEXjzXPit9n+JvxB8V/DLwOde8B6E3hyHSdJh8Z26J5Vtd3Oo77h/7a1BZTNJJbzRNFE1ttWXzvt+igD4Q+NNp8Kvgj+0rceBPjF8YfGHw1+Fuh+CtIvPA1zr3xr13wzJrOqXOpa2daB1RtShutUkhij0bMc884s45oBGsK3BEmf/wTk+GmsePv2yYfiN8SLn4gW/xWuPgB8MdZ8R2l5ruqabbDWLtfE1vfJc6Qk0dmu1oSRbNbiOCczSxxxzSSu33/AEUAfCH7CHizVfHvir9hfXdd1LUNa1vWv2YNZv8AUNQv7h7m6v7iV/AjyzSyuS8kjuzMzsSWJJJJNeQf8Ey/jv4t+Ifxv+DI174n/C/TfiRq1o83xM8NXf7QureIvFGr3B0a6kvLD/hDru0Sz0W8i1MQXE0NoYzZJZXFun7kyI36nUUAFfM/hj/lMb43/wCyNeHv/T3rlfTFfM/hj/lMb43/AOyNeHv/AE965QB9MUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQB5/+07+0JZ/sv/CKbxbeaD4g8Uf8TXSdEtNJ0QWv2/ULzUtSttNtYozdTwQLm4u4stJKiqu4k8YPn/8Aw2R8Rf8Ao079oD/wb+CP/mho/wCCln/Juvhz/sqvw4/9TfQq+gKAPn//AIbI+Iv/AEad+0B/4N/BH/zQ1z/xS+OGufHHwJfeFvG37FPxg8YeGdU8v7ZpGtz+AtQsLvy5Flj8yCbX2jfbIiONwOGRSOQDX1BRQB8gf8Ek/DOj+DtU/aU03w/8Lf8AhS+k2/xVh8jwb9k0u1/sbd4Q8Ms37vTJp7NfNYtN+6lbPnZbDl1Hf/8ABNP/AJN18R/9lV+I/wD6m+u1wHw6/aP0n9l/9qL9pOz8XeFvjB/xVHxAsdb0m70T4W+JvEFhqFn/AMIj4dtDLHdafYTwNi4tLmMrv3K0TAgcZ5/9h79trwv8H/gvrWk+IvBv7QGnahefEDxrrcUX/Cj/ABnNvs9Q8Varf2cuY9LYDzLW5gk2k7l37WCsGUAHkH/BKTwj4T+FH7IHwA8beG/2B/EFx42t/h/osyeO9E0rwBa3+qyzaVEk19HdS6xDef6SskjFpVjlZZmEigsy19ff8NkfEX/o079oD/wb+CP/AJoa0P8AgmV4T1XwF/wTb/Z80LXdM1DRdb0X4a+HLDUNPv7d7a6sLiLS7ZJYZYnAeORHVlZGAKkEEAivcKAPn/8A4bI+Iv8A0ad+0B/4N/BH/wA0NHh/9ujVv+Fu+BfCXi34E/GD4d/8LE1WfRNJ1bW7vw1dWH2yLTb3UjFINP1e6nXdb6fc4byiu5VBK7ga+gK+f/2yP+Tiv2Tv+yq33/qEeK6APoCiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAK+eP2Of+Tp/2s/+ykaX/wCob4cr6Hr5x+Ov/BJL9nj9pb4s6v468bfDe11nxXr3knUNQGq39q12YYY4IyywzomViijTO3OEFAH0dRXyL/w4g/ZQ/wCiTw/+FDq3/wAlUf8ADiD9lD/ok8P/AIUOrf8AyVQB3X/DvfR/+Ex3f8J58QP+Ff8A/CV/8Jt/wr7Ol/2D/bH9qf2z9p+0fYv7U/5C3+neX9u8vzP3Wz7N/o9c/P8A8E69H+Gtrq9/p/ir4weKvDK+K774l3Hw5XU9LlsNe15tYl12AwSXMMc1r5d/9naKCG+tbRmto2uFczXklxi/8OIP2UP+iTw/+FDq3/yVR/w4g/ZQ/wCiTw/+FDq3/wAlUAbXwb/Yp1LxN+zPotj4m1DxB8PPG2n/ABA8T/EfQtQ0aexuNV8JT6zq2s3KROJorqwluF07WZ7OdWjuYFeWZoXcpDcDsNZ/YwvvFvw90nTde+MHxQ1zxX4X8QN4k8OeNLi30CHWfDtw1lLYukMUOmR6fLG1rdXsRFzZzEC8kYMHSB4vk79gj/gjB+zR8Tf2fLnVNd+GceoahH4z8XacJm13U0Pk2niXU7WBMLcgfJDDGmcZO3JJJJPs/wDw4g/ZQ/6JPD/4UOrf/JVAHrXw+/Y9s/hp8U9H8Zaf44+IFxrselLpHiSbULy1vv8AhOIo5r65tzfGW3YwfZ7rU7+aJNONnEn2gQ+WbaGC3i9gr5F/4cQfsof9Enh/8KHVv/kqj/hxB+yh/wBEnh/8KHVv/kqgD66r49/4IU/8o8tO/wCxx8Xf+pFqNWP+HEH7KH/RJ4f/AAodW/8AkqvoT9nj9nPwV+yh8JdN8C/D3Qbfwz4T0dpntNPglklSFppXmkO6RmclpJHY5Y8tQB21FFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFAHxz8c/iHr37Nf/BTPUfHcnwv+KXjjwv4g+GOmaDBeeENC/tRYLy31XUZ5IpQHUp+7uImBPXdx0NdN/w87X/o3v8Aag/8II//AB6vqCigD5f/AOHna/8ARvf7UH/hBH/49R/w87X/AKN7/ag/8II//Hq+oKKAPk3xl/wVp034f+ENV17V/gL+01Y6TolnNf3tzL4F2R28ESGSR2YzgAKqkkkgACrmm/8ABUu31bT7e6t/2f8A9p6W3uo1lidfAZIdWGQR++7g16H/AMFE5fJ/4J+fHR/7vw919vy024r0f4YR+T8NfDqf3dMtl/KJaAPnv/h52v8A0b3+1B/4QR/+PUf8PO1/6N7/AGoP/CCP/wAer6gooA+X/wDh52v/AEb3+1B/4QR/+PVh/sr+NNc+Pv8AwUZ8dfEV/hv8SvAvhn/hW+i+HIJfF2i/2XJeXkOp6rcSLEu9tyrHcxEn1bH1+vKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKAPn/AP4KWf8AJuvhz/sqvw4/9TfQq+gK+f8A/gpZ/wAm6+HP+yq/Dj/1N9Cr6AoAKKKKACiiuf8Ahp8UtB+MHhy51bw7ff2jp9nqupaJLL5MkOy80++nsLyLEiqT5d1bTx7gNrbNyllKsQDoKKKKACvn/wDbI/5OK/ZO/wCyq33/AKhHiuvoCvn/APbI/wCTiv2Tv+yq33/qEeK6APoCiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooA+f/wDgmdx+zJqi/wB34j+PV/LxjrI/pX0BXz//AME0eP2btdX+78T/AIhr+XjXWx/SvoCgAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKAPFP8AgpVL5H/BOf4/Sf3Phx4ib8tMuK9X8DxeR4K0eP8AuWUK/lGteP8A/BUCXyf+CaP7RD/3fhl4kb8tKua9o8PR+ToFin923jX8lFAFyiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooA+f/8AgpnBef8ADLtneWekeINc/sP4geBtbu7TRNIutXv/ALHZeLtHu7qWO1tY5J5vKt4ZZCsaM22NiAcUf8PLPh1/0Ln7QH/hifG//wAqa+gKKAPn/wD4eWfDr/oXP2gP/DE+N/8A5U0f8PLPh1/0Ln7QH/hifG//AMqa+gKKAPn/AP4eWfDr/oXP2gP/AAxPjf8A+VNeIf8ABPn/AIKDeA/CfwG1+1utA+OEskvxK8fXitZ/BjxjexhJ/GOszoC8OmOiyBJFDxkiSKQPHIqSI6L9318//wDBNP8A5N18R/8AZVfiP/6m+u0AH/Dyz4df9C5+0B/4Ynxv/wDKmj/h5Z8Ov+hc/aA/8MT43/8AlTX0BRQB8/8A/Dyz4df9C5+0B/4Ynxv/APKmuA+Iv7R+k/tQftRfs2WfhHwt8YP+KX+IF9rerXet/C3xN4fsNPs/+ER8RWglkutQsIIFzcXdtGF37maVQAecfX9FABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAfP8A/wAE1eP2efEq/wB34q/EX9fG2uH+tfQFfP8A/wAE2ePgP4sX+78VfiD+vjDWD/WvoCgAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKAPA/wDgqvL5H/BLz9pJ/wC58LfE7flpN1XvFpF5FrHH/cQL+QrwP/grBz/wS5/aQX/np8MPEifnpdyP619AUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFAH4o/tVftVft3/ALSn/Bd743fs3fs3fG7wf4A0TwD4f07xJaWniTQ9PktYbdtP0gzos5026uHka41DeA/ABYBgFVT8r/tL/Hz/AIKWf8Env2NI/iPq3x68D2vg7Wvih4i8NHTdO8Oafcai+sSavrM99e7brSEX7LcXVpezxkSf6u4h2xop2J9sfsb/APK5J+1j/wBkqsf/AEm8KUf8Hq3/ACiy8A/9lV07/wBNGsUAfr9RRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABX4Q/C79pH/gpF/wAFEv2+v2rvBPwL/aE+H/g/wz8C/iBfaJFZ+J9A05PKs5NR1GGzihkj0m5kk8uOxZWaVgx+Q5cliP3er8gf+DcT/lKb/wAFOP8Asqqf+nfxJQB8n/EHxN/wU2/YI/YM+Jfxmj/aL+F8PgPwR411u31rT7DRLG51K61SbxPNY308KzaOEMcuozyzAGVAIn4RMCIfud/wT2+KWvfHH9gX4H+NvFN9/anibxh8P9B1vV7zyY4Ptd5c6dbzTy+XGqxpukdm2oqqM4AAwK+YP+Do7/lBR8c/+4B/6kGmV7//AMEnf+UWX7NP/ZKvC/8A6aLWgD6AooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKAPxh/4Kv/8AB0B8Al+G37Rn7O//AAiPxg/4TSGz8RfD173+ytO/ss36C4sWlEn27zfI8wEhvK37edmflr7f/wCCUn/Bav4Wf8Fg/wDhPf8AhWegfEDQ/wDhXf8AZ/8AaX/CT2Npa+f9t+1eV5P2e5n3Y+ySbt23G5MbsnHyB/wbif8AKU3/AIKcf9lVT/07+JKP+DcT/lKb/wAFOP8Asqqf+nfxJQB+v1FFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFAH5A/sb/wDK5J+1j/2Sqx/9JvClH/B6t/yiy8A/9lV07/00axR+xv8A8rkn7WP/AGSqx/8ASbwpR/werf8AKLLwD/2VXTv/AE0axQB+v1FFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFfkD/wbif8AKU3/AIKcf9lVT/07+JK/X6vyB/4NxP8AlKb/AMFOP+yqp/6d/ElAHv8A/wAHR3/KCj45/wDcA/8AUg0yvf8A/gk7/wAosv2af+yVeF//AE0WteAf8HR3/KCj45/9wD/1INMr3/8A4JO/8osv2af+yVeF/wD00WtAH0BRRRQAUUUUAFeP/tC/tC+KvAnxT8I/D/4f+EfD/izxt4s0rVPEMcfiHxFNoGlW+nabNp9vcsbmCzvZTcGbVLMRxC32MgnZpUMaJL7BXh/7b3wM1X48+FdD02H4W/A/4y6JZ3b3N34Z+JW+3tY7jZtgv7e5FlfokkSNcRGI2ZMgu9wnhETR3ABoeP8A9tvwj8Jv7Fs/E2lfEC18TarpUGr3XhvRPB+peLdV0CKbcEF+miQ3sdvukjnjR2fypntbgQySiGQrz/w4/wCCiHhH4p/tk6n8I9FsPEGrQx+FdE8U6V4p03RNSvtB1eLUl1KZSt/HamxS3EFjE0V0bkxXMlxJBGTNbyJXiHj/AP4Jo/EbRPFXhHXdP1vUPizrdh8NfDvgHW9Qv/jH4q+GV1e3Gjvfu2qSy6Ot29/JePqMjMl0c2xgJWSY3Mmz1/8AZ5/ZU8Q/s4/GXwtqnh3w/wCD9N8G3nw18N+ANX0VPEd7cSeDU0IarJaLYTS2pfVY5H1QwM9ybOSOO0WU+c8xijAD4K/8FB9Fuv2L/gb8QviAuoDxX8WfBWl+Jn0Twh4Y1XxBdM81ja3F3LBYWMV1drZwyXMSNM4aOM3Fujyb5ow/qHw//aj8CfFHWPC+naHrn2zUPGGlanrOm2rWVxBMYNNurWz1BJ0kjU21xbXV7bwS204jnjlMiNGGilCfKGuf8Ey/HWl/AL9l+ys5NP8AEHiv4GfDU/D7VNNsPiZ4g8AWt881toyzXkWraTC93JHHJo4VbWW3EcwuhKzRvboj9B8Uv+CYknxq/YM8KfC99L0/wHqWm+INTv8AULK08a6j4ng+z63/AGrp2uzf2rqFqLy6vJdM13VbmF5olC37W4kMkCOJAD1/Uv8Agop8K7Xwr4S1jT9Q8YeKbPxt4fs/FWlx+FvA2u+I7pdLvEL2d3c29hZzTWcc4WQRG6SIyGCdVDNBKEz/APhunQdI+KfxSvNS1rw/J8Ivh/8ACrw/8To/EmmrJffaLO+m8Qm5uFeBpBcW4tdIt5IvJQs2+QgybkC8B+2J+wz4x+JH7U918TPCdn/wkf8AbfhXTPDF1pv/AAuTxP8ADP8As3+z7vU7lJ/N0SGf+0PO/tR12XCR/Z/suUaT7TII8/xZ/wAE4fEOo/AL4yeD/Dln4P8ACNn4+/Z10T4QeHdITWr3UbXQL2xtvEUPlyXctuJprOMataIlwyGaQQys8SNgMAev2v7W0nwa+DXgnUPjJp+oaP8AELxhaSahN4R8JeHtR8UahpQysktv5GmpdzXEdiLi2tZ79EW3kmeNwIPtUMA0L/8AaX+wfHb4Z2tvd+H9c+GXxk0qaPwxr2my+fv1iK3fUYoVljeRLm3vdMjvLiKVUjjh/smQNLM17bpH5f8AGnQPF3/BQ34NfDXxZ8Ndc1Dw/wCHdUtLoav4f1HxNq3hPUNDv5TDGJ7yXRZ0u5bzSZIb61n0U3NvDNNPKstzBLZxMMD4UfBTVfh0/wCxN8EZ7jT9R8V/s++H7bxJ4uu7B3m0+1t7TwvfeG40DlRIkl3eai8lqJo4xNDpepMGD25jYA+z6KKKACiiigAooooAKKKKAPyB/wCDcT/lKb/wU4/7Kqn/AKd/ElH/AAbif8pTf+CnH/ZVU/8ATv4ko/4NxP8AlKb/AMFOP+yqp/6d/ElH/BuJ/wApTf8Agpx/2VVP/Tv4koA/X6iiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigD8gf2N/wDlck/ax/7JVY/+k3hSj/g9W/5RZeAf+yq6d/6aNYo/Y3/5XJP2sf8AslVj/wCk3hSj/g9W/wCUWXgH/squnf8Apo1igD9fqKKKACiiigAooooAK+f/AI5+IPF+t/t9fBnwTo3jrxB4P8M3fhXxN4s1mz0qz02b/hIJdN1Hw3DBa3El3azyR27R6ldq/wBmaGU7wRKpVSPoCvn/AOOfh/xfon7fXwZ8baN4F8QeMPDNn4V8TeE9ZvNKvNNh/wCEfl1LUfDc0F1cR3d1BJJbrHpt2z/ZlmlGwARMWUEA0PCn7cHg3R/ghdeM/GvibT9Gsz418Q+DdPWaxNpdave6drOo2EVhZWaTXM17eSCwdYorfdNdlN6W8TSfZ4/MP2p/20/id4f1j4X3PgnQ/EHgvwl4y0rXr/UdS1v4LeI/HV/aS2t1p0emwyafo1zFPYfbLe4vLkC82yosCxyxQTCSJPb/AIK/sv6X8NPgh4k8B662n+MtE8VeIPFGsahbX+nIbW7t9c1nUNSlspYHaRJY0S/aBt3EoQsVUPsGf4i/Z68VfDrwJ4d0P4IeLvD/AMOtP8PfabdNI17w7N4k0T7LNIJVjigS8tLm3+zMvl20cN0trBbySQi2KpbG2APP/H3xD8X2Hxo/ZV8RaR8Wv+Eg8M/E7VT4f1vT9C0/Tf8AhFfE0R8K69qy6paM0dxfReZPZ2rRhNQeLyVVf3hZpHz9L/4K5eEp9R0u+1L4d/FDQfh7rngrWPiTp3ju8i0mTRrzwxpkFtPNqwt4L+TUljeO9sSkD2S3RN2gaBNk3lmpfs6618K/H37IXwv8F+DPGGrfD34D3cdxd+Mr/UNK+ywWVt4T1zRIIJUFxHdy3jSXVmzGKz8nEpbeu1kX5h/ZJ/Zp1zxzBqHwp8UaB4wksfiN4K1TwF4vtbzwb4k0m6+E2m3OnSJcx6XrmpTy+HbmNbqK0szbeHrCztLkm2u4bdLOwSBAD6P/AGof+CnXiL4Jfs4/FTV/+FL/ABA8H/Ebwp8P9a8beGtE8Uy6HdQ65BpqwJd3JbTtVmjW3s5LyyeeOSaGeSKYi2SeRWVe/wBC/aE8X+Kv2v8A4S6DfaD4g8B6T4s+H/jHW9V8L62NNnv4bzT9V8N21pLJNZz3MQxDfXTBYbhlK3K+YN6BY/MPhd/wSL0vQvCvxI8Oa7o/7N/h/RPiZ4K1PwVqF58Kfg0ngfX47e+RY5cXz6jeo0YQM3lNAQZFhcnEexvb/CH7PXiq5+Nnw/8AiJ428XeH9a8TeDfCviLwxeLonh2bSbDUv7Uv9Iuo544pry6kg8mPSUjKNLL5rTM4aIKIyAef+E/+Cklne/Cz4Dz2vgv4gfEXxh8cvh//AMJxo9h4Y0O1svtMUMOlSXPnC6vzbad8uqxyKLi9aIeW8IuZZ3t0uOgl/wCChGj6x4c8KN4T8B/EDxx4t8Vf21/xSOlDS7bVdL/sW+j03WPtEt7e29ifseoTQ2r+TdS+a8oeDz4Q8yn7OP7DH/DP/wDwoL/iqP7W/wCFG/Cq6+GX/IN+z/23539g/wCm/wCtbyNv9if6r95n7V/rB5fz+YfFr/gkFpfxH0Tw3JNdfC/xVrfhjxB421W0i+Inw7TxZoC2/ibXzrU6jTzeW7reW7pbwR3QuAPL+1ZhzOvkgHfxfteXH7QfxC+D/hnwHNqHhmTxVd69rPik6hawG90uy8N3sOnarpKnM0BvDrF1ZWkjoJYXtU1F7e5WT7JO3YfA34pa9/w0d8Vvhn4lvv7YuvDP9neLNCvxDGjf2Hq7XkcFrcFFRTcW99puqRLtjA+xrp5eWa4a4evL/C37NOq/sofEL9n/AFyy0Dwfd6X4XtPEHgHWrH4eeDX8O6Notvr17ZX0OqQabHPdyJGl5pVnbTIrOM6pNeySQQ20or0D4CeE9V8T/tcfGL4mXumahoml6jaaN4B0WC8t3hk1a30aTUribVAsgSSOOS81i8tURo8SR6Yl1HJLDeRFQD3CiiigAooooAKKKKACvyB/4NxP+Upv/BTj/sqqf+nfxJX6/V+QP/BuJ/ylN/4Kcf8AZVU/9O/iSgD3/wD4Ojv+UFHxz/7gH/qQaZXv/wDwSd/5RZfs0/8AZKvC/wD6aLWvAP8Ag6O/5QUfHP8A7gH/AKkGmV7/AP8ABJ3/AJRZfs0/9kq8L/8ApotaAPoCiiigAooooAKKK/PDxD8F/ENz4q/attfhH4P1DWPiF4m8FeLrfSviPfeC73wf4w0vW7hybHR08QXwhGs2bzuwsp7IxW+nWui2Uckk3mW89AH3f8WPiloPwO+Fnibxt4pvv7L8M+D9Kutb1e88mSf7JZ20LzTy+XGrSPtjRm2orMcYAJwK5/4oftR+BPgv8U/BfgvxRrn9k+IPiB9o/sSOSyuHtp/JmtLdvNuVjMFtuuL+yt4/Pkj86e7ghj3yyKh/NG2/Yhsfjt8Gvjv4T8GeFvB8N54m+D/iPR7Lwd4f/Zf1/wCEWjeI9ZkNpLpV7eXWsTNZXN5ZXMH+ibiskBvbqVGVRIR9P6X+zp8O/jH8c/gzY+EvhfqHhn4Lx/DXxxZR2EXg+/8ABsegXr+IPCt1blIGgtbjTbw3Fnc3dvIqwzeZbG5hbKCUAH1fpvxS0HV/inrPgm3vvM8TeH9KsNbv7PyZB9ns76a9htZfMK+W2+TT7xdqsWXycsFDIW6Cvzgi0X4qeJL74+Q+Pvh/4g8Y+INH+H/gXwTrN/faFdrpXjL7B4h8Sm71lLWyESapbyaZdWuqXOiWMsnnJdvpLsZXdK5D9nX9lbxD8VrTwZ4S8bfDfULP4b2H7RVzqNlomneCL3wX4di8NP8ADW6CyR6R9quPsWl3eoTyLPazy7Z7i+uoLuCOa4ubNQD9TqK+AP2b/wBlW8+Enjv4MeJ9L8F+INJ8Qf8AC6vHPh/V79rW687TPBEMfi+PRtLUvn7J4fT7Pob21nH5diJfskscfmyK7eYeGv2etcj/AGxpLrxbHp/hv4hf8LgudYg8UWf7OHiTWvFU2jHxNJdWFkfHFrcNYpZ3Gj/ZrF9y+XaWE72cyr5MigA/R7wJ8a9K+I/xM8ceGdKt9Qlk+Ht3aaZq988aJarfz2kd6bOPLea0kdpc2Uzv5YhxfRKkjyJPHCfGT416V8C9O0DUNct9Q/svXPEGn+G3vbeNJI9NuL+dbSzeZdwkMct5La2oMSSFZLuN3VIVmmi+UPCumXlz/wAE5/jB4cj8Lf8ACV6tp/xV8Yx614dmiurhrSzvPG17qHnXmnWzx3N/bjSb2HUTpaENqtnKluodL5N3kHg/wp4q8Jf8Egf22PDuteGP+ETstb/tvRvh5oVl4Jm8F6dfwal4U0u3sINI0SS5uXtvt2p3MoS1EnnyX13MskMN3JNbRgH6fUUUUAFFFFABRRRQAUUUUAfkD/wbif8AKU3/AIKcf9lVT/07+JKP+DcT/lKb/wAFOP8Asqqf+nfxJR/wbif8pTf+CnH/AGVVP/Tv4ko/4NxP+Upv/BTj/sqqf+nfxJQB+v1FFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFAH5A/sb/8AK5J+1j/2Sqx/9JvClH/B6t/yiy8A/wDZVdO/9NGsUfsb/wDK5J+1j/2Sqx/9JvClH/B6t/yiy8A/9lV07/00axQB+v1Fc78VvhRoXxs8D3XhzxJa3F5o96yNNDDez2buUcOv7yF0cYZQcBhnGDkV5D/w6++Cf/Qsa1/4Vmsf/JVAH0BRXz//AMOvvgn/ANCxrX/hWax/8lUf8Ovvgn/0LGtf+FZrH/yVQB9AUV8//wDDr74J/wDQsa1/4Vmsf/JVH/Dr74J/9CxrX/hWax/8lUAfQFFfP/8Aw6++Cf8A0LGtf+FZrH/yVR/w6++Cf/Qsa1/4Vmsf/JVAH0BRXz//AMOvvgn/ANCxrX/hWax/8lUf8Ovvgn/0LGtf+FZrH/yVQB9AUV8//wDDr74J/wDQsa1/4Vmsf/JVH/Dr74J/9CxrX/hWax/8lUAfQFFfP/8Aw6++Cf8A0LGtf+FZrH/yVR/w6++Cf/Qsa1/4Vmsf/JVAH0BRXz//AMOvvgn/ANCxrX/hWax/8lUf8Ovvgn/0LGtf+FZrH/yVQB9AUV8//wDDr74J/wDQsa1/4Vmsf/JVH/Dr74J/9CxrX/hWax/8lUAfQFFfP/8Aw6++Cf8A0LGtf+FZrH/yVR/w6++Cf/Qsa1/4Vmsf/JVAH0BRXz//AMOvvgn/ANCxrX/hWax/8lUf8Ovvgn/0LGtf+FZrH/yVQB9AVg/FHxFceEPhl4i1az8v7Vpel3N3DvXcu+OJnXI7jIHFeO/8Ovvgn/0LGtf+FZrH/wAlVzfxl/4JjfBu0+EHiuW18L60bqPR7t4QPFOruS4hcr8puiDzjgg5oA+Bf+Cc/wDweG/DP4yXFn4X/aE0L/hWHiRmEB8Q6Wkt54fu36bnj+a4tcsQAP3yjlmkQVf/AODZfxbpfj//AIKRf8FJde0PUrHWNE1r4lW9/p9/ZTrPbX1vLqniN4popFJV43RlZWUkEEEHBr8z/wDgnV/wav8A7Qn7b11a+IPGdqfgr4Au281b3xBaudXu4iTgwaeSsn905nMKlWypbpX6D/8ABpx8BNM/Zt/bV/b28A6XdX1/Y/Dnxdp3haxurl8S3Fva3+vQK8irhC7LAhJ28EtjAJBAPrn/AIOjv+UFHxz/AO4B/wCpBple/wD/AASd/wCUWX7NP/ZKvC//AKaLWvAP+Do7/lBR8c/+4B/6kGmVof8ABMr9i288Vf8ABNv9nzVF+NPxw0pdS+Gvhy6FlYa7ax2tmH0u2byola1YrGudqgkkAAZPWgD7vor5/wD+GD77/ovH7QH/AIUNp/8AIlH/AAwfff8AReP2gP8AwobT/wCRKAPoCivn/wD4YPvv+i8ftAf+FDaf/IlH/DB99/0Xj9oD/wAKG0/+RKAPoCivn/8A4YPvv+i8ftAf+FDaf/IlH/DB99/0Xj9oD/wobT/5EoA+gKK+f/8Ahg++/wCi8ftAf+FDaf8AyJR/wwfff9F4/aA/8KG0/wDkSgD6Aor5/wD+GD77/ovH7QH/AIUNp/8AIlH/AAwfff8AReP2gP8AwobT/wCRKAPoCivn/wD4YPvv+i8ftAf+FDaf/IlH/DB99/0Xj9oD/wAKG0/+RKAPYPDvwt0Hwl478ReJNNsfsOreLvszaw8U0iw38tvGYorh4d3lfaPJ8uJpwglkit7aN3ZLeBYzx/8AC3Qfij/Yq+ILH+0ofD+qwa3Z28k0gtjeQbjbyyxKwjn8qQrNGsqusc8ME6hZoIpE8f8A+GD77/ovH7QH/hQ2n/yJR/wwfff9F4/aA/8AChtP/kSgD6Aor5//AOGD77/ovH7QH/hQ2n/yJR/wwfff9F4/aA/8KG0/+RKAPoCivn//AIYPvv8AovH7QH/hQ2n/AMiUf8MH33/ReP2gP/ChtP8A5EoA+gKK+f8A/hg++/6Lx+0B/wCFDaf/ACJR/wAMH33/AEXj9oD/AMKG0/8AkSgDkP8AgsD/AMFRrH/gkj+zx4V+JWq+E7rxho+seL7Tw3f2treC1uLaCa2u5muIiysrun2YYjbaG3Ebl61sfsBf8FePgH/wUr0GOb4X+ObG617yfOuvDWpYstcssKC262Y5kVdwDSQmSME435r83P8Ag7B/ZL1bwF/wTp8GSWfxC+LXxAvNU+JOm6fbaTreow30LyyWOo7WjiigRjLldq4J4dhgkjHxX/wS5/4NUf2iP2gdd0Xxt8QNTvv2fvD1vLHeWs0yuPE7lSrq0NqrK1swII3TtG6HawjcUAfoh/wbif8AKU3/AIKcf9lVT/07+JKP+DcT/lKb/wAFOP8Asqqf+nfxJXP/APBrd4Eb4Wft+f8ABRTww2ta94kbw58QLLSzq+t3X2rU9VMGo+IovtN1NgeZPJt3yPgbnZjgZxXQf8G4n/KU3/gpx/2VVP8A07+JKAP1+ooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooA/IH9jf/lck/ax/7JVY/wDpN4Uo/wCD1b/lFl4B/wCyq6d/6aNYo/Y3/wCVyT9rH/slVj/6TeFKP+D1b/lFl4B/7Krp3/po1igD9fqKKKACiiigAor5P/aQ/wCCgXj74ceKvF0PgH4Y+D/FuieBvGvh34d6td6/44udBum1nWn0cW5ggh0u9WSzRNd08vM8scmVuQsDCONpuQ/4fVeFf+GhP+EX+1fB/wDsn/hYH/CuP7K/4WZD/wALE/tH+2f7D83/AIRz7Jt+z/bv3277dv8AsH+k7N/+jUAfb9FfAHh39qX9oLxx+wx4i1rxPe+H/APiC6+NVt4D0rxF4W1aHWr+2s5viSdAu4RBeaRFap9mtD9ngneOdrhVE8scMuUPp+i/te+Mtd8S/AXwzq02n6L47j+JU3gD4rabp1qG0+S9i8E6trRWzklMj/Y5nTTb2B1cTCGWKOfy5RcW6gH1hRXxBqH/AAWWs/Df/C4LPUvD/wAP77xN8M/h/wCJfiDH4b8N/Ee113VdPi0PyRc6Zr6QW/l6RqDSXVvGI4Xv4t8V6BKwgQz9B8R/+Clfjv4Sf8J9/wAJB8Ef7P8A+FX+FYviZ4m/4rG3l/szwpL9v2J8kDeb4gP9mX3+gRb9PHkc6uN6bgD6/or5P/bN/wCCn+l/sufH1PhzDqPwP0fW7fw/Z+JLuf4ofFBPA1rc293c3lvAlgwsrx7uRH0+4M4KRCISWuGlMrCLQ+AX7S//AA23+0d4J1rQbvxBoPgLSfhVofxLttKml8ibW5/E7X0VibxYXwPsNrpl6DAzzwTS6oku1ZLGCRgD6gorw/8AYk8WaqIPid8PtW1LUNfk+DvjWbwvZ6xf3Dz3WoWE+nafrNikryFpXktbTVoLFpppJZrk2JuZH8yd1X3CgAooooAKKKKACiiigAooooAKKKKACvyB/wCDcT/lKb/wU4/7Kqn/AKd/Elfr9X5A/wDBuJ/ylN/4Kcf9lVT/ANO/iSgD3/8A4Ojv+UFHxz/7gH/qQaZXv/8AwSd/5RZfs0/9kq8L/wDpota8A/4Ojv8AlBR8c/8AuAf+pBple/8A/BJ3/lFl+zT/ANkq8L/+mi1oA+gKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKAIbvTbe/mt5J7eGaSzk86BpIwzQPtZN6k/dba7Lkc4YjoTU1FFAH5A/8ABuJ/ylN/4Kcf9lVT/wBO/iSj/g3E/wCUpv8AwU4/7Kqn/p38SUf8G4n/AClN/wCCnH/ZVU/9O/iSj/g3E/5Sm/8ABTj/ALKqn/p38SUAfr9RRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQB+QP7G/8AyuSftY/9kqsf/SbwpR/werf8osvAP/ZVdO/9NGsUfsb/APK5J+1j/wBkqsf/AEm8KUf8Hq3/ACiy8A/9lV07/wBNGsUAfr9RRRQAUUUUAfAH7Uf7KvxRl/bs1z4oeDfBfiDUvHMf2dfAHiaztfCN94e0qL+z4rf7PrVxrG7X7O3N2b37TBoBjiayuBJChv57t3+j/DX7GF98PPiFJqXhL4wfFDwp4UuPEFz4kn8F2dvoFxo09xd3sl9foZbrTJtQEd1dTXMrhbwFDcOsLQosaR+4UUAeHyfsIeHn0TXtDHibxgvhTWPGum+P7TQRJZfZdD1S119PEE7W0ptvtLR3upKZZ0uJpgokZLf7Mm1V0PiF+xV4V+In7WPgn4xTah4g0/xN4L25tbSeH7BrXlWerWdp9qSSJ5B9mj13VjH9nkh3teEy+cIoRH7BRQB8nj/gkB4Bl8K6poVx4y+KF5olx8Ndb+EOkafNq1sbXwv4Y1JLJBZWUQtwnmWyWMSxXU4mupQ2Lqa7EcHk+ofGr9irwr8d/wDhb39r6h4gt/8AhdHw/g+HGt/Y54U+y6dD/a+2W23RNtuD/bN1ln8xP3cPyDa2/wBgooA8f+MX7JMvxE+Kcvjbwv8AEr4gfCvxNqGlWuiaveeGItHuf7as7Sa5ms4po9UsL2NPIkvr1laBYmf7U4kMgSIR5+h/BTxN8K/2uND8XWdxqHjLS/Fngq08F+L9Uv3tI9QguNJkurvS9RMcS28IjnOoavHdCCNj502m+VBFCty6+4UUAeP/ALHvwt17wdo/jjxb4ssf7H8W/FjxXP4s1LSVmjlXRoha2um6fasY2dPtCaZp2n/afLlmiN4bswytCYgPYKKKACiiigAooooAKKKKACiiigAooooAK/IH/g3E/wCUpv8AwU4/7Kqn/p38SV+v1fgD/wAErP8AgqP8Cf8Agmv/AMFTf+CiH/C6/HX/AAhf/CafFW4/sb/iS6hqP2z7Lq+vef8A8ekEuzb9oh+/tzv4zhsAH3//AMHR3/KCj45/9wD/ANSDTK9//wCCTv8Ayiy/Zp/7JV4X/wDTRa1+Sf8AwWX/AODgT9n39un/AIJXftCfDHw/4+sb/wAXaxr2m23g6wt/Dur2x1nTLfUtKuzcSSzwCKN8R3eQ7RkiEALll3frZ/wSd/5RZfs0/wDZKvC//potaAPoCiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooA/IH/g3E/5Sm/8FOP+yqp/6d/ElH/BuJ/ylN/4Kcf9lVT/ANO/iSj/AINxP+Upv/BTj/sqqf8Ap38SUf8ABuJ/ylN/4Kcf9lVT/wBO/iSgD9fqKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKAPyB/Y3/5XJP2sf8AslVj/wCk3hSj/g9W/wCUWXgH/squnf8Apo1ivm/48f8ABUDwD/wSa/4Op/2mviN8RtH8Ya1omteCtL8NwQeG7W2ubpLiXTfDtwrss88KCMJayAkOTkr8pBJHjP8AwcEf8HDPwf8A+CtP7FHhr4deA/CfxK8P+INF8cweIpZdfsrKOze0hs9QtgFeG6lfzm+1QttKBR843naCwB/Rp8cvFHxS8ONpv/Ct/BPgfxgswk/tA+IfGFz4fNrjb5fleTpt75u7L53eXt2rjduO3z//AIWf+1B/0RX4I/8Ah39S/wDmdr6AooA+f/8AhZ/7UH/RFfgj/wCHf1L/AOZ2j/hZ/wC1B/0RX4I/+Hf1L/5na+gKKAPn/wD4Wv8AtNLw3wR+D5Pcr8Wr0r+GdBB/QUf8La/aYTlvgf8ACVl7hPizdlvwzoYH619AUUAfP/8AwuH9pP8A6IX8M/8Aw6s//wApqP8Ahc37R8f3/gT8PWP/AEy+KUjD/wAe0lf5V9AUUAfP/wDwun9oz/og/gP/AMOg3/yro/4Xj+0N/wBEB8Kf+HLT/wCQK+gKKAPn/wD4Xr+0InLfs/8Ahth6RfEmJm/8eslH60f8L6/aA/6N80X/AMOLb/8AyLX0BRQB8/8A/DQPx7Thv2ebJm9Y/iFZlf1gB/Sj/hoT48Dr+zvBjvj4gWOfw/dCvoCigD5//wCGjPjl/wBG5XH/AIXemf4Uf8NIfHCP7/7N+oN6eV450pvz3Mv9a+gKKAPn/wD4aU+Nn/Rtutf+Fto//wAco/4ab+My8N+zT4oJ7lPGWhlfwzcA/oK+gKKAPn//AIaf+Mi8t+zP4uZe4TxhoJb8M3QH60f8NTfF/wD6Nj8ef+FZ4c/+Tq+gKKAPn/8A4ar+Lcf3/wBmD4jMf+mXinwyw/8AHtRWj/hq74sf9Gu/Ez/wp/C//wAs6+gKKAPn/wD4a3+KQ/5tZ+Ln4eIvCX/y3o/4a6+KCct+yv8AGNh6R+IPCDN/49rKj9a+gKKAPn//AIbA+Jn/AEan8bv/AAe+Df8A5eV4h4s+B/w08deKtS1zX/8Agmbd65rmtXct/qOo3fh34a3Vzf3Erl5ZpZZNZ3ySO7MzM2SzMSSSc19p/Ez4meH/AIM/D/WPFfivWNP8P+G/D9o99qOo30wht7OFBlndjwAB+JOAMk18Ox/8FHfjtYt/wv6/+F/k/snzf6ONNFpMfHNnpg+ZfFUlrjm0bJLWgHnpbhZsE7koA8f/AGU/2efhTqHiz4zJef8ABOL/AISRLP4gXENvD/wjHw7k/sGL+ztOYWWJtWULtLNLtg3xfv8AIYsXUfZ3hP8Aaj8T+AvCum6FoX7Ivxw0XRNFtIrDT9PsJvBlta2FvEgSKGKJNdCRxoiqqooAUAAAAV89+B/+Ciuj/DZ/i5a/CuHTvit8TPi98TpW+Hehaddh7fV430DRJDqVxMmfJ02BHEks54xhVy7AV7J+yN+2V438K/Fu3+BP7R0Gh6P8X5LaS88OeINJjaHw/wDEiyjGZJbLfzFeQAgT2jfMoxKm6NvkAOw/4bS8cJ/rP2XP2gI/T/SvCT5/751w/rR/w2t4y/6Nh/aA/wC/vhb/AOXVfQFFAHz/AP8ADbfitfvfs0/tAK3cbPDjY/EauR+Ro/4bd8UD737Nv7QCr3PkeH2x+A1Yn8hX0BRQB8//APDcfiD/AKN0/aA/8AdF/wDlnR/w3Nraf6z9nn9oCP0H9maS+f8AvnUD+tfQFFAHz/8A8N1av/0b7+0B/wCCfTf/AJPo/wCG774dfgN+0AD3H/CP2Z/ld19AUUAfP/8Aw3ldr/rPgT+0BGvr/wAI3bN+i3RP6Uf8N7yf9EQ/aA/8JSP/AOP19AUUAfP/APw32qf6z4L/ALQEben/AAhxf9VlI/Wj/hv6L/ojX7QH/hFyf/HK+gKKAPn/AP4eCWP/AESP9oD/AMIK7o/4eD6an+s+E/7QEY7H/hX18+f++VJr6AooA+f/APh4XpH/AES39oD/AMNxqX/xuj/h4hoK8N8NP2gFbuP+FY6w2PxWAj8jX0BRQB8//wDDxLw6PvfDf9oBV7n/AIVbrbY/AW5P5Cj/AIeMeFf+if8A7QH/AIaXxD/8iV9AUUAfP/8Aw8b8Ip/rPAv7QEfp/wAWg8Svn/vmyP60f8PH/Bv/AEJP7QH/AIZzxT/8gV9AUUAfP5/4KSeBB18I/tAA9x/wpPxecfiNNx+VH/DyfwCvL+Ff2gI19f8AhSHjJv0XSyf0r6AooA/HH/g2Y8TW/jT/AIKSf8FJtYs49Qhs9W+JVveQR39hPYXSJJqniN1EtvOiTQyAEBo5UWRDlWVWBA0P+DcT/lKb/wAFOP8Asqqf+nfxJR/wbif8pTf+CnH/AGVVP/Tv4ko/4NxP+Upv/BTj/sqqf+nfxJQB+v1FFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRXz18T/ANoH4tX/AO1r4g+Gvw28L/DrUbbwv4R0XxLe33iXXLywkd9SvNXtliiS3tZwQg0osSxU5lAwcUAfQtFfP/8AwlH7U6cf8IP+z/L/ALX/AAnGrx/p/ZLfzo/4S/8Aamj/AOae/s/zf91C1ePH/lFbP6UAfQFFfP8A/wAJv+1MnP8AwrH9n+T/AGf+Fm6vHn8f7BP8qP8AhPv2ph/zSf8AZ/b2/wCFsauM/j/wjtAH0BRXz/8A8LH/AGpv+iN/s/8A/h5NX/8AmYqaT4j/ALT0cIb/AIU78CZG4yqfF/VP5nw2KAPeqK8Fi+Jv7TJizJ8Gfgurf3U+LWoNn8T4eFNt/it+0oxPm/BP4Sp6bPiveNn/AMoYoA98orwNfi7+0es+1vgf8M/L/vp8U52z9AdHFEvxl/aKjl2/8KL8AyL/AHk+J7/10sUAe+UV4LP8av2hIQNvwI8IS+y/Eocfnp4pH+OXx+jhDf8ACg/D7v3VPiLD/M2YoA97orwWL48fHgxZk+AGlq3onxBtWz+JtxTYP2gfjoxPm/s9Rp6bfHti2f8AyGKAPfKK8DH7RHxvWfa37O1z5f8AfTxzppz9AcUS/tIfGqOTaP2cdYkX+8vjXSP6yCgD3yivBZ/2lvjHCBt/Zv8AE0vsvjDROPzuBQf2m/i6sO4/s1+NGfHKp4s0A8+xN4P6UAe9UV4LF+1H8WDGTJ+zN8QlbsE8UeG2z+J1AU2D9qz4qMT5v7MPxQQdtviTwu3/ALlBQB75RXgY/a0+Jyz7W/Zc+Lxj/vp4g8JHP0B1gUTftefEqKTaP2V/jZIv95dc8HY/XXBQB75Xz/8A8E0/+TdfEf8A2VX4j/8Aqb67Utx+2D8QoQNv7Kvx7lz/AHNX8Fcfn4gFeF/8E+f2sfHWgfAbX4bf9mb44axC/wASvH1w1zZan4QEcTy+MdZleAiXXEcyQu7QuVUoXicxvJGUkYA+76K+f/8AhtDx4Ov7LH7QGP8Ar98Hn/3O0f8ADa3jL/o2H9oD/v74W/8Al1QB9AUV8/8A/Dbfisfe/Zp/aAVu42eHGx+I1cj8jR/w3B4kT/Wfs3/tAR+n+i6E+f8AvnVD+tAH0BRXz/8A8Nza4n+s/Z4/aAj9D/ZukPn/AL51E/rR/wAN16qv3v2f/wBoBV7n+xdObH4C+J/IUAfQFFfP/wDw3jejr8B/2gB/3Ltof/buj/hveT/oiH7QH/hKR/8Ax+gD6Aor5/8A+G/EX73wY/aAVu4/4Q1mx+IkI/I0f8PAbVP9Z8H/ANoCP0/4oa4fP/fLH9aAPoCivn//AIeD6an+s+E/7QEfof8AhXt8+f8AvlT+tH/DwzR1+98L/wBoBV7n/hW2qNj8BGT+QoA+gKK+f/8Ah4j4f/6Jt+0B/wCGv1r/AOMUf8PGPC3f4f8A7QA9v+FTeIeP/JSgD6Aor5//AOHj3g4fe8D/ALQCt3H/AAp7xO2PxFiR+Ro/4eReB0/1ng79oCP0/wCLL+LXz/3zpx/WgD6Aor5//wCHlHw/T/WeFv2gI19f+FH+M3/RdLJ/pR/w8t+HI+94e+PiL3Z/gX42VR9SdJwKAPoCivn/AP4eYfDP/oEfG7/wyvjL/wCVdH/DzP4W/wDPp8Xh7H4Q+LQR/wCU2gD6Aor5/wD+Hm3wnH3v+FoIe6v8LPFKsPqDp2RR/wAPOfhGPv3PxDh9pfhr4ljJ+m6wFAH0BRXz/wD8PO/g8v3tS8bRr/ek+H3iGNfzaxAo/wCHn/wYH3td8UIvdn8E64qj6k2eBQB0H7dP7Gnh/wDbx/Z11L4f+IL7UNJEtzb6ppmpWe1pNL1C1kE1rc+U+Y5lSVVJilVkcZBHQjgf2Lv2z/EHij4ial8DfjZY6d4c+O/hWx+2uLQFdK8daWG8tdY0wtyY2PEsB+eCQlTldrHg/wBt/wD4Lg/Df9mb9nPWvFfhO31rxpr1u0dva2k2hanY2Nm0jbftd7PJbgx2kOd8hjDybRhVOcji/wBif4//AAA/Z6tta+KXjv4ur8QvjB46tEufE/jebw7qMVrFaqPMjsdPUwEWumQjlEBy5HmSFmPAB9Jfsx/8E5fgd+wf49+IXjr4f+D9H8I6l46nN/rN5v2w2UKgO0EG47ba13h5jGm1NzE/dVFTwfw7p03/AAWg+OXhXx1Jbzab+zL8I/EKa34PuPLMGofEfXbVmRNTjk4kg0u3YuIwhVrp8s37oBW2fgT/AMHBP7NHx98ba7oVv4m1rQjZOZNHudY0K6t4PFlkAA19Y4RmeASb0O9Uf5Q23awNfPjft9fCP/gmL+1N4dg+FfjS08QfBb4xa61vqnw6gtbmK68E6hLueTV9JWSNUXT2bLXVsSqxs3mRcs0ZAP1eor5//wCHpv7Pq/e+KGgRr/ekSeNfzaMCj/h6j+zuPvfFrwii92e4ZVH1JXAoA+gKK+f/APh6n+zn/wBFk8B/+DJaP+Hq/wCzb/0XD4Zj2OuwAj/x6gD6Aor5/wD+HrX7M4+98evhPG392TxNaRt+TODR/wAPXf2YV+/+0J8GIfaXxjYRk/TdKKAPoCivn/8A4ewfsuj737R3wLiHrJ470yNfzacClH/BWD9lljgftLfAAk9B/wALC0j/AOSKAPf6K8I/4elfsx/9HGfAj/wvtK/+P1YX/gpp+zcwyP2gvggQeQR460vn/wAj0Ae30V4vD/wUj/Z3uU3R/Hv4LyL0yvjfTCP/AEdU8H/BQ74AXQJi+OXwekC9SvjPTmx/5GoA9horySH9vz4E3L7Y/jX8JJG9F8YaeT/6Oqcft1/BFjgfGT4VknoP+EssP/jtAHqlFeZ/8NqfBv8A6K18M/8AwqLH/wCO1YX9r74SsMj4ofDsg8gjxJZ8/wDkSgD0SiuBh/at+F1ym6P4k+AZF6ZXxDaEf+jKmg/ab+G10SIviF4HkK8kLrtq2P8Ax+gDuKK4+H9obwBcvtj8c+D5G9F1m2J/9DqYfHXwQxwPGXhUk9B/a0H/AMXQB1VFc7/wt7wn/wBDR4d/8GUP/wAVVhfiR4dYZGvaKQeQRfRc/wDj1AH89/wo/a+/aM/4I3f8FBv2zPE2kfsj/FT4haD8avi6rabrU+kanYaa8K+INQSFLeRbORLh75dSSK3dXAEjwkJPuEbfVn/BsP4C+Kn/AA1P+2z8TPiZ8H/iB8H/APhcHivTfE+m6b4n0e7sv+Pi71y5lghluIYftHk/aY1Z1QfeQlV3AV92/wDBRrxjpGo/AXwmtvqmmzBvip8Pz+7uUbhfGGjuTwewXP4V9BweJdNuiRFqFjIV5IWdWx+tAF6ioYdQt7l9sc8MjdcK4JqagAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAr5/wDh/wAf8FTfi3/tfCrwR+mr+Lv8a+gK+f8AwHx/wVN+K3+18KvBn6av4r/xoA+gKKKKACiiigAplxcR2kEksrpHFGpd3c7VQDkknsBT6+V/E+oTf8FLPGl94X0uaSL9nvw7ePZ+JNThcr/wse8iYrJpds466ZE6lbmZTi4dWt1JjWcsAXfAniDVv+CgHxQ0vxZY32o6P8B/BuoJe6E1tO1vN8R9RgfdHfMykN/ZMEihoVzi8kUSnMCR+f8ATdQ2FhBpdjDa2sMNvbW8axRRRIEjiRRhVVRwAAAABwBU1ABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAV8//APBNP/k3XxH/ANlV+I//AKm+u1+UP/Bb39irwr/wUS/4OdP2efg7421DxBpfhnxh8Kn+2XWiTwwX8X2Z/El5H5bzRSxjMlugO6NsqWAwcEef/wDBZj/g1/8AgF/wTt/4Js/Ej4xeCfF3xg1TxN4P/sz7Ha63qunT2Ev2nVLOzk8xIbGKQ4juHI2yLhgpORkEA/oeor5//wCCTv8Ayiy/Zp/7JV4X/wDTRa19AUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUV8geAv23vFXjH/hUHj7UviV+z/wCC/BPx1+wX/g3wB4nSbTfFWs6defZ/L8nU2vzFNqCw3dvcNaQ6bIgmlSzFwQy6ge//AOHhGj/8Jjt/4QP4gf8ACv8A/hK/+EJ/4WDjS/7B/tj+1P7G+zfZ/tv9qf8AIW/0HzPsPl+Z+93/AGb/AEigD6Aor4g8Lf8ABQj4mfFv9lK88WXfgPxB8L9W0/41aR4Jjur4aTcW2p6c/wARY9BubZEgvbxhcR2KNb3MjrGhnleS1d0CSL6/8Zf+ChGj/B3xH43U+A/iB4i8JfCvH/CeeLtKGlrpXg7bYw6lP9oiuL2G+uPJ0+5trp/sVrc7kmCR+ZMrwqAfQFFeP+Kf21vCvhDx3rXha60/xAfE2k+K9E8K2+kJBD9v1v8AtWOGWLUrKAyiSfT4ozfvNOANi6Fq5CsLOQ1z/wDw8I0f/hMdv/CB/ED/AIV//wAJX/whP/CwcaX/AGD/AGx/an9jfZvs/wBt/tT/AJC3+g+Z9h8vzP3u/wCzf6RQB71qOnW+safPaXdvDdWt1G0M0MyB45kYYZWU8FSCQQeCDXw7D/wRgA8Zt4Hl+I+tSfsmre/27F8JBHiH7cX3mwa7z5h0VXHnCx+75jFSfLAQ9ToH7Ufjvxf+z/oOkWuufZ/HvxO+NXi74caPrbWVvt0TTtN8QeIHllVfLMf2iDQtFuUtmkhnR7xbQ3CSRvO1ev6f8Ute8Hftw3XgDWL7+1PD/jzwrN4s8LDyYxNo0umT2dlq1rI6qn+jv/aOkz2+4TSmWTU98qRLaxAAr/tf/sPeFv2tfhZpeitNdeDvEXg+ZNQ8F+J9EVYNR8HX0a7YprUgAeXtAR4D+7ljyjDGCOZ/Ym/YUv8A4GeJtX+JXxR8Ux/FD48eLbdbPWPFLWgtbXTrJG3R6ZplvyLWzQ/MwX5ppCZJCTtC/R1FABRRRQAUUUUAFFFFABUM2nW9xJukt4ZGPUsgJqaigClceG9Pu9vm2FlJt6b4FbH6VBN4J0W5TbJpGlyL6NaoR/KtSigDFf4beHZFKtoGisrDBBsYuf8Ax2q//CofCf8A0K/h3/wWw/8AxNdFRQByrfAzwS7Fm8HeFWZjkk6TBz/45UM37PPgC5fdJ4G8HyN6to1sT/6BXYUUAcRcfszfDe72+b8PvBEm3pv0K1bH/jlQTfsp/C64j2yfDbwDIvo3h60I/wDRdd9RQB5237IHwldSrfC74dlTwQfDdnz/AOQ6r/8ADFfwb/6JL8M//CXsf/jVemUUAeVv+wt8EZHLN8HPhWzMcknwnYZJ/wC/VQTfsB/Am5fdJ8FPhJI3TLeD9PJ/9E163RQB47cf8E8f2f7vHm/Az4Oybem/wZprY/8AINQzf8E3v2d7iPbJ8BfgvIp6hvBGmEH/AMg17RRQB8Pf8FAf+CePwA8MfCPwfJpfwN+DumzXfxL8FWUslr4M06FpbebxJp0c0LFYQTHJEzo6nhldlIIJFe1f8Otf2Y/+jc/gR/4QOlf/ABivzI/4KW/8FIf2wPjt/wAFWPiD+yp+z98Lfhf48t/hFd+G/H9sNQZrPUnS0Gj6lumnn1G3t3j+23MUZSNVkMbcchpB2H7Hn/BYv9tb/h718KP2Z/2mPhL8H/h3/wALE0q/1t00RZbq/wDscVjqUsMsc0WqXUC7rjT3Qq6ltqtwu5WoA/QB/wDglD+y1I5Zv2a/gCzMckn4e6Rkn/wHpv8Aw6g/ZdH3f2cfgXEP7sfgTTI1/JYQK+gKKAPn/wD4dRfsxL9z9nv4Mw+vleDrCPP12xDNH/DqX9mcfd+Avwmjb+9H4YtEYfiEBr6AooA+f/8Ah1R+zb/0Q/4Zj3GhQDH/AI7R/wAOrP2c/wDojfgP/wAFq19AUUAfP/8Aw6v/AGeB934S+ElHYLAyqPoA2BR/w6y/Z9X7vwv8PxD0ieaNfyVwK+gKKAPif9q/9hz4VfAL/hVfiPwb4QtfD2tQ/FDwtAt1aXVwrGOTVIVdCDIQyspIIIIwa+2K+f8A/gob/wAiT8Mf+yq+Ev8A06wV9AUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAV8/8Agfj/AIKm/FD/AGvhV4P/AE1fxR/jX0BXz/4L4/4Km/Er/a+FXhP9NX8S/wCNAH0BRRRQAUUV85/Hj4q+Iv2i/idqHwY+Fuq3Oj/2cEX4geNLMjd4Ut5EDjT7N+QdWnjYEHkWsTiZxueBJADP+LPi7Vv25PiNrHwr8E6jfaT8N/D1w1h8RPFlhM0M19KP9ZoGnTLgiUg4u7lDm3RvKQid2a3+ivB/g/Svh74T03QdC02y0fRdGtY7KwsbOFYbezgjUJHHGigBVVQAABgAVn/Cf4UeHfgZ8ONH8I+E9JtdD8O6Dbra2Nlbg7YkHJJJJZmZiWZ2JZ2ZmYliSeioAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigD8gf2yP8Alck/ZO/7JVff+k3iuvf/APg6O/5QUfHP/uAf+pBpleAftkf8rkn7J3/ZKr7/ANJvFde//wDB0d/ygo+Of/cA/wDUg0ygD3//AIJO/wDKLL9mn/slXhf/ANNFrX0BXz//AMEnf+UWX7NP/ZKvC/8A6aLWvoCgAooooAKKKKACiiop76G1IEs0UZbkBmC5oAlorPm8W6Vbsyyalp8ZX7wa4QY+vNU5vid4btk3SeIdDjXplr+ID/0KgDcormJ/jZ4NtSBL4u8MRluQG1SBc/8Aj1VJv2i/h9bsyyeOvBsZX7wbWrYY+vz0AdlRXAzftW/C62TdJ8SfAMa9Mt4htAP/AEZVSf8AbK+EFqQJfit8Noy3IDeJrJc/+RKAPSaK8rm/bp+CNuzLJ8YvhXGV+8G8WWAx9f3tU5v+ChfwBtk3SfHH4Pxr0y3jLTgP/R1AHsFFeKT/APBSj9nO1IEvx++CkZbkBvHGmLn/AMj1Uk/4KjfsywuVb9or4Eqy8EHx7pQI/wDI9AHK2X7A3irTvDnhH4bQ/ELw+nwF8B6roeo6F4e/4RSY+JrGDRr611DTbD+1zf8AkSW8NxZ20O6TT2nktI/Lkme4Zr08h4a/4JF6X4A/aVk8baPo/wCzfqFnceNbnxrJqHiX4NJq3jZLi71KTUrjy9dXUYQskc80q2sptCbeJLdWE7RF5PT/APh7D+yyfu/tKfANz2VPiBpLMfoBPk0f8PXf2YW+5+0J8GJvaLxjYSEfXbKaAM+T9g/VT4B17wWvjXT18G3HxK034laLEdAc6np9xH4sTxTqNtc3P2ryrmOe7DxQMkEBtoWUP9rdS7cB+0V/wSL0v4vftD+M/iBp+j/s363eePbu21LU3+KHwaTxtqFtcQWFrp6xWl2uo2Zhs/IsoHEDJIRNJcv5hWVY4/T/APh6x+zUfu/HX4WyL/ej8RW0i/mrEUf8PU/2cz934x+BZPQR6gHLfQDOfwoA6Dxl+x1oPjP9snwn8Yp5tuoeGdKktJLLZIftl5Et3Dp135gkAT7Ja6v4hh8oRlZv7Y3uS1rblPEPDX/BIvS/AH7SsnjbR9H/AGb9Qs7jxrc+NZNQ8S/BpNW8bJcXepSalceXrq6jCFkjnmlW1lNoTbxJbqwnaIvJ6f8A8PTv2fG+58U/Dk3tF5shH12oaP8Ah6V8BD934iWMg/vR6feSL+awkUAcf8Rf2X9V/Z2+GfgLxFpLah42k+Fvxg174nXmn2GnOLq8sNeu9eS+SKKNpZZJNPtPEc9yscKSTXh0wQxxLJcp5foEHhPVfiP/AMFC08WNpmoab4d+Ffgq98LwX1xbvHH4hv8AW7rTb25SHeEPl2UGkWGZoxLDNJqkkQeOWxnjOf8A8PRfgafu+MrqT0Efh7U3LfQC3Ofwo/4egfBY/c8ReIZvaLwdrUhH122hoA+gKK+f/wDh538Hm+7qXjaRf70fw+8QyL+a2JFH/Dzb4Tn7v/CzpPQR/C3xQ5b6Aaec/hQB9AUV8/8A/DzL4Xn7mn/GWb2i+Dni+Qj67dMNNm/4KYfDlIy0fh34+XH/AFx+BvjVwfx/srH60AfQVFfPjf8ABSrwMWQR+Df2g5N/p8FPFy7fru04UD/gpF4Refy08A/tCP8A7X/CoPEqqfxayFAH0HRXz0v/AAUd8PSxM0fwz/aFbb/CfhZraE/Tdbilb/goppJRGj+E/wC0JJv9PhxqKkfXcgoA+hKK+fP+HhFs8/lp8G/2g3/2v+EFnVT+LMKav/BQKSSNmj+Bv7Qrbex8IohP03TigD6For57b9vnUCitH8Af2hJN/YeHrNSPruvBS/8ADduuNP5cf7O37QcnGd39l6Sq/m2oigD6Dor57X9ufxRIjNH+zR+0I+3sbfw+hb6btWFDftveNDGrR/st/tCSbuwk8KqR9d2tigD6Eor59/4bR+IDzbI/2Uf2gpOM7v7S8Fov5t4gFO/4a/8AiY/3f2U/jcuenma74NGPrjXD+mfxoA+gKK+f/wDhrT4qSfd/Zb+K6n/pr4k8KKP/AB3Vm/lR/wANXfFj/o134mf+FP4X/wDlnQB9AUV8/wD/AA1d8WP+jXfiZ/4U/hf/AOWdH/DV3xY/6Nd+Jn/hT+F//lnQB9AUV8//APDV3xY/6Nd+Jn/hT+F//lnR/wANXfFj/o134mf+FP4X/wDlnQB7L40+JXh34bnSf+Ei17R9B/t2/TStN/tC8jtvt946u6W8W8jfKyxyEIuWIRsDg1t1+Hf/AAdtfHHxz8Rf+CafhWx8R/Bnxl8O7GP4iafOmp6prOjXkMsg0/UgIQlneTShiGZgSgXCHJBIB/P3/gkD/wAF+f2vP2fvH2hfDvwvZ69+0LoVwyw23g7UIp9R1BI1xlbO5QNPCFRcAN5kKDJ8vvQB+pH7G/8AyuSftY/9kqsf/SbwpR+2R/yuSfsnf9kqvv8A0m8V1yH/AAS98e+IPih/wdiftJa/4r8F6l8O/EWqfCCwmv8Aw5f31vfXGlSfZ/Co8tprd3ifIAYFTnDDcqtuUdf+2R/yuSfsnf8AZKr7/wBJvFdAH6/UUUUAFFFFABRRRQAUUUUAfP8A/wAFDf8AkSfhj/2VXwl/6dYK+gK+f/8Agob/AMiT8Mf+yq+Ev/TrBX0BQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABXz/AOEOP+CpvxE/2vhV4X/TV/EX+NfQFfP/AIU4/wCCpvj7/a+FXhr9NX1//GgD6AoorxH9qL9orXNA8Taf8MPhjBZar8WvFVsbmA3SGXT/AAnp+4o+r6gFIPlKwZYYQQ9zMNilUWaWIAoftIfHfxH4x+Iw+DPwluoofHt5bR3XiLxE0IuLX4faZJkLcyKwKSX0wDC1tm4YhpZB5UZD+m/Af4FeHP2b/hhp/hPwvayW+m2JeWSWeUz3eoXEjGSe6uZm+aa4mkZpJJXJZ3dietZ/7N37Oeifsy/Ds6HpM19ql9qF1Jqeua3qLiXUvEWoy4869upAAGlcgAAAJGipGipGiIvoFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFAH5A/tkf8rkn7J3/ZKr7/0m8V17/wD8HR3/ACgo+Of/AHAP/Ug0yvAP2yP+VyT9k7/slV9/6TeK69//AODo7/lBR8c/+4B/6kGmUAJ/wSi/4JjfCHWP+CZPwB1PW9E1bXtW1zwBour3V5d69fq7PdWUVwYwqTKixx+b5aKFAVI0HavoD/h1r8BD974eWUi/3ZNQvHU/gZiK8R/4Jm/spePPE3/BN39nvUbL9pj43eHbO++GnhueDS9P0vwe9ppyNpVsVgia40KWYxoDtUyyyOQBudjkn27/AIY2+Iv/AEdj+0B/4KPBH/zPUAH/AA6x/Z8b7/wt8OzenmmaTH03OcfhR/w6t/Z0P3vg74Ikb+9JYh2P1JJNH/DG3xF/6Ox/aA/8FHgj/wCZ6uL+Jngv4mfsz/FT4O3X/DQnxV8cab4q8cweHtU0fxDpPhZbO5tpLG+mPzWWj206uHgjIKyjuCDmgDtP+HU/7NZ+98C/hfIvdZPD1u6n6gqQaP8Ah1H+zG33/wBnz4Mzenm+D7CTH03RHFfQFFAHz/8A8Onv2Wj979m34CSN/ek8AaU7H8TATVqL/glz+zLburR/s6/AlGXoV8A6UCP/ACBXu1FAHisH/BNf9nO1JMXwB+Cse7rt8D6Yuf8AyBVqH/gnr8AbZNsfwO+D8a+i+DdOA/8ARNewUUAeVw/sLfBG3ZWj+DnwrjK/dK+E7AY+n7qrcH7GvwgtWJi+FPw2jJ4JXwzZLn/yHXpNFAHAwfspfC22TbH8NfAMa9cL4etAP/RdXIf2c/h7blTH4D8Gx7Pu7dFtht+nyV2VFAHMQfBPwZatuj8I+GI2IwSulQLn/wAdq3B8MPDVqm2Pw7oca5zhbCID/wBBrcooAzofCGk2+3y9L06Py8bdtsg246Y4q3BYQWr7o4YY2xjKoFOKmooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooA+bf+CoP/AATJ8H/8FWfgh4b+HvjrWde0fw3ofii28S3H9jtGlzemG2uoBAJJFYRq32nJYKThMDGcjsv2Pf2Bvg/+wP4D/wCEd+EvgLQvB1jIoW5ntojJfagRkg3FzIWmmIJON7kLnAwOK9gooA/IH9jf/lck/ax/7JVY/wDpN4Uo/bI/5XJP2Tv+yVX3/pN4ro/Y3/5XJP2sf+yVWP8A6TeFKP2yP+VyT9k7/slV9/6TeK6AP1+ooooAKKKKACiiigAooooA+f8A/gob/wAiT8Mf+yq+Ev8A06wV9AV8/wD/AAUN/wCRJ+GP/ZVfCX/p1gr6AoAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAr5/wDDHH/BU3xx/tfCrw9+mr65/jX0BXxn8ff2kYP2eP8AgpF4iWx0m68VeNvFfw10HSvCvhq0cJca5ff2prb7S5BENvGgaSadxsiiRmOTtRgD279qf9pe7+EH9j+E/Bul2/ir4seNvMi8N6FJKY4I1TaJtRvXXLQ2FvvVpJANzM0cUYaWVFOh+y9+zPafs6+GdSlutTuPFPjjxZcjU/Ffii8jCXWvXu0KDtGRFbxLiOC3U7IYlVRk7mbP/Za/Zouvg9/bHirxfqlv4q+K3jYxy+JdeSExwhU3eTp9kjZMNhb72WKPOWLPK5aWWRj69QB4D/wVEu/ipYfsG/ESb4Kx6tJ8RY7S3awXSUjfUjb/AGqH7b9jEmVN19j+0+SCCfN2YBOBXz1+zP8Atp/BH9m79lD4pfFrwn8XPjV8VtO8PCwtNV8G+M9buNS8RaDq8kxt4LIW98q3VrPd3E8cW2R/IJjDR7VV2P2b+0JbfEW4+GF0fhXdeDrXxpDNFJar4oguJdLuYw482KQ27CWMsm4LIofa2CUYZFfCvxp/4I5/ET9uuf4xeLPjLrHwx8NeNviB4V0bwvo2meE7a51LRbUaXqY1SG51B7pIZL15J0SFl8tAtuGQFicgA9C+Kf7b3jDxf8P/AIv/AAn+K3wvj+FvjbUPhNrni3Q1sfE0fiCx1Sxiga3uUM6wQGO5gkng3x7GUrKGSRwDjH/Zl/bd8UeB/wBnX9nD4Q/C34bxfFD4hSfBXw/4u1aG+8RpoGnaNphs4LaF5LkwTs008ySrHEsRyIXZmRRku+Av/BMzX/B/hb4jW9x8FP2TPhVq3ijwNqfhix1T4e210b25uLqMIDNNJZwGC14y0SiZiQh3HZhuJ+Iv/BFPWp9U+DniuPwb8Afi34h8G/CjRvhp4i8PfESC4bSXfT13R3+n3aWs8kcm+SdCr2+JIzHnYy0Aewf8Pc/+Fh/Df4Qn4Z/DPVPF3xM+MFzrFpaeENS1iHR00J9GkMGrtfXmyZY0t5wIgY45DK0ibVweOE/bJ/bG/aW8LfFf9lWHw/8ACvSfDWoeNfFmpafrnhrUPHscUepzw6dqbLZvcQ2U6/ZGjgS8juAA5ZY43gjJYrv63/wTr+I/w4sfgT44+Eej/AnwT8R/hDHrun3fhKytrvTfBepafq7o88MUkMTTxSo8FvIJfJIeTzSyKGCjqP2jP2W/j58Z/AnwR8YJqfwln+NHwk8ZXHiiWxkN/Z+Gb63ntL6yazWYJNcq0dvdpiYxfO8TExoG2qASfFr/AIKQ+OtE+J/jrwt8PPgr/wALGuvg9pFlqPxAmXxbFpkemXNza/axp+n+Zbsb65W3xJhhbpiSIF1Z9oj8T/8ABU2++Ifiz4eeH/gP8Mbn4vax468B2/xMlS81+Hw7b6RoVy4jtXeWSOUNdTSCREgwBmFyzooJryb4+/8ABIHXPFX7Wvjj4qWnwv8A2Yvi5L8VLbTLnWbL4j2tykvhvUrWyjtJGsLiO0uTNaypFGxikWJg6kh/mIHpOsfsQfFj4H/H/wAH/Ez4LW/wZs9QX4a2Xw48R+F9RS80jQbRLOd7m2utNFtFM6rFJcXCC3cKGiKDzVYbqAG/8EHvEtx4y/Yf1rVrrTdR0a41P4meNLuTT9QCi6sGk8QXzmCUKzKJEJKsFYjcDgkc1W+KP/BWbxhosPxW8WeBfgTqfjz4R/BHVb/SPFfiUeKLfT9Qmm04Z1M6dp7xN9rS1w6kvNB5jROqbsc+q/8ABMz9lLxb+xv+zbfeEfG+uaH4k8RXvi7xB4hn1HSYZILa6XUNUuLxG8pxmJysw3RguqNlQ7gBz4H4t/4J7ftEeDPB3xt+E/w28UfCW3+Enxu13WtXbWtbW/8A+Ei8IR60zPqMFvaxRm3u9ryztA0k8W0yAMHCigD1D4m/8FJdel/aJ8G/Df4TfC7/AIWdqHjzwAvxC0vU5/EaaJptvYtcJEDcu8ErxoRJGVaNJXLyKvlhd0i+F/tgf8FO/ih8Q/2HfCHjb4V+D18L+LLL4u6Z4D8a6RqXiVbW40LUbfXbazn00SpazJcQXLMY2nXZthmEgRzmMHxG+E/xI+CP/BWP4YeGPgO3gmSbwL+zy2jpp/jN7mKz1LTrfV7W3SM3VsjyQTKVicOIpAwRlKjeHXsr3/glb8QP+HemteD18WeEbz42eIfiVF8X9Q1KaCeHw9Pri61BqZtVVQ06WgSBLcPgvhQ+3nYADptc/a6k+Ef7aEmofFKz17wfceHPgNqfjjxJp2m+MZNW8M6ZBaapF5xS1NrD9ou1QHbd/IfL3ReWd26j4bf8FSfG8viz4TXHxK+A+ofDf4f/ABy1CHSfCev/APCU2+qXkF5c273NlBqdkkKG0a4jjYL5cs4R8I5UnNHxR/4J5eNf2r/jDrPiL4mXfhDR7Dxx8CtW+Fev2vh68ubp7K9vr5JjNatNBH5kMcQOHfYxcD92AcjB8F/sOftD/F7Vvgd4d+NfiD4RjwH8B9asfEcN34UN/Jq/jG/063kgsHuI7iNIrJAz+dIkbz73QKpRaAGfEP8A4LE+MfCOl/GzxNpvwD1DWvh3+z54ovdC8X69/wAJZBbzS21qIpJ7iwtWgLXEkcMvmyRSPCoXaElkYsqfbo1FvEnhT7Xo11bq2oWnnWNzLCZIgXTMbsmVLLyCV3KSOMjrXx9r3/BOTxrqn7Gn7Ynw7j1bwuNa/aE8Q+JtX8PTtcTi1sotS0+3toFu28ncjK8LF/LWQBSCCxyB9ZeDtAvvBvwu0rS4/slzqek6VDarukZIJZo4Qoy20sELDrtJA5wTxQB8f/8ABNhfiB4O/wCCgn7VPgnx18VPFvxRbw7aeDr23uNWKQWllNeWd/LcLZ2cWIbSFmVAETLERpveRgXP2/XxL+yP+zz+078N/wBvn4mfFDxzoHwHt/DXxeh0W21eDQvGGrXl9o6aXaXMMbW6TaXCk5ladSwd4woBwWPFfbVABRRRQB+QP7ZH/K5J+yd/2Sq+/wDSbxXXv/8AwdHf8oKPjn/3AP8A1INMrwD9sj/lck/ZO/7JVff+k3iuvf8A/g6O/wCUFHxz/wC4B/6kGmUAe/8A/BJ3/lFl+zT/ANkq8L/+mi1r6Ar5/wD+CTv/ACiy/Zp/7JV4X/8ATRa19AUAFfP/AO3R/wAjj+z3/wBlVsv/AE16pX0BXz/+3R/yOP7Pf/ZVbL/016pQB6B+078dP+GdfhFN4ij0v+2tQutV0nw9pdi1z9lhuNR1TUrbTLJZ5tjmG3+1XkJllSOV44hIyxSsqxt5/wCH/ih8VPgT8XfAvh34ra98P/G+n/FPVZ/D2i33hPwtd+HZtH1GDTb3U9tzDc6jfC4t5rWwux5qSRPDLFAvlTrcPJa+ofHf4KaV+0H8M7rwzq1xqFjHJd2Wp2d9YOi3Wl39ldw3tjeReYrxNJb3dvBMqTRyQuYgskckbPG3n/gb9nHx94n+JnhvxN8YPHXg/wAZSeArubU/C9j4W8IXPhq1s7+a0uLKS8ufP1G+luJFtLq5hiRZIoVF3O0kc0gt5LYA5/8AZu/4KW+Hv2lIPhrqVt8P/ih4T8KfGG0jk8G+IfEmn2Vpa65dNp0uotZLbpdSXsUi21reuJpraO1lFmzQ3EyTWrz6Hwa/4KEaP8YvEfghR4D+IHh3wl8VM/8ACB+LtVGltpXjHdYzalB9nit72a+t/O0+2ubpPttrbbUhKSeXMyQt5B/wTW/Y1+I9j+zH+ypP8SPGHmaT8JfCuka1o/hq78JNpXiTSNWk8OS6ZLZ6jd+f5UtvbQ6lfRJCthb3CmK182eV4p2udD9i/wD4JF6X+xb8TPB99oWj/s3yaJ4HtH03T9Utfg0lh49ntxaPaxS3GvJqJSS8dGU3M62SC43TgRwiX5ADv/2bv+Clvh79pSD4a6lbfD/4oeE/CnxhtI5PBviHxJp9laWuuXTadLqLWS26XUl7FItta3riaa2jtZRZs0NxMk1q8/P/ALOX7d+tT/sX/s26hqnhnxh8Wvix8Vvhrp3i660zw3HpVldXiJY6c2o6izXlzZWUcaXOo2imJJBITdr5cTRpK0fYfDL9hj/hXXwd/Zb8J/8ACUfbP+Ga/sX+lf2b5f8Awkf2fwxqGgfc80/Zt32/7R96XHleXzu8xfMPH/8AwSC0vxf8Av2f/C8118L/ABfrfwE8FL4HtJviJ8O08VaBqVu1tpsU92NMN5A8F4X0q3McouWEUc11GUlMiyRgHp8v/BQjR9Y8OeFG8J+A/iB448W+Kv7a/wCKR0oaXbarpf8AYt9HpusfaJb29t7E/Y9QmhtX8m6l815Q8Hnwh5l7DRv2nY/Fv7Q+reAdB8F+MNctPC92umeI/FNu2nQ6N4dv2sItQSzmWa7jvZZGtrqycPbWs0IN5GpkDJOIvH/Hf/BOTVfHP7MHgf4Vw33wP8J6J4du7u8u5fDHwrfTG0a4llkaDUfDKDU2TQtUt0uLh0vCLwi4k84Io3RP6BrP7J2q+Kv22tJ+LGoa14PtLPwzaNZ6YmjeFXsfEt7btbSxNp2p6u13IL3SxPcz3i2a2sAW5is5d5a3bzgDP+DX/BQjR/jF4j8EKPAfxA8O+Evipn/hA/F2qjS20rxjusZtSg+zxW97NfW/nafbXN0n221ttqQlJPLmZIWz/wBm7/gpb4e/aUg+GupW3w/+KHhPwp8YbSOTwb4h8SafZWlrrl02nS6i1ktul1JexSLbWt64mmto7WUWbNDcTJNavPn/AAH/AGBvFXwuuvg/oOufELw/r3w5/Z92f8IJptj4Um07Wx5Oj3eiWv8Aad+9/PDd7bC9uPM8iztPMuBFIvlRq0D9B8Mv2GP+FdfB39lvwn/wlH2z/hmv7F/pX9m+X/wkf2fwxqGgfc80/Zt32/7R96XHleXzu8xQDP8AgD+1T4m8R/sj+Hvi1eeHfGHxCvPi/djX/CXhfw1YWi3GnaNeRm4023kknkgtraRdNjjnupLy8MZvZbiGCZ1ksrcnjT9ry4vPBfwv+Knh2bULTwbceNU8AeM/DeoWsBvbW6vNV/sAKpQspvLDXhbwSPFctatatqLp9rf7G44DwB+xVqvxe/4J6eA/gnrken6VqnwJu7fws9r4u8MvrvhXxvb6XavY2d3f6d50Ed/Z3VnLa6lHBFdEWd+tujyyTWE0RNB/YauP2ev2bvhD+zj4Zl1DxDpa/Eo+N73xEmhQaba+H9LsPE7eKVWSG2jishJJcix0xIIPIJF1LdQ23k2k0CAH2fRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAfkD+xv8A8rkn7WP/AGSqx/8ASbwpR+2R/wArkn7J3/ZKr7/0m8V0fsb/APK5J+1j/wBkqsf/AEm8KUftkf8AK5J+yd/2Sq+/9JvFdAH6/UUUUAFFFFABRRRQAUUUUAfP/wDwUN/5En4Y/wDZVfCX/p1gr6Ar5/8A+Chv/Ik/DH/sqvhL/wBOsFfQFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFfOGieFtNl/4K6eJtaextn1aH4Q6PZxXbIDNFC2s6o7xq3VVZlQsB94ouc7Rj6Pr5/0Tj/gqb4m/wBr4VaR+mr6n/jQB9AUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFAH5A/tkf8rkn7J3/AGSq+/8ASbxXXv8A/wAHR3/KCj45/wDcA/8AUg0yvAP2yP8Alck/ZO/7JVff+k3iuvf/APg6O/5QUfHP/uAf+pBplAHzFov/AAcwfBX/AIJv/wDBMj9n/wAI2uleKPH/AMT9O+F3hu3OhQ6fcaXZ20iaTbLumvLiIK0ZYEBrdZ847A5ryz/git/wcX/Ej9tn/gpl4uvvjd4it/Dfw4tfAd8+jeGdA0a5uLG0vP7R04RyOIUlnllEJmXzZDtG5goTftP6U/sdfsi/DP8AbO/4I1fs3+Evil4J8P8AjfQZfhV4YK2+pWwd7Zzo9qDJBKMSQSY48yJlcdjXnf8AwTd/4N7/AAL/AMEsv2/fEnxa+GfivWpvCPibwjd+HW8M6sguJ9MmmvrG5V4roYLwhbVk2SIXGVJkfnAB9Ff8PQfgn/0M+tf+EnrH/wAi15r8dP2u/Af7Snxd+A2ieCr7Wta1Kx+I9rqVyh8O6lbJb2yabqKvK8k0CIqhpEHLdWFfZVFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAfkD+xv/yuSftY/wDZKrH/ANJvClH7ZH/K5J+yd/2Sq+/9JvFdH7G//K5J+1j/ANkqsf8A0m8KUftkf8rkn7J3/ZKr7/0m8V0Afr9RRRQAUUUUAFFFFABRRRQB8/8A/BQ3/kSfhj/2VXwl/wCnWCvoCvn/AP4KG/8AIk/DH/sqvhL/ANOsFfQFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFfP+kcf8FTfEH+18KtM/TV9Q/wAa+gK+f9N4/wCCputf7Xwq0/8ATV73/GgD6AooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKAPyB/bI/5XJP2Tv8AslV9/wCk3iuvf/8Ag6O/5QUfHP8A7gH/AKkGmV4B+2R/yuSfsnf9kqvv/SbxXXv/APwdHf8AKCj45/8AcA/9SDTKAO//AGEPj83wQ/4Ja/srqvgf4g+Mv7S+FPhs58M6St8LTZpFl/rcyJt3bvl652t6V6B/w3vJ/wBEQ/aA/wDCUj/+P0f8Enf+UWX7NP8A2Srwv/6aLWvoCgD5/wD+G95P+iIftAf+EpH/APH6P+G95P8AoiH7QH/hKR//AB+voCigD5//AOG95P8AoiH7QH/hKR//AB+j/hveT/oiH7QH/hKR/wDx+voCigD5/wD+G95P+iIftAf+EpH/APH6P+G95P8AoiH7QH/hKR//AB+voCigD5//AOG87p/9X8C/2gJF9f8AhGrdP0a6Bo/4bs1R/wDV/AH9oCQev9iWCfo16DX0BRQB8/8A/Dc2uP8A6v8AZ3/aAkX1/s3SE/RtRBo/4bf8TP8A6v8AZu/aAkHr9m0FP0bVQa+gKKAPn/8A4bY8Xv8A6v8AZl/aAkHc58Mpj8G1gGj/AIbS8cP/AKv9lv8AaAkHc/avCSY/BtcBr6AooA+f/wDhsv4hP/q/2Uv2gJB3P9qeC0x+DeIAalh/bB+IcsbE/sq/HqNuwfV/BXP5eIDXvdFAHgkP7XHxKlRif2WfjTGw6B9c8H8/lrZoh/av+KEyMT+y/wDFiNh0D+IfCnP5asa97ooA8Eh/an+K0qMT+zJ8R42HQP4m8Nc/lqJoh/ae+LsqMT+zT42jYdA/ivw/z+V4a97ooA8Eh/aW+MkqMT+zd4ljYdA/jHROfyuDRD+0b8apUYn9nPVI2HQP420nn8nNe90UAeCQ/tCfHCVGJ/Z5eNh0D+O9O5/JTRD8fPjvKjE/s+2MbDoH+IFpz+UBr3uigDwSH45/H6VGJ+AegRsOgf4iw8/lZmiH41ftCSoxPwH8HxsOgf4lDn8tONe90UAeCQ/GL9oqVGJ+Bvw+jYdA/wAT5Ofy0o0Q/Fn9pGVGJ+CPwtjYdA/xUuefy0U173RQB4JD8Uf2mJUYn4L/AAcjYdA/xZv+fy0A0kXxI/aelRj/AMKb+BcbDoH+L+qc/l4bNe+UUAfPc3xE/asZ18v4P/s9xr33fGDWGP8A6jIom8dftWMy+X8LP2e4177vinrDf+6+K+hKKAPnubxj+1YzL5fw5/Z7jXvu+IusN/7hBRN4o/asZl8vwP8As9xr33eONYb/ANxIr6EooA+e5te/asZl8vwr+z3Gvfd4r1hv/ccKJtV/asdl8vQf2e4177td1hv/AGzFfQlFAHz3Nd/tWOy+Xp/7Pca992oaw3/tEUTN+1Y7L5a/s9xr33PrDf0FfQlFAHz3NB+1YzL5d1+z3Gvfdaaw3/tQUTad+1YzL5esfs9xr33aPrDf+3Ir6EooA+e5tF/asZl8vxN+z3Gvfd4a1hv/AG/FE3hz9qxmXy/GX7Pca/xbvBmsP/7lBX0JRQB89zeEv2rGZfL+IH7Pca/xbvh/rD/+5kUTeCf2rGZfL+J37Pca/wAW74Zaw/8A7nhX0JRQB8+TfD/9qx2Xy/i3+z5Gv8W74Saw/wCX/FSCn/8ACtP2o5Pv/Gf4Er6eV8HtUXP13eJW/pX0BRQB8/8A/Cq/2nJPv/Gz4Mr6eV8I79c/Xd4gb+lH/Co/2lpPv/HH4Vr6eV8KLpc/XdrbfpivoCigD5//AOFNftISff8Ajt8O19PK+Fsi5+u7Vm/TFH/Ckf2iZPv/AB78Gr6eV8Mgufru1Fv0xX0BRQB+L3/BN/w94i8K/wDB3P8AtR2PizxFb+LPEEPwstjdarBpg02O53R+F2QLAruECRsiffOdm48nFdH+2R/yuSfsnf8AZKr7/wBJvFdH7G//ACuSftY/9kqsf/SbwpR+2R/yuSfsnf8AZKr7/wBJvFdAH6/UUUUAFFFFABRRRQAUUUUAfP8A/wAFDf8AkSfhj/2VXwl/6dYK+gK+f/8Agob/AMiT8Mf+yq+Ev/TrBX0BQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABXz/AGPH/BU3VP8Aa+FVn+mr3X+NfQFfP9rx/wAFTb7/AGvhVb/pq8/+NAH0BRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAfjD/wUa+LPhX4Hf8AB3T+y74p8beJvD/g/wAM6X8Krr7Zq+t6jDp9haeZF4pij8yeZljTdI6INxGWdQOSBXoH/Bx5/wAFCfgF8cf+CMfxk8LeCfjh8H/GHibVP7E+x6RonjLTtQv7vy9c0+WTy4IZmkfbGjudoOFRieATX19+2r/wRm/Zs/4KJfFPT/G3xi+G/wDwmHibS9Kj0S1vP+Eg1TT/ACrOOaaZIvLtbmKM4kuJm3FSx34JwAB8g/sPf8G4f7GPxg+C+tat4i+Df9o6hZ/EDxrokUv/AAluuQ7LPT/FWq2FnFiO9UHy7W2gj3Ebm2bmLMWYgH29/wAEnf8AlFl+zT/2Srwv/wCmi1r6Arn/AIT/AAt0H4HfCzwz4J8LWP8AZfhnwfpVromkWfnST/ZLO2hSGCLzJGaR9saKu52ZjjJJOTXQUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAfkD+xv/wArkn7WP/ZKrH/0m8KUftkf8rkn7J3/AGSq+/8ASbxXXgf7Xvx3+PH/AATQ/wCDmD4vfGrwb+zd8RPi94c+JWj6f4M02Oz0fUIbfXm/sLTLuRLC8itpkknibSpWdVSXEdvc5ClC6bn7N3xR+Pv/AAUS/wCDkP8AZ7+Onjb9lH4wfAvwz4P8K6n4YvJdb0jUZ7CLbp2uSRzyXk1jbRx+ZJfJEEYcsFwxLhQAfu9RRRQAUUUUAFFFFABRRRQB8/8A/BQ3/kSfhj/2VXwl/wCnWCvoCvn/AP4KG/8AIk/DH/sqvhL/ANOsFfQFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFfLHxY+Hd98UP+Cjd5pOn+LvFHgi4l+F9vJ/aegG0F6oTWJSUBuoJ49rZ5+TPoRX1PXz+vH/AAVNb/a+FQ/TVz/jQAf8MR+Kv+jlP2gP+/vh7/5U0f8ADEfir/o5T9oD/v74e/8AlTX0BRQB8/8A/DEfir/o5T9oD/v74e/+VNH/AAxH4q/6OU/aA/7++Hv/AJU19AUUAfP/APwxH4q/6OU/aA/7++Hv/lTR/wAMR+Kv+jlP2gP+/vh7/wCVNfQFFAHz/wD8MR+Kv+jlP2gP+/vh7/5U0f8ADEfir/o5T9oD/v74e/8AlTX0BRQB8/8A/DEfir/o5T9oD/v74e/+VNH/AAxH4q/6OU/aA/7++Hv/AJU19AUUAfP/APwxH4q/6OU/aA/7++Hv/lTR/wAMR+Kv+jlP2gP+/vh7/wCVNfQFFAHz/wD8MR+Kv+jlP2gP+/vh7/5U0f8ADEfir/o5T9oD/v74e/8AlTX0BRQB8/8A/DEfir/o5T9oD/v74e/+VNH/AAxH4q/6OU/aA/7++Hv/AJU19AUUAfP/APwxH4q/6OU/aA/7++Hv/lTR/wAMR+Kv+jlP2gP+/vh7/wCVNfQFFAHz/wD8MR+Kv+jlP2gP+/vh7/5U0f8ADEfir/o5T9oD/v74e/8AlTX0BRQB8/8A/DEfir/o5T9oD/v74e/+VNH/AAxH4q/6OU/aA/7++Hv/AJU19AUUAfP/APwxH4q/6OU/aA/7++Hv/lTXiH/BPn9j7xJ4g+A2v3EP7QXxw0lI/iV4+tjBZyaF5btF4x1mJpj5mmO3mSshlfBC+ZI+1UXai/d9fP8A/wAE0/8Ak3XxH/2VX4j/APqb67QAf8MR+Kv+jlP2gP8Av74e/wDlTR/wxH4q/wCjlP2gP+/vh7/5U19AUUAfP/8AwxH4q/6OU/aA/wC/vh7/AOVNH/DEfir/AKOU/aA/7++Hv/lTX0BRQB8//wDDEfir/o5T9oD/AL++Hv8A5U0f8MR+Kv8Ao5T9oD/v74e/+VNfQFFAHz//AMMR+Kv+jlP2gP8Av74e/wDlTR/wxH4q/wCjlP2gP+/vh7/5U19AUUAfP/8AwxH4q/6OU/aA/wC/vh7/AOVNH/DEfir/AKOU/aA/7++Hv/lTX0BRQB8//wDDEfir/o5T9oD/AL++Hv8A5U0f8MR+Kv8Ao5T9oD/v74e/+VNfQFFAHz//AMMR+Kv+jlP2gP8Av74e/wDlTR/wxH4q/wCjlP2gP+/vh7/5U19AUUAfP/8AwxH4q/6OU/aA/wC/vh7/AOVNH/DEfir/AKOU/aA/7++Hv/lTX0BRQB8//wDDEfir/o5T9oD/AL++Hv8A5U0f8MR+Kv8Ao5T9oD/v74e/+VNfQFFAHz//AMMR+Kv+jlP2gP8Av74e/wDlTR/wxH4q/wCjlP2gP+/vh7/5U19AUUAfP/8AwxH4q/6OU/aA/wC/vh7/AOVNH/DEfir/AKOU/aA/7++Hv/lTX0BRQB8//wDDEfir/o5T9oD/AL++Hv8A5U0f8MR+Kv8Ao5T9oD/v74e/+VNfQFFAHz//AMMR+Kv+jlP2gP8Av74e/wDlTR/wxH4q/wCjlP2gP+/vh7/5U19AUUAfP/8AwxH4q/6OU/aA/wC/vh7/AOVNH/DEfir/AKOU/aA/7++Hv/lTX0BRQB8//wDDEfir/o5T9oD/AL++Hv8A5U0f8MR+Kv8Ao5T9oD/v74e/+VNfQFFAHz//AMMR+Kv+jlP2gP8Av74e/wDlTR/wxH4q/wCjlP2gP+/vh7/5U19AUUAfP/8AwxH4q/6OU/aA/wC/vh7/AOVNH/DEfir/AKOU/aA/7++Hv/lTX0BRQB8//wDDEfir/o5T9oD/AL++Hv8A5U0f8MR+Kv8Ao5T9oD/v74e/+VNfQFFAHz//AMMR+Kv+jlP2gP8Av74e/wDlTR/wxH4q/wCjlP2gP+/vh7/5U19AUUAfP/8AwxH4q/6OU/aA/wC/vh7/AOVNH/DEfir/AKOU/aA/7++Hv/lTX0BRQB8//wDDEfir/o5T9oD/AL++Hv8A5U0f8MR+Kv8Ao5T9oD/v74e/+VNfQFFAHz//AMMR+Kv+jlP2gP8Av74e/wDlTR/wxH4q/wCjlP2gP+/vh7/5U19AUUAfP/8AwxH4q/6OU/aA/wC/vh7/AOVNH/DEfir/AKOU/aA/7++Hv/lTX0BRQB8//wDDEfir/o5T9oD/AL++Hv8A5U0f8MR+Kv8Ao5T9oD/v74e/+VNfQFFAHz//AMMR+Kv+jlP2gP8Av74e/wDlTR/wxH4q/wCjlP2gP+/vh7/5U19AUUAfCH7Vn7H3iTTPj9+zPayftBfHC+fUviNfQxT3EmheZpzL4R8RyedDt0xV8wqjRHeHXZNJ8oba6+3/APDEfir/AKOU/aA/7++Hv/lTR+15837Tn7Kq/wB34i6k/wCXg/xEP/Zq+gKAPn//AIYj8Vf9HKftAf8Af3w9/wDKmj/hiPxV/wBHKftAf9/fD3/ypr6AooA+f/8AhiPxV/0cp+0B/wB/fD3/AMqaP+GI/FX/AEcp+0B/398Pf/KmvoCigD5//wCGI/FX/Ryn7QH/AH98Pf8Aypo/4Yj8Vf8ARyn7QH/f3w9/8qa+gKKAPn//AIYj8Vf9HKftAf8Af3w9/wDKmj/hiPxV/wBHKftAf9/fD3/ypr6AooA+Iv2u/wBl7Xvhunwo1a9+Nvxe8YW8HxU8KBtL1x9HaynzqsAy32fT4ZOOoxIPxr7dr5//AOChv/Ik/DH/ALKr4S/9OsFfQFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFfP7cf8FTU/wBr4VN+mrr/AI19AV8/z8f8FTbX/a+FU36avF/jQB9AUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFAH4o/8ABaS1+NH7Sn/Bwf8AA/8AZ3+HP7Q3xQ+BmieP/hqb+e58N6xfR2sNxbya/ctM1nBdW6SySJZRxFy4IAU5IQKfkX/gqN+wb+1Z/wAEZ/2KtM+I0/7ZnxrvX174j6h4eHhzT9c1LToWW5n1a8XVmmj1KRTLeLbC6kiMe4S30geR3Rmf7q/bI/5XJP2Tv+yVX3/pN4ro/wCD1b/lFl4B/wCyq6d/6aNYoA/X6iiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACivzg+GnhrQfC37M/wCzj8edX+D3w/8AGvxU8Var4V0/4k+PL7WJNF8d6F4j1HVtN0m7jSaGylmk+z391dWtzpj3NpDBb2r6f5XkZtk6D4aftCftGfGD4xXPiTw7oPxg1HRrP4q6l4TltMeCYfh2mh6f4nn0a8uv3k6+IzcR6dbT3HD4a/T5YmtSsJAPu/xL4s0vwXp0d5rGpafpNnNd21hHPeXCQRvcXM8dvbwhmIBklnliiRBy8kiKoLMAdCvzQ+GPw01rwF/wT81CfVfiF4w8bR3n7T9jbw2+tW2lRR2D2/xo8qaeI2VnbuZLp/30okZ41k4hSCP93XYftCftCftGeMf2gPjlZ/CjQfjBrF18J9Vt9E8L6f4cHgmLwfrF4fD+matHFrbavOmrfPc6iY52sHhUWghERW4EshAPv+ivk/4pfHf4oeHP22ofhBp91qBs/HXiDQPEuj+IF0qJo9A8Pw213JrWnCIxEXMfn6JBby3jSK9tJ43sR8rQ2q3PmHw0/aE/aM+MHxiufEnh3QfjBqOjWfxV1LwnLaY8Ew/DtND0/wATz6NeXX7ydfEZuI9Otp7jh8Nfp8sTWpWEgH2/P8WfCtt4E1fxTJ4m8Px+GfD/ANu/tTV21GEWGm/YZJYr3z593lx/Z5IJkl3keU0MgfaVYDQ0bxZpfiPUdWs9P1LT7680G7Ww1OC3uElk064aCK4WGZVJMchgnglCNgmOaNsbXUn4Q+Gn/FQfDr4K+E7z994f8XftVfED+1rX7v2v+zNc8ba/Y/OMOnlanpGnXHyMu/7P5b7onkjf3/xH/wAUl/wVN8G/2f8A6P8A8LA+FWvf2/8Ax/b/AOxNX0b+y/vZ8vyP+Eg1f/V7fM+1/vN/lQ+WAfQFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAfhj8cf+Duv9m34m/Gj4L+IrHwT8cIbH4c+Jr3WtSSfR9LWWeKbQ9S09FhC6iQziW9jYhio2K5ySAp+r/2Cv8Ag6A+AX/BRL9rHwp8HfBPhH4waX4m8YfbPsd1reladBYRfZrOe8k8x4b6WQZjt3A2xtlioOBkjxf/AIMtdItNQ/4JfeNLi4tbee4sPixqUttLJEGe3dtF0hCyEjKkozKSMEhiOhNWf2yP+VyT9k7/ALJVff8ApN4roA/X6iiigAooooAKKKKACiiigD5//wCChv8AyJPwx/7Kr4S/9OsFfQFfP/8AwUN/5En4Y/8AZVfCX/p1gr6AoAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAr5/u+P+Cpth/tfCq5/TV7f/ABr6Ar5/v+P+Cpulf7Xwqvf01e0/xoA+gKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigD8gf2yP8Alck/ZO/7JVff+k3iuj/g9W/5RZeAf+yq6d/6aNYo/bI/5XJP2Tv+yVX3/pN4ro/4PVv+UWXgH/squnf+mjWKAP1+or5z0X/goc3jSK7vPC3wT+NvizRIb+7sLbV9OsNKWz1I21xJbvLCZ7+NzEzxNtZ0XcuDgA1c/wCG2vFjf6v9mf8AaAkb02+G0/VtXA/WgD6Aor5//wCG0vHD/wCr/Zb/AGgJB3P2rwkmP++tcBpV/bJ+Ibt8v7KPx/Knox1bwSv6HxCD+lAHv9FeC/8ADXXxGefav7LPxuVMfek1rwcv6Lrppq/tYfFGRGK/svfFhGX7ok8ReFBu/wC+dWagD3yivA2/al+LTRqY/wBmX4hBm6iTxR4bXb+WoNTv+GmPjA8+1f2bfFSpj78ni7Ql/QXJoA96orwNf2jvjXIj7f2c9URl+6JPG2kjd/3y7Yob9oP46NGrR/s8qGPVZPHtgu38o2oA98orwU/HX49vPtX4A6Mqf35PiHbrj8Bammr8a/2hZFfb8B/B6Mv3RJ8SwN3/AHzpzYoA98orwJvjD+0c0StH8DfhzuPVZPijKpH5aQ1OPxT/AGlWn2r8FfhEI/78nxXvVx+A0I0Ae90V4IPiR+07IZNvwc+Bq7fu+b8XtTXd/wB8+HGxUX/CxP2p34/4U/8As/xf7X/C4NXk/T/hGV/nQB9AUV8//wDCcftTyf8ANL/2f4fb/hZ+ryZ/8oC0f8JZ+1O//Mg/s/x57f8ACfau+38f7HGf0oA9A/4ZO+Fn/C9v+Fpf8K0+H/8Aws3/AKG7/hHrT+3v+Pf7L/x++X5//Hv+5+//AKv5Pu8Vn+Jf2Ivgv40+MsfxG1j4Q/C/VviFDd21/H4nvPCtjPrKXFsIxbzC7aIzCSIRRBHD5QRptI2jHH/29+1O/H/CK/s/xf7X/CVavJ+n9nL/ADo/tL9qeT/mC/s/w+39tavJn/yVWgD1CT9nvwDL4q17XW8D+D21vxVd6bf61qB0a2N1rFxpro+nTXMuzfNJaPGjQO5JhKKUKkCuf+Nf7EXwX/aU8VW+u/Eb4Q/C/wAf63aWi2EGoeJPCtjqt1Dbq7usKyzxO6xh5JGCA4BkY4yxzx/nftTv/wAu/wCz/Hnt9o1d9v47Bn9KPs/7U78fa/2f4v8Aa+yavJ+nmL/OgD3C58J6XeeKrPXZtM0+XW9NtJ7C01B7dGurW3neF54Y5SN6xyPbW7OgIDGCIkEouPP/ABL+xF8F/Gnxlj+I2sfCH4X6t8Qobu2v4/E954VsZ9ZS4thGLeYXbRGYSRCKII4fKCNNpG0Y4/8Asz9qeT/mOfs/w+39h6vJn/ybWj/hH/2p3/5m39n+PPb/AIRLV32/j/aQz+lAHYfGv9l/S/iL8M7fSfDTaf4H1vQ/EC+L/D+qWOnJt0zWRdvdy3DxxtE7x3jzXUN6scsUl1b397EZkNwz1oeHfgZ9j/aO8RfEjVtU/tbUL7Srbw9oNp9m2Q+HNORjPcrGWdz9ou7pg1xLH5SSxWOmRtEWs/Ol8/8A+ES/anfj/hYH7P8AF/tf8K/1eT9P7ZX+dH/CDftTyf8ANUf2f4fb/hV2ryZ/8uBaAPoCivn2b4a/tUXAXHxm+AdvzkhPg7qrH6ZPiX9cCg/Cn9qCSbc3xv8AgyqYxtj+EN+P1bxA1AH0FRXz2vwc/aYcSeZ8dvheC2dvl/Ce4XZ/31rTfrTT8D/2kpIdrfH/AMCK+c7o/haRkemG1RqAPoaivns/Ab9oiSRWb9oTw2qgfMsfw0hGf++r00L+z18f2Z/M/aMsQG+6I/h3ZLs/Odv1oA+hKK+ev+GbfjxJDtb9pO5V853R+AdLX9GLUrfsx/G6SRS37THiBFA+YR+CdFG7/vqE4oA+hKK+e1/ZY+MrO/mftP8AjYK33RH4Q8PLt/Ozak/4ZL+LzwbW/ao+Jivn70fhbwuv6NphoA+haK+e2/ZB+KkjqW/as+MiKPvCPw74QG7/AL60ZsU5P2NviU0jGT9rL49FW6LHovgpQPxOgE0AfQVFfP8A/wAMXeOW/wBZ+1J+0BIvp9k8Ir+q6ED+tH/DE3i5/wDWftM/tASenPhpMf8AfOjj9aAPoCivn/8A4Yd8RN9/9o39oB27n7boi5/BdMAH4Cj/AIYU1Rvv/H/9oB19P7a09f1WxB/WgD6Aor5//wCGC7l/9Z8dP2gJPT/ipoEx/wB82w/Wj/hgiT/ot/7QH/hVx/8AxigD6Aor5/8A+GCJP+i3/tAf+FXH/wDGKP8AhgiT/ot/7QH/AIVcf/xigD6Aor5//wCGCJP+i3/tAf8AhVx//GKP+GCJP+i3/tAf+FXH/wDGKAON/wCCxH/BUa1/4JI/s6+FfiVqHhKbxlpOr+MLTw3f2lvei1uLeCa1u5mniJVld0NsMI20NuI3L1Gr/wAE/v8AgsL8AP8AgpbosLfDPxxZyeIvJ8258Marix1y0woZs27E+aqAjdJA0kYJxvzxX5x/8HXn7IWpeBf+CdvgttN8dfFzx9qGq/ErTdOttJ1rVhqUUssljqO0xwpErGbKhVwTw7DHNfGP/BL7/g1B/aB+PutaL40+JOqXnwD8OwyxXtsXDN4nk2lXUxWysptWyCN07JIjBWETigD9Cf8Agyp/5RZePv8Asquo/wDpo0ej9sj/AJXJP2Tv+yVX3/pN4ro/4Mqf+UWXj7/squo/+mjR6P2yP+VyT9k7/slV9/6TeK6AP1+ooooAKKKKACiiigAooooA+f8A/gob/wAiT8Mf+yq+Ev8A06wV9AV8/wD/AAUN/wCRJ+GP/ZVfCX/p1gr6AoAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAr5/wBT4/4Km6J/tfCrUP01ex/xr6Ar5/1fj/gqb4e/2vhVqn6avp3+NAH0BRRRQBw/7Q37Sfgf9lL4by+LviD4itPDegx3EVms8ySTSXNxK22KCGGNWlmmc8LHGrO2DgHBqn+zV+1d4C/a98F32v8Aw/1qbWNP0u/fS75bnTbrTbqxuljjkMM1tdRRTxP5csbYdBlXUjINcT/wUF/Y+u/2xPhx4UtdB8Yf8IL48+H3im08a+EdXeyS/t7fU7SOaNVuLZivnQPFcTI6hlYbwwOVAPw1+07/AMFPvjJrfg1fgzrvh3UvDfxY0v4v6D8PPGt/8LdRhLatp1/pdxqsUmjXF9JCLW5uYrdYds8geHe2HLlAAD9Gf2tP2nPD/wCxr+zv4n+Jnii11a80HwnBHcXkOmRRy3civMkQ8tZHRSd0i9XHGfpXo1fj/wDtY6b8W/Cn/BOP9rvR/FHh34yaN8Jv7H0C98GH4oa/Ya1r9tdveqmo2/2m3vbyWS2BS2kjM8pZTLIo4wB2f7SfxT+Kn7Sf7eP7RnhHS9P/AGnLi3+EkOkaP4Nj+FniPS9FsNLu7rS0vjf6jHdahatetJNMqrHIksAigI2lmbAB+ptc7qHxZ8N6V8UtM8E3GsWUPizWtOudXsdLZ/8ASLm0t5IY5plH91HnhUn1kFfAnhGb4sftq/tceBfhL8YPGXj74U6h4W+B2jeNvEOjeCfEJ0O71bxFeXc1reSPdWbFnt7ZrYAQxuY99x824YBi+K37Hela7/wWV+AdrqXxC+Lmqzp8JNZmk1WHxxf6fNqUtheaJErsLSSKJVnDF7iOJEinfDOhKrgA/SKquuavFoGi3l/MHaGxge4kCDLFUUsce+BX5B638ZP2iP2nNV+PPjXwDof7TGpfEzwT8SNZ8OeBU8PeI9HsvAOmQ6Tdi3isr/TrjUoWufPWNnuJJrZ3/wBIBiICqa9v8baB4u/bU/az/alh1r4vfEj4X2fwJ03R9O8N6T4a1wWNjZyXOiJqVxqGoQYMN+ryzNEFnDRCO3cABiWUA+2/2X/2htE/a0/Z28F/E3w3b6pZ6D460i31qwg1GJI7uKGZA6rKqO6K4B5Cuwz0JrvK+Wf+CLM7Wv8AwSC/Z3kWN5mj+H2lsI0+85FspwPc9K+Irb4ifEay/wCCT3hT9taP43fE6++K+sapputzeHRr7t4Su47rW4rJ9ATSP9QqrDK0AdV+0CWPeZM5FAH7B1zvjL4s+G/h74l8M6PrWsWWm6p4zvn0zRLaZ9smp3KQS3DRRjuwhhlf6Ia+Hb74b6z+1r/wU1/ae8G678bPix4M8J+BdB8L3mkaR4Y8WTaKlhPd2NyZb7fGRIFRoVPlhhA7OTKkhC7fnk2Oqf8ABQf4S/8ABN/x78RfFXj628T+MddvtI1O/wDD/ie/0EXgh0bWSl/ElrLGsNzP5CMZowrmOZo8+WxWgD9XPCPx08L+Oviz4w8D6XqUlx4o8BR2MuuWhs541s1vY3ktiJXQRS70jckRM23GG2kgHrq/Lv8AbA/ar+In7N3ib9tG28MeNtesE8J2nwx0DQL7U72TUYfCSarM1jd6iiTsyiQJL5zOwO+SNGfdg16poHg3xB+wl/wUy+BfgHQPin8VPH3hX4x6F4jTxFpHjbxJN4hks5tNgt7iDU7eSbL2255GhdIysLeamI1IBoA+8K5v4v8Axg8M/AL4a6v4w8Za1Y+HfDOgw/aL/ULx9sVuhYKM9SWZmVVUAszMFAJIFflB8JNf+JXgv/gnV8Kv2k7j42fF3XPGp+Kdno82m6j4imm0O60i48Wvo8thLZH93NmBy4nlDTo4XZIqKqL+uPjLX9H8J+FdQ1fxBeafp+i6PA1/e3l9IsdtZxQjzGmkdvlVU27txIC7c8YoA8u/ZX/b++Ef7at/4gs/hv4uXW9T8KmIatpt1pt5pWoWCygmJ3tryKKYRuAdr7NjYOCa9jr4s/YF8N3/AO1R+2l8RP2sptNutB8H+LPDVh4E+H1vdQNb3muaLa3E11JrM8TAMi3NxMfs4cB/IjRiAJFFfadABRRRQB+QP7ZH/K5J+yd/2Sq+/wDSbxXR/wAHq3/KLLwD/wBlV07/ANNGsUftkf8AK5J+yd/2Sq+/9JvFdH/B6t/yiy8A/wDZVdO/9NGsUAfoh4u/4KSfAX4feKtS0HWfit4L0zV9HupLK9s5r9VktZo2KvGw7MrAgjsRWb/w9T/Zz/6LJ4D/APBktfQFFAHz/wD8PU/2c/8AosngP/wZLWv4B/4KMfAv4peN9L8N+Hfip4M1fXtbmNvYWFvqCtPeSBWfYi/xNtVjgdlNe018/wD7dH/I4/s9/wDZVbL/ANNeqUAfQFFFef8AwL/ax+Fn7UH9qf8ACs/iX8P/AIif2H5X9pf8Ix4htNX/ALP83f5XnfZ5H8vf5Um3djd5b4ztOAD0CiiigAoorn/hP8UtB+OPws8M+NvC19/anhnxhpVrrekXnkyQfa7O5hSaCXy5FWRN0bq211VhnBAORQB0FFFFABRRRQAUVz/gD4paD8Uf7abw/ff2lD4f1WfRLy4jhkFsbyDaLiKKVlEc/lSFoZGiZ1jnhnhYrNBLGh4i+KWg+EvHfh3w3qV99h1bxd9pXR0lhkWG/lt4xLLbpNt8r7R5PmSrAXEskVvcyIjJbztGAdBRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQBDc2EF5LBJNDDLJayebCzoGML7WXcpPQ7WYZHOGI6E1NRRQB+QP8AwZU/8osvH3/ZVdR/9NGj0ftkf8rkn7J3/ZKr7/0m8V0f8GVP/KLLx9/2VXUf/TRo9H7ZH/K5J+yd/wBkqvv/AEm8V0Afr9RRRQAUUUUAFFFFABRRRQB8/wD/AAUN/wCRJ+GP/ZVfCX/p1gr6Ar5//wCChv8AyJPwx/7Kr4S/9OsFfQFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFfP8ArfH/AAVN8Mf7Xwq1f9NX0v8Axr6Ar5/1/j/gqb4S/wBr4Va3+mr6R/jQB9AUUUUAea/tNfshfDv9sTwpp+jfETw9/blro94NQ0+WG/udOvNPuNjJ5sFzayRzxMUdlJRxkEg5rk9I/wCCZfwJ0T9nnVPhXB8OdIbwTreoDWNQtZp7ie6vL8MrLeyXjyG6a6Uom2cy+auxcMMCvdqKAPA9G/4Jj/BXRfg94x8B/wDCL6tqXhvx+lvF4gj1XxRq2p3eopbuXgRru4upLlVRiSqpIoG48cmrnx8/4JyfB39pj4kr4w8WeF74+KTZpp0+qaN4g1LQbq+tkJKQXL2NxCbiNSzYWbeBuIAAJr3CigDwr43/APBNP4J/tE6Z4PtfFXglZv8AhAdP/snQLjTtWvtJvNPstiIbUXFpNFM8BWNAYndkOOQTmrfxC/4J4fBv4n6d8OLXVPBcEMXwjiFv4QOl6hd6U+iQBIkNuj2ssbNAywxBoXLRuI13KcV7VRQB8/fEz/glt8C/i58VNW8Z6z4LuV13xBKk+sHTvEOp6XZ63IihVe8tLW4jtrptqqpaaNyQACSK0/jh/wAE5Pgv+0d8VV8a+MvA9vq3iKSzi0+8lXULu1t9ZtonLxwX9vDKkF9EjMdqXSSqMkAY4r26igDl/gr8GvDX7O/wk8O+BfBumjR/CvhPT4tL0qxE8tx9ktolCxp5krNI2FAGXYse5NeO6F/wSb/Z78NfGiLx9Z/Dezi1+31lvEVvCdSvn0m11NmLG+i01pjZR3G4lhKkAcMdwIPNfRVFAHxf41/4I7eCf2h/22fjN8SPixoel+JND8d2Gg2GgpYaxqGnalaRWlrPDfQXL2zQlrecvCTD5kkcgjBdAVWvdvjR+wt8KPj/APBnw38P/E3g+1k8JeDZrW48P2Wm3dxpL6FJbRNDA1pNaSRSwFImZB5br8rFehxXrVFAHlT/ALEXwruU8eJdeDrDUYfidpNjoXiiG/mmvIdYsrKB4LWKSOV2UbI5HG5QGYncxLAEY/7Mv/BOj4N/sfeLLzX/AAD4QfTtevrFdLfU9Q1i/wBZvYbJWDi0imvZ5nht9wDeVEVTKqdvAx7bRQB5HB+wn8KbX9nrS/hTH4UVfAOi6vFrtlpX9o3eIb2LUv7Ujl83zfNOLz97tZyp+6QU+Wui/aW/Zr8F/tf/AAQ174cfETR5Ne8G+Jo4otT09L64sTcpHMkyL5tvJHKo8yNCdrjIBBypIPdUUAeG/s3/APBOT4U/smeOG8ReB7Hxpaao9k+nn+1PHmva3bCFmRiBb317NCGzGuGCbgAQCASD7lRRQAUUUUAfkD+2R/yuSfsnf9kqvv8A0m8V0f8AB6t/yiy8A/8AZVdO/wDTRrFH7ZH/ACuSfsnf9kqvv/SbxXR/werf8osvAP8A2VXTv/TRrFAH6/UUV5r4c/bE+F/jH9pG/wDhBo/jjw/rHxK0nSptb1DQbG4Fzc6baxTQQu1xsysLeZcQgRyFXIfIUgEgA9Kr5/8A26P+Rx/Z7/7KrZf+mvVK+gK+f/26P+Rx/Z7/AOyq2X/pr1SgDQ/4KKeE9V8bfsq6hY6bpmoa3ZjxB4duvEGmWdu93Jqfh+DXbCbW7Y2qBnvI5dLjvo3tESR7qN3gWKVpRG3n+t/tC+Af2wP2qvgXffBTxx4P+I954G8QaldeMdT8IazbanHo/h+40LUYTbXl1buyJHcap/Y8iWjvvuJLBZ0idbCWSD6wooA/MH/gmV8ctO8aeGP2Q7zw78ZviB8RPi74u0qz/wCFtaPr/i2+1C/sdHPhS+uFubnRJnENjb/2lFoyQ6mtpFJdLPbObq5/tGSW6z/+CZfx38W/EP43/Bka98T/AIX6b8SNWtHm+Jnhq7/aF1bxF4o1e4OjXUl5Yf8ACHXdolnot5FqYguJobQxmySyuLdP3JkRv0e/Z6+Cml/s1/ALwP8ADnQrjULvRPAHh+w8N6fPfukl1Nb2dtHbxPKyKiNIUjUsVRQSThQOB2FAH54fsQ2fiHwD8Fv2EfHdz8RPih4s8V/HC007TvGV14k8V3upWuqWsvgfVtWWNbF3+xQSR3NhZYuoYEupBAxmnme4unn8wuviprHgH9gX9hOxv9c8P+HfhlqXwVtp9YvfEPxc1T4U6UdYh07w8umxHXNOhkna4a3m1Zo7BmWOdI55iGazQr+r1FAH5ofED4yyaP8Ase/BvWfGPxo8H+OtNuLvxL9l8K+A/jZqNnq3jq3j1MjToNB1uzFvqPiLVNPsgumixk8sajd3qyXM6zxRSP7h/wALC06z/wCCsP8AYN940/4TzVrrjT9B8PfEO+hvPhzANH8wprPhi3kWzl0+RlmmTV7zfOLrWdOtlhCJbzr9f0UAfnB+xF8ZtO8SeLf2aJtD+KniDxX8dPFW3/he/hSbx/fa3N4e3eGtRudR+2aBLcy2+heTr8enwHybW1+zyyJaL5aTGB9D9iGz8Q+Afgt+wj47ufiJ8UPFniv44Wmnad4yuvEniu91K11S1l8D6tqyxrYu/wBigkjubCyxdQwJdSCBjNPM9xdPP+h9FAH54aJ8RbfwH/wRN/Zp1XVNR1DS4/Gfh/w/qPiHWJPHE/gXSbi9vtJk1G7vte8RW0Ul7YR3V8zSNcwYmu9RubSCV2jvJw58Ofi34h+Lf/BLP4W+NPEDahb+K9B+Ouk6PptxdzXsup6LaxfEtdAFt9pvYLe/eT+yJJbCaa7iiuriGa4Fyu+edW+3/g38FNK+Bena/p+h3Gof2XrniDUPEiWVw6SR6bcX87Xd4kLbRIY5byW6uiJXkKyXciIyQrDDEeO/gppXxH+JngfxNqtxqEsnw9u7vU9IsUdEtVv57SSyF5JhfNaSO0ub2FE8wQ4vpWeN5EgkhAOwooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKAPyB/4Mqf8AlFl4+/7KrqP/AKaNHo/bI/5XJP2Tv+yVX3/pN4ro/wCDKn/lFl4+/wCyq6j/AOmjR6P2yP8Alck/ZO/7JVff+k3iugD9fqKKKACiiigAooooAKKKKAPn/wD4KG/8iT8Mf+yq+Ev/AE6wV9AV8/8A/BQ3/kSfhj/2VXwl/wCnWCvoCgAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACvn/wAScf8ABU3wZ/tfCrXv01fRf8a+gK+f/FHH/BU3wP8A7Xwq8Rfpq+hf40AfQFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQB+QP7ZH/K5J+yd/2Sq+/9JvFdH/B6t/yiy8A/9lV07/00axR+2R/yuSfsnf8AZKr7/wBJvFdH/B6t/wAosvAP/ZVdO/8ATRrFAG9/wXv/AGdP+Chnxb8E6oPgf4+8O33w7YzG58OeDLWXw/4omtixKJJcTTym6Kx/K/2eW3805AtznA/Mr/g1R+GPxd8If8FU/iR4e0G60b4e+O9M+Hd+uqw+N/Cl7qTQxjVNK3xNapeWUscxcxtveQgBWBQlgy/1K1ht8MvDbfEePxh/YOj/APCWRafJpKaz9jj+3rZySRyvbedjf5TSRROUzt3IpxkUAeN/8IF+1N/0Vf8AZ/8A/DUav/8ANFWTqf7Mnxw+KPxI+HuoeP8A4m/CnUNA8CeJI/Ev2Lw/8Pb/AEu8vZY7a5t1j+0Tazcoi/6SWP7lidoHFfS1FABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRUM9/BbPtkmhjbGcM4BoAmoqjP4n021fbJqFjG2M4adQf51Xn8faFavtk1rSY2xnDXkYP86ANaisCf4reF7V9sniTQI2xnDahEpx/wB9VWn+Nvgu1fbJ4u8LxtjOG1WBTj/vqgDqKK4+f9oXwDavtk8ceD42xnDazbKcf991Xn/ac+Gtq+2T4heB42xnDa7aqcf990AdxRXn8/7WnwrtX2yfEz4fxsRnDeIrNTj/AL+VWn/bL+D9q+2T4rfDaNiM4bxNZKcf9/KAPzK/4Mqf+UWXj7/squo/+mjR6P2yP+VyT9k7/slV9/6TeK6T/gypP/GrPx9/2VXUP/TRo9L+2R/yuSfsnf8AZKr7/wBJvFdAH6/UUUUAFFFFABRRRQAUUUUAfP8A/wAFDf8AkSfhj/2VXwl/6dYK+gK+f/8Agob/AMiT8Mf+yq+Ev/TrBX0BQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABXz/AOLOP+CpvgD/AGvhV4m/TV/D/wDjX0BXz/4w4/4Km/Dv/a+FXin9NX8O/wCNAH0BRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAfkD+2R/wArkn7J3/ZKr7/0m8V0f8Hq3/KLLwD/ANlV07/00axR+2R/yuSfsnf9kqvv/SbxXR/werf8osvAP/ZVdO/9NGsUAfp78cvhN4t+Jz6YfC/xS8UfDf7EJRcjSNL0u9Gobtm3f9ttZ9uza2PL253nOcDHAf8ADKPxY/6Oi+Jn/hMeF/8A5WV9AUUAfP8A/wAMo/Fj/o6L4mf+Ex4X/wDlZR/wyj8WP+joviZ/4THhf/5WV9AUUAfP/wDwyj8WP+joviZ/4THhf/5WUf8ADKPxY/6Oi+Jn/hMeF/8A5WV9AUUAfP8A/wAMo/Fj/o6L4mf+Ex4X/wDlZR/wyj8WP+joviZ/4THhf/5WV9AUUAfP/wDwyV8VH5b9qb4tK3onhzwmF/DOkk/rR/wyD8TX5b9qr41K3cJoPg4L+GdEJ/WvoCigD5//AOGOfiM/LftYfHxW7iPRvBIX8M+Hyf1qQ/sdfEB4BG/7VHx8f/a/svwYrH8V0AV75RQB4Gf2NPG7wCN/2oPj4/8AtfZfCasf++dEFOH7GHi4weW37S3x7f1bb4aVj+K6OP0r3qigDwQfsU+JTB5bftGfHt/VvtGgqx/FdLH6UD9iLXDB5bftB/HuT1b+0dJVj+K6cP0r3uigDwQfsOakYPLb49fHt/Vv7asFY/itkP0oH7Ct0YPLb44fHuT1b/hJLdWP4rbD9K97ooA8EH7B2YPLb4zfHuT1b/hLdrH8ViH6UD9ge28jy2+Lvx7k9W/4TedW/NVH6V73RQB4IP2AdN8jy2+Knx7k9W/4WBfK35qw/Shf+CfWieR5bfEr49yZ6sfiTqyt+azCve6KAPBF/wCCefhvyPLb4g/HuTPVj8U9dVvzW5FC/wDBO3wj5Hlt44+PcmerH4ueJVb81vRXvdFAHgi/8E5vBPkeW/i749yZ6sfjN4sVvzXURSD/AIJv/D8weW/iX4+SZ6t/wu/xorfmuqCvfKKAPntv+CY3wzknEj658eJHHd/jj42f+erUN/wTD+Fsk4kfUPjPI47v8ZfGD/z1SvoSigD57b/gl/8ACaScSO/xWkcd3+LPit/56lQ3/BLz4PyTiR7b4iyOO7/EzxM/89Qr6EooA+e2/wCCXHwZknEj6T40kcd3+IHiF/531Df8EtfgnJOJH8O+I5HHd/GmuP8AzvK+hKKAPntv+CWPwNknEj+EdSkcd5PFGrP/ADuqG/4JXfAaScSP4FMjjvJreov/ADuK+hKKAPntv+CVX7P8k4kf4c6fI695L+8f+c1Df8Ep/wBnmScSP8LPD8jr3ked/wCclfQlFAHz2/8AwSj/AGc5JhI/wg8GyOveS1L/AM2of/glB+zZJMJH+Cfw9kde8mkxv/OvoSigD57f/gk5+zLJMsknwH+Fcjr0Mnh22f8AmtD/APBJn9l+WZZJP2e/g3I69DJ4RsX/AJx19CUUAfPjf8Elv2WZJ1kf9m/4EyOvAMngTTH/AJw1Zg/4JW/swWybY/2b/gLGuc4X4f6SB/6Ir3qigDw2D/gmJ+zXbJtj/Z5+Bsa5zhfAelgf+iKswf8ABNz9na2TbH8A/gtGuc4XwRpgH/omvaaKAPH4P+CefwBtU2x/A34PxrnOF8GacB/6JqxB+wX8DLVNsfwX+E8a5zhfCOngf+iq9YooA8vg/Yi+C9qm2P4Q/C+Nc5wvhWxA/wDRVWYP2OvhFaptj+Ffw4jXOcL4aslGf+/dej0UAcDB+yj8LbVNsfw18AxrnOF8PWijP/furEH7NPw5tU2x/D/wTGuc4XQ7VRn/AL4rtqKAPyB/4Mqf+UWXj7/squo/+mjR6P2yP+VyT9k7/slV9/6TeK6P+DKn/lFl4+/7KrqP/po0ej9sj/lck/ZO/wCyVX3/AKTeK6AP1+ooooAKKKKACiiigAooooA+f/8Agob/AMiT8Mf+yq+Ev/TrBX0BXz//AMFDf+RJ+GP/AGVXwl/6dYK+gKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAK+f/GnH/BU34a/7Xwq8W/pq/hn/GvoCvn/AMccf8FTfhf/ALXwq8Yfpq/hf/GgD6AooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKAPxh/wCCjXxZ8K/A7/g7p/Zd8U+NvE3h/wAH+GdL+FV19s1fW9Rh0+wtPMi8UxR+ZPMyxpukdEG4jLOoHJArzH/g6l/4KMfBb9tr/gl34Rsvhx8RvBviPWtM+LzRT6NZ67ZXWpLb2MGuWLX32eGZ3+ySusckMxAWSK5t248wCv1M/bV/4Izfs2f8FEvinp/jb4xfDf8A4TDxNpelR6Ja3n/CQapp/lWcc00yReXa3MUZxJcTNuKljvwTgAD5B/Ye/wCDcP8AYx+MHwX1rVvEXwb/ALR1Cz+IHjXRIpf+Et1yHZZ6f4q1Wws4sR3qg+Xa20Ee4jc2zcxZizEA/V6iiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigD8gP+DKk/8as/Hw/6qrqP/po0el/bI/5XJP2Tv+yVX3/pN4rr5/8AAH/BsP8AFT9ln9qbwT8M/h/+2z8QPBf/AAkvhXxP4oj1Hw/oN3pX2A2t34dtriERQasu77V9qtGkcOv/ACDIAyvhDH9YfsR/8G53j79mv/gor8Pv2iPiN+1l4w+Oet+ALS9sILbxJoVzJdTW9xZXlssK3k+pXDxRxveyShAhBJYYBcsAD9TqKKKACiiigAooooAKKKKAPn//AIKG/wDIk/DH/sqvhL/06wV9AV8//wDBQ3/kSfhj/wBlV8Jf+nWCvoCgAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACvlj9pv4XR/F//go38LNFm1zxR4dWX4X+MZftmganJp14uzWPCh2iVOdpzyO9fU9fP/xB4/4Km/CP/a+FXjf9NX8I/wCNAB/w77sf+iuftAf+F7d0f8O+7H/orn7QH/he3dfQFFAHz/8A8O+7H/orn7QH/he3dH/Dvux/6K5+0B/4Xt3X0BRQB8//APDvux/6K5+0B/4Xt3R/w77sf+iuftAf+F7d19AUUAfP/wDw77sf+iuftAf+F7d0f8O+7H/orn7QH/he3dfQFFAHz/8A8O+7H/orn7QH/he3dH/Dvux/6K5+0B/4Xt3X0BRQB8//APDvux/6K5+0B/4Xt3R/w77sf+iuftAf+F7d19AUUAfP/wDw77sf+iuftAf+F7d0f8O+7H/orn7QH/he3dfQFFAHz/8A8O+7H/orn7QH/he3dH/Dvux/6K5+0B/4Xt3X0BRQB8//APDvux/6K5+0B/4Xt3R/w77sf+iuftAf+F7d19AUUAfP/wDw77sf+iuftAf+F7d0f8O+7H/orn7QH/he3dfQFFAHz/8A8O+7H/orn7QH/he3dH/Dvux/6K5+0B/4Xt3X0BRQB8//APDvux/6K5+0B/4Xt3XiH/BPn9huz8TfAbX7lvih8cLEx/Erx9aeXZ+NrqCNhD4x1mESFRwZHEe926vI7seWNfd9fP8A/wAE0/8Ak3XxH/2VX4j/APqb67QAf8O+7H/orn7QH/he3dH/AA77sf8Aorn7QH/he3dfQFFAHz//AMO+7H/orn7QH/he3dH/AA77sf8Aorn7QH/he3dfQFFAHz//AMO+7H/orn7QH/he3dH/AA77sf8Aorn7QH/he3dfQFFAHz//AMO+7H/orn7QH/he3dH/AA77sf8Aorn7QH/he3dfQFFAHz//AMO+7H/orn7QH/he3dH/AA77sf8Aorn7QH/he3dfQFFAHz//AMO+7H/orn7QH/he3dH/AA77sf8Aorn7QH/he3dfQFFAHz//AMO+7H/orn7QH/he3dH/AA77sf8Aorn7QH/he3dfQFFAHz//AMO+7H/orn7QH/he3dH/AA77sf8Aorn7QH/he3dfQFFAHz//AMO+7H/orn7QH/he3dH/AA77sf8Aorn7QH/he3dfQFFAHz//AMO+7H/orn7QH/he3dH/AA77sf8Aorn7QH/he3dfQFFAHz//AMO+7H/orn7QH/he3dH/AA77sf8Aorn7QH/he3dfQFFAHz//AMO+7H/orn7QH/he3dH/AA77sf8Aorn7QH/he3dfQFFAHz//AMO+7H/orn7QH/he3dH/AA77sf8Aorn7QH/he3dfQFFAHz//AMO+7H/orn7QH/he3dH/AA77sf8Aorn7QH/he3dfQFFAHz//AMO+7H/orn7QH/he3dH/AA77sf8Aorn7QH/he3dfQFFAHz//AMO+7H/orn7QH/he3dH/AA77sf8Aorn7QH/he3dfQFFAHz//AMO+7H/orn7QH/he3dH/AA77sf8Aorn7QH/he3dfQFFAHz//AMO+7H/orn7QH/he3dH/AA77sf8Aorn7QH/he3dfQFFAHz//AMO+7H/orn7QH/he3dH/AA77sf8Aorn7QH/he3dfQFFAHz//AMO+7H/orn7QH/he3dH/AA77sf8Aorn7QH/he3dfQFFAHz//AMO+7H/orn7QH/he3dH/AA77sf8Aorn7QH/he3dfQFFAHz//AMO+7H/orn7QH/he3dH/AA77sf8Aorn7QH/he3dfQFFAHz//AMO+7H/orn7QH/he3dH/AA77sf8Aorn7QH/he3dfQFFAHz//AMO+7H/orn7QH/he3dH/AA77sf8Aorn7QH/he3dfQFFAHz//AMO+7H/orn7QH/he3dH/AA77sf8Aorn7QH/he3dfQFFAHwh42/Ybs4f+Cknwy0n/AIWh8cHW4+Gvi67N0/ja6a6hKap4YQRpJ1WN/MJdRwxjjJ+4K9v/AOHfdj/0Vz9oD/wvbujxr8//AAVN+Gf/AEz+FXi3/wAe1fwz/wDE19AUAfP/APw77sf+iuftAf8Ahe3dH/Dvux/6K5+0B/4Xt3X0BRQB8/8A/Dvux/6K5+0B/wCF7d0f8O+7H/orn7QH/he3dfQFFAHz/wD8O+7H/orn7QH/AIXt3R/w77sf+iuftAf+F7d19AUUAfP/APw77sf+iuftAf8Ahe3dH/Dvux/6K5+0B/4Xt3X0BRQB8Rftd/sgWvwrT4Ua1H8RPi9rzW/xU8KAWeueLbi/spM6rAPmifhsdvSvt2vn/wD4KG/8iT8Mf+yq+Ev/AE6wV9AUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAV8//ABF4/wCCpvwd/wBr4VeO/wBNX8Hf419AV8//ABI4/wCCpXwZ/wCyW+Ox/wCVbwd/hQB9AUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFAH5Y/tuf8ABxj4+/Zr/wCCivxB/Z3+HP7JvjD45a34BtLK/nufDeu3Ml1Nb3FlZ3LTNZwabcPFHG97HEXLkElTkFwo+X/Cn/ByZ8aP+CcfwQul+I37CfxQ8MaJrXjXxDrEGseJNVvtCtWuNZ1nUdZWyV59I2NJGlzIgw2ZBbtJtUZVfcP2N/8Alck/ax/7JVY/+k3hSj/g9W/5RZeAf+yq6d/6aNYoA/X6iiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKAPP/8AhrH4Wf8AC9v+FW/8LL+H/wDws3/oUf8AhIbT+3v+Pf7V/wAeXmef/wAe/wC++5/q/n+7zXoFfnB8NP2hf+Fb/sz/ALOPwgs/Enwf1P4yaHqvhXT/AIn/AAt8T6X/AGv4y1LWH1bTZNX1iGJb2KVLi2mOo602ovbXcdwI0v0kMR+0Sch4a+O/i3Vv2xpLHWPif8L/AAV8S1+MFzpkdl4l/aF1bTdZuPD8fiaSC3s4/AjWn9mNJe6EsUNq4O+cXVvfLJ9okEtAH6PeJfj94N8J+C4/EV14h0+XRJfEFt4VW8s2N7GNUn1WPSEtD5IfbINQkW2cHAikDiQoEcr2FfmD8Nfh34R+D37JHi7wrpniDxBceNtI/aV8Pt4g0DW/Gupa1f6JZzfF1JtJuJLO9uZWs/tti8dyJwkbXyutw7zlhIc/9u/47+LdE/aq+NWm6h8T/hf8LvEWj3drD8MNT8d/tC6t8PI9Pt20LT5or9PD0FpJYa5Zx6vLqBaa78wXEkNxZyfurZUAB+p1FfIHxbn+I9p/wUE034Z6bq/iBPBPxK1XSPiLLfpq7Jf6VZ6NDLHq9lZHzAsOntfWng+Ka2aNmnXxLq5UuGkez+cPDXx38W6t+2NJY6x8T/hf4K+Ja/GC50yOy8S/tC6tpus3Hh+PxNJBb2cfgRrT+zGkvdCWKG1cHfOLq3vlk+0SCWgD9Dp/2o/Alv8ACLV/HTa5nwzomq32hXFwtlcNNJqNnqUulS2cFuI/OuLhr+F7aKKFHe4lMawiUyR7ug8O/FLQfFXjvxF4Ys77d4g8J/Zm1OwlhkgmhiuYzJb3CCRV823k2yos8e6Iy21zEH823mSP4g+FH/Ex8OfAPR7j/SNJ1j9qr4lfb7GT5ra++yX3j/UbXzYz8snk31nZ3Ue4Hy57SCVcPGjD3/xr/wASf/gqb8NPsf8Aov8AwkXwq8W/2t5P7v8AtT7Bq/hn7D5+P9b9m/tLUfJ358r7fdbNvnSbgD6AooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACvkD/gvV+1H47/AGLv+CT3xW+Jnwz1z/hGvG3hv+yP7N1L7Fb3n2bz9YsbaX91cRyRNuhmkX5kON2RggEfX9fAH/B0d/ygo+Of/cA/9SDTKAPzQ1vxN/wU2Xwr4Z+Pdx+0X8L5Lx/gVq/xQ06ZdEsftVv4aCaXf3dm0P8AY4hN5ITZlRllBhcecqk7/wBb/wDggr+1H47/AG0f+CT3wp+JnxM1z/hJfG3iT+1/7S1L7Fb2f2nyNYvraL91bxxxLthhjX5UGduTkkk+feWp/wCDWjdtXcP2VMA45A/4RGl/4Ncf+UFHwM/7j/8A6kGp0Aff9FFFABRRRQAUUUUAFFFFAHz/AP8ABQ3/AJEn4Y/9lV8Jf+nWCvoCvn//AIKG/wDIk/DH/sqvhL/06wV9AUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAV8/wDxM4/4KifBc/8AVMvHS/8AlT8In+lfQFfP/wAUOP8Agp/8Ff8Asm/jkf8AlR8J/wCFAH0BRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAfkD+xv/wArkn7WP/ZKrH/0m8KUf8Hq3/KLLwD/ANlV07/00axR+xv/AMrkn7WP/ZKrH/0m8KUf8Hq3/KLLwD/2VXTv/TRrFAH6/UV856J+2/448dQ3V94W/Zy+Keu6DHf3dnZ6m+reH9PTUkt7iSD7RHDcagk6xSGMsnmxoxRlO0Zq5/w1P8Xn+7+zF4+XPQSeK/DgI+uL8/pmgD6Aor5//wCGmvjQ/C/s0+Jlb1k8Z6Gq/pcE/pR/w0h8cJPufs36gvr5vjnSl/LazUAfQFFfP/8Aw0L8eH5X9naFR2Enj+wDfjiIj8iaP+F8ftBPwv7Pugq3rJ8R4Av6WZP6UAfQFFfP/wDwu39oqT7nwE8Fr6+b8Tdufpt01v1xR/wuL9pJ+V+Bfw3Vewk+Kcwb8caOR+tAH0BRXz//AMLW/abfhfgl8HVb1k+Ld8F/EjQCf0o/4WX+1JJ9z4MfAhfXzfjDqi5+m3w0364oA+gKK8DPxC/aieD/AJJF8A45O/8Axd3VpFH/AJbS05vGv7UDyrt+GnwFiT+In4l6tIfw/wCJEtAHvVFeCr4p/agkd8+BfgLEv8GPHWrSH8f+JQtN/tz9qJ4P+RX+AcUmf+ho1aRf/TetAHvlFeCtqH7UEki7dJ+AsS/xZ1bVpD+H+jLQr/tQSO+Y/gLEv8OJNWkP4/KtAHvVFeB/Zv2ong/4/vgHFJn/AJ8tWkXH/f1aVtJ/agkdca/8BIl/izoGrSH8P9MWgD3uivBF8O/tQSO2fGPwEiX+HHg7VpD+P/EzWk/4RD9qOSD/AJKF8A4pM/8ARPNWkXH/AIOloA98orwRvAn7UMjpj4qfASJf48/CvVpCPp/xUK1DdfDT9qadv3fxo+AsK5z8vwc1Utj0yfE2P0oA+gaK+fT8Kf2oJJtzfG/4MqmMbY/hDfj9W8QNTV+Dn7TDLJ5nx2+F4LfdMfwnuF2f99a0360AeqfHf4KaV+0H8M7rwzq1xqFjHJd2Wp2d9YOi3Wl39ldw3tjeReYrxNJb3dvBMqTRyQuYgskckbPGx4U+CmleFfjL4v8AHi3GoX3iLxlaadpk8tw6eXZWFgJ2trOFEVR5az3l/OXk3zNJeyKZDEkEUPlb/BD9pCSFVPx+8Co/do/hcRn8G1Q0H4C/tESSqzftCeG1UDDLH8NIRn/vq9NAH0JRXz2v7PX7QDM/mftGWIDfdEfw7sl2fnO360n/AAzb8eJIdrftKXKvnO6PwDpa/oxagD6For57b9mP43SSKW/aY8QIoHzCPwToo3f99QnFC/ssfGVnfzP2oPGwDfdEfg/w8u387NqAPoSivnr/AIZL+L0kG1v2qPiYr5+9H4W8Lr+jaY1K37IPxUkdS37VnxkRR94R+HfCA3f99aM2KAPoSivn1P2NviU0jGT9rL49FW6LHovgpQPxOgE/rTv+GLvHLf6z9qT9oCRfT7J4RX9V0MH9aAPoCivn/wD4Ym8XP/rP2mf2gJPTnw0mP++dHH60f8MO+Im+/wDtGftAO3c/bdEXP4LpgA/DFAH0BRXz/wD8MKao33/j/wDtAOvp/bWnr+q2IP60f8MF3L/6z46ftASen/FTQJj/AL5th+tAH0BRXz//AMMBq33/AI0ftAO3c/8ACZMufwWMD8hR/wAO+dPb7/xa/aAde4/4WBern8VIP5GgD6Aor5//AOHeOhv/AKz4nftASen/ABczVkx/3zMM/jR/w7p8MNy/xC/aAdu5/wCFr6+ufwW6A/IUAfQFFfP/APw7f8Ft9/xp+0A69x/wuXxUufxXUAfyNH/DtrwH/wBDZ+0B/wCHt8Yf/LOgD6Aor5//AOHbXgP/AKGz9oD/AMPb4w/+WdH/AA7a8B/9DZ+0B/4e3xh/8s6APoCivn//AIdteA/+hs/aA/8AD2+MP/lnR/w7a8B/9DZ+0B/4e3xh/wDLOgDzj/gtx/wVH1H/AIJHfsv+FfidY+E7Lxpb6l4ytPD2oabPeNZu1tNaXszNFKFYJIGtkwWR1wWGMkEfAH/BWn/guv8As9/8FPf+CFPxp0nwT4nfQ/Hk0ehu/hDxAi2eqts17T3cwfMY7lQsbufJdmVFLOqCtz/g6Y/4J9x6L+wH4Itfh2PjT448Va18SNP0+10i+8c+I/Fv2ndp+pN+6sru6uE83KDDpHvALAEBmB/Lb4z/APBuJ8bP2V/+Ccfjz9ob4tXGk+B4/CkWnvY+FSwvNVvjdaja2eZzG3lWyhbnzACzyZQo0aE7gAfvp/zqy/8Adqv/ALqNH/Brj/ygo+Bn/cf/APUg1OqHhvw3B4V/4NVZba3m1CaOb9l+4vGa8vZruQPP4XeZ1DyszLGrSEJGCEjQKiKqIqi//wAGuP8Aygo+Bn/cf/8AUg1OgD7/AKKKKACiiigAooooAKKKKAPn/wD4KG/8iT8Mf+yq+Ev/AE6wV9AV8/8A/BQ3/kSfhj/2VXwl/wCnWCvoCgAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACvn/wCKnH/BTn4Jn/qnnjdf/J/wsf6V9AV8/wDxY4/4KZ/BH/sQfGw/8nPDP+FAH0BRRRQBV13XbLwvol5qWpXlrp+m6dA91dXVzKIobaJFLPI7sQFVVBJJOAATXi/7NX/BST4L/tfeOZvDfw98YSa5rEenvq0UUui6hp8d/ZJJHG1zay3MEcd1CHljBkgZ1/eLzyK9D/aB+Eei/tA/Ajxp4C8SSTw+H/HGh3vh/UnhlEUq293A9vIUYghW2yHBIODjg1+fHjj9sf43f8EmPAGo/CHx4nhP4mS6b8K/Euu/C3xjpFq9neXf/CP6csxtdY08llVhG0J86B9kmzbsDEkAH6bV5z+yh+054f8A2xfgPo/xE8L2urWeia1Pe28EOpxRxXSta3k9nJuWN3UAyQOVwxypUnByB8G/sBn47L8Y/gT4l03SP2nNU8N+LNNlk+J2rfEbxRo2oeH9Tjn01ri3v9NtoNSuGs2F4IgkdvBEhgmIZcgEeGfAz43+NLD9ln9j34SaDZ/Fm68M/EC/+Ies6/b/AA21W00jxFqw03WrjybSG8uLq1EMW66MspimWVlhULwXoA/auud+JnxZ8N/BvQrXVPFOsWWh6ffajaaRBPdPtSW7up0t7eEf7UksiIB6sK/NHWPiJ+0B4M+B/gf4X+MNU+K/wz0T4nfHu28E6H4l8Q6vYTeM4PCc2nSXwt3vbWe5Vbt7qCW0juGkaYxlTkvhq6L/AIKu/sR6X4B/Y08H6LJ8TvjT4ktLP4xeEjbyar47vprzTorzV9Nt5IWuEdZphHgzQvcNJJBLKXjdcKFAP0uor8y/2rdf8W2H7fHh/wDZ70qH9p7xR8PfAvwvg8TJD4A8bRWniPV7661K5tRc6hqd/qNtczwwJbgKizPukmzICoQGrouvfHj4tXn7JvwJ+MHij4jfDPUPGn/CZ6j4mv8ATdZt9M8TeILTRpIl0m3lvNPkdYZpra6inuPIky5gbDAFsAH3x8Fv2nPD/wAdviR8TvC+j2urQah8J9ei8O6u93FGkNxcSWNteq0BV2LR+XdRqS4Q7lYYIAY+jV8J/wDBG3wNP8M/jj+2B4fuPFuteOZNH+KVvajWtXmjm1C5RdA0wIk8kaqJJYl2xM5AZzEWb5i1U7jwRr/7fX7eH7SXhvxB8Xvip8O9B+Ckmi6J4b0vwX4lk0D7MbzSY7+XVbsxYN0zSzFI1mLQhLZgUJLYAPvisH4ofE7w/wDBb4d614t8VataaF4b8O2cl/qWoXTbYbOCMbnkc+gAzX5efDX9o/4l/tm/C/8A4J9w+Ivil4u8G3XxaPiex8V6n4bvhpM3imOxspvJcYG1GufsyyK6KHT7QzRGNtrLg/tgaXrGq/sOf8FD/g7qfjz4heLvCXwPgttT8L6pf+JrufVIxd6Gt7Npd3eCQS3tvDK7Hy7lpMpKqvu2DAB+pvij4/8AhLwZ8RfA/hPUNUaHXviQbseHYEs55k1D7Lb/AGmfMqIY4gsI3Aysgbou5uK7KvhDVNH1H9lv9pn9i7wV4Y8YfEfU/DniSbxVdatbax4sv9Yl1nZ4faeKKaS5ldpY45AGiRyVjOCoHWvmu2+InxGsv+CT3hT9taP43fE6++K+sapputzeHRr7t4Su47rW4rJ9ATSP9QqrDK0AdV+0CWPeZM5FAH7B0V+efi/4WeKv2rv+ChX7Vnhy9+Mfxg8I+Gfh/wCHfDVzoOleFvE0+kw2V9d6fdu11uiIc7WgB8kMIZC7GVJCF2/Sv/BL7446/wDtLf8ABOv4K+PfFVwt54m8VeD9Ov8AVLlYxH9quWgXzJdqgKpdgWIUAAscADAoApfDf/gqn8Avi38a9P8Ah74f+IVreeJtanuLbSlfS763sdZlgBMsdnfSwraXTKFYlYJXOAa+hK/N/wD4KF2vxI+GX7Yf7N/jT4nal4H8YfBGz+LdjpXhbw/4YsJtH1bSdU1BJ7PS7y6eWS4GoJbpLJvjgNqCW37GVdg/SCgAooooA/IH9jf/AJXJP2sf+yVWP/pN4Uo/4PVv+UWXgH/squnf+mjWKP2N/wDlck/ax/7JVY/+k3hSj/g9W/5RZeAf+yq6d/6aNYoA/RDxh/wUS+FHgPxXqWiapq3iaHUtJuZLO6SLwdrU6LJGxVgskdoyOMg4ZGKkcgkHNZv/AA8++DP/AEGvFX/hD67/APIdfQFFAHz/AP8ADz74M/8AQa8Vf+EPrv8A8h1oeDf+CjPwh8eeOtF8N2HiLV49Y8R3f2HTYr7wxqthHdz7Hk8tZZ7ZI9xSNyAWGQpr3Cvn/wDbo/5HH9nv/sqtl/6a9UoA+gKKK8/+Bf7WPws/ag/tT/hWfxL+H/xE/sPyv7S/4RjxDaav/Z/m7/K877PI/l7/ACpNu7G7y3xnacAHoFFFFABRRXP/AAn+KWg/HH4WeGfG3ha+/tTwz4w0q11vSLzyZIPtdncwpNBL5cirIm6N1ba6qwzggHIoA6CiiigAooooAKK5/wAAfFLQfij/AG03h++/tKHw/qs+iXlxHDILY3kG0XEUUrKI5/KkLQyNEzrHPDPCxWaCWNDxF8UtB8JeO/DvhvUr77Dq3i77SujpLDIsN/LbxiWW3Sbb5X2jyfMlWAuJZIre5kRGS3naMA6CiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAxmvgD/g6O/5QUfHP/uAf+pBplff9fAH/B0d/wAoKPjn/wBwD/1INMoAP+dWX/u1X/3UaP8Ag1x/5QUfAz/uP/8AqQanR/zqy/8Adqv/ALqNH/Brj/ygo+Bn/cf/APUg1OgD7/ooooAKKKKACiiigAooooA+f/8Agob/AMiT8Mf+yq+Ev/TrBX0BXz//AMFDf+RJ+GP/AGVXwl/6dYK+gKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAK+f/i5x/wUt+B5/wCpG8ar/wCTXhw/0r6Ar5/+L/H/AAUn+Bh/6kvxmP8AyY8Pn+lAH0BRRRQBh/E34Z6B8Zvh7rXhPxVpNnrvhvxFaSWGpafdpvhu4JFKujD0IPUcjqMGvJf2e/8Agmf8EP2XvEupa14P8Dxx6xq2nNo1zfavqt9rtz9gY7mtEkvppmjt2OCYoyqNgZU4GPdqKAPBfgR/wTI+Cn7M/j/T/EngnwnqGj6ho4mGmW7eJNUu9N0gSo0cgtLGa5e1tgUd1xDEgCsQMDipPEH/AATR+CPif4FeHfhvd+B4/wDhFPCOo3GraHHBqt9b32jXc800001tfRzLdwu7zzElJRw5X7oAHu1FAHh0/wDwTd+C99+ztqnwpvvBv9reCdZ1BdXvLbU9Xvr+8mvV8vbdfbZpnuxOvlR7ZRKHUIACBUWm/wDBNH4I6X+zj4i+Ey+B47nwN4uvF1HWbW81W+u7zUrtDCUuZb2WZrtpkNvBsl87enkptI2ivdqKAPBPiD/wTI+CvxQ8LeD9L1jwtqkjeAbWSx0LVLbxPq1nrVlBIQ0kR1KG5S9kR2AZlkmYMRk5PNXfGf8AwTk+DXj/AODXhXwFqfhCRvD/AIHvH1DQHttZv7TUtIuXMjSTQ6hDOt4skhlk3sJsvvO4tXt1FAHmf7NX7HPw0/Y+sNftfhr4Us/Ctv4ovo9S1WO2nmkW8ukt4rYTMJHbDtHDHvYYMj7pH3SO7tyf7SH/AATK+CH7WnxAPirx34J/tLxBNYLpV1e2Ws6hpL6nZqSVtrsWc8QuoQWbEc4dQGIxg4r3iigD5N/bE/4Jg+Hf2qPin+zzbT6F4VT4VfCFtWjvtADzWLxwzab9lsRYfZ1HlPBMsTqyyRNGI1ZDuAFerfCv9hH4S/Bf4BeIvhf4e8F6fb+CPGBvG1/T7qee/fXXu08u5ku57h3nuJJEwrPLIzbVUZwBj1yigDxj4Vf8E+vhL8Ff+EBPh/w3fQyfC+4vrrwxLea9qOoS6W97b/ZrjD3E8jSK0P7sJIWWNQNgXAxzmhf8Em/2e/DXxoi8fWfw3s4tft9ZbxFbwnUr59JtdTZixvotNaY2UdxuJYSpAHDHcCDzX0VRQBxmgfs+eD/C/wATfG3jGx0dYPEnxFt7K18RXn2mZv7Ris4pIrZSjOUj2JNIMxqpbdlskAiz8E/gp4Y/Z1+EHh3wF4N0tdH8J+FLCPS9KsPPluBa20a7UTzJWeR8Du7MT3JrqqKAPnP4Rf8ABJj9nz4F/EzR/F3hr4exWuseG5Hl0RbrWNQ1Cx0F3BUtZWdxPJbWjbSQDBGhUHAwK+jKKKACiiigD8gf2N/+VyT9rH/slVj/AOk3hSj/AIPVv+UWXgH/ALKrp3/po1ij9jf/AJXJP2sf+yVWP/pN4Uo/4PVv+UWXgH/squnf+mjWKAP1+oozXinwz/4KKfBn41ftU6r8F/BvjzRfFfxB0HRp9d1Wy0mT7XDptvDcW9u6y3CZiWYSXMY8oMXGG3BcDIB7XXz/APt0f8jj+z3/ANlVsv8A016pX0BXz/8At0f8jj+z3/2VWy/9NeqUAaH/AAUU8J6r42/ZV1Cx03TNQ1uzHiDw7deINMs7d7uTU/D8Gu2E2t2xtUDPeRy6XHfRvaIkj3UbvAsUrSiNvP8AW/2hfAP7YH7VXwLvvgp448H/ABHvPA3iDUrrxjqfhDWbbU49H8P3GhajCba8urd2RI7jVP7HkS0d99xJYLOkTrYSyQfWFFAH5g/8Eyvjlp3jTwx+yHeeHfjN8QPiJ8XfF2lWf/C2tH1/xbfahf2OjnwpfXC3NzokziGxt/7Si0ZIdTW0ikulntnN1c/2jJLdZ/8AwTL+O/i34h/G/wCDI174n/C/TfiRq1o83xM8NXf7QureIvFGr3B0a6kvLD/hDru0Sz0W8i1MQXE0NoYzZJZXFun7kyI36Pfs9fBTS/2a/gF4H+HOhXGoXeieAPD9h4b0+e/dJLqa3s7aO3ieVkVEaQpGpYqigknCgcDsKAPzw/Yhs/EPgH4LfsI+O7n4ifFDxZ4r+OFpp2neMrrxJ4rvdStdUtZfA+rassa2Lv8AYoJI7mwssXUMCXUggYzTzPcXTz+YXXxU1jwD+wL+wnY3+ueH/Dvwy1L4K20+sXviH4uap8KdKOsQ6d4eXTYjrmnQyTtcNbzas0dgzLHOkc8xDNZoV/V6igD80PiB8ZZNH/Y9+Des+MfjR4P8dabcXfiX7L4V8B/GzUbPVvHVvHqZGnQaDrdmLfUfEWqafZBdNFjJ5Y1G7vVkuZ1niikf3D/hYWnWf/BWH+wb7xp/wnmrXXGn6D4e+Id9DefDmAaP5hTWfDFvItnLp8jLNMmr3m+cXWs6dbLCES3nX6/ooA/OD9iL4zad4k8W/s0TaH8VPEHiv46eKtv/AAvfwpN4/vtbm8PbvDWo3Oo/bNAluZbfQvJ1+PT4D5Nra/Z5ZEtF8tJjA+h+xDZ+IfAPwW/YR8d3PxE+KHizxX8cLTTtO8ZXXiTxXe6la6pay+B9W1ZY1sXf7FBJHc2Fli6hgS6kEDGaeZ7i6ef9D6KAPzw0T4i2/gP/AIIm/s06rqmo6hpcfjPw/wCH9R8Q6xJ44n8C6TcXt9pMmo3d9r3iK2ikvbCO6vmaRrmDE13qNzaQSu0d5OHPhz8W/EPxb/4JZ/C3xp4gbULfxXoPx10nR9NuLua9l1PRbWL4lroAtvtN7Bb37yf2RJLYTTXcUV1cQzXAuV3zzq32/wDBv4KaV8C9O1/T9DuNQ/svXPEGoeJEsrh0kj024v52u7xIW2iQxy3kt1dESvIVku5ERkhWGGI8d/BTSviP8TPA/ibVbjUJZPh7d3ep6RYo6Jarfz2klkLyTC+a0kdpc3sKJ5ghxfSs8byJBJCAdhRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAV8Af8HR3/ACgo+Of/AHAP/Ug0yvv+vgD/AIOjv+UFHxz/AO4B/wCpBplAB/zqy/8Adqv/ALqNH/Brj/ygo+Bn/cf/APUg1Oj/AJ1Zf+7Vf/dRo/4Ncf8AlBR8DP8AuP8A/qQanQB9/wBFFFABRRRQAUUUUAFFFFAHz/8A8FDf+RJ+GP8A2VXwl/6dYK+gK+f/APgob/yJPwx/7Kr4S/8ATrBX0BQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABXz/8AGPj/AIKRfAo/9Sh4yX/yNoJ/pX0BXz/8Z+P+CjnwHP8A1KvjAf8Aj+iH+lAH0BRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAfkD+xv8A8rkn7WP/AGSqx/8ASbwpR/werf8AKLLwD/2VXTv/AE0axR+xv/yuSftY/wDZKrH/ANJvClH/AAerf8osvAP/AGVXTv8A00axQBs/8F6P+Cb37cX7Wng/Wj8Jfjja654FuJJnf4c6faJ4Zuprc52wG9EjfbvlwGSeSGM4yFycV+cP/Brz+zJ8ZPhN/wAFYviJ4LkuL74N+OtK+G9899H4j8LNeSmD+1NLUoLeSWHAZijLKGIIQ4yGyP6g6pSeG9Om8RQ6w+n2Tatb20lnFfGBTcRQSMjvEsmNwRmjjYqDgmNSRlRgA8M/4Ub+0N/0X7wr/wCG1T/5Pqhcfsh/FLx18RvAereOvjJpHiLR/AviBPEUWm2PglNNku50t7iBFab7XIVUC4YnCnJAr6PooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKbNOlvHukZY1HUscAVXm16xt4y0l5axqOpaZQB+tAFqisybxto1vGWk1bTI1HUtdIAP1qtN8TfDdvGWk8QaHGo6lr6IAf+PUAblFc3N8ZfCFvGWk8VeG41HVm1OEAf+PVXm+PngW3jLSeNPCcajqzavbgD/x+gDrKK4qb9pT4c28ZaTx94KjUdWbXLYAf+P1Wl/ar+F9vGWk+JHgFFXqzeILQAf8AkSgDvqK85l/bD+EdvGWk+KXw5RV6s3iWyAH/AJEqvL+218GbeMtJ8XPhiir1ZvFNiAP/ACLQB6dRXlEv7eXwNt4y0nxm+FCKvVm8XaeAP/ItVpf+ChPwCgjLSfHD4Poq9WbxlpwA/wDI1AHsFFeLy/8ABSH9neCMtJ8evguir1ZvG2mAD/yNVeX/AIKcfs2QRlpP2hPgeir1ZvHelgD/AMj0Ae4V8Af8HR3/ACgo+Of/AHAP/Ug0yvoaX/gqh+zDBGWk/aO+AyKvUt4/0kAf+R6+Gv8Ag48/4KE/AL44/wDBGP4yeFvBPxw+D/jDxNqn9ifY9I0Txlp2oX935euafLJ5cEMzSPtjR3O0HCoxPAJoA9f/AOdWX/u1X/3UaP8Ag1x/5QUfAz/uP/8AqQanXFfB34/eHfjt/wAGu/ja38OTTXkXgP8AZ4m8K6hdYU2819B4KglnWFlY7hE8/kPkArNBMmPkye1/4Ncf+UFHwM/7j/8A6kGp0Aff9FFFABRRRQAUUUUAFFFFAHz/AP8ABQ3/AJEn4Y/9lV8Jf+nWCvoCvn//AIKG/wDIk/DH/sqvhL/06wV9AUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAV8/wDxr4/4KLfAU/8AUteL1/XRz/SvoCvn/wCN/H/BRD4Bn/qX/Fy/ppR/pQB9AUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFAH5A/sb/8AK5J+1j/2Sqx/9JvClH/B6t/yiy8A/wDZVdO/9NGsUfsb/wDK5J+1j/2Sqx/9JvClH/B6t/yiy8A/9lV07/00axQB+n3xy+B+rfGNtMOm/Ez4gfD3+zxL5g8Mtpy/bt+zHm/a7S4+5tO3Zt++2c8Y8/8A+GI/FX/Ryn7QH/f3w9/8qa+gKKAPn/8A4Yj8Vf8ARyn7QH/f3w9/8qaP+GI/FX/Ryn7QH/f3w9/8qa+gKKAPn/8A4Yj8Vf8ARyn7QH/f3w9/8qaP+GI/FX/Ryn7QH/f3w9/8qa+gKKAPn/8A4Yj8Vf8ARyn7QH/f3w9/8qaP+GIPEz/6z9pL9oCRfT7RoCfqulA/rX0BRQB8/wD/AAw1rr/6z9oj9oCRfT+0dIT9V04H9aP+GE9Uf/WfH79oCRfT+29PT9VsQf1r6AooA+f/APhg27f/AFnx1/aAkX0/4SS2T9VtQf1o/wCGBmf/AFnxs/aAkX0/4S4J+qwg/rX0BRQB8/8A/Dv+3b/WfGL9oCRfT/hN5k/VVB/Wj/h3zp7f6z4s/tASL6f8LAvU/VSD+tfQFFAHz/8A8O8tFb/WfFD9oCRfT/hZWqp+qyg/rR/w7s8ON/rPiN+0BIvp/wALT1xf1W5B/WvoCigD5/8A+HcvhNv9Z48/aAkX0/4W74kX9VvAf1o/4dveCW/1njP9oCRfT/hc3itf1XUAf1r6AooA+f8A/h2x4Bf/AFnir9oCRfT/AIXf4yX9V1QH9afD/wAE2fh3A+5fEXx9J/2vjp42YfkdWr32igDwNf8Agm18N1nMh1j43O56l/jR4xfP56oaF/4JrfDFZzIbz4uSOepf4ueLHz+epGvfKKAPA1/4Jp/CpZzIR8THc9S/xP8AE75/PUDQv/BM/wCEYnMhsvHUjnqX+IfiJ8/nfGvfKKAPA1/4Jl/B0T+YdF8VSOepfxvrj5/O8NC/8EyPguJ/MPhnWJHPUv4r1d8/ndGvfKKAPA1/4JifBAT+YfBtxI56l9e1J8/ncGhf+CYPwJE/mHwDau56l9SvXz+cxr3yigDwNf8Agl78AxP5h+Guiu56l5rh8/nIaF/4Jc/s+ifzD8KPCbuepeBnz+bGvfKKAPA1/wCCW37Own8w/BvwG7nqX0xHz+eaF/4JZfs3ifzD8D/hi7nqX0C3fP5qa98ooA8DX/gld+zSJ/MPwD+ELuepfwnZPn84zQv/AASr/ZiE/mH9nf4HyOepfwPpr5/OE175RQB4DJ/wSi/Zbmcs37NfwBZm5JPw90gk/wDkvU0f/BLH9mGFAqfs4/AdVXoB4A0kAf8AkCveKKAPD4/+CZH7NsKBU/Z7+B6qvQDwJpYA/wDIFWI/+CcH7O8KBU+AvwXVV6AeCdMAH/kGvaKKAPII/wDgnv8AAOFAqfA/4QKq9APBunAD/wAg1Zj/AGD/AIHQoFT4M/ClVXoB4S08Af8AkKvVqKAPMY/2JvgzCgVPhH8MVVegHhaxAH/kKrEf7H3wkhQKnwt+HKqvQDw1ZgD/AMh16NRQBwUf7K3wvhQKnw38BKq9APD9oAP/ACHVmP8AZt+HcKBU8A+C1VegGh2wA/8AHK7SigDk4/gL4FhQKngvwmqr0A0i3AH/AI5ViP4OeEYUCp4V8Nqq9ANMhAH/AI7XSUUAYkfw08NwoFTw/oiqvQCxiAH/AI7U8PgnRbZNsekaXGvXC2qAfyrUooAqQ6BY2ybY7K0jXrhYVA/lXwT/AMHREK2//BCT45LGqoq/2DhVGAP+Kh02v0Br4A/4Ojv+UFHxz/7gH/qQaZQAf86sv/dqv/uo0f8ABrj/AMoKPgZ/3H//AFINTo/51Zf+7Vf/AHUaP+DXH/lBR8DP+4//AOpBqdAH3/RRRQAUUUUAFFFFABRRRQB8/wD/AAUN/wCRJ+GP/ZVfCX/p1gr6Ar5//wCChv8AyJPwx/7Kr4S/9OsFfQFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFfP8A8c+P+ChfwBP/AFBPFg/8h6Yf6V9AV8//AB34/wCCgv7P5/6hPitf/IOnn+lAH0BRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAfij8If2hfAP7Nf/AAd9/tU678RvHHg/wBol38NdPsINQ8SazbaVazXDWfhd1hWWd0RpCkcjBAckRscYU486/wCDpX/go98Hf24f+CWnhO08A/EDwXrevaX8Y5oJtEsfEVlfakLSwj13TxqHkQyu4tJykU0UpG1o7qA5+cZ/TT9qP/ggr+yf+2l8dtc+JnxM+FP/AAknjbxL9n/tLUv+Em1iz+0+RbxW0X7q3u44l2wwxr8qDO3JySSfmD9h7/g3D/Yx+MHwX1rVvEXwb/tHULP4geNdEil/4S3XIdlnp/irVbCzixHeqD5drbQR7iNzbNzFmLMQD9XqKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAK+AP+Do7/AJQUfHP/ALgH/qQaZX3/AF4/+3r+xV4V/wCCiX7J3iv4O+NtQ8QaX4Z8YfY/tl1ok8MF/F9mvILyPy3miljGZLdAd0bZUsBg4IAPlmPVbWb/AINeJrFbi3a9t/2UEnltxIDLFG/hJ1R2XqFYxyAE8Eo2OhxP/wAGuP8Aygo+Bn/cf/8AUg1OvjDwh/waKfs2+IP2zPiB8O5vG3xwXQ/Cfg7w34gtJ01jSxdSXGo3uvQTrIx04qY1TTLcoAoILy5ZgVC/rd+wV+xV4V/4J2/sneFPg74J1DxBqnhnwf8AbPsd1rc8M9/L9pvJ7yTzHhiijOJLhwNsa4UKDk5JAPYKKKKACiiigAooooAKKKKAPn//AIKG/wDIk/DH/sqvhL/06wV9AV8//wDBQ3/kSfhj/wBlV8Jf+nWCvoCgAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACvlv9tP4UaT8af2yvgJ4f1qfxBb6fdWPiZnfRdfvtDvAUhsXG25spoZ1GV5CuAw4II4r6kr5/+P3H7fP7PR/6c/FC/wDkpan+lAB/w7P+Gf8A0F/jd/4erxl/8tKP+HZ/wz/6C/xu/wDD1eMv/lpX0BRQB8//APDs/wCGf/QX+N3/AIerxl/8tKP+HZ/wz/6C/wAbv/D1eMv/AJaV9AUUAfP/APw7P+Gf/QX+N3/h6vGX/wAtKP8Ah2f8M/8AoL/G7/w9XjL/AOWlfQFFAHz/AP8ADs/4Z/8AQX+N3/h6vGX/AMtKP+HZ/wAM/wDoL/G7/wAPV4y/+WlfQFFAHz//AMOz/hn/ANBf43f+Hq8Zf/LSj/h2f8M/+gv8bv8Aw9XjL/5aV9AUUAfP/wDw7P8Ahn/0F/jd/wCHq8Zf/LSj/h2f8M/+gv8AG7/w9XjL/wCWlfQFFAHz/wD8Oz/hn/0F/jd/4erxl/8ALSj/AIdn/DP/AKC/xu/8PV4y/wDlpX0BRQB8/wD/AA7P+Gf/AEF/jd/4erxl/wDLSj/h2f8ADP8A6C/xu/8AD1eMv/lpX0BRQB8//wDDs/4Z/wDQX+N3/h6vGX/y0o/4dn/DP/oL/G7/AMPV4y/+WlfQFFAHz/8A8Oz/AIZ/9Bf43f8Ah6vGX/y0o/4dn/DP/oL/ABu/8PV4y/8AlpX0BRQB8/8A/Ds/4Z/9Bf43f+Hq8Zf/AC0o/wCHZ/wz/wCgv8bv/D1eMv8A5aV9AUUAfP8A/wAOz/hn/wBBf43f+Hq8Zf8Ay0rxD/gnz/wT1+Hvi34Da/dXeqfGCOWL4lePrJRafFzxZZxmO38Y6zBGSkOpKpkKRqXkILyuWkdnkd3bsP2o/wDgvV+yf+xd8dtc+GfxM+K3/CNeNvDf2f8AtLTf+EZ1i8+zefbxXMX723tJIm3QzRt8rnG7BwQQPmD9h7/g48/Yx+D/AMF9a0nxF8ZP7O1C8+IHjXW4ov8AhEtcm32eoeKtVv7OXMdkwHmWtzBJtJ3Lv2sFYMoAPt7/AIdn/DP/AKC/xu/8PV4y/wDlpR/w7P8Ahn/0F/jd/wCHq8Zf/LSvoCigD5//AOHZ/wAM/wDoL/G7/wAPV4y/+WlH/Ds/4Z/9Bf43f+Hq8Zf/AC0r6AooA+f/APh2f8M/+gv8bv8Aw9XjL/5aUf8ADs/4Z/8AQX+N3/h6vGX/AMtK+gKKAPn/AP4dn/DP/oL/ABu/8PV4y/8AlpR/w7P+Gf8A0F/jd/4erxl/8tK+gKKAPn//AIdn/DP/AKC/xu/8PV4y/wDlpR/w7P8Ahn/0F/jd/wCHq8Zf/LSvoCigD5//AOHZ/wAM/wDoL/G7/wAPV4y/+WlH/Ds/4Z/9Bf43f+Hq8Zf/AC0r6AooA+f/APh2f8M/+gv8bv8Aw9XjL/5aUf8ADs/4Z/8AQX+N3/h6vGX/AMtK+gKKAPn/AP4dn/DP/oL/ABu/8PV4y/8AlpR/w7P+Gf8A0F/jd/4erxl/8tK+gKKAPn//AIdn/DP/AKC/xu/8PV4y/wDlpR/w7P8Ahn/0F/jd/wCHq8Zf/LSvoCigD5//AOHZ/wAM/wDoL/G7/wAPV4y/+WlH/Ds/4Z/9Bf43f+Hq8Zf/AC0r6AooA+f/APh2f8M/+gv8bv8Aw9XjL/5aUf8ADs/4Z/8AQX+N3/h6vGX/AMtK+gKKAPn/AP4dn/DP/oL/ABu/8PV4y/8AlpR/w7P+Gf8A0F/jd/4erxl/8tK+gKKAPn//AIdn/DP/AKC/xu/8PV4y/wDlpR/w7P8Ahn/0F/jd/wCHq8Zf/LSvoCigD5//AOHZ/wAM/wDoL/G7/wAPV4y/+WlH/Ds/4Z/9Bf43f+Hq8Zf/AC0r6AooA+f/APh2f8M/+gv8bv8Aw9XjL/5aUf8ADs/4Z/8AQX+N3/h6vGX/AMtK+gKKAPn/AP4dn/DP/oL/ABu/8PV4y/8AlpR/w7P+Gf8A0F/jd/4erxl/8tK+gKKAPn//AIdn/DP/AKC/xu/8PV4y/wDlpR/w7P8Ahn/0F/jd/wCHq8Zf/LSvoCigD5//AOHZ/wAM/wDoL/G7/wAPV4y/+WlH/Ds/4Z/9Bf43f+Hq8Zf/AC0r6AooA+f/APh2f8M/+gv8bv8Aw9XjL/5aUf8ADs/4Z/8AQX+N3/h6vGX/AMtK+gKKAPn/AP4dn/DP/oL/ABu/8PV4y/8AlpR/w7P+Gf8A0F/jd/4erxl/8tK+gKKAPn//AIdn/DP/AKC/xu/8PV4y/wDlpR/w7P8Ahn/0F/jd/wCHq8Zf/LSvoCigD5//AOHZ/wAM/wDoL/G7/wAPV4y/+WlH/Ds/4Z/9Bf43f+Hq8Zf/AC0r6AooA+f/APh2f8M/+gv8bv8Aw9XjL/5aUf8ADs/4Z/8AQX+N3/h6vGX/AMtK+gKKAPn/AP4dn/DP/oL/ABu/8PV4y/8AlpR/w7P+Gf8A0F/jd/4erxl/8tK+gKKAPn//AIdn/DP/AKC/xu/8PV4y/wDlpR/w7P8Ahn/0F/jd/wCHq8Zf/LSvoCigD4Q+G/8AwT1+Ht9/wUU+L2kvqnxgFnp3gLwdcROnxc8WJcl5b7xKHDzrqQlkQCJNsbuyRkyFFUySFvb/APh2f8M/+gv8bv8Aw9XjL/5aUfCX5v8Agpf8cG/u+BPBSfld+JD/AOzV9AUAfP8A/wAOz/hn/wBBf43f+Hq8Zf8Ay0o/4dn/AAz/AOgv8bv/AA9XjL/5aV9AUUAfP/8Aw7P+Gf8A0F/jd/4erxl/8tKP+HZ/wz/6C/xu/wDD1eMv/lpX0BRQB8//APDs/wCGf/QX+N3/AIerxl/8tKP+HZ/wz/6C/wAbv/D1eMv/AJaV9AUUAfP/APw7P+Gf/QX+N3/h6vGX/wAtKP8Ah2f8M/8AoL/G7/w9XjL/AOWlfQFFAHxF+11+xD4I+DifCjXtG1H4pT39r8VPCiomsfE7xLrVoQ2qwA7ra8v5YH9iyHHbFfbtfP8A/wAFDf8AkSfhj/2VXwl/6dYK+gKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAK+f8A9oLj9vT9nf8A64eJx/5JW/8AhX0BXz/+0Nx+3d+zqf8AZ8TL/wCSER/pQB9AUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFAH4o/CH9nvwD+0p/wAHff7VOhfEbwP4P8f6JafDXT7+DT/EmjW2q2sNwtn4XRZlinR0WQJJIocDIEjDOGOfIv8Ag5c/4JxfD39iD/gk14ZvNG+H3wy0Lxhqnxz1Of8Atvw94ftrO7OkX83iO/stPadIkk8qC1ezh8rJjQ2qKmVjQ19G/sb/APK5J+1j/wBkqsf/AEm8KUf8Hq3/ACiy8A/9lV07/wBNGsUAfr9RRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFcf8a/2hfAP7NfhW3134jeOPB/gDRLu7Wwg1DxJrNtpVrNcMjusKyzuiNIUjkYIDkiNjjCnHYV8n/H34oaV+zf+2h4w8aeP/GXg/wCG+ia58NdL8P8Aw+8WeNZE/sDTdZW+1ebVLfc88CxyTI2hSyW3n28l9HYKY2cWEj24B9QeE/Fml+PfCum67oWpafrWia1aRX+n6hYXCXNrf28qB4popUJSSN0ZWV1JDAggkGi58WaXZ+KrPQptS0+LW9StJ7+0097hFurq3geFJ5o4id7Rxvc26u4BCmeIEguufzB+LH7RXi64+FPwZvvFF98L/Cfw98S3fxBvdU1i2+ImrfBPwj4iv4vEcC6Lqlvqth9ruGk1Owl1HUY7U3Dw3q3Nxd75fs8bjf8Agt4d0XxD+0X+yx8RPiR8VNP1izuvD/jPw9oXiTwv8XtVvPC99e/8JVo8nh7QU1JZbWPV7w2aXFvKlxE02pPpcrXCXLWoZAD9D/hp8UtB+MHhy51bw7ff2jp9nqupaJLL5MkOy80++nsLyLEiqT5d1bTx7gNrbNyllKsegr80PiN8RfEPw6/Yb8PyabqOn6P4U1P9or4iWfjS/wBT8cXvgPTLXS/+Eh8YSxG68QWUUlzpcbalFpqLJEFM0zw2rNsunVug+EPxe8Q+GP2L9a+K2nfFHwf4s8KfCH4lW3iHyPB/xVvfiLpmk+E1sbO31611TVbiKG91KS2trzWdXit5PMljmTTUjEyQxWzAH6H1z+pfFLQdI+KejeCbi+8vxN4g0q/1uws/JkP2izsZrKG6l8wL5a7JNQs12swZvOyoYK5X88P2nfF/xK+DXwz/AGebD4q+INP8O2firw/4i8S+P38V/GvUvhtpOleLLq70y8h0qDxDpqTzNHbC+1q3s9NMzRSWloXLzNYpIPQP2K/Eeq+LP2i/2dNQ1bxp4P8AH8k3w1+KAs9Y8L+KX8VaYbBfFXhdbG1TVZI45b+S1tFgtZbmZPOlmt5XkLyM7sAfV/8Aw1H4E/1n9uf6F/wlf/CE/wBo/Yrj+zv7Y+59m+1+X5H/AB8f6H5m/wAv7d/oW/7X+4r0CvgD/nWV/wCEi/5mD/hQH/Cd/wBp/wDL5/wkP9i/2v8A2z5v3/7Q/tP/AE77VnzvtX7/AH+b89ff9ABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFfkD/wc8ePfip/w1P8AsTfDP4Z/F/4gfB//AIXB4r1LwxqWpeGNYu7L/j4u9Dtop5oreaH7R5P2mRlRnH3nAZdxNfr9X5A/8HHf/KU3/gmP/wBlVf8A9O/hugD41/4KG/8ABOP9pn/gnd8PPj98TIv24vjr4i1D4Y6H4Tubi6W61XTZvFCajqdxZR2z3H9pyFVsy7yqD5gP2hgFj3Fm/dj/AIJleLNV8e/8E2/2fNd13UtQ1rW9a+Gvhy/1DUL+4e5ur+4l0u2eWaWVyXkkd2ZmdiSxJJJJr5w/4Ojv+UFHxz/7gH/qQaZXv/8AwSd/5RZfs0/9kq8L/wDpotaAPoCiiigAooooAKKKKACiiigD5/8A+Chv/Ik/DH/sqvhL/wBOsFfQFfP/APwUN/5En4Y/9lV8Jf8Ap1gr6AoAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAr5/8A2iuP26P2c/8Af8SD/wApq/4V9AV8/wD7RvH7cX7OJ/6ePEa/+Usn+lAH0BRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAfkD+xv8A8rkn7WP/AGSqx/8ASbwpR/werf8AKLLwD/2VXTv/AE0axR+xv/yuSftY/wDZKrH/ANJvClcv/wAHtPxGm0/9hj4TeEV0PVri31bx2NXl1hIT9hsWtdPu4ktpHxjzphdu6LnO20lOOKAP2mor5/8A+F5ftDP934A+FVz08z4lIMfXFgf0z+NH/C5v2j3+78CPh6p9ZfijIq/+O6Sx/SgD6Aor5/8A+Ft/tLyfc+B/wpUf9NfixdKf/HdDb+dH/C0P2oH+78FfgiuenmfF/URj648On9M/jQB9AUV4HB8Rf2o2f958HfgGq+q/GLVmP5f8IyKF8dftRSRtn4W/AOJv4cfFLVpB+P8AxT60Ae+UV4G3i79qKRFx8P8A4BxN/Fn4gatIPw/4ky07/hIf2oHn/wCRQ+AsUeP+hv1aRs/+C1aAPeqK8DXVP2opEbOhfAOJv4ca7q0g/H/RFoa4/aikjXFn8A4m/izd6tIPw/dLQB75RXgvl/tQPP8A674CxR4/54atI3/oa01dO/aikR86x8A4m/hxo+rSD8f9KWgD3yivA20L9qOSJdvir4BxP/ED4V1aQfh/xMFpx8K/tQPP/wAj58BY4/8AsQ9WkYf+VcUAe9UV4Gvgn9qKRX3fE74BxN/AR8MdWk/P/ifLSN8Pf2o5Il2/F/4BRSfxA/CDVpB+H/FSrQB77RXz/wD8K0/ajk+/8Z/gSvp5Xwe1RR+O7xK1H/CqP2mn+98bvg+pPXy/hLegD6Z14/rmgD6Aor5//wCFOftIvw3x1+HCr6x/CyZW/wDHtXI/Sj/hSP7RMn3/AI+eDV9PK+GQUfju1FqAPoCivn//AIUN+0A/3v2gtDUnr5fw5twB9M3Z/XNH/DPPx3fhv2ikVfWPwBYK3/j0hH6UAfQFFfP/APwzd8b5Pv8A7SGpL6eV4H0lR+O5Wo/4Zj+Mz/e/aX8UKT18vwboQA+mbY/rmgDoP+GKfCv/AAjn9g/2h4g/4Rb/AIWB/wALH/sXz4fs39o/bv7V8rzPK+0fZ/7Z/wCJnt83f5/7rf8AY/8AQ69gr5//AOGV/i6/DftPfEFV9Y/CvhtW/wDHrAj9KP8Ahkz4qyff/ak+Ky/9cvDfhRR+O7SWoA+gKK+f/wDhkD4mP979qz42Lnr5eheDVA+mdDP65pv/AAxb8QHn3yftX/tBScY2/wBm+C0X/wAd8PigD6Cor57X9iLxoVcSftSftCSeZ3MXhVcfTbogxQ37DPiiSJVk/aX/AGhH2nORceH0LfXbpIoA+hKK+fT+wprjzb5P2if2gpOMbf7U0lF/8d04U0fsD6gTJ5nx/wD2hJPMzkf8JBZLjPptsxigD6Eor55P/BP2R4dknx0/aGk5zu/4S1Eb/wAdtxTm/wCCe9vJIrSfGb9oR9oxgeOZkDfXagoA+hKK+e1/4J3aWWcyfFn9oSTf2PxG1BcfTawxSf8ADuLw+8OyT4nftCyc53f8LS1pG/8AHZxQB9C0V89t/wAE3fCckitJ8QP2hH28YHxe8SIG+u28FC/8E1PAxd2k8Z/tCSb+x+Nfi5QPpt1EYoA+hKK+fYf+CZ3w5SPbJ4i+Plx/12+OXjVwfw/tXH6U7/h2b8Lz9/UPjLN7y/GPxfIR9N2pmgD6Aor5/wD+HZPwnP3v+FnyHuZPin4oct9SdROfxo/4difB4/e03xtIv92T4g+IXX8jfEUAfQFFfP8A/wAOv/gs33/D3iKb083xlrUmPpuuzij/AIdffBP/AKFjWv8AwrNY/wDkqgD6Aor5/wD+HX3wT/6FjWv/AArNY/8Akqj/AIdffBP/AKFjWv8AwrNY/wDkqgD6Aor5/wD+HX3wT/6FjWv/AArNY/8Akqj/AIdffBP/AKFjWv8AwrNY/wDkqgD8z/2Pv+Dwzwe3xW1rwL+0R4VfwjJper3OnweLPDsUl1p7RxzSIrXNoS00eEVcvCZdzNxGgqT/AILnfHnwV+0l/wAFDP8Agl34s8AeKtB8Y+G774qyCHUdJvUuoCw1fw1lCUJ2uucMjYZTwQDxX5w/sp/8Gzv7RH7eXxv8Q6kdBb4V/Dd9duxH4g8URyRSXFuLhgGtbU/v7jKHKuwSJ8f60GvpD9sn/gjZ8N/+CP8A/wAFA/8AgnLpPgvVPEHiLXvGXxVt38RazqkwH257bVdAEQigX5II1NxMQo3OfMwzvtXAB+nf/B0d/wAoKPjn/wBwD/1INMr3/wD4JO/8osv2af8AslXhf/00WteAf8HR3/KCj45/9wD/ANSDTK9//wCCTv8Ayiy/Zp/7JV4X/wDTRa0AfQFFFFABRRRQAUUUUAFFFFAHz/8A8FDf+RJ+GP8A2VXwl/6dYK+gK+f/APgob/yJPwx/7Kr4S/8ATrBX0BQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABXz/8AtI8ftu/s3/8AX74iH/lJf/CvoCvn/wDaV4/bX/ZtP/US8QL/AOUeY/0oA+gKKKKACiivF/2sv24PDv7JmteENBufDvjTxz408fS3SeH/AAv4T0+O81TUUtY1kuph5ssUMcUSyR7nklQAyIBknFAHtFFcf8BvjAnx5+Fmm+KE8N+LvCJ1Bpo5NH8T6YdO1SxeKV4nWWElgPmQlWRmR1KsrMrAnkv2vP2ql/ZUsPhzO2hHXv8AhYHj7RvAwUXn2X7CdQmMX2r7j+Z5eM+X8u7puXrQB67RRRQAUVw3hz9ojwz4p/aF8UfDCznum8WeD9H0/XNSia3KwpbX0lzHAVk6Mxa0myB0+X1ruaACivMv20P2jR+yF+yX8R/ik2jnxAPh/wCHrzXv7MF19l+3/Z4mk8rzdj+Xu243bGxnOD0rvfCOv/8ACVeFNL1QReQNStIroRlt3l70Dbc4GcZxnFAGhRRRQAUVw2t/tEeGfD/7RXh/4W3M90vi7xNoV94isYltyYWtLOa2hmLSdFYPdxYXuNx7Vb+FHxYb4qTeKUbwv4u8M/8ACL69caEG12wW1XWBCsbfbbPDt5tpJ5mEkO0sY3G0Y5AOuooooAKKr6rqtroWl3N9fXEFnZ2cTT3E8ziOOCNQWZ2Y8KoAJJPAArw79gL/AIKI+B/+Cj3gHxR4l8B6b4r0/S/C2vtoMja9YJZyX5+y293FdQIsjk280F1DJGz7HIblF7gHvNFFFAH5A/sb/wDK5J+1j/2Sqx/9JvClVf8Ag9b1eOH/AIJmfDmwMd0Zrn4nWdwrrbu0KrHpWqKQ0oGxWJlXarEMwVyoIRiLX7G//K5J+1j/ANkqsf8A0m8KUf8AB6t/yiy8A/8AZVdO/wDTRrFAH39/w8f8G/8AQk/tAf8AhnPFP/yBR/w8f8G/9CT+0B/4ZzxT/wDIFfQFFAHz/wD8PH/Bv/Qk/tAf+Gc8U/8AyBXqnwP+NXh/9on4WaT4y8LXF5c6FrSyNbPd2U1lODHI8Tq8MypJGyujqVdQQR0rrK+f/wDgl7/yZL4X/wCwhrX/AKd72gD6Aorx/wCKX7d3wz+Dfju+8P69qniBZtF8v+2tRsfCuralonhrfGs3/Ez1O2tpLHTtkEkdxJ9rni8q3link2QyJI3sFABRRRQAUVx+i/GvS9d+Pvib4cw2+oLrfhXw/pPiS7neNBayW+pXOp28CRsGLmRX0q4LgoAA8WGYlgvYUAFFFFABRRXH+K/jXpXhX4y+EPAbW+oX3iLxlaajqcEVvGnl2VhYCBbm8md2UeWs95YQBI98zSXsbCMxJPLCAdhRWf4s1m48OeFdS1Cz0nUNevLG0luINMsHgS61F0QssETTyRQiSQgKplkjjBYbnVcsM/4T/FLQfjj8LPDPjbwtff2p4Z8YaVa63pF55MkH2uzuYUmgl8uRVkTdG6ttdVYZwQDkUAdBRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAV+QP/Bx3/ylN/4Jj/8AZVX/APTv4br9fq/IH/g47/5Sm/8ABMf/ALKq/wD6d/DdAHv/APwdHf8AKCj45/8AcA/9SDTK9/8A+CTv/KLL9mn/ALJV4X/9NFrXgH/B0d/ygo+Of/cA/wDUg0yvf/8Agk7/AMosv2af+yVeF/8A00WtAH0BRRRQAUUUUAFFFFABRRRQB8//APBQ3/kSfhj/ANlV8Jf+nWCvoCvn/wD4KG/8iT8Mf+yq+Ev/AE6wV9AUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAV8//ALTPH7aP7NX/AGF9fH/lEuf8K+gK+f8A9p3j9sv9mg/9RzXV/wDKFeH+lAH0BRRRQAV8r/8ABRH4L/Dz40eOfh/NefGaH4I/GrwSt9q3gbX4NSs472GKVY4b1Ws7o+XeWbhYRLGw/hT5l7/VFcX8Zv2cPh5+0bplnZfELwH4L8eWenyGa1g8RaJbapFbOcZZFnRwrHA5GDwKAPyG+JP7ZHxC/bqn/Zx0L4haB8M/H3gybxf458Oaob3xRP4W8D/FDUNHMEGnXguFt7rfDIj3csdsyvHNNA5BxGqjvW+Fvib4OfAb4Z6HrF54Hj8Ow/tZ+FpvC/h7wv4vl8UWvgyxkeB20r7VJBAyhJ2mlSHyx5cdwgHy7a/UDxd+zx8P/H/wvh8D694G8H634Lt0jji0C/0a2udLiVPuKts6GIBewC8dqreGv2Yfhr4L8G6T4c0f4eeBtJ8PaDqUWsaZpdnoNrBZ6dfRHdHdQwqgSOdDysigMp5BFAH47eJ/APjb9p/xN+014gn0r4P6V8aPC/xN1ix0H4jeK/i1c6Drvw6t7K5QaUtvYjT5Fisvs6RSYWdUulnkZ87iB9C674F+C/7QP/BQv9p4/tVat4fivvhrB4fXwjHrfiKTSbfw5o0mkxTz6hpr+bEY3e+a633MZEitEiblwAfvj4gfsf8Awl+LPxDtfF3ir4W/DrxN4ssQgtta1Xw3Z3mo24T7myeSNpF29sMMdqufEz9mH4a/GrxZpGveMvh34G8W674fwdL1HWdBtb+703Dbh5EssbPH83PyEc80AfDXw6/Zq+DGi/8ABef4ua1eeD/AMfjBvAvhjxT4XuL2GGO7uNTnutXiuby3ZvmaaQpAryLljhMnpXy1/wAE/vh744+OPw9+DHxWtdN+Dnhf4zXHj+1vvF/xE1T4s3S+K9XkbVGj1LQ7vSzp4A8yJpLWOwNwUjKwlOQCf2Y8V/AjwP47+IWheLtc8G+FNZ8WeF939ja1faRb3GoaRuzu+zzuhkhzk52MM5NYp/Y/+Ep+L/8AwsL/AIVb8Ov+E+Mon/4SX/hG7P8AtjzB/H9r8vzt3vuzQB+Pn7Y3w8+EfxW/Yf8A26/id8Vtaht/jx4f8aeK/Dmk3l1r0tpqmlWkB8nR9KtohIubO4tPKJiCFJ1nlZs4yv6l/tOeLvFngD/gl/4813wGtw3jbRvhlfXug/Z08yZb6PS3eAxrg7nEgUquPmIA713fjX9kf4U/EnxvfeJvEXwx+Huv+JNS0+TSLzVtS8OWd1fXdlJGYpLaSaSMu8LRsyNGxKlWKkEHFd9aWsVhaxwQRxwwwoI4441CrGoGAABwABxgUAfkX4M+HnwT+DN7+xH4x/Z512zv/i18RPFek2/iO+0zXpL7VvGmiz6bPLrU+qoZHM4jKiZnmXMMqqq7CcVwfxK8LfAHX/hH/wAFCfE/j3xJp1v8Wfh7478SX3hSS41+SDVPC1wLOCTTLjTIfMUwzTXwK+ZCoaZkEbMyqFH67fDX9lL4W/BnxrqXiXwf8NfAPhPxFrQYahqujeHrSxvb7c25vNmijV5MtydxOTzXl3wR/wCCZXw9+HXjzxz4m8VaD4O+IeveJ/iFqHj7R9Q1fwxbSXfhd7qK1TyLeWTzHBQ2wbzUMZJYfKNuSAfI3j39nb4b/EL/AIKi/st+Jvjn4L8Dt4u8WfBrUNQ1u516ygjN74gspNDMZJkADTwCScIOqKWwAK87+JfiCKPwj8QtB8SazeaF8LfGX7adzoXxAvIr57GJtHk0yB1tridCphtZ7yO0ikfeo2ybSQHNfrD8UPgR4H+N7aSfGng3wp4vPh+7W/0s63pFvqH9m3K4KzQ+ajeXIMDDphhgc0t18CvBF94Z8RaLN4N8KzaN4wupL7XrB9Jt2tdbuJAgkmuoym2eRxGgZpAxIRck4FAH5r2Pg/wN8Cf2m/2p/APwGksbX4Qw/s/zax4i0bQ743OiaH4kdr2ODy0DNHb3E9krNJGm3cIo3YEkGs74B/s5+Ff2XtH/AOCdPxG8G2t9pvjj4lS2Gi+LtZkv57i68TWd74Uu7ySC7Z2PnRxzwQtCjfLB5aiMIABX6X/Dr9m/4d/B/wCH154S8JeAfBfhfwrqQkW70XSNEtrHT7oSLskEkESLG29flbKnI4ORWgfg74RNh4Xtf+EV8N/ZfA7xy+HIf7Mh8vQHjga3RrRduLcrA7xAx7cI7KPlJFAHzj/wV3tPH/jX4KeGvA/hP4e+NPHvhHxprkdp8QI/Cs9lHqa6DGplntIhdXNun+mMsds7CTKwyzkAttryv/gij8XtR8afHv8Aaw02b4V+N/ANjJ8TH1FTqyaclvpjjRtHgGmuttdSkXCoiy4jVoRG6/vN2UH6DVk+GfAOg+Cr/WLrRtF0nSbrxFenUtVmsrOO3k1O6MaRG4nZADLL5cUSb3y22NBnCgAA1qKKKAPyB/Y3/wCVyT9rH/slVj/6TeFKP+D1b/lFl4B/7Krp3/po1ij9jf8A5XJP2sf+yVWP/pN4Uo/4PVv+UWXgH/squnf+mjWKAP1+or55/bv/AOCqPwK/4JveFjqHxW8eaZo+oSxGWz0K2P2vWdRHbyrVMvtJ48x9sYPVxXvPhvXYfFHh6w1K3WRbfUbaO6jWQAOFdQwBAJGcHsTQBdr5/wD+CXv/ACZL4X/7CGtf+ne9r6Ar5/8A+CXv/Jkvhf8A7CGtf+ne9oA4/wCCvxdk/Yp0TxJ8O/Engn4oa/4ovvGvijxJoY8L+DdR1jTNft9Z1/UNVs0TUo4vsFnIPtotpRqNxaCGaCWR2Fq0N1L8w+A/2dPh38Bfj74d+Hv7QHwv1D4u2fw5/Z1+GvhqdtK8H3/jrQLTVLW58TW7SNpUEE0zSSCGf7PevYkQxrcxma3a7EVz+p1c/pvwt0HSPinrPja3sfL8TeINKsNEv7zzpD9os7Ga9mtYvLLeWuyTULxtyqGbzsMWCoFAPzB+KX7O3xCh/wCFR/8AC8/Dvh/xd/Z3wV8I6NN/wnHwO1n45/Z/FFt9v/t54/7Luv8AQLiTzNN8+5l3C/8ALh2SP9kfb7f8BP2B/DPxj+Ptu3xf8N6h8aNE0P4FfDzR7LWviD4du/sviHUoLnxJ9rvbjTtR3ouqBJIHf7Qr3doL+SMsguZRL930UAfnB8Ffhb8cfFH7LHxFkhsfiBZ/F3xR+yB4G0TTdU1KafTtVm8WpaeKzLE17cMhj1CK6urZ5WkkWSJ543kKbg1Z/wCyZ8BtAs/FXxDm0m+1D4Y6JefDXXdL1S0+E37L3iz4S3V0Z3szHqaT3RuEvtUskjnFjDDE9whvrkxq4Lqf0vooA/OD/hT3h28/YF/sy++Gvh/wH4ftfiB9s0+w8Pfs665N4Z+I2dO2G61nwNbhtRit43aaJBeTJm70bTr1ZDE9vA3QeNvhp4E/4Wn4d1L9oT9nH7X4Jk+FXhXT/CXg2z+HFx8SdK+H+sQTaq2tafbR6bY3UVnshm0aEziKCO7S0hEZkFqVi+/6KAPgD9lj9gP/AIW98U9F/wCGlPh7/wAJ9q2g/AD4b6NqP/CZR/8ACQaVc+IYJvEf9pu/mtLZ3moQtJHm5/eTRJevskVLuTzeg/4Jg/8ACVaP8U/DP/Cxv+EgtfG3iL9mr4afa/8AhI/Oj1XVNRsJte/tfzPP/ey3FtNqVl9qzl4nv7fzdpmTd9v1z/iL4W6D4q8d+HfE95Y7vEHhP7SumX8U0kE0MVzGI7i3cxsvm28m2J2gk3RGW2tpSnm28LxgHwB/wTZ8A+NvCn7fVjqD/C//AIVz4Z1b4f67/wAJWth4E1DRt/iNNR0No7PWNbu7yaTxTqFtHLfeXrJhjhu/tF9NbyzmW7S3+n/+CZn+k/su3mox/vNP8QfEDxzrul3S8w6lp194u1i8sryB+klvcWs8M8UqEpLFNG6llZSfcPFnhq38aeFdS0e8k1CGz1a0lsp5LC/nsLpEkQoxiuIHSaGQAkrJE6yIcMrKwBB4T8J6X4C8K6boWhaZp+i6JotpFYafp9hbpbWthbxIEihiiQBI40RVVUUAKAAAAKANCiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAr8gf8Ag47/AOUpv/BMf/sqr/8Ap38N1+v1fkD/AMHHf/KU3/gmP/2VV/8A07+G6APf/wDg6O/5QUfHP/uAf+pBple//wDBJ3/lFl+zT/2Srwv/AOmi1rwD/g6O/wCUFHxz/wC4B/6kGmV7/wD8Enf+UWX7NP8A2Srwv/6aLWgD6AooooAKKKKACiiigAooooA+f/8Agob/AMiT8Mf+yq+Ev/TrBX0BXz//AMFDf+RJ+GP/AGVXwl/6dYK+gKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAK+f/2oeP2xv2ZT/wBTDrg/8t++P9K+gK+f/wBqTj9sD9mM/wDUza2v/lu6if6UAfQFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQB+QP7G//K5J+1j/ANkqsf8A0m8KVU/4PXLGeT/gmb8Obpb2eO2h+J1nFJZhE8ud20rVCsjMV3hkCOAFYKRK24MQpW3+xv8A8rkn7WP/AGSqx/8ASbwpR/werf8AKLLwD/2VXTv/AE0axQB+Nn/BVH/gh1+1L+w74u1vxh8RtL1X4l+HbqZrm68e6XcTavDPn/lreM/7+BsYy06hcnCu/Wv6c/hX+yv8Vrj4YeG5I/2nPiVbxyaXbMsS+GvDLLGDEuFBOmkkDpySa+nJYlniZHVXRwVZWGQwPUEURRLBEqIqoiAKqqMBQOgAoA8B/wCGUfix/wBHRfEz/wAJjwv/APKyvRP2ZPgNa/syfA/RPBFnq2pa9Do3ns2oagsS3N5JNcSXEjuIkSMEvK3CKoAxxXeUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUVHcXkNpt82WOPd03sFzQBJRVO48R6fabfNv7OPd03zquf1qtceO9DtNvm6zpUe7pvu41z+tAGrRWDcfFPwzabfN8R6DHu6b7+Jc/+PVXuPjV4NtNvm+LfDMe7pv1SBc/+PUAdNRXI3H7QXgK02+b438Ix7um/WLdc/wDj9Vrj9pn4b2m3zfiB4Ij3dN+u2q5/8foA7eivP7j9rD4WWmPN+JXw/j3dN/iG0XP/AJEqvcftkfCG0x5vxU+G8e7pv8TWS5/8iUAekUV5fcftwfBa0x5vxe+F8e7pv8VWK5/8i1WuP29/gXageb8aPhNHu6b/ABfp65/8i0Aes0V47cf8FD/2f7UDzfjl8HY93Tf4z05c/wDkaq9x/wAFJv2dbUDzfj58FY93Tf430xc/+RqAPaqK8NuP+Cn37NNqB5v7Q3wNj3dN/jzSlz/5Hqtcf8FVf2X7UDzf2kPgJHu6b/iBpK5/8mKAPe6K+f8A/h7B+y233P2kPgPN6+V490uTH12znFH/AA9c/Zib7n7QnwZm9fK8Y2EmPrtlOKAPoCivn/8A4es/s0t9z48fCmb18rxJayY+u1zij/h6r+ze33PjX8O5vXytYikx9dpOKAPoCivn/wD4epfs6t9z4v8Agub18q88zH12g4o/4enfs+N9z4peHJvXyvNkx9dqGgD6Ar8gf+Djv/lKb/wTH/7Kq/8A6d/Ddff3/D0r4Bt9z4jabN6+VZXcmPrtiNfmD/wXH/ak8B/tK/8ABU3/AIJt/wDCEeII9d/sX4qr9t2Ws8Pkebq/h7y/9ai5z5b9M42844oA+v8A/g6O/wCUFHxz/wC4B/6kGmV7/wD8Enf+UWX7NP8A2Srwv/6aLWvAP+Do7/lBR8c/+4B/6kGmV7//AMEnf+UWX7NP/ZKvC/8A6aLWgD6AooooAKKKKACiiigAooooA+f/APgob/yJPwx/7Kr4S/8ATrBX0BXz/wD8FDf+RJ+GP/ZVfCX/AKdYK+gKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAK+f/ANqjj9rr9mE/9TXrI/8ALb1Q/wBK+gK+f/2rOP2tP2Xz/wBThrC/+Wzq5/pQB9AUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFAH5A/sb/APK5J+1j/wBkqsf/AEm8KUf8Hq3/ACiy8A/9lV07/wBNGsUfsb/8rkn7WP8A2Sqx/wDSbwpR/wAHq3/KLLwD/wBlV07/ANNGsUAff3/DvTSP+ipftAf+HH1L/wCOUf8ADvTSP+ipftAf+HH1L/45X0BRQB8//wDDvTSP+ipftAf+HH1L/wCOUf8ADvTSP+ipftAf+HH1L/45X0BRQB8//wDDvTSP+ipftAf+HH1L/wCOUf8ADvTSP+ipftAf+HH1L/45X0BRQB8//wDDvTSP+ipftAf+HH1L/wCOUf8ADvHQ3/1nxO/aAk9P+LmasmP++Zh+tfQFFAHz/wD8O6vDT/6z4iftASen/F1deTH/AHzcj9aP+HcfhF/9Z46/aAk9P+Lv+JUx/wB83o/WvoCigD5//wCHbvgd/wDWeMf2gJPT/i9Hi1Mf986iP1o/4drfD5/9Z4o/aAk9P+L5eNEx/wB86qP1r6AooA8Dh/4JufDuBWUeIvj0wbqH+OPjV/56qaIf+CbPw1gVlGq/Gpg3UP8AGXxg/wDPUzXvlFAHgcP/AATV+F8CsouPiwwbqH+LPit/56iaIf8Agmj8KIFZRH8SGDdQ/wATfEz/AM78175RQB4HD/wTO+EMCso0/wAbMG6h/iB4gf8AnemiH/gmV8G4FZRofiZg3UP401t/53Zr3yigDwOH/gmN8FYFZR4W1Rg3UP4o1Z/53Joh/wCCYfwOgVgPBUjBuofW9Rf+c5r3yigDwOH/AIJf/AeBWA+HtiwbqHv7x/5ymiH/AIJefAGBWA+GOgsG6h3mf+bmvfKKAPA4f+CXH7PcCsB8JfB7Buoe1L/zJoh/4Jafs6QKwHwZ+H7BuofSY3/mDXvlFAHgcP8AwSx/ZtgVgPgb8LWDdQ/h22f+aGiH/glb+zPArAfAD4OsG6h/CNi/84jXvlFAHglv/wAEq/2Ybbdt/Z0+Bp3dd/gXS3/nAai/4dO/ss/9G0/s/wD/AIbzSP8A5Hr6AooA8HX/AIJafsxqMD9nP4DgDgAeANK4/wDIFWV/4Jl/s3KMD9n34IADgAeBdL4/8gV7fRQB4yv/AATj/Z5UYHwH+DIA4AHgnTeP/INWF/4J9fARRgfBH4QgDgAeDtO4/wDINevUUAeUr+wl8D1GB8G/hSAOAB4SsOP/ACFVlf2Kfg2owPhL8MgBwAPC9jx/5Cr02igDztf2QfhKowPhf8OwBwAPDdnx/wCQ6sL+yz8MVGB8OfAYA4AHh+04/wDIdd5RQBxa/s4fDtRgeA/BYA4AGiW3H/jlWV+BHgdRgeDfCgA4AGkW/H/jldXRQBzq/B/wkowPC/h0AcADTYeP/HasL8N/DqjA0HRQBwALGLj/AMdraooAzV8HaQowNL00AcAC2Tj9Ksro1mowLW2AHAAiXj9Ks0UAFFFFABRRRQAUUUUAFfkD/wAHHf8AylN/4Jj/APZVX/8ATv4br9fq/IH/AIOO/wDlKb/wTH/7Kq//AKd/DdAHv/8AwdHf8oKPjn/3AP8A1INMr3//AIJO/wDKLL9mn/slXhf/ANNFrXgH/B0d/wAoKPjn/wBwD/1INMr3/wD4JO/8osv2af8AslXhf/00WtAH0BRRRQAUUUUAFFFFABRRRQB8/wD/AAUN/wCRJ+GP/ZVfCX/p1gr6Ar5//wCChv8AyJPwx/7Kr4S/9OsFfQFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFfP8A+1hx+1d+y6f+p11df/LW1k/0r6Ar5/8A2tOP2qf2Wz/1PWqj/wAtTXD/AEoA+gKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigD8gf2N/+VyT9rH/slVj/AOk3hSuD/wCDsr44xftC/wDBHHwjr0OnSaWmn/H3UfDJheYSl20l/E2lNNkAYErWRlC4+USBcnGTc/aq/ZV/bv8A2a/+C73xu/aS/Zu+CPg/x/onj/w/p3hu0u/EmuafHazW66fpAndYDqVrcJItxp+wF+CAxCkMrD5P/aF/Zu/4KRf8FSP2LF+Gd1+z38P/APhCdJ+KvibxY1/pGv6daX665/bWtx6lak3GrMpt4b69v4kxHkrDERLIMvIAf0vUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAV+QP/AAcd/wDKU3/gmP8A9lVf/wBO/huv1+r8gf8Ag548BfFT/hqf9ib4mfDP4P8AxA+MH/Cn/FepeJ9S03wxo93e/wDHvd6HcxQTS28M32fzvs0iq7IfuuQrbSKAPcP+DnbxTpniD/ghv+0Na2Go2N9daHdeH7LUYbe4SSTT7g61pE4hmVSTHIYZ4ZArYJSaNsYZSfo7/gk7/wAosv2af+yVeF//AE0Wtfhj+2P/AMFDP2kv28P2Yv2pPhPp37C/xw0u6+M3jXSdY1K9trLVNRk8I3FlYeHQLKaBdLQySSQ6XDN8zRFUv4ztYKrSfu9/wTK8J6r4C/4Jt/s+aFrumahout6L8NfDlhqGn39u9tdWFxFpdsksMsTgPHIjqysjAFSCCARQB7hRRRQAUUUUAFFFFABRRRQB8/8A/BQ3/kSfhj/2VXwl/wCnWCvoCvn/AP4KG/8AIk/DH/sqvhL/ANOsFfQFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFfP/AO1xx+1H+ywf+p/1Rf8Ay0tfP9K+gK+X/wDgod8VvDvwR+Mf7MfifxZq1poeg6d8Rb9bm9uSRFD5nhPxBGmSATy7Kv1IoA+oKK+f/wDh6h+zz/0Vjwr/AN/X/wDiaP8Ah6h+zz/0Vjwr/wB/X/8AiaAPoCivn/8A4eofs8/9FY8K/wDf1/8A4mj/AIeofs8/9FY8K/8Af1//AImgD6Aor5//AOHqH7PP/RWPCv8A39f/AOJo/wCHqH7PP/RWPCv/AH9f/wCJoA+gKK+f/wDh6h+zz/0Vjwr/AN/X/wDiaP8Ah6h+zz/0Vjwr/wB/X/8AiaAPoCivn/8A4eofs8/9FY8K/wDf1/8A4mj/AIeofs8/9FY8K/8Af1//AImgD6Aor5//AOHqH7PP/RWPCv8A39f/AOJo/wCHqH7PP/RWPCv/AH9f/wCJoA+gKK+f/wDh6h+zz/0Vjwr/AN/X/wDiaP8Ah6h+zz/0Vjwr/wB/X/8AiaAPoCivn/8A4eofs8/9FY8K/wDf1/8A4mj/AIeofs8/9FY8K/8Af1//AImgD6Aor5//AOHqH7PP/RWPCv8A39f/AOJo/wCHqH7PP/RWPCv/AH9f/wCJoA+gKK+f/wDh6h+zz/0Vjwr/AN/X/wDiaP8Ah6h+zz/0Vjwr/wB/X/8AiaAPoCivn/8A4eofs8/9FY8K/wDf1/8A4mj/AIeofs8/9FY8K/8Af1//AImgD6Ar5/8A+Caf/JuviP8A7Kr8R/8A1N9do/4eofs8/wDRWPCv/f1//ia8Q/4J8/8ABSb4FeDvgNr9nqnxN8NWVzN8SvH18kckr7mguPGOs3EEn3ejwyxuPZhQB930V8//APD1D9nn/orHhX/v6/8A8TR/w9Q/Z5/6Kx4V/wC/r/8AxNAH0BRXz/8A8PUP2ef+iseFf+/r/wDxNH/D1D9nn/orHhX/AL+v/wDE0AfQFFfP/wDw9Q/Z5/6Kx4V/7+v/APE0f8PUP2ef+iseFf8Av6//AMTQB9AUV8//APD1D9nn/orHhX/v6/8A8TR/w9Q/Z5/6Kx4V/wC/r/8AxNAH0BRXz/8A8PUP2ef+iseFf+/r/wDxNH/D1D9nn/orHhX/AL+v/wDE0AfQFFfP/wDw9Q/Z5/6Kx4V/7+v/APE0f8PUP2ef+iseFf8Av6//AMTQB9AUV8//APD1D9nn/orHhX/v6/8A8TR/w9Q/Z5/6Kx4V/wC/r/8AxNAH0BRXz/8A8PUP2ef+iseFf+/r/wDxNH/D1D9nn/orHhX/AL+v/wDE0AfQFFfP/wDw9Q/Z5/6Kx4V/7+v/APE0f8PUP2ef+iseFf8Av6//AMTQB9AUV8//APD1D9nn/orHhX/v6/8A8TR/w9Q/Z5/6Kx4V/wC/r/8AxNAH0BRXz/8A8PUP2ef+iseFf+/r/wDxNH/D1D9nn/orHhX/AL+v/wDE0AfQFFfP/wDw9Q/Z5/6Kx4V/7+v/APE0f8PUP2ef+iseFf8Av6//AMTQB9AUV8//APD1D9nn/orHhX/v6/8A8TR/w9Q/Z5/6Kx4V/wC/r/8AxNAH0BRXz/8A8PUP2ef+iseFf+/r/wDxNH/D1D9nn/orHhX/AL+v/wDE0AfQFFfP/wDw9Q/Z5/6Kx4V/7+v/APE0f8PUP2ef+iseFf8Av6//AMTQB9AUV8//APD1D9nn/orHhX/v6/8A8TR/w9Q/Z5/6Kx4V/wC/r/8AxNAH0BRXz/8A8PUP2ef+iseFf+/r/wDxNH/D1D9nn/orHhX/AL+v/wDE0AfQFFfP/wDw9Q/Z5/6Kx4V/7+v/APE0f8PUP2ef+iseFf8Av6//AMTQB9AUV8//APD1D9nn/orHhX/v6/8A8TR/w9Q/Z5/6Kx4V/wC/r/8AxNAH0BRXz/8A8PUP2ef+iseFf+/r/wDxNH/D1D9nn/orHhX/AL+v/wDE0AfQFFfP/wDw9Q/Z5/6Kx4V/7+v/APE0f8PUP2ef+iseFf8Av6//AMTQB9AUV8//APD1D9nn/orHhX/v6/8A8TR/w9Q/Z5/6Kx4V/wC/r/8AxNAH0BRXz/8A8PUP2ef+iseFf+/r/wDxNH/D1D9nn/orHhX/AL+v/wDE0AfQFFfP/wDw9Q/Z5/6Kx4V/7+v/APE0f8PUP2ef+iseFf8Av6//AMTQB9AUV8//APD1D9nn/orHhX/v6/8A8TR/w9Q/Z5/6Kx4V/wC/r/8AxNAB+xX83xq/agb+98VY/wBPCvh1f6V9AV8Ifsgf8FJvgT4c+J37QtzffE3w1aw638SjfWTvK+LmAaBosPmL8vTfDIv1Q17f/wAPUP2ef+iseFf+/r//ABNAH0BRXz//AMPUP2ef+iseFf8Av6//AMTR/wAPUP2ef+iseFf+/r//ABNAH0BRXz//AMPUP2ef+iseFf8Av6//AMTR/wAPUP2ef+iseFf+/r//ABNAH0BRXz//AMPUP2ef+iseFf8Av6//AMTR/wAPUP2ef+iseFf+/r//ABNAH0BRXz//AMPUP2ef+iseFf8Av6//AMTR/wAPUP2ef+iseFf+/r//ABNAB/wUN/5En4Y/9lV8Jf8Ap1gr6Ar4i/a6/b2+DvxtT4UeHfCfxB8P65rV38VPCjQ2dtIxkkC6rATjKjoK+3aACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAK+f8A9r/j9pf9lM/9VJ1Ff/LN8SH+lfQFfP8A+2Hx+0l+yj/2U7UB/wCWX4n/AMKAPoCiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAK+f/wDgmn/ybr4j/wCyq/Ef/wBTfXa9A+On7WPws/Zf/sv/AIWZ8S/h/wDDv+3PN/s3/hJ/ENppH9oeVs83yftEieZs82Pdtzt8xM43DPyh/wAE+f8Agpt+zb4L+A2v2esftB/A/Sbyb4lePr+OC88daXBI9vc+MdZuLeYK04JjlglilRxw8ciMpKsCQD7vooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooA+f/ANh75viN+0c3974qz/poejL/AEr6Ar5//YY+bxp+0K3974q3n6aVpS/0r6AoAKKKKACiiigAooooAKKKKAPn/wD4KG/8iT8Mf+yq+Ev/AE6wV9AV8/8A/BQ3/kSfhj/2VXwl/wCnWCvoCgAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACvn/wDbH4/aM/ZPP/VU78f+WR4qP9K+gK+f/wBsrj9ob9lE+nxVvf8A1CfFQ/rQB9AUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFAH4w/wDB0n8LdB+OP7fX/BO3wT4psf7U8M+MPiBe6Jq9n50kH2uzudR8OwzxeZGyyJujdl3IysM5BBwa+d/+Dmz/AIIs/s4/8E3f+CfnhPxl8IvAdz4d8U6t8RrfSLnUZ9e1C/ZrGey1S5NsI553iCq0MCqwTzNsS7nYs7N9Uf8ABx3/AMpTf+CY/wD2VV//AE7+G6P+D1b/AJRZeAf+yq6d/wCmjWKAP1+ooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACvL/jX+07H8LfFVv4a8P+C/GHxQ8ZSWi6nc+H/Czact1plgzvGl5cy393aWsMcksbxxI8wmnMU5hjkS2uWh9Qr5v+Pvw68TfD34++MPH2k+CfGHxN0T4m+CtL8D6ppPhDW7TRNf0M6fc6vPHdwXF1e2SeXMmsTo0sN1FcW0ltbtGkwneS1APQNZ/bD8A/Dr4NaT44+JGvaf8HdL1S7bTGi8f3ttoElrfoZVezZ5pBDJIDBOVeCSWGaOMywyTQskrc/4k/4KOfBfwp8ffhz8Obz4h+D49b+LHh9/Enhif+3rEWurW5ubO3tEhYzB5ZL17wm1ESOJxaXW1sxYPzBqf7JPxy8BaJ8HfFljqHxwk1LwvaeO9MubLwx4h8Pa540sLDXdfsdT0mzvLvxO89lcR2djYR2tw8dzLMs8dusMlxB5ktegfs9/s6+K/gX44+CXjCy8GfFDWLO1tPHGjeJLPxLqHhz/AISjTb3xN4k03WJNWvPsNxHprWaSWV27pYu8ypc2qpbSN5oiAPb/AId/tmeFdX/Z/wDEHxI8baj4f+G/hnw34r8QeGLzUNb1qG3sLf8AszxBeaLHPJczCKOP7RJaowRvutOsYZyAzdh4G/aF8A/E/wAK+G9d8NeOPB/iLRPGV3NYeH9Q0zWba7tdduIUuHlhtZY3KTyIlpdMyRliotpiQBG2PkD4gfsh/FWz/Z48Dz6LD4w0jxJ4A+Ovjbx/Jb+EbrQpPEV1peqX/iyK1awOqh9LMkkOt2k0iXbIVtzcAYuFjjOh4Z/Zc8aXH7LHj7xLY6H8YJvjJH8QLH4m6dH8Q73wrBr2vajplppduLK2udCkFhY2+o6dp76Q0rbXWO9vDLHLE5SUA+n/AIi/tY/Cz4P+BI/FPi34l/D/AML+GZNVn0JNX1fxDaWNg+owSTxTWYnlkWM3Ecltco8Wd6tbyggFGAz7b9qDS9d+Pvw68I6Eun+INE+JHgrWfGun+IrDUUntZLexudEhi8rYrJNHcJrKyLKsgAEAwHEmV+YPiv8AsQ/Ej4Dad+z7d+BNc+KGvXfwx8Fa34S8S6p8PYfDFt4l8Talqc+i3dxq08fiPzLJo7q50y7uLp/Oa7a5uoWBlV7hx2H7Iv7LniL4a/GL4QeIG0P4gWWk6V4V+I39vz+Nr3Q5Nei1jXvE+i6sPtC6TIbM+e0GoSp9lBjjjWNH8tyEIB3/APw3P/xYn/ha/wDwi/8AxbL/AISv+zf7X/tL97/wj32j7F/wk23yvI/s/wC0f6X5v2jyf7H/AOJh527/AEOvoCvgD/nXG/4QH/mbf+FVf8KS+wf9Tf5H/CKf2Z5n+r/5Df8Aon2jd9n/AOWvm+T+9r7/AKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAK+EP8Ag4W/4KgePv8Agk1+xf4Y+I3w50fwfrWt6141tfDc8HiS1ubm1S3lsb+4Z1WCeFxIHtYwCXIwW+Ukgj7vr8gf+D1b/lFl4B/7Krp3/po1igDw/wCJf/BQH/gqF/wTL+DHxM+Knjj9nP4H6D4M1DxAviTxBqN1fR34sbi8a0sESOK11tpTGZBAoAVyC7Ett+7+z37EXxr1X9pT9i/4Q/EbXbfT7TW/H3grRvEmoQWEbx2sNxeWMNxKkSuzusYeRgoZ2IAGWJ5Pyh/wdHf8oKPjn/3AP/Ug0yvf/wDgk7/yiy/Zp/7JV4X/APTRa0AfQFFFFABRRRQAUUUUAFFFFAHz/wD8FDf+RJ+GP/ZVfCX/AKdYK+gK+f8A/gob/wAiT8Mf+yq+Ev8A06wV9AUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAV8/8A7ZvHx+/ZVP8Ad+Kt1+vg3xQP619AV8//ALaHHx1/ZZPp8Vbj/wBRDxKP60AfQFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQB+QP/AAcd/wDKU3/gmP8A9lVf/wBO/huj/g9W/wCUWXgH/squnf8Apo1ij/g47/5Sm/8ABMf/ALKq/wD6d/Ddcv8A8HtOneLJf2GfhNeWuoabF4Gt/HYh1OxaMm8utRfT7s2cqNtwsUcMd8rDcNzTx8HbkAH7TUV8/wD/AAx/8TH+9+1Z8cFz18vQ/Box9M6Ef1z+NSQ/sdfEOMtu/as+PsoYYw2k+CRj8vD4NAHvlFeBD9jLxw0OyT9qD4+yc53fZPCSN+a6GKc37F3iyQRiT9pT49vsxnH/AAjibvrt0gUAe90V4KP2J/EDTb5P2hvj1Jxjb9s0VF/JdNFNX9hvVDGyyfHv4+Sbj1OtaepH022QoA98orwNv2EriRUEnxu+Pj7e48TQpu+u23FO/wCGDI2n8yT4wfHqTjG3/hMpFX8lQUAe9UV4Gv7AGnGNlk+K3x8k3dz4/vlI+m1hQ3/BPfQpEVZPiT8fH29x8TNXQt9dswoA98orwX/h3j4VafzJPHfx6k4xt/4Wx4hVfyW7FNX/AIJy+CSjLJ4w+Pkm7ufjL4rUj6bdQFAHvlFeBv8A8E2/h7LEqv4k+Pjbf4h8cfGqE/XbqoqP/h2h8NT97WvjpI396T42+NJG/NtVJoA+gKK+f/8Ah2X8LD965+Lkg7iT4ueLHDfUHUjn8aP+HY/wjb79v8RZvQS/EzxLIB9N1+aAPoCivn//AIdhfBs/e0nxhI396Tx5r8jfm16TR/w69+CZ6+GNab13eLNYbP1zdc/jQB9AUV8//wDDrn4Fn73gh5F/uya5qMi/k1wRR/w60+AZ+/8ADnTZveW8u5CPpulNAH0BRXz/AP8ADq/9nk/e+FPheT1MkcjlvqSxz+NH/Dqr9nFvvfBf4fSL/dk0qORfybIoA+gKK+f/APh1N+zQfv8AwH+FM3vL4atZCPpuQ0f8Oof2Xz979nf4JSepk8FadJu+u6E5/GgD1qb4b+DrbxN/a0mg+GY9Z/tX+3vtjWMAuv7Q+w/2f9t37d32j7D/AKL5ud/kfus7PlrUm8ZaPbqxk1XTYwv3i1ygx9ea8Uh/4JS/suWz7o/2bPgFG3qvw+0kH/0nq3B/wTC/ZqtQRF+zz8DYw3UL4D0pc/8AkCgD1Wf4o+GbVQZfEWhRg8AtfxLn/wAeqpP8bvBds+2Txd4XjbrhtVgB/wDQq4CH/gnD+zzbqqx/AX4MRqvQL4J0wY/8g1ch/YD+BNs+6P4KfCSNvVfB+ng/+iaAOnm/aP8Ah5bhvM8eeC49n3t2t2w2/X56qT/tXfC21XdJ8SvAEak4BbxDaL/7UrOg/Yh+C1qCIvhD8L4w3UL4VsVz/wCQqtw/sf8Awlt1VY/hb8Oo1XoF8N2Yx/5DoAin/bM+D9q+2T4rfDWNsZw3iayU4/7+VUm/bs+CFvu8z4yfCqPy87t3iywG3HXP72tyH9mH4a2z7o/h54Gjb1XQbUH/ANAqzB+z54BtSTF4H8HxluCV0a3XP/jlAHHz/wDBQz4A2qbpPjl8H41zjLeM9OUZ/wC/1VJ/+ClX7Odq22T4/fBSNiMgN440xf8A2vXo8PwZ8H2ybY/CnhuNeuF0yAD/ANBq5D8O/D9uytHoWjxlfulbKMY+ny0AeQzf8FSf2ZLct5n7RnwJj2fe3ePtKG36/v6q/wDD2H9ls/d/aS+Asp/ux+P9Kkb8lnJr3KDw1ptqSYtPsYy3BKwKuf0q5DClvGFjVY1HQKMAUAeA/wDD1z9mNvuftBfBub3i8X2EgH4rKaP+Hq/7NZ+78cvhjJ6GPX7dw30IY5/CvoCigD5//wCHqX7Op+78YPBMjf3Y77zG/IAmj/h6d+z633Pil4em9TEs0mPrtQ19AUUAfP8A/wAPSfgKfu/EKzkHYx6deuD9CISD+FH/AA9E+Bx+74wvpG/ux+HNUdj+Atia+gKKAPn/AP4eg/BP/oZ9a/8ACT1j/wCRaP8Ah6D8E/8AoZ9a/wDCT1j/AORa+gKKAPn/AP4eg/BP/oZ9a/8ACT1j/wCRaP8Ah6D8E/8AoZ9a/wDCT1j/AORa+gKKAPn/AP4eg/BP/oZ9a/8ACT1j/wCRaP8Ah6D8E/8AoZ9a/wDCT1j/AORa+gKKAP5Nf2U/+DmL9oj9g343+IdNOvN8VPhumu3Zj8P+KJJJZLe3NwxC2t0f39vhBhUYvEmf9UTXvX/BfD/guZ8JP+CuH/BKLwbp/g+z8SeG/HGh/EbTdQ1jQNUsXdLWL+y9VjMkd4imCRPMkCqCyStgnygASPqD9j7/AIM8/B6/FbWvHX7RHip/F0mqavc6hB4T8OyyWunrHJNI6rc3ZCzSZRlykIi2svEjipP+Dun4DeCv2bf+COHw18J+APCug+DvDdj8VdPMOnaTZJawBjpGsZchANztjLO2WY8kk80AfVv/AAdHf8oKPjn/ANwD/wBSDTK9/wD+CTv/ACiy/Zp/7JV4X/8ATRa14B/wdHf8oKPjn/3AP/Ug0yvf/wDgk7/yiy/Zp/7JV4X/APTRa0AfQFFFFABRRRQAUUUUAFFFFAHz/wD8FDf+RJ+GP/ZVfCX/AKdYK+gK+f8A/gob/wAiT8Mf+yq+Ev8A06wV9AUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAV8/8A7afHxt/ZdP8Ad+Ksv6+E/EY/rX0BXz/+2tx8Zf2YT6fFV/8A1F/EI/rQB9AUUUUAFFFfLf7fv7ZPjf4H/HL4K/Cr4eL4C0vxT8Z7nVY7bxB41+0SaPpwsIIZTbiGCSKSe6nM6iKMSpkRSHJIAoA+pKK8L1f9rIfsmfAHw7rH7Rut+ENB8W6pfyaUsPhK11DUodZuTJKYUsbQRSXkkj26LI0SJIYyHG5lXefM/wBpz/goHa+KPhB8D/GXwX8ZWt7ovjX4yeHvBmrTpZDzTaz3jw3tjNDcx+bbTDbtZWSOaM/3SaAPsCivB/iF/wAFN/gZ8K/jVN8P9e8fWtj4ks72202+xp15Np2lXVzt+z293fpC1pazSb02xzzIx3rx8wzJ+0R/wUs+CP7KnxFXwn468cRaT4gWyTUrq1t9LvdQ/su0diq3N49tDIlnCSrYkuGjQhSc4BNAHulFfJngf/gq54X8Vf8ABSXxp8AZtM8QRtoOnaW2najF4W1mRby+uJL1biOWUWvkQ26LbwmO5d1hlLuEkbYQO78Lf8FN/gZ40+OSfDnTfH1rc+JptUm0O3P9nXiaZeajCGMtjDqLQiymuk2ODBHM0gKMNuQRQB7xRXw7/wAFSf8AgsF8OP2Y/gL8bPDvhX4lWekfGbwb4ZvH07bpU13a6ZqxtGmtbeW5eB7FblvlKW0z73yBsbIB+xPBHiQ3nwx0fWNUuYY2l0uG8u7iQrHGuYld3J4VR1J6ACgDeor57+CP/BVT4A/tGfFPTvBvg/4hW+p69rgnbR1l0u+srTXxACZjYXU8KW97sUFj9mkk+UFugJqj46/4K8fs6/DXxhrmha18R7ez1DwrqzaLr23R9Qmg8P3IkWPN9MkDRWkLOwVZ52SFyG2udrYAPpKivkv46f8ABV3wv8CP+Chng/4JalpviC4s/EXhu71a51Ox8L6xqLQ3QnsktIojbWskcsLpcymSZWKQsiLIyFgD1Hgv9vXw74N+H3xi8XfE/wAdeAdP8M/Dfx9e+FkvNMtL+3+wxxpa+TZXK3C7rjUC8+D9kVo5PMjWMFgwoA+jKK8T+DH/AAUT+Dv7QHg7xprnhfxg1zb/AA7tje+JbS90m+03UtFg8pphLNY3UMd0qNGjsjeVh9h27iCKzfgX/wAFRfgP+0p8SNF8J+CvH1vrWs+JrOW+0X/iWXttaa0kKB51tLqaFILiWFTmWKKRpItr71Uq2AD36ivnv/gpF+0Z48/Zx+EPhCb4br4RHizxp460Pwdaz+JrO4vNNsxqF0IGmkit5oZG2ZyAJB+Ndx+zLpvxj03w7qS/GTWvhnrWrNcg6e/gzRL7S7eODaMiVbq6uWZ92cFWUAdieaAPTKKKKAPyB/4OO/8AlKb/AMEx/wDsqr/+nfw3VX/g9bN7/wAOzPhyI1tf7O/4WdZ+ezM3nCX+ytU8sKMbdu3zdxJyCExnJxa/4OO/+Upv/BMf/sqr/wDp38N0f8Hq3/KLLwD/ANlV07/00axQB9/fbv2pv+gX+z//AODTV/8A5Ho+3ftTf9Av9n//AMGmr/8AyPX0BRQB8/8A279qb/oF/s//APg01f8A+R67D9jT446p+0f+zf4e8Ya5p2n6Vq+pNdwXdrYyvLbRyW93NbN5bOAxU+TuGQDzXqFfP/8AwS9/5Ml8L/8AYQ1r/wBO97QB9AUV8/z/ALU/xH+IGsavqnwv+F/h/wAbfD/w3qt9ol9qF94xbRtb1W8066ltdRi0ywaykgm8q4hnto2vbyxWW4t5eY7YxXkpdf8ABUD4Kr/wj8dj4i8QeItQ8VeFdL8c6Vpfh7wdrWt6reaHqPni11EWVnaS3Ity1u6SO0YEDyQJL5bXECyAH0BRXj/j/wDbu+GfgH+xfL1TxB4v/wCEg0qDXbL/AIQfwrq3jLOnXG77LeSf2TbXXk29xsl8iWXak/kTeUX8qTbn+Nv+Cjfwe8E+KrHQl8Tah4o1vVPD9h4ssNP8IeHdT8V3WoaNevcJb6nBFplvcPLZs9s6tcIGjjMluHZDc2/mgHuFFeH+E/2w9L134++PrObXvB6/C3wr8NfDXxBtPE6XqC1kt9SufEAnupLsyG3NmtvpVvKkgwAHlYuylduh4A/bu+Gfj7+2vM1TxB4Q/wCEf0qfXb3/AITjwrq3g3GnW+37VeR/2tbWvnW9vvi8+WLckHnw+aU82PcAewUV4/8A8N0fD+L4Wf8ACX3UfxA03T5NV/sS00/Ufh94gsde1W88nzzFZaTNZLqF5iESSlre3kVY7e4ckLBMUPH/AO3R8P8A4b/2LHfR/EC/1DXNKg1tNL0T4feINa1XTrOfcIJb+ys7KW50/wA1kmRFvI4Wd7a4RQWglVAD2CivD/G3/BRv4PeCfFVjoS+JtQ8Ua3qnh+w8WWGn+EPDup+K7rUNGvXuEt9Tgi0y3uHls2e2dWuEDRxmS3DshubfzdDTP2l/+Fo/tHeFvCfgG78P694ZPhVPHHiLXYZftkJ069aSDRYrN0dY5Pt0kN/cC5jadI4tJeN4wb23mQA9gorx/wAAftgeEf2kf7a0H4b+JfJ8TNpU99oV/rfhfUotK1aIbY01KwMwtY9Z0+OSa2Z5tPuGiKXNv+/QXMLt0H7Lnx0/4aP+BOh+LJtL/sDVrj7Rp+uaN9p+1f2DrFncS2Wpaf54RFuPs19b3Nv58a+XL5PmRko6sQD0CiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAr8gf8Ag9W/5RZeAf8Asqunf+mjWK/X6vyB/wCD1b/lFl4B/wCyq6d/6aNYoA9//wCDo7/lBR8c/wDuAf8AqQaZXv8A/wAEnf8AlFl+zT/2Srwv/wCmi1rwD/g6O/5QUfHP/uAf+pBple//APBJ3/lFl+zT/wBkq8L/APpotaAPoCiiigAooooAKKKKACiiigD5/wD+Chv/ACJPwx/7Kr4S/wDTrBX0BXz/AP8ABQ3/AJEn4Y/9lV8Jf+nWCvoCgAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACvn/APbZ4+Lv7Mp/u/FX+fhrXx/WvoCvn/8Abc4+Kn7NJ/u/FVf18O66P60AfQFFFFABXzD/AMFK/EPw91fwZp3gn4sfAT4hfGjwP4jSSZpfDnhN/EcelXURATfHbt9rt5mV2KTxIAuHHmIev09RQB+Mujfs0ftDfD7QP2e/iVrc3x+0fwt8Pdf8b2GlQ6TpVl4s8feD/DuptbDRvtdpdQXf2iRYbeSGXYkk8Mc8aggB1Hqkf7Meo3Pwj8EeIPC1h8evFmoeK/2nvDPjfxHc+OPCUOj6lshW2huNR+wWtrbi2sxHDHuklhjO5HZuCGP6jUUAfjj4l/ZW8ZeHh+0R8GfiRqX7V8Phn4qfEDXtchsPh/8ADzSdc0LxPp2p3Inhl/tSTTppLW4VCkbi4uovKaBShChSPozQPGfib9gD9vL9oq81r4Q/F74mab8YptB1fwrrPhPw82spfLaaTDp8mnXkylY7N0mhd1a4aOIrcM25eQf0CooA+MIj4h+EP/BYnxpql94L8fXHh74xfD7w7o2keItH0SXUNM0q9sbrVTcRXs8YKWpVLqJ1aUhGBwpJ4r4+/Yn/AGUfF2gfCn4N/Af4sal+1lb6l8MfGGnXx0XS/h9pLeD0u7HVPtUOoRa8unbmtHYec7NefaCskilWY4P7IUUAfkV+0F4b8efC79h39tT4CyfA34qeNvHHxK8U+L/E2gaho3hmS+0fXbHU2N3bXf20DyRcW8e2P7Nn7QZLeNIo2LLj9Av2m/gl4i+Of/BNnx58OtBf+zvFXi34cX3h+w89vJ8m7uNNeBFcnlBvYBj1UZPUV7nRQB+Ztjq/iz9svT/2RvhvovwN+Knw31L4K+LND8S+K9R8TeGn0nR/DdvpVhNBLaWl0/7u8a4d1hj+y71MbMzFAMV5fB8Z9bh+E/7fnwk0H4I/Erx94g+KfxI8V6HoOo6HoYvtHvLu9020tPKvbpTtslty6Ss9zsQxv8jMwZV/YKuR+FHwJ8KfA+48VS+FtJGlyeNtfuPE+tEXEs323UZ0iSWf94zbNywxjYm1Bt4UEnIB8a+NPAPir9kH9sX9lTxFqXhTxx480Hwz8LdS+G+san4W0WfWGstSkfRjDNcJEC8cEv2Sf98wCKR85Uc15D4y/Z3+I3hyy8V+Oo/hv4u8R2Pw9/a+ufiVc+H7fTW/tDX9EGlx2gvrCGQL9rMUs4mjCHDm3faSyiv1WooA/OXU/Dni39sD9ov9oD4zaH8NviF4P8Jy/Ae5+HOl2/ibQJtI1nxdqjS3d3visJALjy4VdYkaRFLvO4QMBmtK3+AnirTfgh/wTbtbXwbr1vefD/VNHPiKGLSpVk8ORjwjfwT/AGtQubdROyRv5m0eYyqfmIFfoRRQB4b/AMFAX8AzfA6Cy+Jnwh8RfGfwhqGqQxXWi6R4UPiZ7RlSSRLqSzXMjRqyBd0SOwaRPlwWYeD/APBIj4Jal8Nvjd8dNe8K+APGHwj+APiabRx4J8IeIreSwmivYYJl1K+h0+RjJYwTM1uojYIXMRbYgwD91UUAFFFFAH5A/wDBx3/ylN/4Jj/9lVf/ANO/huj/AIPVv+UWXgH/ALKrp3/po1ij/g47/wCUpv8AwTH/AOyqv/6d/DdJ/wAHqx/41Z+AR/1VXT//AE0axQB+v9FfjZ/wUj/4PCfhR8Av7Q8N/APR/wDhbfiqLdF/bl35lp4cs3GRlTxNd4I6II42BBWU1+ungHxlH4l8C6LqNzc2a3GoWEFzKEcBQ7xqxwM8DJNAG/Xz/wD8Evf+TJfC/wD2ENa/9O97XvH9sWn/AD9W/wD38H+NeD/8Eu23fsSeFiOQb/WSCO//ABN72gDP0D4TfGj9nWfXPCfwx034X614N8ReINX8SW2v+KNcvrXU/DVxq+o3GoXiPp1vZvFqkcN3dXEsQF7YGSF4rZmjeJr2byD4UfCbx9+yh+2hrHgX4L6b4P8AGWifD/4FfDnwsbDxrrlzo11c29rfeK4LW7/tC0s7pPMRIHWSD7EBKbhXWWAQGKf7vooA+ANT/wCCUvjH4T/8K9/4RO4/4T//AIRb4VeGPhldf8Xb8T/Crb/YX27Ze/8AEkS6+2faft7/ALq4x9l+z/JJL9ok2e//ALJ37Jd5+z58U5tWh0zw/wCHPDI+FXgrwHpug6bq11qn9jS6LNrjywrc3EUck9usepW0cU8gEsvlSNJHGcbvoCigD4g+E/8AwS28Vad+yx4s+GfiLxJ4fsP+Ev8A2avCvwRl1LTVmvvsOo6daa9bXl4sUiw+Zb/8TaBogXR5PLkDLF8pOh8C/wBiDxR4c8VeKNY8XfCXwfq15deCtW8N2EfiD9oTxd8QrXUUvXtXm0ye31nTTDbWd0bWETzxpLIBAi+TKpIH2fRQB8gf8Mj/ABOP7LH/AAjur6F4f8aa6PFf9r6JpWo/GLxHZ3PgKz+yeQwsvFy2MmtXVxJL9qcu8cDCDVriz8w20KpNv2/wN+OPwQ+Kdv428Oy/D/4x+Jtf+H/hzwb4pvPE+sz+C/OvNHm1OZtShjs9P1CNvtkmrTs0AWFbf7OgVphKRF9QUUAfN/7EX7EOq/sg+KrOGbXNP17RNF+D/gX4a2l2kL211eXGgPrYnuZIDuSKOVNRtyiiWQgiUHAVWfgP2Ifgpqv7DPxl+GPgrxncafNeeIvgV4R+H1jqFg7tp8us+FRqT3tqJZVjJkuINW+0WsaqZJYdM1KR0iW3+f7PooA+IP2cP2N/iF+zX+1PH8a/i34+8P3Hh/wj8P8AxBoevazqXjXWb/8AtGea70e9l19oL9xp2iW86adcvLp1jHHBZbI1FxdxMi2nt/8AwTr8J6r4Y/ZV0+81jTNQ0O88aeIPEXjiPS9Rt3ttQ0m31zXb/Wbe0vIWAMN5DBfRRTxDcI5o5VV3VQ7e4UUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABX5A/8AB6t/yiy8A/8AZVdO/wDTRrFfr9X5A/8AB6t/yiy8A/8AZVdO/wDTRrFAHv8A/wAHR3/KCj45/wDcA/8AUg0yvf8A/gk7/wAosv2af+yVeF//AE0WteAf8HR3/KCj45/9wD/1INMr3/8A4JO/8osv2af+yVeF/wD00WtAH0BRRRQAUUUUAFFFFABRRRQB8/8A/BQ3/kSfhj/2VXwl/wCnWCvoCvn/AP4KG/8AIk/DH/sqvhL/ANOsFfQFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFfP/AO29x8Tf2bT/AHfirF+uga2P619AV8//ALcXHxE/ZyP934qwfromsj+tAH0BRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAfkD/wcd/8AKU3/AIJj/wDZVX/9O/huqv8Awet6JZz/APBMv4c6lJZ2r6ha/E+ztoLpolM0MUulao0kavjcqu0URZQcMYkJztGLX/Bx3/ylN/4Jj/8AZVX/APTv4bo/4PVv+UWXgH/squnf+mjWKAPnv/gpF/wZkyQrf+Jv2YvFnnD5pv8AhDPFNwA3c7LS/wAY9AqXCj1aev108A/8Eq/2cbLwJosOpfs5/A06jDYQJdGTwJpMjmURqH3N5B3HdnJyc1r/APD0r9mP/o4z4Ef+F9pX/wAfo/4elfsx/wDRxnwI/wDC+0r/AOP0AH/DrX9mP/o3P4Ef+EDpX/xivX/APw90D4U+D7Dw74X0PR/Dfh/So/JstM0qzjs7OzTJO2OKMKiLkk4UAZJryD/h6V+zH/0cZ8CP/C+0r/4/R/w9K/Zj/wCjjPgR/wCF9pX/AMfoA93orwj/AIelfsx/9HGfAj/wvtK/+P0f8PSv2Y/+jjPgR/4X2lf/AB+gD3eivCP+HpX7Mf8A0cZ8CP8AwvtK/wDj9RT/APBVj9l21YLL+0l8A42PIDfEHSVz/wCTFAHvlFeCQ/8ABVX9l+4Rmj/aQ+Asir1KfEDSWx+U9EP/AAVS/ZluEZo/2hPgtIq9SnjPTmx+UtAHvdFeCQ/8FTv2a7hGaP48fCeRV6lPE9o2PyeiH/gqX+zlcIzR/Gv4cSKvUprcLY/I0Ae90V4JD/wVH/Z5uEZo/i94JkVepS+DY/IUQ/8ABUT9n+4Rmj+KXhqRV6lGkbH5JQB73RXgkP8AwVA+AtwjNH8RtLkVepS1uWx+UVEP/BT34GXCM0fjpJFXrs0m/bH5QUAe90V4JD/wU5+CdwjNH4uvpFXrs8Oao2PytqIf+CmvwZuEZo/EOvyKvXZ4Q1lsflaUAe90V4HD/wAFMvg/cIzR6r4wkVeuzwJrzY/Kyoh/4KXfCa4RmjuPiDIq9dnw38SNj8rCgD3yivA4f+ClfwtuEZo4/ilIq9dnwr8Utj8tOoh/4KT/AAzuEZo9P+Mcir12fB/xc2Py0ygD3yivA4v+Cknw5uEZo9D+Okir12fBLxm2Py0qq83/AAUy+HsbKF8K/tCS7u6/ArxqMf8AfWlCgD6Eor57m/4KV+Bo2UL4M/aEl3d1+Cni4Y/7604UTf8ABSXwfGyhfAf7Qku7uvwd8TDH/fViKAPoSivnub/go94ZjZQvw5/aEl3d1+E+vjH/AH1aiib/AIKL6DGyhfhh+0JLu7r8MNYGP++oRQB9CUV89zf8FEdLjZQvwn/aEl3f3fh1qAx/30oom/4KFWkbKF+Dv7Qku7uvgO5GP++iKAPoSivnub/goGsbKF+Cf7Qku7+74MIx/wB9Siib9v24jZQvwK/aEl3f3fC0Ix/31cigD6Eor57m/b21CNlC/AH9oSXd/d8P2Qx/31eCib9u/Wo2UL+zv+0JLu/u6TpQx/31qAoA+hKK+e5v26fEcbKF/Zu/aEl3f3bLQxj67tUFE37cXiyNlC/sy/tCS7v7sfhwY+u7VxQB9CUV89zftt+NY2UL+y3+0JLu/uzeFBj67tbFLN+2p4+jZQv7KP7Qku7+7f8Ag0Y+u7XxQB9B0V8//wDDYnxIk+5+yj8dl9fN1rwUv5bdfb9cUf8ADXfxPk+5+yt8Zl9fN1/wgv5bdab9cUAfQFFfP/8Aw1n8VpPufst/FVfXzfEnhVfy26q364o/4aq+Lkn3P2YfiIvr5vinw0v5bdQb9cUAfQFFfP8A/wANQ/GKT7n7MvjNfXzfF3h9fy23bfrij/hpj40yfc/Zr8RL6+b400Rfy2zt+uKAPoCivn//AIaQ+OEn3P2b9RX183xzpS/ltZv1xR/w0P8AHaT7n7Ou3183x9p6/ltRv1xQB9AUV8//APC/vj5J9z9nnTl9fN+Idoufptt2/XFH/C9v2gpPufs/+HV9fN+JEK5+m2yb9cUAfQFfkD/werf8osvAP/ZVdO/9NGsV9/f8Lt/aJk+58BPBi+vm/E3bn6bdNb9cV+WP/B3X8QPix4s/4Jt+Cbfx18NfDHg3R4/iVYSRXmn+Mm1maWf+y9VCxGH7FAFUqZGL7zgoo2ncSoB9n/8AB0d/ygo+Of8A3AP/AFINMr3/AP4JO/8AKLL9mn/slXhf/wBNFrXgH/B0d/ygo+Of/cA/9SDTK9//AOCTv/KLL9mn/slXhf8A9NFrQB9AUUUUAFFFFABRRRQAUUUUAfP/APwUN/5En4Y/9lV8Jf8Ap1gr6Ar5/wD+Chv/ACJPwx/7Kr4S/wDTrBX0BQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABXz/wDtycePP2dj6fFW1/8ATPq4/rX0BXz/APtz8eNP2ez/AHfirZ/rpWqj+tAH0BRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAfkD/AMHHf/KU3/gmP/2VV/8A07+G6P8Ag9W/5RZeAf8Asqunf+mjWKP+Djv/AJSm/wDBMf8A7Kq//p38N0f8Hq3/ACiy8A/9lV07/wBNGsUAfrt/ZFp/z62//fof4Uf2Raf8+tv/AN+h/hViigCv/ZFp/wA+tv8A9+h/hR/ZFp/z62//AH6H+FWKKAK/9kWn/Prb/wDfof4Uf2Raf8+tv/36H+FWKKAK/wDZFp/z62//AH6H+FSQWsdqpWKOONSckKoXNSUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAV+QP/B6t/wAosvAP/ZVdO/8ATRrFfr9X5A/8Hq3/ACiy8A/9lV07/wBNGsUAe/8A/B0d/wAoKPjn/wBwD/1INMr3/wD4JO/8osv2af8AslXhf/00WteAf8HR3/KCj45/9wD/ANSDTK9//wCCTv8Ayiy/Zp/7JV4X/wDTRa0AfQFFFFABRRRQAUUUUAFFFFAHz/8A8FDf+RJ+GP8A2VXwl/6dYK+gK+f/APgob/yJPwx/7Kr4S/8ATrBX0BQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABXz/8At1ceLP2fz6fFWw/9NupD+tfQFfN//BR/xND4E074N+Iry01q50rw/wDEvT77UJNM0m61OW1gFlfoZWito5JNgZ1BIXALAdxQB9IUV8//APDzr4Qf8/3jz/w3XiP/AOQaP+HnXwg/5/vHn/huvEf/AMg0AfQFFfP/APw86+EH/P8AePP/AA3XiP8A+QaP+HnXwg/5/vHn/huvEf8A8g0AfQFFfP8A/wAPOvhB/wA/3jz/AMN14j/+QaP+HnXwg/5/vHn/AIbrxH/8g0AfQFFfP/8Aw86+EH/P948/8N14j/8AkGj/AIedfCD/AJ/vHn/huvEf/wAg0AfQFFfP/wDw86+EH/P948/8N14j/wDkGj/h518IP+f7x5/4brxH/wDINAH0BRXz/wD8POvhB/z/AHjz/wAN14j/APkGj/h518IP+f7x5/4brxH/APINAH0BRXz/AP8ADzr4Qf8AP948/wDDdeI//kGj/h518IP+f7x5/wCG68R//INAH0BRXz//AMPOvhB/z/ePP/DdeI//AJBo/wCHnXwg/wCf7x5/4brxH/8AINAH0BRXz/8A8POvhB/z/ePP/DdeI/8A5Bo/4edfCD/n+8ef+G68R/8AyDQB9AUV8/8A/Dzr4Qf8/wB48/8ADdeI/wD5Bo/4edfCD/n+8ef+G68R/wDyDQB9AUV8/wD/AA86+EH/AD/ePP8Aw3XiP/5Bo/4edfCD/n+8ef8AhuvEf/yDQB+eP/BzP4s0vwF/wUk/4Js67rupafouiaL8Sri/1DUL+4S2tbC3i1Tw48s0srkJHGiKzM7EBQCSQBXzf/wcX/8ABQLwT+2B/wAEhfD+mWvxa+H/AI68baf+0BrzLpuka3YXF/Fodtf+J7XTbg29u277P9h+wBJyuJFlicu5lDN+j/7c9l+xV/wUo/4Rf/hdfhTx540/4Qv7X/Y3/FKeM9O+x/avI8//AI9IIt+77PD9/djZxjLZ+MP2RP8Agmt/wTd8ZfCnVrzxh8J/Gl/q0PjXxZY28sNh47ZV0638R6lb6fGTB8m6OxitkYH94GQiX97voA/c6ivn/wD4edfCD/n+8ef+G68R/wDyDR/w86+EH/P948/8N14j/wDkGgD6Aor5/wD+HnXwg/5/vHn/AIbrxH/8g0f8POvhB/z/AHjz/wAN14j/APkGgD6Aor5//wCHnXwg/wCf7x5/4brxH/8AINH/AA86+EH/AD/ePP8Aw3XiP/5BoA+gKK+f/wDh518IP+f7x5/4brxH/wDINH/Dzr4Qf8/3jz/w3XiP/wCQaAPoCivn/wD4edfCD/n+8ef+G68R/wDyDR/w86+EH/P948/8N14j/wDkGgD6Aor5/wD+HnXwg/5/vHn/AIbrxH/8g0f8POvhB/z/AHjz/wAN14j/APkGgD6Aor5//wCHnXwg/wCf7x5/4brxH/8AINH/AA86+EH/AD/ePP8Aw3XiP/5BoA+gKK+f/wDh518IP+f7x5/4brxH/wDINH/Dzr4Qf8/3jz/w3XiP/wCQaAPoCivn/wD4edfCD/n+8ef+G68R/wDyDR/w86+EH/P948/8N14j/wDkGgD6Aor5/wD+HnXwg/5/vHn/AIbrxH/8g0f8POvhB/z/AHjz/wAN14j/APkGgD6Aor5//wCHnXwg/wCf7x5/4brxH/8AINH/AA86+EH/AD/ePP8Aw3XiP/5BoA+gKK+f/wDh518IP+f7x5/4brxH/wDINH/Dzr4Qf8/3jz/w3XiP/wCQaAPoCivn/wD4edfCD/n+8ef+G68R/wDyDR/w86+EH/P948/8N14j/wDkGgD6Aor5/wD+HnXwg/5/vHn/AIbrxH/8g0f8POvhB/z/AHjz/wAN14j/APkGgD6Aor5//wCHnXwg/wCf7x5/4brxH/8AINH/AA86+EH/AD/ePP8Aw3XiP/5BoA+gKK+f/wDh518IP+f7x5/4brxH/wDINH/Dzr4Qf8/3jz/w3XiP/wCQaAPoCivn/wD4edfCD/n+8ef+G68R/wDyDR/w86+EH/P948/8N14j/wDkGgD6Aor5/wD+HnXwg/5/vHn/AIbrxH/8g0f8POvhB/z/AHjz/wAN14j/APkGgD6Aor5//wCHnXwg/wCf7x5/4brxH/8AINH/AA86+EH/AD/ePP8Aw3XiP/5BoA+gKK+f/wDh518IP+f7x5/4brxH/wDINH/Dzr4Qf8/3jz/w3XiP/wCQaAPoCivn/wD4edfCD/n+8ef+G68R/wDyDR/w86+EH/P948/8N14j/wDkGgD6Aor5/wD+HnXwg/5/vHn/AIbrxH/8g0f8POvhB/z/AHjz/wAN14j/APkGgD6Aor5//wCHnXwg/wCf7x5/4brxH/8AINH/AA86+EH/AD/ePP8Aw3XiP/5BoA+gKK+f/wDh518IP+f7x5/4brxH/wDINH/Dzr4Qf8/3jz/w3XiP/wCQaAPoCvyx/wCDuv8AZ78fftKf8E2/BOhfDnwP4w8f63afEqwv59P8N6Nc6rdQ266XqqNM0UCO6xh5I1LkYBkUZywz9nf8POvhB/z/AHjz/wAN14j/APkGj/h518IP+f7x5/4brxH/APINAH44/wDBSD/gsB+0l/wVe/4J/eOvhHo37AXxw0Kx8aT21r/wkNlHqmsxWcun6rBNNH5SaTGHcS2ckDL5imN92eUKn9nv+CZXhPVfAX/BNv8AZ80LXdM1DRdb0X4a+HLDUNPv7d7a6sLiLS7ZJYZYnAeORHVlZGAKkEEAivAP+Cd//BRP4WeEP2Y0s7688aLcN4r8VXREPgPXrhNs3iLUpk+eOzZc7JFyM5U5VgGBA9v/AOHnXwg/5/vHn/huvEf/AMg0AfQFFfP/APw86+EH/P8AePP/AA3XiP8A+QaP+HnXwg/5/vHn/huvEf8A8g0AfQFFfP8A/wAPOvhB/wA/3jz/AMN14j/+QaP+HnXwg/5/vHn/AIbrxH/8g0AfQFFfP/8Aw86+EH/P948/8N14j/8AkGj/AIedfCD/AJ/vHn/huvEf/wAg0AfQFFfP/wDw86+EH/P948/8N14j/wDkGj/h518IP+f7x5/4brxH/wDINAB/wUN/5En4Y/8AZVfCX/p1gr6Ar4u/ah/bG8E/tEv8L/Dng+Pxxqmrf8LM8MXrRyeBtbs44oIdTheWV5Z7RI0REBYszAAAmvtGgAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACvn/AP4Jp/8AJuviP/sqvxH/APU312voCvn/AP4Jp/8AJuviP/sqvxH/APU312gD6AooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooA+f/8AgmJz+x/p7f8APTxN4of8/EWpH+tfQFeV/sW/BzWPgH+z1p/hjXWtG1O11TV7yQ20hkjKXWqXd1HgkA58uZM8cHI7Zr1SgAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAK8P8A+CfPhPVfBfwG1+z1jTNQ0m8m+JXj6/jgvLd4JHt7nxjrNxbzBWAJjlglilRxw8ciMpKsCfcKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigD/9k=)**

**For starting a test**

**![Diagram

Description automatically generated](data:image/jpeg;base64,/9j/4AAQSkZJRgABAQEAYABgAAD/4RFORXhpZgAATU0AKgAAAAgACQE+AAUAAAACAAAIhgE/AAUAAAAGAAAIlgMBAAUAAAABAAAIxgMDAAEAAAABAAAAAFEQAAEAAAABAQAAAFERAAQAAAABAAAOw1ESAAQAAAABAAAOw4dpAAQAAAABAAAIzuocAAcAAAgMAAAAegAAAAAc6gAAAAgAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAeiYAAYagAACAhAABhqAAAPoAAAGGoAAAgOgAAYagAAB1MAABhqAAAOpgAAGGoAAAOpgAAYagAAAXcAABhqAAAYagAACxjwAFkAMAAgAAABQAABEckAQAAgAAABQAABEwkpEAAgAAAAMwMAAAkpIAAgAAAAMwMAAA6hwABwAACAwAAAkQAAAAABzqAAAACAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAMjAyMjowNTozMCAyMzo0NDoyNAAyMDIyOjA1OjMwIDIzOjQ0OjI0AAAA/+EJnGh0dHA6Ly9ucy5hZG9iZS5jb20veGFwLzEuMC8APD94cGFja2V0IGJlZ2luPSfvu78nIGlkPSdXNU0wTXBDZWhpSHpyZVN6TlRjemtjOWQnPz4NCjx4OnhtcG1ldGEgeG1sbnM6eD0iYWRvYmU6bnM6bWV0YS8iPjxyZGY6UkRGIHhtbG5zOnJkZj0iaHR0cDovL3d3dy53My5vcmcvMTk5OS8wMi8yMi1yZGYtc3ludGF4LW5zIyI+PHJkZjpEZXNjcmlwdGlvbiByZGY6YWJvdXQ9InV1aWQ6ZmFmNWJkZDUtYmEzZC0xMWRhLWFkMzEtZDMzZDc1MTgyZjFiIiB4bWxuczp4bXA9Imh0dHA6Ly9ucy5hZG9iZS5jb20veGFwLzEuMC8iPjx4bXA6Q3JlYXRlRGF0ZT4yMDIyLTA1LTMwVDIzOjQ0OjI0PC94bXA6Q3JlYXRlRGF0ZT48L3JkZjpEZXNjcmlwdGlvbj48L3JkZjpSREY+PC94OnhtcG1ldGE+DQogICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgCiAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAKICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgIAogICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgCiAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAKICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgIAogICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgCiAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAKICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgIAogICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgCiAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAKICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgIAogICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgCiAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAKICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgIAogICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgCiAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAKICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgIAogICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgCiAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAKICAgICAgICAgICAgICAgICAgICAgICAgICAgIDw/eHBhY2tldCBlbmQ9J3cnPz7/2wBDAAIBAQIBAQICAgICAgICAwUDAwMDAwYEBAMFBwYHBwcGBwcICQsJCAgKCAcHCg0KCgsMDAwMBwkODw0MDgsMDAz/2wBDAQICAgMDAwYDAwYMCAcIDAwMDAwMDAwMDAwMDAwMDAwMDAwMDAwMDAwMDAwMDAwMDAwMDAwMDAwMDAwMDAwMDAz/wAARCAL9AycDASIAAhEBAxEB/8QAHwAAAQUBAQEBAQEAAAAAAAAAAAECAwQFBgcICQoL/8QAtRAAAgEDAwIEAwUFBAQAAAF9AQIDAAQRBRIhMUEGE1FhByJxFDKBkaEII0KxwRVS0fAkM2JyggkKFhcYGRolJicoKSo0NTY3ODk6Q0RFRkdISUpTVFVWV1hZWmNkZWZnaGlqc3R1dnd4eXqDhIWGh4iJipKTlJWWl5iZmqKjpKWmp6ipqrKztLW2t7i5usLDxMXGx8jJytLT1NXW19jZ2uHi4+Tl5ufo6erx8vP09fb3+Pn6/8QAHwEAAwEBAQEBAQEBAQAAAAAAAAECAwQFBgcICQoL/8QAtREAAgECBAQDBAcFBAQAAQJ3AAECAxEEBSExBhJBUQdhcRMiMoEIFEKRobHBCSMzUvAVYnLRChYkNOEl8RcYGRomJygpKjU2Nzg5OkNERUZHSElKU1RVVldYWVpjZGVmZ2hpanN0dXZ3eHl6goOEhYaHiImKkpOUlZaXmJmaoqOkpaanqKmqsrO0tba3uLm6wsPExcbHyMnK0tPU1dbX2Nna4uPk5ebn6Onq8vP09fb3+Pn6/9oADAMBAAIRAxEAPwD9/KKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigArhfjp+0r4I/Zt0nT7vxlrseltrE5tdNs4rea91DVJgu5o7a0gR57hwoLFYo2IUEnA5ruq+XfHfjzw58Bf+Cltx4m+JGoafoOjeLvAmnaB4K13VZVg0+1vYb7UJtUsBO+I4bi4SXTJFVmDTrZkKD9nNAHs3wK/aZ8D/tKabqVx4N12PU5NFnW21OyntZrHUdKlZdypc2lwkdxAzL8yiWNSw5GRXeV8t+EvH3hv4+f8FLNL8QfDfUNP1/TfBvgfVNE8ba7pUq3Gny3FxeafNpunNOhMc1xCIr+bYCWt0nO4L9pG76koAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKAPD/2jvHPibxP8ffAvwf8ADPiTUPAUnjLw/rnim+8UaZbWl3qdnb6Vc6Tb/ZLWO8hmtUknl1eFmnmhmCw200axCSdLi2w/EX7CXjTxfotxpurftRfHLVNOul2T2t3oPgWeGZeuGRvDpVh7EVc+I3/KU34N/wDZKvHn/p38GV7B8J/iloPxx+Fnhnxt4Wvv7U8M+MNKtdb0i88mSD7XZ3MKTQS+XIqyJujdW2uqsM4IByKAPEfDf7CHjPwbotvpuj/tQfHLStOtV2w2tnoHgWCGEdcKi+HQqjPoK3v2cfHPibwx8ffHXwf8TeJNQ8eyeDfD+h+KbHxRqdtaWmp3lvqtzq1v9kuo7OGG1eSCXSJmWeGGENDcwxtEZIHuLn1D4sfFLQfgd8LPE3jbxTff2X4Z8H6Vda3q955Mk/2SztoXmnl8uNWkfbGjNtRWY4wATgV4/wDDn/lKb8ZP+yVeA/8A07+M6APoCiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigD5P/ax/aF8A/s1/8FJPgnrvxG8ceD/AGiXfw18dWEGoeJNZttKtZrhtU8IOsKyzuiNIUjkYIDkiNjjCnHYf8Enf+UWX7NP/AGSrwv8A+mi1r6Ar5/8A+CTv/KLL9mn/ALJV4X/9NFrQB5h+0L8a9V/aU/4N4vHHxG1230+01vx9+zrf+JNQgsI3jtYbi88NSXEqRK7O6xh5GChnYgAZYnk7/wCyd+0L4B/aU/4KSfGzXfhz448H+P8ARLT4a+BbCfUPDes22q2sNwuqeL3aFpYHdFkCSRsUJyBIpxhhnzD/AJ1Zf+7Vf/dRr7/oAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiuV+O3xc0/wDZ/wDgf4y8eatb3l3pfgnQ73X7yC0VWuJobW3ed0jDFVLlYyAGYDJGSBzXktj+2J8TtRsobiH9lr4vNDOiyIf+Eh8JDKkZH/MXoA+hKK+f/wDhrf4pf9Gs/F7/AMKLwl/8uK5W5/4KX61Z/Fu38ATfAvxlF48vLU30Hht/HHgpdXmtwCTMtqda81owASWC4AB5oA+qqK+f/wDhrf4pf9Gs/F7/AMKLwl/8uKP+Gt/il/0az8Xv/Ci8Jf8Ay4oA+gKK+f8A/hrf4pf9Gs/F7/wovCX/AMuKP+Gt/il/0az8Xv8AwovCX/y4oA+gKK+f/wDhrf4pf9Gs/F7/AMKLwl/8uKP+Gt/il/0az8Xv/Ci8Jf8Ay4oA+gKK+f8A/hrf4pf9Gs/F7/wovCX/AMuKj0v9uHxFp/xU8DeGfGHwL+JXgOD4gaxJoWnatqWqaBeWkd2tjd3wSRbPUZ5gGispsMIyNwAJGaAPoSiiigAooooAKKKKACiiigAorzv9qH9oaH9mL4VL4ml8P634qmuNY0vQrLSdJe2S7vbvUL+Cxt0VriWKFR51wmWeRQFyc1wf/DW/xS/6NZ+L3/hReEv/AJcUAfQFFfP/APw1v8Uv+jWfi9/4UXhL/wCXFH/DW/xS/wCjWfi9/wCFF4S/+XFAH0BRXz//AMNb/FL/AKNZ+L3/AIUXhL/5cUf8Nb/FL/o1n4vf+FF4S/8AlxQB9AUV8/8A/DW/xS/6NZ+L3/hReEv/AJcUf8Nb/FL/AKNZ+L3/AIUXhL/5cUAfQFFfP/8Aw1v8Uv8Ao1n4vf8AhReEv/lxVPUP27vFHg3xD4Zt/GH7P/xQ8H6V4m16x8Ox6teat4dure1uLyZYITIlrqcs20uwBKRtjrigD6MooooAKKKKACiiigAooqvq2opo+lXV5IrNHaxPMwX7xCgk49+KALFFfMfww/b/APHXxj+Gnh3xd4e/Zi+MF7oHirTLbWNMuG13wrEZ7a4iWaJyj6uGXcjqdrAEZwQDW5/w1v8AFL/o1n4vf+FF4S/+XFAH0BRXz/8A8Nb/ABS/6NZ+L3/hReEv/lxR/wANb/FL/o1n4vf+FF4S/wDlxQB9AUV8/wD/AA1v8Uv+jWfi9/4UXhL/AOXFH/DW/wAUv+jWfi9/4UXhL/5cUAfQFFfP/wDw1v8AFL/o1n4vf+FF4S/+XFH/AA1v8Uv+jWfi9/4UXhL/AOXFAH0BRXzn4h/bV+JHhXQL7VL79l34vQ2Wm28l1cSDxB4TbZGilmOBq5JwAeBzXtnwl+I1n8YfhX4Z8XafDc2+n+KdJtdXtorgKJooriFJUVwpI3BXAOCRnOCaAOgooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKK+f/2l/ih8VP8Ahqf4c/DP4Z698P8Awv8A8JR4V8R+J9S1LxP4Wu/EH/INu9CtooIYrfUbHZv/ALWkZnZ3/wBUgCjJNAH0BRXz/wD8K5/am/6LJ+z/AP8Ahm9X/wDmno/4Vz+1N/0WT9n/AP8ADN6v/wDNPQB9AV8YfsRfF34tfs1/sX/CH4c67+yt8cLvW/AHgrRvDeoT2Gt+CpLWa4s7GG3leJn19HaMvGxUsikgjKg8D0//AIVz+1N/0WT9n/8A8M3q/wD809H/AArn9qb/AKLJ+z//AOGb1f8A+aegD5g+xfG7/hy//wAM5/8ADLvxg/4Tb/hSv/CuPt39veDf7K/tH+wv7O83zP7d837P53zbvK37Odmflr9H6+f/APhXP7U3/RZP2f8A/wAM3q//AM09H/Cuf2pv+iyfs/8A/hm9X/8AmnoA+gKK+f8A/hXP7U3/AEWT9n//AMM3q/8A809H/Cuf2pv+iyfs/wD/AIZvV/8A5p6APoCivm/4b/Ej40eAv20PCvw5+I3ir4X+MNE8YeCvEHiSCfw34KvvD11YXGmX2h26ozT6tfJLHImrSEgIhUwr8xBIr6QoAKKKKACiiigAooooAKKKKACiiigDxL/gpd/yji/aA/7Jt4i/9NdzXrfgz/kT9J/684f/AEAV5J/wUu/5RxftAf8AZNvEX/prua9b8Gf8ifpP/XnD/wCgCgD5v/4Kj+KLHwto3wFa+8N6L4k+3fGzwnZW66k1wBps0l06peQ+TLH+/i5KCTfHk/NG44r5j/Yzl+Lnw1/ad/bq+Juq6b8OPiLq/gvXZ5o9L0Xwxd2+va3qFr4asJLG0s7mS7m8mBoGEJiMcjtLI7Kyq3lj7h/a8/ZVX9quw+HMDa6dB/4V/wCPtG8chhZ/avtx0+Yy/Zfvp5fmZx5nzbeu1ulYfw4/Y11b4S61+0BrHh7x5NpmufGzxAPENjfJo8UreF510u0sEAjld0usNaeb8yoCH2Y43kA+Kv2lf2xfi1+1B/wRQ+PnjrRfil8CdTns/CjXMsng7T9Tgv8AQFNtM19p1xHJe+bbX0Z8kRzPt5Em62Hy59l+Kn7UX7S3wPuP2cvhzp4+Dfi74hfGW61azn1SXStR03SdKt7TT0u47gxG8mmkZEEhdBJ++IVVMOS43bf/AIJLXfxF0b4+XHxT+I1v4q8WfH3wfD4J1PUvD3hePw7aWFnBHdLFMLbz7gzXQa6djLLK2VSNAqKMHr/Bn7B/jO4+IHwD8WePvipZ+MvEXwPuNZf7RaeFF0mPXIb7TjYRoYxcyCFolO9ny/mNkBYxjAB86/H/AP4LBeNvhp8ZfHnw/h8f/sr+DfEnwV0LTW8SJ451iXTG8ca1cWC3s1ro8LXaSW1sqvGonm+0kPMF2NsZj6X8Xf8Agoj4y8Sfs3fDH4reB/G37OPwn8JfELwha+JbY/FjVp47m8u54RMLCNUnto0VFZA0/mSncxxDgAt2HxR/4J4+MLf9pnxp8TPhL8UtH8A3XxMjsm8VaXrvgmHxNaXV1aW4tYbu2Jubd7eY26xowLSRt5asUzkmD4o/8E3/ABV4o/aM0P4o+Hfippuk+LIvAlr4C1q71fwTa6w1xBDPJOb2wXzYo7C6d5pC37uaA4jBhIQZAPOl/wCCo3xO+N/w4/ZA1D4W+FfA9rrH7TmnX9xexeJJbmS18PPbacLuSRGhZGmWNll+QgGYKi74dxdeM1n/AIKZftReHfgh8efGF14T+CLw/ss61ead4uKNqQ/4TZLWGG9l/s+Pzc6cRY3ETBp3uw0rFdoVdx93+AP/AASxh+A+ifsr2MPjeXUo/wBmOy1WyjZ9JEbeIhe2Elnk/vj9nKb9/HmbsY+XORe8U/8ABM9fEvwE/aq8D/8ACaND/wANN6pqWpm9/snd/wAI39s0i003Z5fnD7Ts+y+bndFu8zbgbdxAPpnw1r0Hirw7p+qWu/7LqVtHdQ7xhtjqGXI9cEV4Z+2r/wAlm/Zh/wCyqv8A+ot4ir2zwT4b/wCEN8GaRo4m+0DSrKGzEpXb5vloqbsZOM4zjJxXg/7eGoyab8YP2WWjCsZfi6sJ3Ds3hjxCD+PNAH0ZRRRQAUUUUAFFFFABRRRQB8//APBSH/kingv/ALKr4C/9SvS6+gK+dP8AgprfvZfBr4fqoU/aPi74BibI6D/hKdNPHvwK+i6ACivL/wBp39p2P9muDwXDD4L8YePtb8f+ID4b0fR/DbadHdTXC6dfai7s9/d2tuka2+n3BJMuSQoCktxx/iL9vez0H4dNqF14N8QaB4w0/wAV+FvDeseDvENxa22q6RFr2uWmlW18XtZLq2ntytzJNHJbyyxSPaz25kjnhuEgAPoCiiigAooooAK+f/8Agob/AMiT8Mf+yq+Ev/TrBX0BXzl/wUt1KTSvh38LZY1Vmb4veC4TuHGJNbtUP44Y496APo2iiigAooooAKKKKACsvxz/AMiTrH/XjN/6LatSsD4rXz6X8LvEl1GFaS30q6lUMPlJWFiM/lQB5n/wTW/5Rz/AH/snHh3/ANNlvXtdeIf8Ey5TP/wTd/Z9dsbn+Gvhxjj30u2r2+gAor5v0D/gpDp+qT65q198LfihoPw08N+INX8Pan8Qr9tFOgWL6ZqNxpt1dSxw6jJqEVmt1ayK1xJZrHDGDPMYbdJJk+kKACiiigAorx+z/bF0HSLH4/at4ph/4Rvwz+z/AKq9pq+qb5Lzz7OLw9pmuT3fkxx+YuyPUGj8pBIzfZ9wJLhF9goA5L4+/wDJCfGv/YBvv/SeSua/Ya/5Mn+D3/YkaL/6QQV0vx9/5IT41/7AN9/6TyVxX/BPDVZNc/4J/wDwMvplRZbz4faBO4QYUM2m27HGc8c0AexUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFfP/AMRv+Upvwb/7JV48/wDTv4Mr6Ar5/wDiN/ylN+Df/ZKvHn/p38GUAfQFFFFABRRRQAUUUUAFFFFAHz/8Rv8AlKb8G/8AslXjz/07+DK+gK+f/iN/ylN+Df8A2Srx5/6d/BlfQFABRRRQAUUUUAFFFFABRRRQAUUUUAeJf8FLv+UcX7QH/ZNvEX/prua9b8Gf8ifpP/XnD/6AK8k/4KXf8o4v2gP+ybeIv/TXc1634M/5E/Sf+vOH/wBAFAGlXD/tC/tJ+BP2UPhnceMPiL4n0vwn4ctpUtzd3rn99NIcRwxIoLyyuQdscas7YOAcGu4r4i/b8azm/wCCtP7Edv4kWNvCrXPi+azW5H+iHX0022+wFs/L5wiN6Yc8787fmxQB7l+zN/wUS+Dv7X3i/VPDvgPxh9u8S6PbLfXei6lpN9ouqR2zNtFwLW+hhmaHcQvmKhTLAZyRnpf2UP2nPD/7YvwH0f4ieF7XVrPRNanvbeCHU4o4rpWtbyezk3LG7qAZIHK4Y5UqTg5A+af27Y7O5/4K5fsUrovl/wDCaQ3niuW/8n/WJoH9jOs/n4/5Ym6NoE38eZjbyDXxP8BfD/ir9nH/AII9+F/2hvCfxl+Iy+KvCnj2SDTvCUWtBPDN1bT+MJbGfSZdOQCOd5knlk82TdOsjqVdEVVAB+w/hr45+F/F/wAYPFHgLT9Rkn8VeDbSyvtYszZzxraw3glNswmZBFJv8mTiN2K7fmC5Getr8uv+Cg/7aPxN/Z0+JP7bV14T8QeITN4d8OfDKw0CFJ1ni8NyavqGoWV3eWsE7i3jnKOrbmKo0kUJkO1eC1+I3x6/Yz0P4y+MvDfhD9oq3+G/hz4Pa5r5Hxi8TaZ4iuIPE9iiy2ctq8GoXkwhliM5mh+SIGFCirkggH6f6jqEOkafPdXUqQ21rG0ssjnCxooyzH2ABNZPw0+JOg/GP4e6L4s8L6pa634c8R2UWo6ZqFs26G8t5VDxyIf7rKQR9a+O/g5+xKLj9jyfxBq3x3+O3jS8+Ifw6NzqxuvHVz9mv7maGC6+3WQjKvY7WBRUtHjjMU7K6vwRs/8ABBf4Oaf8L/8Aglr8GNRsdY8XapJ4s8GaPqdzHrPiG81S3sZDZx5itIp5HS0hGTiGEIg9OBQB9j181/8ABQD/AJK7+yr/ANlij/8AUa8QV9KV81/8FAP+Su/sq/8AZYo//Ua8QUAfSlFFFABRRRQAUUUUAFFFFAHzb/wVB/5I78Of+yw+Af8A1J9Or6Sr5t/4Kg/8kd+HP/ZYfAP/AKk+nV9JUAfL/wDwUa07xVq/xP8A2XbfwTrPh/w/4mk+Kt19jv8AW9Gm1iwt8eDPFJk8y1hurWSTdGHUbZ02sysdwUo3Aftufsu3ll+zrqGufEDxL/wlHj34ifED4YaBreseHYLrwvbW2mWvjfTfslpp8UV1Lc2nltfXk3nm6kuTPdyssyRpbQW/2/RQB+cH/BSP4T+Ff2SvhZ8X/Avwv8M+H/h74J8dfs1fFDXdb8PeHtOh0/SrvUdNh0aC0vBbRKsUVwIdTu45JY1V508hZjILW2EXqH7d/wAEfhf+zh+zV4Z8K23hX4X+G/A/irxqs3ijxB47s5dS8K2FwdNu5P7Z8TRPdW41iS4ntbW0EupXeWv7yxuGkluIYVf7PooA/KH4N6R4E8X/ALJXxY0jxN8RPg/oPwy8IfGqCPQri4+HdxY/B6e1k8JaVOkN1os175EejzXF5Pe28rX8Vrc6nJY3kMsrXMMU/X/G64t/iP8As8fAueN/hf8ACn9mr7J4jXxBb/EPSZ/F/wAPF1GO/totGAP26wR9DlRdTm0qe5ZNO8ptKCWsNw+mRw/pfRQB4f8A8E5PCtv4L/Y98M2Fj4v0/wAdaX9r1S40zV9M0OfRdJeym1O7mtYNMtJppjHpdvA8dvZGOaSF7SC3eF2haMnmv+CoH/JMvhX/ANlj8Df+n+zr6Vr5q/4Kgf8AJMvhX/2WPwN/6f7OgD6VooooAKKKKACiiigArmfjR/yR3xZ/2Brz/wBEPXTVzPxo/wCSO+LP+wNef+iHoA80/wCCY3/KNj9nr/smnhv/ANNdtXuNeHf8Exv+UbH7PX/ZNPDf/prtq9xoA/NDQfhprXhb9kvxx8SNd+IXjDxB8HdD+MHj3UfH/wANbu20qPQLnw1F411uPUpPOhs11J47ePdqU1q1xcLfR2lxYGB47wIlD/goR8Orz4gftMfFS1+JvxU+D/w3mvPs9p8G7jxb8PrrxF4qsrZtJtA934Plg1S2A1hNXa7PlWdrNqfnR6cZDJC2mRr+n1FAHwh8cLb4X+B/+Cl1lq2qXng/xr8Qtb8QaJbWXh69spbP4meGxIlpCt54dvPNjmuPDcYRpr60gi+z7Z/EMst1L5dzpz+f/tTfH7wb+zd/wSv/AGrPhH428Q6foPxS1W0+Kmo6b4SkYy6zq9lq+o65qNjfWlrGGlurNrS8jlluYVeG2EN2J3hazulh/S+igD4A/aT+E/8AwvH9lT/gph4Wj8M/8JhqGqaref2XpC6d/aE13qMfw68My2XkQbWL3C3SQvFsBcSpGV+YKa+n/wBir/hQX/CrNQ/4Zz/4U/8A8IT/AGrJ9u/4Vx/Z39lf2j5MPmeZ9h/dfaPJ+z7t3z7PKzxtr2CigDkvj7/yQnxr/wBgG+/9J5K4H/gmt/yjn+AP/ZOPDv8A6bLeu++Pv/JCfGv/AGAb7/0nkrgf+Ca3/KOf4A/9k48O/wDpst6APa6KKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACvn/4jf8AKU34N/8AZKvHn/p38GV9AV8//tL/AAv+Kn/DU/w5+Jnwz0H4f+KP+EX8K+I/DGpab4n8U3fh/wD5CV3oVzFPDLb6dfb9n9kyKyMif61CGOCKAPoCivn/AP4WP+1N/wBEb/Z//wDDyav/APMxR/wsf9qb/ojf7P8A/wCHk1f/AOZigD6Aor5//wCFj/tTf9Eb/Z//APDyav8A/MxVfV/iz+1Houk3V5N8GvgE0VpC8zhfjHq24qoJOP8AimOvFAH0RRXyx8Ef2n/2lvj18GPCPjrR/gp8DbXSfGmi2eu2UN58YdVS5iguoEnjWVV8NMocK4DBWYAg4JHNdP8A8LH/AGpv+iN/s/8A/h5NX/8AmYoA+gKK+f8A/hY/7U3/AERv9n//AMPJq/8A8zFH/Cx/2pv+iN/s/wD/AIeTV/8A5mKAD4jf8pTfg3/2Srx5/wCnfwZX0BXzf8N/hx8aPHv7aHhX4jfEbwr8L/B+ieD/AAV4g8NwQeG/Gt94hur+41O+0O4V2WfSbFIo400mQEh3LGZflABNfSFABRRRQAUUUUAFFFFABRRRQAUUUUAeJf8ABS7/AJRxftAf9k28Rf8Aprua9b8Gf8ifpP8A15w/+gCuN/a9+EupfH79k34oeBNHms7fV/GvhLVdBsZbx2S3inurOWCNpGVWYIGkBYqrEDOATxXnWi+P/wBqDSNHtLT/AIUz8EZPssKQ7v8Ahb2pDdtUDOP+Ed74oA+ia4H9pD9l74f/ALXfw2fwj8SPC+m+LPD7XEd5Hb3QZXtbiPPlzwyoVkhmXJxJGyuAxAOCa86uPip+1FFHuT4I/BKVv7o+MGoj+fh2oP8Ahbv7VH/RCPgr/wCHjv8A/wCZ6gDo/wBmP/gnv8H/ANjzxHqut+AfB66b4g1yBbS+1nUNUvdZ1W4gU7lgN3ezTTiEMAfLDhMgHGQK47wN/wAEdv2bfht8QND8TaL8MbGz1Tw5qQ1mxQ6rfy2a6grMyX0lo85t5rpCx23EkbSoAoVgFUC9/wALd/ao/wCiEfBX/wAPHf8A/wAz1H/C3f2qP+iEfBX/AMPHf/8AzPUAc/8ABX9hbXPFHxz/AGjPF/xs0/wBrmk/G+10nw5H4a01p7+xGjabHeJE109xFGWuJvtrs6Im2PYoV2PzV33wD/4J3/CP9mjU9QvPCnhzUvO1TTX0af8AtnxHqevIti7Kz2saX9xOsULFEzHGFU7QCMCsH/hbv7VH/RCPgr/4eO//APmerkPgB+2L+0n+0d8C/BvxB0L4B/CODRfHGi2evWEd58X72O4SC5hSaMSKvh9lDhXGQGIBzyetAHof7NH/AATS+CP7H/i641z4e+CE0PUp7GTTI3l1W+1COwtJJEkktrWK5mkjtYWeOMmOBY0OxcjgY6b9lz9jP4b/ALF3hnUtF+Gfh+bw1o+qXP2qSx/tS8vLaBucJBHcSyLbxDccRQhIwSSFGa4X/hbv7VH/AEQj4K/+Hjv/AP5nqP8Ahbv7VH/RCPgr/wCHjv8A/wCZ6gD6Kr5r/wCCgH/JXf2Vf+yxR/8AqNeIKtf8Ld/ao/6IR8Ff/Dx3/wD8z1cn4y8BftCftH/Gr4M3fi/4c/CvwT4b+G/jT/hLL680z4h3muXdwq6VqVisMdu+kWq5L3ytuMowIzwc8AH1tRRRQAUUUUAFFFFABRRRQB82/wDBUH/kjvw5/wCyw+Af/Un06vpKvEf2/vgp4u+OfwR0ez8C2+g33ibw34y8OeLLaz1nUZNOs79dM1e1vpIGuI4J2iLpAyhhE+CRkYrD/wCFu/tUf9EI+Cv/AIeO/wD/AJnqAPoqivnX/hbv7VH/AEQj4K/+Hjv/AP5nqP8Ahbv7VH/RCPgr/wCHjv8A/wCZ6gD6Kor51/4W7+1R/wBEI+Cv/h47/wD+Z6uR+JH7Yv7Sfwu8Z/D/AEPUPgH8I5Lz4ka9L4d0xoPi/etHFcR6Xf6mzSk+HwVTyNOnUFQx3tGMYJZQD64or51/4W7+1R/0Qj4K/wDh47//AOZ6j/hbv7VH/RCPgr/4eO//APmeoA+iq+av+CoH/JMvhX/2WPwN/wCn+zq3/wALd/ao/wCiEfBX/wAPHf8A/wAz1cP8bPBH7SX7Udz4B0XX/hj8I/B+h+H/AB54e8VahqVl8S73VrlLfTtSgu5Ejt20WBXd1iKjMqgEjJoA+wqKKKACiiigAooooAK5n40f8kd8Wf8AYGvP/RD101ZPj/w/L4s8Ca1pUDxxzalYT2kbyZ2q0kbKCcZOAT2oA8k/4Jjf8o2P2ev+yaeG/wD0121e418d/sw237VP7OP7NXw8+Hh+DXwV1g+A/DOm+HTqA+Ld/b/bvsdrHb+d5f8AYDbN/l7tu5tucZOM13X/AAt39qj/AKIR8Ff/AA8d/wD/ADPUAfRVFfOv/C3f2qP+iEfBX/w8d/8A/M9R/wALd/ao/wCiEfBX/wAPHf8A/wAz1AH0VRXyz8S/2mv2nPhX8OPEHijUvgL8HZNP8N6bc6pdLB8Yb5pWigiaVwoPh8AttU4BIGe4qx4K/aI/ag8d+DdJ1yz+AvwbjtNZsob6BZfjDfLIqSorqGA8PEBsMM4J5oA+nqK+df8Ahbv7VH/RCPgr/wCHjv8A/wCZ6j/hbv7VH/RCPgr/AOHjv/8A5nqAPXfj7/yQnxr/ANgG+/8ASeSuB/4Jrf8AKOf4A/8AZOPDv/pst64nx/41/ao8ceBNb0X/AIUf8FbX+2LCex87/hcF+/lebGybtv8Awj4zjdnGRnHUV67+yD8KNS+A37Jnwv8AA2tSWc2seC/COk6FfyWjtJbvPa2cUEhjZlVmQshIJVSRjIHSgD0SiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACsH4pz/Zvhj4jk/556Xct+UTVvVy3xyn+zfBTxhJ/zz0S9b8oHoA4b/gnhD9m/YA+Bsf/ADz+H2gL+Wm29exV5T+wfD9m/Yd+DMf/ADz8C6Iv5afBXq1ABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAM20ZPQV4B/wSgGP+CW/wCzbnq3wu8MufqdKtj/AFr3bWZ/s2j3Un/POF2/JTXiX/BLaH7N/wAEyv2c4/8Ann8MPDS/lpVtQB7tRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFfP/7X/wA/7TH7Ka/3fiTqMn5eDfEi/wDs1fQFfP8A+1p8/wC1T+y0v93x1qsn5eFNcX/2agD6AooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKAPLf25J/s37FHxhk/55+CNab8rCaul+AUP2b4E+Co/+eeg2K/lbx1x3/BQOf7N+wX8bpP+efgHXW/LTp67z4Qw/ZvhN4Xj/wCeekWi/lClAHRUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFfD/APwTz/Ya8FfGz9gX4I+MvFGtfGDVfEvizwFoes6tet8WfFUTXl3cafBLNKVTUVRd0js2FUKM4AA4r7gr5/8A+CT/APyi3/Zu/wCyX+Gv/TVbUAH/AA7M+Fv/AD9fF7/w7vi3/wCWVH/Dsz4W/wDP18Xv/Du+Lf8A5ZV9AUUAfP8A/wAOzPhb/wA/Xxe/8O74t/8AllR/w7M+Fv8Az9fF7/w7vi3/AOWVfQFFAHz/AP8ADsz4W/8AP18Xv/Du+Lf/AJZV4X+01+yn4MHjS1+EvwpuvilefFTXrUXdzfXPxY8Wz6f4G01mKHVL1RqY3MSrrb22Q1xKh+7FHNIn0Z+1F+0nqngbXdK+Hfw7sbPxB8XvF8DTaZZXO5rHQbNW2S6vqJUhktImOFQEPcS7YoyCXePof2Zv2bNL/Zq8FXVnBfXviDxHr10dU8S+JNR2nUPEmoOoV7mYqAFAVVSOJAI4YkjjQKiAUAeaeDf+CV3w18L+E9N0268QfGzXLqxtkhn1G9+Lnihbm/kVQGmkEV+kYdzliERVBOFVRgDS/wCHZnwt/wCfr4vf+Hd8W/8Ayyr6AooA+f8A/h2Z8Lf+fr4vf+Hd8W//ACyo/wCHZnwt/wCfr4vf+Hd8W/8Ayyr6AooA+f8A/h2Z8Lf+fr4vf+Hd8W//ACyo/wCHZnwt/wCfr4vf+Hd8W/8Ayyr6AooA+f8A/h2Z8Lf+fr4vf+Hd8W//ACyrkf2gP+CcPwx0L4DeNr6G6+LPm2egX86eZ8WfFciblt5GGVbUSrDjkMCD0IIr6urz/wDawn+zfss/EqT/AJ5+FdUb8rSWgD5+/ZK/4Ju/DPWP2VPhleXN18VluLrwnpU0og+K3im3iDtZxE7Y49RVEXJOFRQoHAAAAr0H/h2Z8Lf+fr4vf+Hd8W//ACyr0D9k2H7N+yx8M4/+efhTS1/K0ir0CgD5/wD+HZnwt/5+vi9/4d3xb/8ALKj/AIdmfC3/AJ+vi9/4d3xb/wDLKvoCigD5/wD+HZnwt/5+vi9/4d3xb/8ALKj/AIdmfC3/AJ+vi9/4d3xb/wDLKvoCigD5/wD+HZnwt/5+vi9/4d3xb/8ALKj/AIdmfC3/AJ+vi9/4d3xb/wDLKvoCigD5/wD+HZnwt/5+vi9/4d3xb/8ALKj/AIdmfC3/AJ+vi9/4d3xb/wDLKvoCigD5/wD+HZnwt/5+vi9/4d3xb/8ALKj/AIdmfC3/AJ+vi9/4d3xb/wDLKvoCigD5/wD+HZnwt/5+vi9/4d3xb/8ALKj/AIdmfC3/AJ+vi9/4d3xb/wDLKvoCigD5/wD+HZnwt/5+vi9/4d3xb/8ALKj/AIdmfC3/AJ+vi9/4d3xb/wDLKvoCigD5/wD+HZnwt/5+vi9/4d3xb/8ALKj/AIdmfC3/AJ+vi9/4d3xb/wDLKvoCigD5/wD+HZnwt/5+vi9/4d3xb/8ALKj/AIdmfC3/AJ+vi9/4d3xb/wDLKvoCigD5/wD+HZnwt/5+vi9/4d3xb/8ALKj/AIdmfC3/AJ+vi9/4d3xb/wDLKvoCigD5t8Z/8E1/hdp/g/Vrhbr4ubobOaQZ+LnixhkITyDqWD+Neaf8E/P+Cc/w28TfsF/BHUry6+Ki3moeAdCuZxbfFPxRawCR9OgZtkMWoLHGuScJGqqowFAAAr69+LE/2b4W+JZP+eelXTflC1ef/wDBPWH7N+wJ8Do/+efw/wBBX8tOt6AOf/4dmfC3/n6+L3/h3fFv/wAsqP8Ah2Z8Lf8An6+L3/h3fFv/AMsq+gKKAPn/AP4dmfC3/n6+L3/h3fFv/wAsqP8Ah2Z8Lf8An6+L3/h3fFv/AMsq+gKKAPn/AP4dmfC3/n6+L3/h3fFv/wAsqP8Ah2Z8Lf8An6+L3/h3fFv/AMsq+gKKAPn/AP4dmfC3/n6+L3/h3fFv/wAsqP8Ah2Z8Lf8An6+L3/h3fFv/AMsq+gKKAPn/AP4dmfC3/n6+L3/h3fFv/wAsqP8Ah2Z8Lf8An6+L3/h3fFv/AMsq+gKKAPn/AP4dmfC3/n6+L3/h3fFv/wAsqP8Ah2Z8Lf8An6+L3/h3fFv/AMsq+gKKAPn/AP4dmfC3/n6+L3/h3fFv/wAsqP8Ah2Z8Lf8An6+L3/h3fFv/AMsq+gKKAPn/AP4dmfC3/n6+L3/h3fFv/wAsqP8Ah2Z8Lf8An6+L3/h3fFv/AMsq+gKKAPn/AP4dmfC3/n6+L3/h3fFv/wAsq8Q/aT/4J5fDfSP2o/2ddPguvikYNW8S6slyZfil4nmkCpoGouPLkfUC8LbguWjKsV3KSVZlP0/8a/23fgv+zX4qt9C+I3xe+F/gDW7u0W/g0/xJ4qsdKuprdndFmWKeVHaMvHIocDBMbDOVOPmD9or/AIKbfs269+1j+z1qFn+0H8D7zTdD1rWrjULqHx1pckNgr6LdwxtK4n2xhnkCAsRliAOTigD2/wD4dmfC3/n6+L3/AId3xb/8sqP+HZnwt/5+vi9/4d3xb/8ALKvYPhb8WfCvxx8CWPinwT4m8P8AjDwzqnmfY9X0TUYdQsLvy5Gik8ueFmjfbIjodpOGRgeQRXQUAfP/APw7M+Fv/P18Xv8Aw7vi3/5ZUf8ADsz4W/8AP18Xv/Du+Lf/AJZV9AUUAfP/APw7M+Fv/P18Xv8Aw7vi3/5ZUf8ADsz4W/8AP18Xv/Du+Lf/AJZV9AUUAfP/APw7M+Fv/P18Xv8Aw7vi3/5ZUf8ADsz4W/8AP18Xv/Du+Lf/AJZV9AUUAfP/APw7M+Fv/P18Xv8Aw7vi3/5ZUf8ADsz4W/8AP18Xv/Du+Lf/AJZV9AUUAfP/APw7M+Fv/P18Xv8Aw7vi3/5ZUf8ADsz4W/8AP18Xv/Du+Lf/AJZV9AUUAfP/APw7M+Fv/P18Xv8Aw7vi3/5ZUf8ADsz4W/8AP18Xv/Du+Lf/AJZV9AUUAfP/APw7M+Fv/P18Xv8Aw7vi3/5ZUf8ADsz4W/8AP18Xv/Du+Lf/AJZV9AUUAfEf7f8A/wAE8fhr4M/YO+NmsWd18VDdaT4C128hFz8VPFF1CXj06d13xS6g0ci5AyjqysMgggkV6T4J/wCCZ3wvbwZpBe6+Le42UJbb8W/FirnYvQDUgAPYDArf/wCCoU/2b/gmh+0RJ/zz+GXiRvy0q5r2jw/D9m0Gxj/5528a/kooA8L/AOHZnwt/5+vi9/4d3xb/APLKj/h2Z8Lf+fr4vf8Ah3fFv/yyr6AooA+f/wDh2Z8Lf+fr4vf+Hd8W/wDyyo/4dmfC3/n6+L3/AId3xb/8sq+gKKAPn/8A4dmfC3/n6+L3/h3fFv8A8sqP+HZnwt/5+vi9/wCHd8W//LKvoCigD5P8E/A7Sf2af+Ck/wAO9F8K6t49/sfxR8NPF97qVhrXjbWdetri4tNU8LJbTCO/up1SSNby5UMgU4mYEkV9YV8//Eb/AJSm/Bv/ALJV48/9O/g2voCgAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAr5//wCCT/8Ayi3/AGbv+yX+Gv8A01W1fQFfP/8AwSf/AOUW/wCzd/2S/wANf+mq2oA+gKKKKACvI/2pf2mpvgyuj+F/CelReLPip40MkPhnw+ZTHG2zb5t9eSAEwWFvvVpZcEkskaB5ZY0a3+1F+01bfs8+H9LtdP0ubxZ4+8XXDad4T8L2kojudcuwu5izkEQ20K/vJ7hhsijBPzMUR6X7Lf7M1x8Hn1jxZ4v1SHxZ8VvGnlyeJNeWIxwqqbjDp9lGxJgsLfewjjzlizyyFpZHYgFv9lv9mWH9nzQtUvtU1abxb8QvGE6X/izxRcwiOfWblV2oiICRBaQqTHBbqSsSd2dpJH9ToooAKKKKACiiigAooooAK81/bPn+zfsefFiT/nn4N1dvyspq9Kr+Yv8A4J1/sqftMf8ABTn/AIJlfF/43ap+3F8dvD2m+A5tZ0q78L3Orarq0OtQ2mlW966vM2pRqqyrcmIoYnACkndu2gA/o/8A2bIfs37OvgGP/nn4c05fyto67Wv52Pin+zz+0X/wSz/bi/YN07VP2xvjV8UPDfxu8daVbXeh3Oranp9jZWkF/o6vaPE2oTpcRSR3xjKFUXbGQVYNgf0T0AFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFflj/wVy/4K5ftR/s1/wDBUb4d/s3fs3fDv4X+Ptb8f+Ck8SWlp4kimjuprhZtUM6LOb+1t0jW30/eA/JIYBiWVR+p1fkD+2R/yuSfsnf9kqvv/SbxXQBifEr9sb/gsDJ8OtfXWP2V/gLZ6S2m3AvZ4tWti8MHlN5jqB4gbkLkj5TyOh6V9E/8Gx37e3jD9v8A/wCCbH9reMtN8NaZcfDnX/8AhA9NXRbeeGOaxstL014pJhLLKWnJnfcylVIC4Rec/bX7S0/2b9nL4gSf88/Deot+VrJX5b/8GVP/ACiy8ff9lV1H/wBNGj0Afr9RRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAfiD/wAFbP2XPAn7aX/B1f8As1/DP4maH/wkngnxL8Kpv7S037bcWf2nyB4muYv3tvJHKu2aGNvlcZ24OQSDQ/4LMf8ABBr9mH9lv4Of2l8LvhFYaXrC+EvF+sO154t1t41On6JNdxzDzLibMkLL5qRlQkrokchCMxHp/wC2R/yuSfsnf9kqvv8A0m8V17//AMF6Pn+D94v934UfE6T8vDMq/wDs1AHkH/BuH4g+Ptj/AMEY/g3F4J8JfB/U/DK/239judb8W6jY38v/ABPNQMnmQw6bNGuJN4G2RsqFJwSVH2hoX7Rfxm8H/tF/D3wb8RPBXwxsdL+IEmoQQ3vhzxVfahcWj2tm9zlop7CBSrbAuQ+QWHBrw7/g1x/5QUfAz/uP/wDqQanXv/x+/wBK/b6/Z6t/+eNn4ovcf7tpaRZ/8j/rQB9AUV4f4a/4KKfCvxZ8QpPDlrqHjCKSLxBc+FW1e88Da7ZeHTqkF7JYPaDWJrNNOaQ3sbWqAXBEtwUijLyOit6B8d/jv4Z/Zr+Gd14u8XXWoWmiWl3ZWBNhpV3qt1NcXl3DZ2sMVraRS3E0ktxcQxqkcbEmQcYyQAdhRXn/AMC/2nfCP7RX9qR+HZvEFrqGi+U19pfiHw3qXhzVbeKbeIbg2WowQXP2eVop0jnEflSPbzors0Mir2Gs+LNL8OajpNnqGpafY3mvXbWGmQXFwkUmo3CwS3DQwqxBkkEEE8pRckRwyNjajEAGhRRWfbeLNLvPFV5oUOpafLrem2kF/d6elwjXVrbzvMkE0kQO9Y5HtrhUcgBjBKASUbABoUUUUAFFFFABRRRQAV8gf8FW/wDgtX8LP+CPn/CBf8LM0D4ga5/wsT+0P7N/4RixtLryPsX2XzfO+0XMG3P2uPbt3Z2vnbgZ+v6/IH/g47/5Sm/8Ex/+yqv/AOnfw3QB5j+2z/wd3/s3ftH/ALGfxc+Heg+Cfjhaa5498F6z4d06e/0fS47WG5vLGa3ieVk1F3WMPIpYqjEAHCk8H9a/2Bv20vCv/BQ39krwl8YPBOn+INL8L+Lhdiytdbghgv4vst5PZv5iQyyxjMlu5G2RsqVJwcgct/wV6n8j/glN+0m3r8MfES/nptwP614V/wAGuP8Aygo+Bn/cf/8AUg1OgD7/AKKKKACiiigAooooA+f/AIjf8pTfg3/2Srx5/wCnfwbX0BXz/wDEb/lKb8G/+yVePP8A07+Da+gKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACvn/wD4JP8A/KLf9m7/ALJf4a/9NVtX0BXz/wD8En/+UW/7N3/ZL/DX/pqtqAPoCvOv2l/2ktJ/Zp8DW+oXVnfa9r2tXS6X4c8O6cFbUfEmoOrGO1gViADhWd5GIjijSSSRlRGYW/2iP2hfD/7M3w1m8SeIDeXHmTx2Gm6ZYQ/aNR12+lO2CxtIcgy3ErcKvAADMxVFZhwf7NP7PXiCfxzcfFz4rizuvihrVq1pY6bby/aLDwHprlX/ALNs2xh5GKo1zdABp5EUDbFHEigFz9l39m3VvBniDVPiR8SLyy174veLbdYL+5tizWHhyxDb49I07cAy2sbcvIQHuZQZXA/dxx+1UUUAFFFFABRRRQAUUUUAFFFFABX4P/8ABttP9m/4NtP2sJP+eeqeL2/Lwvp1fvBX4Kf8G60/2b/g2X/a+k/553vjNvy8K6fQB6d/wXmh+zft/f8ABKOP/nn8QYV/LUfDFfs7X42/8HAsP2b/AIKN/wDBLCP/AJ5/EhF/LU/DNfslQAUUUUAFFFFABRRRQAUUUUAFFed3/wC1d4E07W/Hmmtq15NqPwzjs5fEdrb6ReXE1gt2Ga3KpHExm3hGP7kPgDnFeiUAFFFUdL8SWGt39/a2d1DdT6XKILtYm3fZ5CocRsRwH2srFeoDqSAGGQC9RVGTxNp8PiOHR5LyCPVLi3a7htnbbJNEjKrugP3gjMgbGdvmJnG5c3qACiiigAooooAK/IH9sj/lck/ZO/7JVff+k3iuv1+r8gf2yP8Alck/ZO/7JVff+k3iugD9Pf2tZvs37KvxMk/55+FNUb8rOWvzC/4Mqf8AlFl4+/7KrqP/AKaNHr9Mv21J/s37HHxak/55+DNYb8rGavzN/wCDKn/lFl4+/wCyq6j/AOmjR6AP1+ooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKAPyB/bI/5XJP2Tv8AslV9/wCk3iuvf/8Agu58/wAMNTX+78GvilJ+Xh9F/wDZq8A/bI/5XJP2Tv8AslV9/wCk3iuvf/8Aguj8/gHWl/u/Av4rSflo1ov/ALNQAf8ABrj/AMoKPgZ/3H//AFINTr3/AOLf+lf8FLvgfb/88fAvjW9x/u3XhuLP/kf9a/HL/gmt/wAHIXwX/wCCXP8AwRS+EPgRrPVviF8WtNi1p5fDenqbW308za3qE0Ju7uRSkYeORGAiWV8MuVAINfot/wAE/wD9q7WP27vi7+zP8Wde03TdI1bxV8GfGWoT2Vhv+z2vna94cRUUuSxwtqMknk5OADgAFf8AZ9+F/wAVP2nv2Xfiv8J5NB+H+i/CLx98QPib4e1TxUvim7uPEkenXXi7XYr1YNK/s5bZLhleaGKV790iLR3DRT7GtH9f/wCCn/jX+1/2XZofCU3h/wAQeJvDfxV+Hlm+mzar9nht9RPi7w9cw2t5LFHNJa7457aQnyXdYp0kEbhlDfSHhrwnpfgvTpLPR9M0/SbOa7ub+SCzt0gje4uZ5Li4mKqADJLPLLK7nl5JHZiWYk5958J/Cuo/2l9o8M+H7j+2NVtNdv8AzNOhb7dqNp9m+y3kuV/eXEP2Oz8uVsvH9kg2keWmAD5A/bc8JfFSL9lj45fG7xo3h/4e+Nvh78FfGmieErPwP4lu9U+xfa7SC9n1GTUZbSylFwJtLsVgjhgTyPJmkM05uES17/4i+B7z9nD4n/s2aHpPjL4gax/wl/xVvm8SXut+I7q+m15j4M8RTOskZYQQ27XFpBOLO2ihs4pY1aGCLAA+kPFnhPS/HvhXUtC13TNP1rRNatJbDUNPv7dLm1v7eVCksMsTgpJG6MysjAhgSCCDRrPhPS/Eeo6Teahpmn315oN21/pk9xbpLJp1w0Etu00LMCY5DBPPEXXBMc0i52uwIB8AR2fiHwN+w38eP2jR8RPihqnxC+F3iD4naz4ctr/xXevoFra6N4h1wW+ky6WrraXVm8dqYWe4jkuo45ytvc2/2ezNr6ho/wCzT4d8bf8ABYj4qeIrzUviBDqGl/D/AMBazDFYeO9c0+wecan4pjCS2dvdpbTW+2ziJtpI2gLPcMY91zcNL9Pz/Cfwrc+BNX8LSeGfD8nhnxB9u/tTSG06E2GpfbpJZb3z4NvlyfaJJ5nl3g+a00hfcWYnP+I/7PfgH4x+KvDGu+LvA/g/xVrfgm7+3+HdQ1jRra+utAuN8T+daSyoz28m+GFt8ZU5ijOcqMAHYUUUUAFFFFABRRRQAV+QP/Bx3/ylN/4Jj/8AZVX/APTv4br9fq/IH/g47/5Sm/8ABMf/ALKq/wD6d/DdAH3T/wAFlZ/I/wCCTX7SDevw41xfzspR/WvFf+DXH/lBR8DP+4//AOpBqdev/wDBa+f7P/wSO/aNb18Aasv52zj+teQf8GuP/KCj4Gf9x/8A9SDU6APv+iiigAooooAKKKKAPn/4jf8AKU34N/8AZKvHn/p38G19AV8//Eb/AJSm/Bv/ALJV48/9O/g2voCgAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAr5S/YR+OPhv9nP/AII1fs/+LvFV81lpOnfC7wum2KJpri8mk021SG2t4lBea4lkZY44kBZ3dVAJNfVtfBf/AARv/Z61/wCKP7IX7O/xI+KH2SSPwn8PtDtfh/4agl86z0SEaZDCdXmPSXULmPJU4xbQSeUnzvO8gB7l+zt8DvEnxI+JUPxn+Llktp4waCSDwn4WMqz2/wAP7CUYZNykpJqU64+0XCkhR+4iJjVnm+gqKKACiiigAooooAKKKKACiiigAooooAK/An/g31n+zf8ABr1+2VJ/zzl8bN+XhOwr99q/AH/ggSf+OWr9s9f+eknjZB/wLwnYD+tAHvH/AAcSQ/Zv+CnH/BL2P/nn8UCv5ar4ar9hq/IH/g46GP8Agqb/AMEx/wDsqr/+nfw3X6/UAFFFFABRRRQAUUVV1ywm1XRby1t7yfT57mB4o7qBUaS2ZlIEihwyllJyAwIyOQRxQB+bGlftpfH63+Cx+NU3iS/vtB8I/CrXNe8XeH00vTzocXiGO6iWzNpcR2xurrT0tzezb4J2DR21sxkJlYPt/tUfET4ja3+yJ8TbuT40aJrug3GseCb3w/e+F9UtLzUrOyvtYtra6iubiGxt7eS1mXLxgRbiPNWRnjIU+ufsk/8ABKPQP2c/Huh+ItTsPg3fax4Zt5Le11nwx8M4fDeuauJLZ7aQ6re/arg3u9JGdwEiV5QshHygV77oH7Kvwv8ACnwv1XwPpfw38Bab4L115JNS0C18P2kOl6g0mN7TWyxiKQttXJZTnAz0oA+Iv2iPir4o+AHjL9s/xd4N8TT2viTw34Y8C3Fpq72trctcHy7tGd0aIwnzFZidqAAnKgDAra+P/wC098XPAfxc+N2qab8RbqHQPhT8S/AmjadoB0XTmgv7DWX0aO9trmZoDMVA1CZonjeORGC7nkX5a+vNX/ZD+E/iC31yG/8Ahf8ADu+i8T29taaylx4bs5F1aG2AFtFcBoz5yRAARq+QmBtAp2sfsj/CjxD/AGx/aHwx+Ht9/wAJFdWt9qv2jw5Zy/2ncWu0W00+6M+bJDsXy2fJTaNpGBQB8ufAX9sP4l/GzxnH4tsPGHgldI0/WvFnh/Wvh/PeRyapHcae16tnBDAlmlxDdJ9kjeXzrmSOSOaR0Vd0QWl+zV8adU0P/gnj+yNHY+N7rS/Fnxj0y31vU3tbS0l1DxBeXejXWr6g6z3Ya2ttt07XE0skchKRvGiGSRK+xtB+A3gbwr8TdS8a6X4L8J6b4y1qBbXUNetdIt4dTv4l27Y5blUEsiDauFZiBtHoK5Lwh+xn4F0P4e2Pg3V/DfhvxX4Q8N6s2reGNO1nSILxfDrl3kRIfMDKPJaR1hZVVo4iqZO3cwB8oa3+0/4q+KX/AAS2/Zl+NF9eWt98Rm8YeCXnmso1jF9NqGqW2lX0aouAvn2l7cgqAAPMyAABj9CK8x1H9lPwncXPguwsdI0XQvCHgXVG8QWGgaVp0dnaPqX70xzusYCbUeaSYKFBM+yQtlAD6dQAUUUUAFFFFABX5A/tkf8AK5J+yd/2Sq+/9JvFdfr9X4o/GP45+Hfjx/weE/sw3nh+4uWfQvh9qui6pZ3drJa3mmXsNt4pLwTwyAOjbHjkXIw8csUilkdWIB+q37ec/wBm/Ya+M8n/ADz8C6235afPX5s/8GVP/KLLx9/2VXUf/TRo9fo5/wAFEp/s3/BP346Sf88/h7r7flptxX5x/wDBlT/yiy8ff9lV1H/00aPQB+v1FFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRX5Q/sxf8AB2P8F/Ffxw8SfDb40aXe/CfXtB1y70aDWlLahod8IZzCjuyr51sz4HDI8agEtKooA5/9sj/lck/ZO/7JVff+k3iuvav+C+fgfRviD4E1az1zS9P1e3sPgT8UdXt4ruBZlgurWz0mW3nUMDiSKUI6MOVZQRgivn39o3x/oPxS/wCDvb9j/wAQeGda0nxFoOq/CW9nstS0y7ju7S7jNt4rw8csZKOvuCRX0R/wXd/tSTwp4jXSfsAul/Z3+Kskn2wOY/s4j0BbjG3nzPJaTZnjfsz8uaAPyJ/Y6/4Nepv+CiX/AASb+Gfxu+GPjxdG+JHiKLVf7R0PX0zpOoNbate2sfkzxr5lu3lQJkOsqs2TmMV+3H/BEr/gnhpf7Dn7E3w9t/EHw48L+EfjFbaHJpXijUbS1tmv7si6d9kl1DnzkO2Jh85B2qe1fNv/AAbhp8fW/wCCMfwb/wCEJl+D6+Gf+J39jGtxai1+P+J5qHmeYYWEf+s342/w7c85r7L0f42fGz4e/tKfDfwh8QLX4WXmi/ECXUYPO8PLfpdWjWtk9yG/fsVKkqqnv81AH0nRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABX5A/8HHf/AClN/wCCY/8A2VV//Tv4br9fq/IH/g47/wCUpv8AwTH/AOyqv/6d/DdAH2l/wXJn+z/8Egv2im9fA+oL+ceP615Z/wAGuP8Aygo+Bn/cf/8AUg1OvSP+C8k/kf8ABHb9oZvXwfcr+ZUf1rzf/g1x/wCUFHwM/wC4/wD+pBqdAH3/AEUUUAFFFFABRRRQB8//ABG/5Sm/Bv8A7JV48/8ATv4Nr6Ar5/8AiN/ylN+Df/ZKvHn/AKd/BtfQFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABXz/8A8En/APlFv+zd/wBkv8Nf+mq2r6Ar5/8A+CT/APyi3/Zu/wCyX+Gv/TVbUAfQFFFFABRRVbWdas/Duk3F/qF1bWNjZxmWe4uJVihgQDJZmYgKoHJJOBQBZopEcSIGUhlYZBHQiloAKKq3+uWWlXdnb3V5a21xqEphtY5ZVR7mQKzlEBOWYKrNgZOFJ6A1aoAKKwPh/wDFbwv8WbTUrjwr4k0DxNBo9/LpV/JpWoQ3qWN5EFMttKY2YRzIGXdG2GXcMgZFb9ABRRRQAV+AP/BAXn/g16/bAX/npqfi2P8A768Naav9a/f6vwB/4IAc/wDBsX+1gv8Az08ReI4/++tB0lf60Ae/f8HHrBP+Cpf/AATIZiFVfipIST2/4m/huv1S1D4/+A9Jz9q8beEbXb183WLdMfm9flX/AMHItrFf/wDBUP8A4JlwTxxzQzfFKWOSORQyyKdW8Nggg8EEcYNfphp/7DnwU0nH2X4P/C2129PK8KWCY79oqALGoftmfB/Sc/avit8NbXb183xNZJjt3krD1D/goz+z3pJ/0r47/Bm2/wCuvjXTU/nNXYaf+zT8OdJx9l+H/gm129PK0O1TH5JW5p/w28O6SP8ARdA0W2/65WMSfyWgDx1v+Cqv7MCy+WP2jfgS8nHyJ490p356fKJyaB/wVM/Zxlz5Pxs+G95j/n01yG4z9PLZs9O1e9QwJbx7Y0WNfRRgU6gDwNv+CoPwHK7ofiJp94CMj7JZXdznv/yzial/4eZ/B12Kw614ovCP+fXwVrlxn/v3Zt6173RQB4H/AMPKPhi65hsfjBeZ6fZPhD4tuc9v+WemtUf/AA8k8Czf8e/hH9oC4/7op4vh/wDRumpX0BRQB8//APDw/Q5v+Pf4Y/tAXPoP+FZ6vDn/AL+wp+tH/DfLT/8AHr8E/wBoC6Hr/wAIiLf/ANHTJX0BRQB8/wD/AA3H4gm/49/2c/2gLj0/0HRYc/8Af3U0x+OKG/bN+IE//Hr+yv8AHyfnln1HwfAo/wC/mug/kDX0BRQB89/8Na/Fy4UeT+yv8UIs9rrxR4Wjx/371SSg/tM/HGfPk/s0axHxx9q8c6PHnj/pnJJX0JRQB89/8L8/aGuVzD+zz4fi9Bd/EmCP/wBF2clH/C3/ANpy4YeT8C/hPED3uvi1dR4/796HJX0JRQB8/p49/aou0BPwq+ANjuHQ/FTVror/AOW9Hn/P1o/tz9qe5/5lf9n+y/7mjV7rH/lPj/yfz+gKKAPn/b+1Pc/8tP2f7P8A7Z6vc4/WP/P5V+Tn7Wdj8Y7v/g7N/Zkt1174T/8ACxo/Byma507S7pdNgsAmuvdxzwtO8rXTWP2jYd6D95bfdALH946/Fn47fBrw58F/+Dxf9meDw7p5s/8AhIfAOr67qc0k8lxcX97cW/ioyTSyyMzudqpGoZiEjiijUKkaKAD9OP8AgpjP9m/4JwftBSf88/ht4jb8tLua/J//AINFPCXxo1//AIJt+Npfh14/+GPhTQ1+JV+k9r4i8A32v3klx/ZelFpEng1iyRYyhjAjMLEMrMXYMFX9Vf8AgqhP9m/4Jh/tHSf88/hd4mb8tJuq/Pr/AIMqf+UWXj7/ALKrqP8A6aNHoA+/v+FV/tOyff8AjZ8GV9PK+Ed+ufru8QN+mKP+FO/tJSff+Onw1XPXyfhXMpH03aw3H1zX0BRQB8//APCj/wBoiT7/AMfPCK/9cvhmqj/x7UG5o/4UD8fJPv8A7Qumr6eV8PLRfz3XDf0r6AooA+f/APhnL45Sf6z9o66XPXyfAmmLj6bt365/rR/wzL8aJPv/ALS3iVT/ANMvBmhqP/Hrdufxr6AooA+f/wDhlb4uSff/AGnviGv/AFy8K+GlP/j2ntR/wyR8UpP9Z+1P8Xlz18nw74SXH03aO365r6AooA+f/wDhjr4kSff/AGr/AI8Kf+mWjeClH/j2gN/Oj/hi3xw/+s/ak/aAkX0+y+Ek/VdDB/pX0BRQB8//APDEfip/9Z+0r+0BLn737zw7Hu/740lcfhij/hhjW3/1n7Q37QEnp/xNNJTH/fOnj9a+gKKAPn//AIYNu3/1nx2/aAkHp/wklsnP/ALUH+lH/DAUcn+s+M37QEuev/FZvHuH/AI1x+GDX0BRQB8//wDDvfTX/wBZ8V/2gJPT/i4V+mP++WH61/MD8Pf+CGnx/wD+Ch/7aXxMs/hz4Vv18H2HjLVLKbxj4kne30tPLvJkZmuXBe5kDLh1hWSQFgWUA5r+v6mxRLBGqRqqKvAVRgCgD+c39ir/AIJaW3/BIz/g5o/ZX+Gkfi+68bX2seCNV8SajqEloLWJLiXTfEVuYoY9zERqlrHgsxLEscKCFX9Nf+C1/wA9r4uX+7+y98YpPyj8Nr/7NXgH7ZH/ACuSfsnf9kqvv/SbxXXv/wDwWj+f/hOP+mX7Kvxg/wDHv+Ea/wDiaAD/AINcf+UFHwM/7j//AKkGp17/APH3/Sv2/P2e7f8A542Pim9x/u2tnFn/AMj/AK14B/wa4/8AKCj4Gf8Acf8A/Ug1Ovf/AItf6V/wUw+B9v8A88fAnjW9x/uXfhuLP/kf9aAM/wDZ6/4KQ6f8dPCvgfxPqnwt+KHw38D/ABKtLC48M+KPFDaK2mak9+kb2ED/AGDUbqa1kuRIqxG6ihjaZ4rfeLieCGX2D4l/GvS/hX40+Huhahb6hNefErxBL4b0x7eNGjguI9K1DVGeYsylY/I02dQVDHzHjG0KWZfkD/gmH+zj4++Mf/BPT9mWP4ieOvB+sfDTSfBXg7xJpXhzQvCFzpOoSXFja2N5piX2oS6jcieO3nignYW9vamaa2h3MLczWs3p/wAffiloPxg+NH7K+reHb7+0dPs/jV4g0SWXyZIdl5p/hXxlYXkWJFUny7q2nj3AbW2blLKVYgH1BRX5oP8AAHwb8P8A/gnB+0f8e9K8PafB8aPAviD4ueJvDfjSRTPrPh+60/xL4hlto7S4kLPb2e+HMtlGVtbgXF2JoZRd3Il0L3/hl/8A4bd/ai/4Xh/wj/8Awm3/AAsDTf8AhEv7Y+1f2rv/AOEN8NY/4Rfb+9/tjzvL3f2N/wATHf8A2Zu5+w0Afo/XP+MviloPw/8AEfhPSdXvvseoeONVk0TRIvJkk+23iWN3ftFlVITFrY3Um5yq/utudzKrfIHwN+LOpfslfFPS/HX7UXibw/8AD3VvHXwV8B6DqfiHxDqNjp+lXfijTZten1izNzGy2cVwG1OGSOIMonTz2txIlrcGLxB/Bnwj+Mf7PHwF+IXxU8K+D774b6L+0V8TrzW9T+IGgR21loGl3t/42WMaguoxL9ijl1D+yUMdyIz9qFmjKJljUAH6nUVz/wAJ/wDhFf8AhVnhn/hBf+Ef/wCEJ/sq1/4R7+wvJ/sr+zvJT7N9k8n919n8nZ5fl/Js27eMV0FABRRRQAUUUUAFfkD/AMHHf/KU3/gmP/2VV/8A07+G6/X6vyB/4OO/+Upv/BMf/sqr/wDp38N0AfXn/Bf6f7P/AMEav2hG9fCzr+c0Q/rXBf8ABrj/AMoKPgZ/3H//AFINTrsv+Dhif7P/AMEXv2gG9fDyL+d3AP61xv8Awa4/8oKPgZ/3H/8A1INToA+/6KKKACiiigAooooA+f8A4jf8pTfg3/2Srx5/6d/BtfQFfP8A8Rv+Upvwb/7JV48/9O/g2voCgAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAr5/wD+CT//ACi3/Zu/7Jf4a/8ATVbV9AV8/wD/AASf/wCUW/7N3/ZL/DX/AKaragD6AooooAK+QP8Agvb4a1PxL/wSJ+O39meItQ8O/YPCl9e3RtLe2m/tO3SB99nJ50b7Y5MjLx7JBgbXXnP1/XJ/Hn4KeH/2kfgp4s+H/iq2kvPDfjTSbnRdTiikMUj288bRvtccq21iQw6EA0AfB/7UP7TvxC/Y9h/Z7+Dcnxg8eT3/AMS7fVtb1nx/bfDyHxFr2nafYQWpSytNN03T3hLPLdRL58ltII40ctuZlIz7D9s/9pDxb+xtrF1pNv8AES/l8I/FNPD2o+OLT4ZS2XiXVfB5tBcHWLTQ763QSXaTSxW0ipbMm2OWRISQFH0drP8AwS20DxD8MfAukX3xQ+Mlx4u+Gd3cXPhnx6datV8T6Wk8SwzWwlW1FtJbvEiI0ctu4bYrNuYbq6K6/YWv5/hLaeG4/jv8fLfWLXWH1k+KU16zbVp2aHyTbujWZsjbbQGEItgqv84AYliAfE37SMeuftT+Mf2GfEPgv9pvxN4gtdY8caxp1t4o0/wxo9tMLqPStZc3UlrPZssd5HEhs5YXjWMFXbyI5MFf0t8afCfT/ih8I7zwb4pn1DWtN1bTxp2pyrcvYXGoIVCyFntTEYzJzuEWwYYgAA4rwPWv+CSnw9u/gF4O8D6X4m+I3hvUPA3iq58baZ4w03V4v+EkOs3RuTd3ks80MkUjXH2y4EitCUIfAVQq49+8WfDy68SfCe68L2vinxNod1caeLCPxBYSW7atbMEC/aEaaKSEzcbsvEy5J+XtQB8lf8ETPAOh/CvSP2nvDfhrSdO0Hw/ofx51+y0/TrC3W3tbKBLHTFSOONQFVQAAABX23XzV+xb/AME2Lf8AYm+IPirXtL+MXxk8Zw+NdSutb1nSvE9zpE1jealciFZL4i20+CVZtsCKAsgTGfkJOR9K0AFFFFABX4A/8G/fP/Bs5+0+v/PTxjrMf/fWkaMv9a/f6vwB/wCDffn/AINrf2j1/wCenj+/j/7607Ql/rQB9Af8HHf/AClN/wCCY/8A2VV//Tv4br9fq/IH/g47/wCUpv8AwTH/AOyqv/6d/Ddfr9QAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAV+QP7ZH/ACuSfsnf9kqvv/SbxXX6/V+QP7ZH/K5J+yd/2Sq+/wDSbxXQB9/f8FYOf+CXP7SC/wDPT4YeJI/++tLuV/rXwD/wZU/8osvH3/ZVdR/9NGj19/f8FW+f+CZX7QC/89Ph/rcf/fVlKv8AWvgH/gyp/wCUWXj7/squo/8Apo0egD9fqKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigD8gf2yP+VyT9k7/slV9/6TeK697/4LQXcVsnxIaaSOJU/ZY+KkYLsFBaQ6EqjnuSoAHc4rwT9sj/lck/ZO/wCyVX3/AKTeK69s/wCC2fgzR/Hdr8UrfWtJ03WINM/Zh+Imo20d7apcJb3UUmlSwToHBCyxyRK6OMMrKCCCAaAPzn/4J3f8HMHwr/4Jgf8ABGT4S/DXS9B1j4ifF7SYtZa60mMGx03STPrN/PF9punUli0UscgSFHyGwzRnp+kn/BN/9rnV/wBvH4q/s1/FDxGuiweJNe+DPjC+1K00oFbeye417w6qoqM7uo22oA3MScE5r8n/ANiL/g190f8A4KTf8Eifhf8AGTwB46uPCXxV16LVhf2WsL9o0PVWttXvrWHDIvm2reVDGCwEqnb/AKsEk1+13/BGf9gC1/YT/Yg+HuheIPAvg7w98VdN0d9M8Sappllatd6gRcyOPMu4l3zIQI2G5j0XIBGAAfXFFFFABXH/AA0+Cml/Cvxp8Qtd0+41Ca8+JXiCLxJqaXDo0cFxHpWn6WqQhVUrH5GmwMQxY+Y8h3BSqr2FFABRRRQAUUUUAFFFFABRRRQAV+QP/Bx3/wApTf8AgmP/ANlVf/07+G6/X6vyB/4OO/8AlKb/AMEx/wDsqr/+nfw3QB9Tf8HGc/kf8EUvj83rotsv56haj+tcx/wa4/8AKCj4Gf8Acf8A/Ug1Otv/AIOTZ/s//BEb49N66bYL+eqWY/rWJ/wa4/8AKCj4Gf8Acf8A/Ug1OgD7/ooooAKKKKACiiigD5/+I3/KU34N/wDZKvHn/p38G19AV8//ABG/5Sm/Bv8A7JV48/8ATv4Nr6AoAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAK+f/wDgk/8A8ot/2bv+yX+Gv/TVbV9AV8//APBJ/wD5Rb/s3f8AZL/DX/pqtqAPoCiiigAooooAKKKKACiiigAooooAKKKKACvwB/4N8uf+Db/4/L/z0+J8sf8A31a+H1/rX7/V+AP/AAb28/8ABuh8bl/56fF2OP8A76Tw4v8AWgD6A/4OO/8AlKb/AMEx/wDsqr/+nfw3X6/V+QP/AAcd/wDKU3/gmP8A9lVf/wBO/huv1+oAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAK/IH9sj/AJXJP2Tv+yVX3/pN4rr9fq/IH9sj/lck/ZO/7JVff+k3iugD7+/4KrfN/wAE2/jev/PTwdqMf/fULL/WvgH/AIMqf+UWXj7/ALKrqP8A6aNHr7+/4Kpc/wDBOz4vL/z08Ozx/wDfWF/rXwD/AMGVP/KLLx9/2VXUf/TRo9AH6/UUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFAH5A/tkf8rkn7J3/ZKr7/ANJvFde//wDBX795/wALu/6Zfsq/ED/x77L/APEV4B+2R/yuSfsnf9kqvv8A0m8V17//AMFcv3n/AAv/AP6Zfsq+Nv8Ax7b/APEUAH/Brj/ygo+Bn/cf/wDUg1Ovv+vgD/g1x/5QUfAz/uP/APqQanX3/QAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAV+QP/AAcd/wDKU3/gmP8A9lVf/wBO/huv1+r8gf8Ag47/AOUpv/BMf/sqr/8Ap38N0AfR/wDwczz+R/wQ5+O7etppK/nrNgP61n/8GuP/ACgo+Bn/AHH/AP1INTqX/g6Cm8j/AIIW/HRvVNDX89e04f1qL/g1x/5QUfAz/uP/APqQanQB9/0UUUAFFFFABRRRQB8//Eb/AJSm/Bv/ALJV48/9O/g2voCvn/4jf8pTfg3/ANkq8ef+nfwbX0BQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAV8//wDBJ/8A5Rb/ALN3/ZL/AA1/6aravoCvn/8A4JP/APKLf9m7/sl/hr/01W1AH0BRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABX4A/8G9PP/BvD8Xl/56fGyxj/AO+pPDC/1r9/q/AH/g3k5/4N8vicv/PT496PH/31d+FV/rQB9Af8HHf/AClN/wCCY/8A2VV//Tv4br9fq/IH/g47/wCUpv8AwTH/AOyqv/6d/Ddfr9QAUUUUAFFFFABRRRQAUUUUAfN/hr/gpDp+u+IJJbr4W/FDRfAkfjW58AL45vG0VtGk1SLWpNBRRBDqMmpeXNqiLbI5swAZUkk8uIPIvuHxF+LPhX4P6PHqPi3xN4f8L6fJ5+y61fUYbGF/ItZ7ybDysoPl2ttczvz8sVvK5wqMR8YeAf8AgnX4h8DJoHjZtP8AGGpeJLH46694q1fwfeeOb248O6zol/4o1V7S7GnS3j6XbyWUN9Ya4hjtvtBuNLRAI7iUyJ0H7euseJvF+t/sw6hq3wn0/Wtb0f466nc2fhS61a0nbUrfTtA8WNY39vNIv2dbyS3toL+2imaIRXDQRST25R7iMA+j7P8Aax+Fmo/CzTfHVv8AEv4f3HgnWPtf2DxDH4htG0q++yQ3M915VyJPKk8mGzvJJNrHy0tJ2bAjcg8DftPeCfiBo+q6tY+IvD7eH9P1XTtIttYXXLC4sNVl1C10+4sTBJDO+PtH9pWscSTCOWVpY2jjeKaCWX5g0z9kjxf8YPjl4W8feKPhz/Z2k6t+0AnxOufD+vz6bd3/AIas7P4fSaDa3FysE89s1wNWtLaeEWs07RrNbSkxukqw6Hx3/Yv8TfF3wr8fdC1Lwfp/iDRPiR8dfAniiLT7+S0ntdZ8P2KeC01N5YpHKGNU0rUlaGUB5BAQqOJI94B6f8S/+CpHwC+G3wJtviV/wtb4f6/4JuPFem+Df7X0bxNp11ZxajeXEEXlvP54iHkQz/a513747WGaXaQmD2Fr+1BpfjH4y+CfCngxdP8AGFn4o8PyeL77XLDUUm0/StGYKllcCSJZBJJfTyf6KrGOOeGz1KVJi1p5UviH7Wf7Lnjv4ifHr4keKdD0P+0tPbSvhXqOmxre28U2tT+GfGOq65qFhAJJFCXDWr26RNOYoHluYw0yKsrx9f8ADDWbi1/4KSeINQ1zSdQ8M3nxP+D/AIcuNH0y/eCa6V9G1TWG1aCVraSaFZLU+IdIViJGjkN0fJeZYpWQA9Q/Zv8Ajp/wvjwJeXV5pf8Awjvibw7qt34e8SaI1z9obSdRtZCjqrFI5Gt5ozFd20skULz2d3aTmKMTBR6BXz/+w9/xUHxF/aO8WWf77w/4u+Ks/wDZN1937X/Zmh6NoF98hw6eVqekajb/ADqu/wCz+Ym6J45H+gKACiiigAr8Uf8AgtJdfGj9mv8A4OD/AIH/ALRHw5/Z5+KHxy0TwD8NTYT23hvR76S1muLiTX7ZoWvILW4SKSNL2OUoUJIKjADhh+11FAH4Y/tof8F8/wBpL4vfsu+MvDOt/wDBO744eDNK1qyFtca1fS6obewUyIdz79GjXBIC8uvLD6V9Af8ABop+z34+/Zr/AOCbfjbQviN4H8YeANbu/iVf38Gn+JNGudKuprdtL0pFmWKdEdoy8cihwMExsM5U4+zv+CpHP7B3j5f+ekdlH/31fW6/1r6AoAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigD8gf2yP+VyT9k7/slV9/6TeK69q/4LJeIrnw7Z/tDS2ui6rrjSfsx+I7R4rAwB7WOeWWNrl/OkjHlRAGR9haTap2I7YU/Kv/AAVs/aj8CfsXf8HV/wCzX8TPiZrn/CNeCfDfwqm/tLUvsVxefZvPHia2i/dW8ckrbppo1+VDjdk4AJB/wUE/4L1fsn/HH/hfH/CL/Fb+1P8AhMfgBrXgnRf+KZ1iH7ZrFz9r8q2/eWi7N3mRfvH2xjdy4wcAHsH/AAbh/tQeJvh3/wAEY/g3o+n/AAJ+MHjKzs/7b8vWNEfQRYXm7XNQc+X9q1OCb5SxQ74l+ZGxuXDH7e/4bW8Zf9Gw/tAf9/fC3/y6rwD/AINcf+UFHwM/7j//AKkGp19/0AfP/wDw2t4y/wCjYf2gP+/vhb/5dUf8NreMv+jYf2gP+/vhb/5dV9AUUAfP/wDw2t4y/wCjYf2gP+/vhb/5dUf8NreMv+jYf2gP+/vhb/5dV9AUUAfP/wDw2t4y/wCjYf2gP+/vhb/5dUf8NreMv+jYf2gP+/vhb/5dV9AUUAfP/wDw2t4y/wCjYf2gP+/vhb/5dUf8NreMv+jYf2gP+/vhb/5dV9AUUAfP/wDw2t4y/wCjYf2gP+/vhb/5dUf8NreMv+jYf2gP+/vhb/5dV9AUUAfP/wDw2t4y/wCjYf2gP+/vhb/5dUf8NreMv+jYf2gP+/vhb/5dV9AUUAfP/wDw2t4y/wCjYf2gP+/vhb/5dV+Dn/BxP+2J468Ef8FlPgF4ym8H/EjTY/AsmkeONF8DeLrqxmb7cmookn2QWNzdCKC6Gl2qlN4bzY5XCZclv6Y6/FP/AIODfgV4W8C/8Fpv+Ce/jrTNNaHxV49+KNpDrl+91NM13HZan4ejtY1R3KRJGJZSEjVVLSyMQWdmIB6R/wAFmP2ofEn7YX/BtX8V/GXiv4S+NvgzrGpHRVk8P+J/K+0jbrWnP5se0iTyichTPFDIShPlhSrN7L/wa4/8oKPgZ/3H/wD1INTo/wCDoD5/+CJvxgj/AOen9mf+O6lbN/7LR/wa4/8AKCj4Gf8Acf8A/Ug1OgD7/ooooAKKKKACiiigD5/+I3/KU34N/wDZKvHn/p38G19AV8//ABG/5Sm/Bv8A7JV48/8ATv4Nr6AoAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAK+f/wDgk/8A8ot/2bv+yX+Gv/TVbV9AV8//APBJ/wD5Rb/s3f8AZL/DX/pqtqAPoCiiigAooooAKKKKACiiigAooooAKKKKACvwB/4N3+f+CAfj5f8Anp+0V4ej/wC+tS8Ir/Wv3+r8Af8Ag3a5/wCCCni5f+en7TPhSP8A761nwcv9aAPoD/g47/5Sm/8ABMf/ALKq/wD6d/Ddfr9X4+f8HI95Fp3/AAVB/wCCZlxM6xwwfFKWSRz0VRq3hskn6CvUfj5/wdIfs/8AhD9ofwn8Lfh1c3Xj3XvEOu2ukalrTwTWGh+G4pJlSaeWSRBLcNEhZxHDGVfbt81DQB+mVFfP/wDw9M/Z/wD+imaL/wB+Lj/43R/w9M/Z/wD+imaL/wB+Lj/43QB9AUV8/wD/AA9M/Z//AOimaL/34uP/AI3R/wAPTP2f/wDopmi/9+Lj/wCN0AfQFFfP/wDw9M/Z/wD+imaL/wB+Lj/43R/w9M/Z/wD+imaL/wB+Lj/43QB9AUV8/wD/AA9M/Z//AOimaL/34uP/AI3R/wAPTP2f/wDopmi/9+Lj/wCN0AfQFZ+s+E9L8R6jpN5qGmaffXmg3bX+mT3FuksmnXDQS27TQswJjkME88RdcExzSLna7A+H/wDD0z9n/wD6KZov/fi4/wDjdH/D0z9n/wD6KZov/fi4/wDjdAH0BRXz/wD8PTP2f/8Aopmi/wDfi4/+N0f8PTP2f/8Aopmi/wDfi4/+N0AfQFZ+s+E9L8R6jpN5qGmaffXmg3bX+mT3FuksmnXDQS27TQswJjkME88RdcExzSLna7A+H/8AD0z9n/8A6KZov/fi4/8AjdH/AA9M/Z//AOimaL/34uP/AI3QB7h4T8J6X4C8K6boWhaZp+i6JotpFYafp9hbpbWthbxIEihiiQBI40RVVUUAKAAAAK0K+f8A/h6Z+z//ANFM0X/vxcf/ABuj/h6Z+z//ANFM0X/vxcf/ABugD6Aor5//AOHpn7P/AP0UzRf+/Fx/8bo/4emfs/8A/RTNF/78XH/xugD6Aor5/wD+Hpn7P/8A0UzRf+/Fx/8AG6P+Hpn7P/8A0UzRf+/Fx/8AG6AD/gqHz+w/4uX/AJ6XWkx/99arZr/WvoCvhD/gov8A8FI/gf41/ZK1rTdL+IWk3l5catohWJIZwSq6xZO55jA4RWP4V7f/AMPTP2f/APopmi/9+Lj/AON0AfQFFfP/APw9M/Z//wCimaL/AN+Lj/43R/w9M/Z//wCimaL/AN+Lj/43QB9AUV8//wDD0z9n/wD6KZov/fi4/wDjdH/D0z9n/wD6KZov/fi4/wDjdAH0BRXz/wD8PTP2f/8Aopmi/wDfi4/+N0f8PTP2f/8Aopmi/wDfi4/+N0AfQFFfP/8Aw9M/Z/8A+imaL/34uP8A43R/w9M/Z/8A+imaL/34uP8A43QB9AUV8/8A/D0z9n//AKKZov8A34uP/jdH/D0z9n//AKKZov8A34uP/jdAH0BRXz//AMPTP2f/APopmi/9+Lj/AON0f8PTP2f/APopmi/9+Lj/AON0AfQFFfP/APw9M/Z//wCimaL/AN+Lj/43R/w9M/Z//wCimaL/AN+Lj/43QB9AUV8//wDD0z9n/wD6KZov/fi4/wDjdH/D0z9n/wD6KZov/fi4/wDjdAHYfGv9iL4L/tKeKrfXfiN8Ifhf4/1u0tFsINQ8SeFbHVbqG3V3dYVlnid1jDySMEBwDIxxljn5g0z/AIJlfs2zf8FJNb0Jv2fPge2iW3w10+/XTz4F0v7KlxJql8jTCLyNgkKRqpfGSFAzgV7f/wAPTP2f/wDopmi/9+Lj/wCN14hof/BSP4Hp/wAFJPFGtt8QtJXSpPhro9jHceTPtaZdU1R3T/V5yFZD0x8woA+z/hb8J/CvwO8CWPhbwT4Z8P8Ag/wzpfmfY9I0TTodPsLTzJGlk8uCFVjTdI7udoGWdieSTXQV8/8A/D0z9n//AKKZov8A34uP/jdH/D0z9n//AKKZov8A34uP/jdAH0BRXz//AMPTP2f/APopmi/9+Lj/AON0f8PTP2f/APopmi/9+Lj/AON0AfQFFfP/APw9M/Z//wCimaL/AN+Lj/43R/w9M/Z//wCimaL/AN+Lj/43QB9AUV8//wDD0z9n/wD6KZov/fi4/wDjdH/D0z9n/wD6KZov/fi4/wDjdAH0BRXz/wD8PTP2f/8Aopmi/wDfi4/+N0f8PTP2f/8Aopmi/wDfi4/+N0AfQFFfP/8Aw9M/Z/8A+imaL/34uP8A43R/w9M/Z/8A+imaL/34uP8A43QB9AUV8/8A/D0z9n//AKKZov8A34uP/jdH/D0z9n//AKKZov8A34uP/jdAH0BX5A/8HHf/AClN/wCCY/8A2VV//Tv4br7+/wCHpn7P/wD0UzRf+/Fx/wDG6/MH/guP+1N8P/2lv+Cpv/BNv/hBfE1n4i/sX4qr9u+zxyL9n83V/D3l53qv3vLfpn7poA+v/wDg54+f/gjL8VI/+en2P/x24Rv/AGWj/g1x/wCUFHwM/wC4/wD+pBqdH/Bzf8//AAR9+I8f/PTy/wDx1ZG/9lo/4Ncf+UFHwM/7j/8A6kGp0Aff9FFFABRRRQAUUUUAfP8A8Rv+Upvwb/7JV48/9O/g2voCvn/4jf8AKU34N/8AZKvHn/p38G19AUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFfP8A/wAEn/8AlFv+zd/2S/w1/wCmq2r6Ar5//wCCT/8Ayi3/AGbv+yX+Gv8A01W1AH0BRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABX4A/8G6vzf8ABCbXl/56ftT+C0/A6/4LB/TNfv8AV+AP/Bud8/8AwQ81CP8A56ftVeD/APx3WPB7f+y0AfQH/Bx3/wApTf8AgmP/ANlVf/07+G6/RL9oz/gnf8IP2pPiR4V8b+KvB2nN4+8D6la6toXimxX7LrGnT20qyxfv05ljDKP3UoeMgnK81+dv/Bx3/wApTf8AgmP/ANlVf/07+G6/X6gAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooA+f/APgp1z+yFfL/AM9PFHhWP/vrxHpq/wBa+gK+f/8Agprz+ymi/wDPTxv4Mj/768VaSv8AWvoCgAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACvn/AMI/vP8Agqb8Qf8Apl8KvDH/AI9q/iH/AOIr6Ar5/wDAv7z/AIKm/FL/AKZfCrwd/wCPav4q/wDiKAPoCiiigAooooAKKKKACiiigAooooAKKKKACiiigAr8gf8Ag47/AOUpv/BMf/sqr/8Ap38N1+v1fkD/AMHHf/KU3/gmP/2VV/8A07+G6APf/wDg5m+f/gkr46j/AOem/wD8dtLpv/ZaP+DXH/lBR8DP+4//AOpBqdH/AAcu/N/wSt8XR/8APT7V+mlag3/stH/Brj/ygo+Bn/cf/wDUg1OgD7/ooooAKKKKACiiigD5/wDiN/ylN+Df/ZKvHn/p38G19AV8/wDxG/5Sm/Bv/slXjz/07+Da+gKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACvn/AP4JP/8AKLf9m7/sl/hr/wBNVtX0BXz/AP8ABJ//AJRb/s3f9kv8Nf8ApqtqAPoCiiigAooooAKKKKACiiigAooooAKKKKACvwB+I3/BsP8AFT9h74OaDpvhH9tn4gaZ4c174geHrb+xNH0G70mxi1G81SytItT8qLVijXFuwglVtocm2jAdCqsv7/V8/wD/AAUT+f4dfDmP/np8VfBv/juuWjf+y0AfAPgL/g2H+Kn/AA1P8IPiZ8TP22fiB8YP+FP+K7DxPpum+J9Bu73/AI97u3uZYIZbjVpvs/nfZo1Z1Q/dQlW2gV+v1FFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQB8//wDBTHn9mTTF/wCenxG8BR/99eMdGX+tfQFfP/8AwUr+b9nbw6n/AD0+Kfw6X8P+E20PP6Zr6AoAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAr5/8Ahz8//BUv4xH/AJ5/CzwKv4nVvGJP9K+gK+f/AIXfP/wU9+NTf3fhx4Hj/LUPFbf+zUAfQFFFFABRRRQAUUUUAFFFFABRRRQAUUV8/wD/AA9i/ZZ/6OW/Z/8A/Dh6R/8AJFAH0BRXz/8A8PYv2Wf+jlv2f/8Aw4ekf/JFH/D2L9ln/o5b9n//AMOHpH/yRQB9AV+WP/Bxj+xH+0V+0p8ff2TfiN+zv8PtP8fa38DPEGpeJLmC/wBWsrG1huFudIuLNJVuLq3eWOR7KQMInyAp+ZCyk/Z3/D2L9ln/AKOW/Z//APDh6R/8kUf8PYv2Wf8Ao5b9n/8A8OHpH/yRQB+QP/BR34if8FS/2rvgdp/w3+Jn7Nnwf8P6R421U6JYy6NrFot1cXlzZXcCxBm1uZE/dSTsGdQoZFyf4W/T/wD4IK/sueO/2Lf+CT3wp+GfxM0P/hG/G3hr+1/7S037bb3n2bz9YvrmL97bySRNuhmjb5XON2Dgggcf+2b/AMFNv2bfFXiX4Htpn7QfwP1GPS/iVZX9+1r460uZbK3Sw1AGaUrOdkYdo1LtgAuozkivb/8Ah7F+yz/0ct+z/wD+HD0j/wCSKAPoCivn/wD4exfss/8ARy37P/8A4cPSP/kij/h7F+yz/wBHLfs//wDhw9I/+SKAPoCivn//AIexfss/9HLfs/8A/hw9I/8Akij/AIexfss/9HLfs/8A/hw9I/8AkigD6Aor5/8A+HsX7LP/AEct+z//AOHD0j/5Io/4exfss/8ARy37P/8A4cPSP/kigA+I3/KU34N/9kq8ef8Ap38G19AV8geEf2sfhZ+1B/wVN+GH/Cs/iX8P/iJ/Yfwq8bf2l/wjPiG01f8As/zdX8IeV532eR/L3+XJt3Y3eW+M7Tj6/oAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAz/FmjXHiPwrqWn2erahoN5f2ktvBqdgkD3WnO6FVniWeOWEyRkhlEsckZKjcjLlT8Qf8ABMv9k/x54j/4JwfAHULP9pv44aDaX3w58P3EGmWGl+D3tdOR9Nt2WCJp9ClmMaAhVMskjkKNzscsfu+vn/8A4JP/APKLf9m7/sl/hr/01W1AB/wxt8Rf+jsf2gP/AAUeCP8A5nqP+GNviL/0dj+0B/4KPBH/AMz1fQFFAHz/AP8ADG3xF/6Ox/aA/wDBR4I/+Z6j/hjb4i/9HY/tAf8Ago8Ef/M9X0BRQB8//wDDG3xF/wCjsf2gP/BR4I/+Z6j/AIY2+Iv/AEdj+0B/4KPBH/zPV9AUUAfP/wDwxt8Rf+jsf2gP/BR4I/8Ameo/4Y2+Iv8A0dj+0B/4KPBH/wAz1fQFFAHz/wD8MbfEX/o7H9oD/wAFHgj/AOZ6j/hjb4i/9HY/tAf+CjwR/wDM9X0BRQB8/wD/AAxt8Rf+jsf2gP8AwUeCP/meo/4Y2+Iv/R2P7QH/AIKPBH/zPV9AUUAfP/8AwwL/AMJb/wAj98av2gPiB9n/AOPD/ir/APhD/sG7/Wf8izDpX2jfiP8A4+/P8vy/3Xl75fM8Q/bp/wCCfHgPw14Z+G32bX/jhK1/8SvDVlILv4z+MbxQj38e4oJtTYJIAMrImJEOGVlYA19318//APBQL59K+D8f/PT4q+HP/Hbhm/8AZaAD/h2n8Ov+hj/aA/8AD7eN/wD5bUf8O0/h1/0Mf7QH/h9vG/8A8tq+gKKAPn//AIdp/Dr/AKGP9oD/AMPt43/+W1H/AA7T+HX/AEMf7QH/AIfbxv8A/LavoCigD5//AOHafw6/6GP9oD/w+3jf/wCW1H/DtP4df9DH+0B/4fbxv/8ALavoCigD5/8A+Hafw6/6GP8AaA/8Pt43/wDltR/w7T+HX/Qx/tAf+H28b/8Ay2r6AooA+f8A/h2n8Ov+hj/aA/8AD7eN/wD5bUf8O0/h1/0Mf7QH/h9vG/8A8tq+gKKAPn//AIdp/Dr/AKGP9oD/AMPt43/+W1H/AA7T+HX/AEMf7QH/AIfbxv8A/LavoCigD5//AOHafw6/6GP9oD/w+3jf/wCW1H/DtP4df9DH+0B/4fbxv/8ALavoCigD5/8A+Hafw6/6GP8AaA/8Pt43/wDltR/w7T+HX/Qx/tAf+H28b/8Ay2r6AooA+f8A/h2n8Ov+hj/aA/8AD7eN/wD5bUf8O0/h1/0Mf7QH/h9vG/8A8tq+gKKAPn//AIdp/Dr/AKGP9oD/AMPt43/+W1H/AA7T+HX/AEMf7QH/AIfbxv8A/LavoCigD5//AOHafw6/6GP9oD/w+3jf/wCW1H/DtP4df9DH+0B/4fbxv/8ALavoCuf+LHxS0H4HfCzxN428U339l+GfB+lXWt6veeTJP9ks7aF5p5fLjVpH2xozbUVmOMAE4FAHxh+3/wD8E+PAfhb4OeFZrXX/AI4SyXXxK8EWTLefGfxjexhJfFGmRuVSbU3VZArMUkAEkThZI2R0Vh7f/wAO0/h1/wBDH+0B/wCH28b/APy2r4h/bV/4OPP2Mfi58OfCen+H/jJ/aFzp3xA8Ka3dJ/wiWuReVZ2OuWV3cy5eyUHZDC7bRlm24UEkA/b37DH/AAVH+BP/AAUo/wCEo/4Up46/4TT/AIQv7J/bP/El1DTvsf2rz/I/4+4It+77PN9zdjZzjK5AD/h2n8Ov+hj/AGgP/D7eN/8A5bUf8OxvhDqP7nX7T4gePNJf/X6F42+JHiTxZoN9jlftGm6nf3FncbG2yJ5sL+XIkci7XRGH0BRQB8//APDp39ln/o2n9n//AMN5pH/yPR/w6d/ZZ/6Np/Z//wDDeaR/8j19AUUAfP8A/wAOnf2Wf+jaf2f/APw3mkf/ACPR/wAOnf2Wf+jaf2f/APw3mkf/ACPX0BRQB8//APDp39ln/o2n9n//AMN5pH/yPR/w6d/ZZ/6Np/Z//wDDeaR/8j19AUUAfP8A/wAOnf2Wf+jaf2f/APw3mkf/ACPR/wAOnf2Wf+jaf2f/APw3mkf/ACPX0BRQB8//APDp39ln/o2n9n//AMN5pH/yPR/w6d/ZZ/6Np/Z//wDDeaR/8j19AUUAfP8A/wAOnf2Wf+jaf2f/APw3mkf/ACPR/wAOnf2Wf+jaf2f/APw3mkf/ACPX0BRQB8//APDp39ln/o2n9n//AMN5pH/yPR/w6d/ZZ/6Np/Z//wDDeaR/8j19AUUAfP8A/wAOnf2Wf+jaf2f/APw3mkf/ACPXiHwt/wCCZX7Nupf8FBfjJo8/7PnwPm0bSvB/hKezsJPAmlta2k01xr3nSRxmDajyLHCHZQCwijBztXHt/wDw9i/ZZ/6OW/Z//wDDh6R/8kV4h8JP+Cmv7Nun/t8fGnWrn9oP4H2+k6p4b8K2tlfS+OtLS3vHgfV2lSOQz7XaPzo9wUkr5i5xkZAPb/8Ah07+yz/0bT+z/wD+G80j/wCR6P8Ah07+yz/0bT+z/wD+G80j/wCR69Q+Cn7QvgH9pTwrca78OfHHg/x/olpdtYT6h4b1m21W1huFRHaFpYHdFkCSRsUJyBIpxhhnsKAPn/8A4dO/ss/9G0/s/wD/AIbzSP8A5Ho/4dO/ss/9G0/s/wD/AIbzSP8A5Hr6AooA+f8A/h07+yz/ANG0/s//APhvNI/+R6P+HTv7LP8A0bT+z/8A+G80j/5Hr6AooA+f/wDh07+yz/0bT+z/AP8AhvNI/wDkej/h07+yz/0bT+z/AP8AhvNI/wDkevoCigD5/wD+HTv7LP8A0bT+z/8A+G80j/5Ho/4dO/ss/wDRtP7P/wD4bzSP/kevoCigD5//AOHTv7LP/RtP7P8A/wCG80j/AOR6+gKKKACiiigAoor5f/bV/wCCzH7Nn/BO74p6f4J+MXxI/wCEP8TappUet2tn/wAI/qmoebZyTTQpL5lrbSxjMlvMu0sGGzJGCCQDoP24vm+In7OMf/PT4qwf+O6JrLf+y19AV+UP7Uf/AAcefsY/Ef4h/A290f4yfbLPwh8QBresSf8ACJa5H9jsxomr2wlw9kC/7+5t02oGb95nG1WI/R79lz9qPwJ+2j8CdD+Jnwz1z/hJfBPiT7R/ZupfYriz+0+RcS20v7q4jjlXbNDIvzIM7cjIIJAPQKKKKACiiigAooooA+f/AIjf8pTfg3/2Srx5/wCnfwbX0BXz/wDEb/lKb8G/+yVePP8A07+Da+gKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACvn/wD4JP8A/KLf9m7/ALJf4a/9NVtX0BXz/wD8En/+UW/7N3/ZL/DX/pqtqAPoCiiigAooooAKKKKACiiigAooooAKKKKAPyx/4O6/2hfH37Nf/BNvwTrvw58ceMPAGt3fxKsLCfUPDes3OlXU1u2l6q7QtLA6O0ZeONihOCY1OMqMfP8A+03/AMEDP2kvh3J8O01T/gol8cPE3/CQ+NdO0ez+1xap/wASq4kErJex7tZf95H5Zxjafm4Ze/qH/B6t/wAosvAP/ZVdO/8ATRrFff37eHz658B4/wDnp8VdL/8AHbS+b/2WgD4x/wCDRT9oXx9+0p/wTb8ba78RvHHjDx/rdp8Sr+wg1DxJrNzqt1DbrpelOsKyzu7rGHkkYIDgGRjjLHP6nV+QP/BlT/yiy8ff9lV1H/00aPX6/UAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFfP8A/wAFYv8AlFl+0t/2SrxR/wCmi6r6Ar5//wCCsX/KLL9pb/slXij/ANNF1QB+WP8AwSy/Yi+C/wARP+CFf7LfizXvhD8L9c8W+I/iVYWGqa3qHhWxudR1K3PjO4geGe4eIySRm3QRFHYgxgJjbxXoH/Bsx4T0vwF/wUk/4KTaFoWmafouiaL8Srew0/T7C3S2tbC3i1TxGkUMUSAJHGiKqqigBQAAABWh/wAEe/n/AODf79jeP/np8VbX/wAd8Y37f+y0f8G4n/KU3/gpx/2VVP8A07+JKAP1+ooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKAP54f+DX//AIIzfs2f8FEv2BfF3jb4xfDf/hMPE2l/EC80S1vP+Eg1TT/Ks49O02ZIvLtbmKM4kuJm3FSx34JwAB9V+HP+Dfz9hbw7+0/8arHxf8M9L0fwP4H03w5NaS6l431mztdOkvBdiZnna+U/vHSBQJHIBAC43HNT/gyp/wCUWXj7/squo/8Apo0evvT4NaHY+KP25f2irTUrO11CzltPC0UkFzEssUm21uXGVYEHBIPPcCgD81f+DPD9pT4c/Bz/AIJneOdL8XePvBXhXUp/idf3UVprGuW1jPJCdK0lRIEldWKFkcBgMZVh2Nfrx4D/AGqPhh8U/EkWjeGPiP4D8R6xOrPHY6X4gtLy5kVRuYiOOQsQACSQOAK/KL/gzN+Gvh3xj/wTA8eXWr+H9F1W5j+KOoRLLeWMU8ioNJ0ghQzKTjJJx0yT61+gPxp+HXh/wt+3Z+zqNH0LRtKm83xHdO9nZRwM6ppnl4JVQSMz0AfTFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFfjD/wAFGvhP4V+OP/B3T+y74W8beGfD/jDwzqnwquvtmka3p0OoWF35cXimWPzIJlaN9siI43A4ZFI5ANfs9X5A/tkf8rkn7J3/AGSq+/8ASbxXQB0H/Bev/gnt8Avg/wDsh2GoeEfgf8H/AArqU3/CVZu9H8G6dYznyPAPiq8i+eKFW+S4tYJl5+WSCNxhkUj1/wD4Ncf+UFHwM/7j/wD6kGp0f8HFPz/se6Mv+x42c/QfDLxn/Uij/g1x/wCUFHwM/wC4/wD+pBqdAH3/AEUUUAFFFFABRRRQB8//ABG/5Sm/Bv8A7JV48/8ATv4Nr6Ar5/8AiN/ylN+Df/ZKvHn/AKd/BtfQFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABXz/8A8En/APlFv+zd/wBkv8Nf+mq2r6Ar5/8A+CT/APyi3/Zu/wCyX+Gv/TVbUAfQFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAfkD/AMHq3/KLLwD/ANlV07/00axX39+3P8/jT9nuP/np8VbP/wAd0rVW/wDZa+Af+D1b/lFl4B/7Krp3/po1ivv79t/5/iZ+zdH/AM9PirF/47oGtt/7LQB8A/8ABlT/AMosvH3/AGVXUf8A00aPX6/V+QP/AAZU/wDKLLx9/wBlV1H/ANNGj1+v1ABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABXz/8A8FYv+UWX7S3/AGSrxR/6aLqvoCvn/wD4Kxf8osv2lv8AslXij/00XVAHwD/wRy+f/ggv+xXH/wA9Piqn/jvifVW/9lo/4NxP+Upv/BTj/sqqf+nfxJR/wRp+f/ghf+w/H/z0+Ksn/juva23/ALLR/wAG4n/KU3/gpx/2VVP/AE7+JKAP1+ooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKAPyB/4Mqf+UWXj7/squo/+mjR6+/v2dfn/bn/AGjG/uyeG4/y01m/9mr4B/4Mqf8AlFl4+/7KrqP/AKaNHr7+/Zp+f9tb9pNv7up+H4/y0aBv/ZqAPgH/AIMqf+UWXj7/ALKrqP8A6aNHr7++Nf8ApX/BRf4C2/8Azx8M+L73H+6dGiz/AOR/1r89/wDgzE1uz8Nf8EmviRqGpXlrp+n2PxQ1Oe4ubmVYobeNdH0cs7uxAVQBkknAFfdUHxS8N/HT/goX8DfEnhHXNM8SeGrz4X+Obuz1PTrhbi1uwNX8Kwh45FJV1yJQGUkHHBIoA+X/AAR8bfCL+EvidqnhL41+IPEH7XWmfEDx3aeFPADfFbUtUbUby28S6tBpemT+GpL17WPT3tIraKWT7LEtrZtJdie0MIvIfq7/AIKv+M7fwF+xnNqGoeKtQ8E6I3jXwXZa3rdnr8/h+Sw0u48V6Rb35N/BLFLbRtaSzq8iyIVjZ/mAya9Q/Zp+Bn/DO/w61Lw//an9sf2h4r8R+J/P+zfZ/L/tfXL7VvI272z5P23yt+Rv8rftTdsXn/jJ+zVr3xt8Oa1pOr+N/M0+4+IHhjxlokX9jxj+w7PR77Rr9tNyrqZ/tF1pl1J57ndH/aG3a6wKrAHzhof7Vvhn9nLwr8TvHHwP8Wah8dPgv8P/AIa+IPGPiSa5+IF34stbPxBYJBPY6faa1dTXcqyXdoL43Nssk6WotbCXybY3Za+9v1L9oXx3pni34MW/i7wj/wAIPN8RviBd6Hb6XY+IrfUpl05fDWsanF/aebMxpcCSx2yW9jO6JLHEyX1xD5kUvoH7WPwM/wCGoP2WPiX8M/7U/sP/AIWJ4V1Twx/aX2b7V/Z/220ltvP8renmbPN3bN67tuNy5yD4yfAz/hbfxF+E/iD+1P7P/wCFX+K5/E/kfZvN/tPzdD1XSfI3b18rH9p+bvw+fI2bRv3qAeH6P/wUS8ZTeC/GXxG1X4T6fovwX+G/iDxLo3iTxBJ4uE2spa6Lqt7YXOrWmmx2hSezRLTzpUkuoLpRFdpDbXRjtjeaEPx1+ON1/wAFNfHXgHSfDfw/1b4ZaH4V8I6qHv8AxZPYX+nxX17rkV3exQx6VL59w/2Ixi2kuUiC2Vu6zK11MsPQa3+wx/bH7Cfxc+Cn/CUeX/wtT/hN/wDic/2bu/sv/hJNQ1O9/wBR5v737N/aWz/WJ5vk7v3e/avQeLf2evFVr+1OvxM8F+LvD+i/2/pWk+HvFum634dm1b+0NO027vrmBbCWK8tfsdw39qXyvLMl0h/0ciJfKcTAHsFFFFABRRRQAUUUUAFfkD+2R/yuSfsnf9kqvv8A0m8V1+v1fkD+2R/yuSfsnf8AZKr7/wBJvFdAHv8A/wAHDvz/ALJ+lr/d0/x3J+Xw48WL/wCzUf8ABrj/AMoKPgZ/3H//AFINTo/4OEvn/Zgsl/u6B4/k/L4f+JF/9mo/4Ncf+UFHwM/7j/8A6kGp0Aff9FFFABRRRQAUUUUAfP8A8Rv+Upvwb/7JV48/9O/g2voCvn/4jf8AKU34N/8AZKvHn/p38G19AUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFfP8A/wAEn/8AlFv+zd/2S/w1/wCmq2r6Ar5//wCCT/8Ayi3/AGbv+yX+Gv8A01W1AH0BRRRQAUUUUAFFFFABRRRQAUUUUAFFFFAH5A/8Hq3/ACiy8A/9lV07/wBNGsV9/ftrfP8AGT9mGP8A56fFVv8Ax3wv4hb/ANlr4B/4PVv+UWXgH/squnf+mjWK+/v2zfn+Pv7Ksf8Az0+Kt1/474N8Tt/7LQB8A/8ABlT/AMosvH3/AGVXUf8A00aPX6/V+QP/AAZU/wDKLLx9/wBlV1H/ANNGj1+v1ABRRRQAUUUUAFFFVdc1CTSdFvLqGzuNQmtYHljtYColuWVSRGm8qu5iMDcwGTyQOaAPmPTf+CuHw61HWPD8jaD42tfCfijwTqXxD07xbPDYrpE+jWEkMcs+PtRutzNc2uyL7PvYXUfyjD7Mz4tf8FYNI0D4RfEDVvCfhDWta8SfD/VdB0y90ye7sGhKaxdx21tdx3FvcyW80YZ3BjWUSB49riNWEg+dP2Rv2S/FXxo+Hcvw98QS3UfhzxX4YvvD/iOO7+EeueD9a8Ex3KSXJ/s/U727NhKU1DySYrC1WByqyBESJVr6q8X/ALEXxG+MP7KPiLwF8QPjRD4p8T6pNpc2n6/F4RjsLSxfTr2K9gkksUuT50kksKiYrNGrqAEWHGSAeX/ED9oofC/4qftY6l44v/il/wAIX4f0bwdff2Xo2sFdR8Om7iuRP9kK3CpCxkWPzDDJhtp5YYr1zx5/wUy8J/Dr4p+J/DN/4P8AiE0PgnxTovhPX9aisrQ6ZpU+r/ZRYTsxuRJJDI95boTFG7xl8uiKN1cr8bv+Ca/ij41WPx2juPiZolnP8bdF0HSnl/4RKST+yX00Pvl2i+UTecZHIX935fHL4OZPi1/wTd8TfFG5+MEo+I+h2DfFbxb4U8UjPhOWUaUdDbTnEH/H+vm+edOj+b5Ngkbh+DQB2mjf8FK/hnrnxo0/wZBcXzHVpdXtrPWI3tZtPln0sSG8idY5muISqwXBV5oY45BCxR23JvzfgD+2PeeKP2W/h78U9Y0LxRrVx8aANY0bSdKgh8vRtOmtJ7+1WaWaSK3gVbKENJNPKoeeQqpw0USu/Z//AGFvEvwO1fX9Ak+KV1rfwf1C+1TUdN8ISaHHDdaa2ovPLPavqAlLTWaSXMzxRmJZEPlgyuqbTxPwl/Ym8Zy/sxfAj4fN4sTw3qn7OtzDpVzDqWgnVdI8XWVpZS2FpO0XnQqzGBobqJ97iC4QB43aPAAOs8Xft06bc/BX4LfHLwzdX0nw5+I2r6No1/Z3sAjkit9YmS0tLgjJ8uaC9nt1faxRo3mB3FYnT6ar41f9gbVvDX7JvwV/Z3/tqbxVpfhDxNo+s6vrn9mfYIl0vSL9NRhjZd7qZpZ7e1gKq+WEk0oVFTaPsqgAooooAKKKKACvn/8A4Kxf8osv2lv+yVeKP/TRdV9AV8//APBWL/lFl+0t/wBkq8Uf+mi6oA+Af+CMHz/8ER/2E4/+enxVvP8Ax3VPETf+y0f8G4n/AClN/wCCnH/ZVU/9O/iSj/gix8//AARf/YGj/wCenxV1P/x268UN/wCy0f8ABuJ/ylN/4Kcf9lVT/wBO/iSgD9fqKKKACiiigAooooAKKKKACiiigAooooAKKKKACiisXwH8R/D/AMU9A/tbwzrmj+ItL86S3+16beR3UIljYpJGXjJG9GBVlzlSCCAaAPyb/wCDKn/lFl4+/wCyq6j/AOmjR6+zPDU/xBi+OP7VsnwutfBt542XxBoUWnR+Kbq5ttKz/YFgSZXt45JcAMSAq8njI618Z/8ABlT/AMosvH3/AGVXUf8A00aPX3B8Ifir4X+Cvx6/av8AFXjTxJoPhHwzpPjDREvdX1rUItPsbMN4c0ZE8yaVlRN0kqKNxGWdQOSBQB/Hfb+Kfi9ZfsitpdvdeOYPghdeJp3lih+0J4eudb+z23mCUr+5e5WBbYhXJZV2kAbiT/Tv/wAG6/wY8d6z+yZ+z38Rtefwlb+EvD/wy1Pw1ocFhcXEuo3H23VbW5eW4V41jj2/YNuEZs7hXyp/waj/ALVH7P3wy/4JZfEXwL8Z/iR8HfDv9v8AxF1Cebw/408Qabaf2jZPpelRh2trqQeZCzxyLkqVJjYdVOP1h/ZC/aW/Zhg0nQ/hR8EPih8GdSi02Cb+yfDHhbxdYahNDCC80gigimd9i7nYgDCj0A4APoGiiigAooooAKKKKACiiigAooooAKKKKACvyB/bI/5XJP2Tv+yVX3/pN4rr9fq/IH9sj/lck/ZO/wCyVX3/AKTeK6APf/8Ag4H+f9nGFf7vhH4hyfl4G1tf/ZqP+DXH/lBR8DP+4/8A+pBqdH/Bfv5/gFt/u+AviPJ+Xg3U1/8AZqP+DXH/AJQUfAz/ALj/AP6kGp0Aff8ARRRQAUUUUAFFFFAHz/8AEb/lKb8G/wDslXjz/wBO/g2voCvn/wCI3/KU34N/9kq8ef8Ap38G19AUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFfP/wDwSf8A+UW/7N3/AGS/w1/6aravoCvn/wD4JP8A/KLf9m7/ALJf4a/9NVtQB9AUUUUAFFFFABRRRQAUUUUAFFFFABRRRQB+QP8Awerf8osvAP8A2VXTv/TRrFff37Ynz/tI/sor/d+J+oSfl4K8Tr/7NXwD/wAHq3/KLLwD/wBlV07/ANNGsV9/ftcfP+1F+yuv934gapJ+XhHX1/8AZqAPgH/gyp/5RZePv+yq6j/6aNHr9fq/Hz/gy2Ezf8EpviILdo0uD8UtS8ppFLIrf2Po+CwBBIz1AI+or9A/+ER/anuf+ahfs/2X/dPtXusf+VqPP6UAfQFFeBR/Df8Aagl/13xj+BcY9IPhDqgI/FvEbA/XAp3/AAp39oq4U+d8cvh/Fnva/DCSPH/fzVZKAPe6K8DHwA+Otxjzv2hLePnn7L4Bso88/wDTSWSlH7MnxguM+d+0p4vjz/z6eEtBjx9PMtJP1zQB73RXgf8AwyN8TLhf337U3xoiJ72mheD48fTzNEkqP/hizxtN/wAfH7UX7QFye5+zeE4c/wDfrQ0/SgD6Aor5+H7CesSsftH7Qn7QN1u6j+2NMh/9FWCY/Cl/4YAhm/4+PjJ+0Bcf9ztLD/6KRKAPoCivn/8A4d1eG5v+Pj4i/tAXPqP+Fqa7Dn/v1cp+lH/DtX4eS/6/xJ8err/rp8bvGW3/AL5GqBf0oA+gKK+f/wDh2R8J3/1y/Ey89ftXxR8UXG76+ZqDZ/Gj/h158EH/ANd4T1K89Rd+J9WuAfr5ly2fxoA+gKK+f/8Ah1h+z2/+u+Fnhy89Td+bcE/XzHbP40f8OpP2ZX/13wB+EN56/a/Ctncbvr5kbZ/GgD3LUPFGmaTn7VqNja7eD5twiY7dzWHqHx38D6T/AMfXjLwrbf8AXXVrdP5vXmdh/wAEuf2ZdKH+i/s6/Am2/wCuXgHSk/lBW7p/7BPwL0kAWvwX+E1qF5Ai8IaemPyioA09Q/bE+Eek5+1fFP4c2u3k+b4lskx37yVh6h/wUR/Z/wBIz9q+OnwdtdvXzfGmmpj85q6Ww/ZV+F+lH/Rfhv4Ctu37rw/aJ/KOtvT/AIQ+E9J2/ZfC/h2229PK02FMfktAHktz/wAFVv2X7STy5P2jvgSJP7g8e6Uz/wDfInzXwZ/wUJ/4KcfDv4Mfsd/H3wDH8aPC/wAW/AXxI8C+JNO8L6naa7Fqmt+F9Su9OuVh0y82Mz3NnLLIEgueZISyxTZXbMP1ps9Ot9PTbbwQwL0xGgUfpXwj/wAFMf2f/EXxZ/Yx/aa+I3xSS1WHwn8OPGEHgLwtBP8AaLPRYxpN7F/a9wcbZdQuIy204K2sMnlp87zO4B86/wDBE/5/+CO//BPmP/np8Vdb/wDHf+Eub/2WvP8A/ghx+1J4D/Zr/wCCpv8AwUk/4TbXl0U618VW+xL9juLlrjytX8Q+ZgQo548xOuM7uM816B/wRG+f/gkh/wAE7Y/+enxV8Rf+O23jVv8A2Wj/AINxP+Upv/BTj/sqqf8Ap38SUAff3/D0P4IN9zxZqU3vF4Y1aQD67bY0f8PPfg233NX8YTe0XgPX5D9cLZHj3r6AooA+f/8Ah5v8JW/1cnxKm9PJ+GHieXd9NunnJ9hR/wAPMfhi33NO+M03r5Xwb8YSY+u3TDivoCigD5//AOHlXw8f/V+Gvj9Ke2Pgb41UH6FtKA/Wj/h5B4Lf/V+C/wBoCQdj/wAKa8VR5P8AwPTx+vFfQFFAHz//AMPFfDT/AOr+Hf7QEnr/AMWq15Mf99Ww/Sj/AIeFaS/+r+Ff7QEmen/FudRj3f8AfaLj8cGvoCigD5//AOHgFu/+r+Dv7QEg9f8AhCJk5/4G4P8ASj/hvS4f/V/Az9oCT1/4pmBMf99XI/SvoCigD5//AOG6dYf/AFf7Pv7QEufu/wDEo0yPd/33frj8cUf8Nv8AiZ/9X+zd+0BIvr9n0FP0bVQa+gKKAPn/AP4bT8bP/q/2Xf2gJG9PtHhNP1bWwKP+GyPiJJ/q/wBlH4+Nnoz6t4KRfxz4g3D8q+gKKAPn/wD4a7+KEn3P2VvjKv8A111/wgp/8d1pq/klb9vP4z/sL/t1/EvxJ8LfF/if4da1ceK9Re80+G5SaCVhdTEQ3UGZLa42Fm4YOmeRng1/a1Xwr+yp/wAG8n7O37N/xz8SfFDWPD3/AAsv4geItcu9cXUPEsaXFppLzztMEtbTHlLsJXbJIJJAy7ldc4AB8Uf8GVXxR8ZD9ln4geDR8Ob5/h+vi+81f/hOV1W3FuupNY6bEdMNm2JiwijSXzk3L+9CsFOC36g/sj/P+1F+1O3934gaXH+XhHQG/wDZq+Af+DKn/lFl4+/7KrqP/po0evv79jz5/wBpH9q5v7vxP0+P8vBfhhv/AGagD4B/4Mqf+UWXj7/squo/+mjR6+/v2jP9K/bl/Zyt/wDnjN4jvcf7umCLP/kf9a+Af+DKn/lFl4+/7KrqP/po0evv740/6V/wUZ+A1v8A88fDHjC9x/uNo0Wf/I/60AfQFFfmD/wTv+NvhHxH+zj+zvrHwn+NfiD4qftCeINK8Jt468M3fxW1Lxkps7hbP/hIrjUdPur24i0v7NC91Ok6rasl5Ba2qu4uTY3X2d+1f4s1Xw58ef2ZbPT9S1Cxs9e+JV5YanBb3DxR6jbr4O8S3CwzKpAkjE8EEoRsgSQxtjcikAHuFFfJ+j/8FEvGU3gvxl8RtV+E+n6L8F/hv4g8S6N4k8QSeLhNrKWui6re2Fzq1ppsdoUns0S086VJLqC6URXaQ210Y7Y3nQT/ALYHxQ8V/G/4oeGvA/wZ0/xJonwh8QW2javqV540i0261sTaNpuqmPS7Y20iS3iJftGYryaytyfsxF2RLOLQA+kKK8f+Af7Yug/tI/FO80nwtD9u8Mt8P/C/xC0jXt8kX9rWeuzaukC/ZpI0kh2R6WsmXO4/adpRDGd3iHxb/bg+Lni/UfgdefC3wn4P8vxR8YPGXgDWtO17xRJYR6kmiQeJreFTNHpl08Ucz6ObwvGgkikggt/3sc8s0YB9n0Vn+E7nVbzwrps2u2en6brctpE+oWlhePe2trcFAZY4p3iheaNX3BZGijLAAlEJ2jQoAKKKKACiiigAr8gf2yP+VyT9k7/slV9/6TeK6/X6vyB/bI/5XJP2Tv8AslV9/wCk3iugD3//AIL4fP8ABO4X+78M/iXJ+XhS7X/2aj/g1x/5QUfAz/uP/wDqQanR/wAF5fn+El8v934SfE+T8vDbr/7NR/wa4/8AKCj4Gf8Acf8A/Ug1OgD7/ooooAKKKKACiiigD5/+I3/KU34N/wDZKvHn/p38G19AV8//ABG/5Sm/Bv8A7JV48/8ATv4Nr6AoAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAK+f/wDgk/8A8ot/2bv+yX+Gv/TVbV9AV8//APBJ/wD5Rb/s3f8AZL/DX/pqtqAPoCiiigArwn/gpV+2lB/wT9/Yu8cfFJtNuNYvvDunyyadYpZXVxFdXfls0STNbxuYISVw0z7Y0/iZcivdq8B/4KqfCLxB8fP+CbXxy8G+FdPk1bxJ4i8FanZ6ZYxEeZe3DW77IlzgbnYBRkjkigBv/DzX4Q6V+z7oHxH1vXda0PRfEl8NJ062vvC2r2+q6lfbCzQW2nSWq3twQFYgxQMCqlgSATWjN/wUf+CsX7Ptj8UF8cW0/g/UtU/sK1lt9Pu57+fUtzIdPWwSI3hvAUfNv5PmgIxKAAmvjL9riTx58dPFn7L3x28KaH+0N4F8P/Dyz1/w/r8GkeA4bjxfoM17a2Ucd2mkaha3DTQFraaB5IoGcLIGTKMxLrT9nnwTZfsva14i1uy/bK1jVPFfxXHje38UQeB47LxboGtx6ZHapq0OlWVpGyWrwo0DCSyfe0knmR7WD0Ae1ftKf8Fo/h/8EPFfwJ/s228Sa54b+Lmr3ttd3sXg7XZbjTrS2t77cyW8dm0rXK3doImtivnKheQxhFLj6e+JnibxVqPwXu9U+Gun6Lqnim+tIpdGt/EctxptlulKYe52xNPGqIxcx+WHJTZ8pOR+fvibxF8c9T+Cf7KPxc+KPgXx74r1b4afFDVbzW4NH8KsfEk+hy2Or2Gn6lc6TbbmineOa1eaCEExmU/KuCq/cH7UX7R+o/s//sn+IviTovw/8bePtW0vTI7yw8JaLpktxrOpTysiRQeQitIpDyKZSFYxosjbW24IB47+yH+138X779uDxt8AvjVpvw6uvEWh+EbHxxpWv+CI7y30+eyuLqa0NtcQXUkrx3CywsQRIQ6c4XpX1tXwb/wSJ8ZW+r+OfGGteMPCvxk/4Xn8UETXfGPiPxH8NNZ8N6HCluFittIsJryBEW2tUkKxIzeZKfOlb5mIX7yoAKKKKAPyB/4PVv8AlFl4B/7Krp3/AKaNYr7+/at+f9rP9l9f7vjHWJPy8Mauv/s1fAP/AAerf8osvAP/AGVXTv8A00axX39+1D8/7Yv7Mq/3fEWuSfl4fv1/9moA+Af+DKn/AJRZePv+yq6j/wCmjR6/X6vyB/4Mqf8AlFl4+/7KrqP/AKaNHr9fqACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACvn/8A4Kxf8osv2lv+yVeKP/TRdV9AV8//APBWL/lFl+0t/wBkq8Uf+mi6oA+Af+CHvz/8EqP+CcMf/PT4q+Kv00zx23/stH/BuJ/ylN/4Kcf9lVT/ANO/iSj/AIIafP8A8EvP+Cb6/wB34m+L5Py0zxyv/s1H/BuJ/wApTf8Agpx/2VVP/Tv4koA/X6iiigAooooAKKKKACiiigAooooAKKKKACiiigAooooA/IH/AIMqf+UWXj7/ALKrqP8A6aNHr7+/Yy+b4+/tVSf89Pira/8Ajvg3wwv/ALLXwD/wZU/8osvH3/ZVdR/9NGj19mfCWD4g3eo/tYn4XXXg2z8bSfFOM6fJ4ptbm50rK+GPDqkSpbyRy4IUgFW4POD0oA+H/wDgzc8a6N8OP+CRHxM13xDq2m6Doml/E/Uri91DUbpLW1tIxpGj5eSRyFRR6sQK+7NC+Mvhf9o39vz4E+LvBetWfiPwrqXws8c3ljqVoS0F2P7Y8Kwh0JAyuUlAPQ4yMg5r+Pe38LfF69/ZFbVLe18cz/BC18TTpLLD9ofw9ba39ntvMMoX9yly0DWwDOAzLtAJ2kD+nz/g3V+BHjTUP2Pv2f8A4ma/rPheTw3ovw11Hw1oOm2FjPHfKl5qltcySXMryMjEGxUAIijDe1AH3l+yd8DP+GX/ANlj4afDP+1P7c/4V34V0vwx/aX2b7L/AGh9itIrbz/K3v5e/wArds3tt3Y3NjJ5/Wf2ate8Z+I/hfq3iLxv/bOofDP4gaz4yil/seO3+2Wd3Y67YWem4jcBPslrq8EfnkO032DcyhpmZPYKKAPn/W/2GP7Y/YT+LnwU/wCEo8v/AIWp/wAJv/xOf7N3f2X/AMJJqGp3v+o83979m/tLZ/rE83yd37vftXgPh18BvjJe/tRftJ6l4X8f/wDCu/DPiz4gWJePVPBa6lNc2qeEfDtu2o6LcvLDHFcGRLmFpbqLULUS2UQFupiuUuPr+igD5/uv2KLz4N/8I/dfAbX/AA/8N9Q0PwrpfgOS38Q6HdeKNKvND0zzzp0JiF9a3K3Fq1zciOdbrDpdzieO4YW8lvz/AIa/4J7a98P/AIE+CtE0b4l/2h49+HXxA8QfELRvE/iLw7Hd217eaxca2Z11CxtJrQTYtddu0zbS2q+fHFKEWMNbN9QUUAZ/hO21Wz8K6bDrt5p+pa3FaRJqF3YWT2VrdXAQCWSKB5ZnhjZ9xWNpZCoIBdyNx0KKKACiiigAooooAK/IH9sj/lck/ZO/7JVff+k3iuv1+r8gf2yP+VyT9k7/ALJVff8ApN4roA9//wCC7Pz/AA11Vf7vwV+Kcn5aDEv/ALNR/wAGuP8Aygo+Bn/cf/8AUg1Oj/gud8/gfXF/u/Ab4ryflpFkv/s1H/Brj/ygo+Bn/cf/APUg1OgD7/ooooAKKKKACiiigD5/+I3/AClN+Df/AGSrx5/6d/BtfQFfP/xG/wCUpvwb/wCyVePP/Tv4Nr6AoAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAK+f/8Agk//AMot/wBm7/sl/hr/ANNVtX0BXz//AMEn/wDlFv8As3f9kv8ADX/pqtqAPoCiiigAooooAKKKKACiiigAooooAKKKKAPyB/4PVv8AlFl4B/7Krp3/AKaNYr7+/aW+f9tb9mxf7up+IJPy0adf/Zq+Af8Ag9W/5RZeAf8Asqunf+mjWK+/v2ivn/bn/ZzX+7J4kk/LTVX/ANmoA+Af+DKn/lFl4+/7KrqP/po0ev1+r8gf+DKn/lFl4+/7KrqP/po0ev1+oAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAK+f/8AgrF/yiy/aW/7JV4o/wDTRdV9AV8//wDBWL/lFl+0t/2SrxR/6aLqgD4B/wCCFHz/APBM3/gnMv8Ad8feM5Pys/GK/wDs1H/BuJ/ylN/4Kcf9lVT/ANO/iSj/AIIO/P8A8E3v+Cdq/wB3xf43k/KLxQv/ALNR/wAG4n/KU3/gpx/2VVP/AE7+JKAP1+ooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKAPyB/4Mqf+UWXj7/squo/+mjR6+/v2IPm+Jn7SMn/AD0+Ksv/AI7oGiL/AOy18A/8GVP/ACiy8ff9lV1H/wBNGj19/fsMfN40/aEk/wCenxVvP/HdK0pf/ZaAPz3/AODMTRLPxL/wSa+JGn6lZ2uoafffFDU4Li2uYllhuI20fRwyOjAhlIOCCMEV+tXww+Fvhv4K+BNP8L+EdD0zw34c0lWSx0zTrdbe1s0Z2crHGoCou5mIVQAM4AAr8n/+DKn/AJRZePv+yq6j/wCmjR6/X6gAooooAKKKKACiiigAooooAKKKKACiiigAr8gf2yP+VyT9k7/slV9/6TeK6/X6vyB/bI/5XJP2Tv8AslV9/wCk3iugD3//AILhfP4Y8RL/AHf2d/i3J+Wn6Sv/ALNR/wAGuP8Aygo+Bn/cf/8AUg1Oj/gtv8+k+KV/u/s0fF+T8rbQV/8AZqP+DXH/AJQUfAz/ALj/AP6kGp0Aff8ARRRQAUUUUAFFFFAHz/8AEb/lKb8G/wDslXjz/wBO/g2voCvn/wCI3/KU34N/9kq8ef8Ap38G19AUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFfP/wDwSf8A+UW/7N3/AGS/w1/6aravoCvn/wD4JP8A/KLf9m7/ALJf4a/9NVtQB9AUUUUAFFFFABRRRQAUUUUAFFFFABRRRQB+QP8Awerf8osvAP8A2VXTv/TRrFff3x/+f9vj9nlf7tp4ok/K0tV/9mr4B/4PVv8AlFl4B/7Krp3/AKaNYr7++Onz/wDBQn4AL/d0XxZJ+Uemr/7NQB8A/wDBlT/yiy8ff9lV1H/00aPX6/V+QP8AwZU/8osvH3/ZVdR/9NGj1+v1ABRRRQAUUUUAFFFFABRRRQAUV+UPwb+Cv9neP9F8U/8ACofg/wCEP+Eo/aV8T2f/AAuvTrz/AIrKx+z+NdZufst6v9mxeVb6l9h/4R8H+028watbx+XJ5v2U/X37dH7RGpaZdfAnTvAfxW8P+B9P+I3xVn8A6x4gWKx1JV26PryyWMBnJhTUBqVjDBFuD7LyONJIbhfNtZQD6gor4Q1n40fGE/EjSfhFpXxW1CG7sPjq3w7uvGOo6Bpl1rOp6NJ8O5fE0hkiighslvI7mbZBNHbLGgtbUzQXSi4juTxl8VfiJ8Jvh7+0Ba+EvFmnweMtH+Ovw+8GWfiXVfDVhPJfJqFl4EtLq41GC0jtUu5JUv7kOymGQRuscMlukUAiAPu+s/WfFml+HNR0mz1DUtPsbzXrtrDTILi4SKTUbhYJbhoYVYgySCCCeUouSI4ZGxtRiPzw/ba0z4geZ4g+D+ofGf4gaxa+GfFfwc8WWfiW603w+mt+bq/jmfTpLVhDpqWZt7dtNtbuH/RRL9oVhLLNbsbevo/4YaNcXX/BSTxBp+uatqHia8+GHwf8OW+j6nfpBDdM+s6prC6tPKttHDC0l0fD2kMwEaxxm1PkpCssquAfQHhPxZpfj3wrpuu6FqWn61omtWkV/p+oWFwlza39vKgeKaKVCUkjdGVldSQwIIJBrQr5/wD2Hv8Ain/iL+0d4Ts/3Ph/wj8VZ/7JtfvfZP7T0PRtfvvnOXfzdT1fUbj52bZ9o8tNsSRxp9AUAFFFFABXl/7bvwU1X9pT9i/4vfDnQrjT7TW/H/grWfDenz37vHaw3F5YzW8Tysiu6xh5FLFUYgA4Ung+oUUAfz4/D/8A4JWf8FJf2IZ/gH8J/Cfx++B+k2Gj6nrR8CwQW/2uHRLiS0vbq9eWSfRWkkEkc90Bv83DSgAIACv3f/wQW/4JTfHH/gnb8U/2i/G3x08XfD/xh4m+Omq6drct54YnnfzbyObU5ryWaOS0to4/MkvlZViUqPnGEAUH6f8A2lPn/bY/ZtX+7qPiCT8tHlX/ANmr6AoAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigD8gf8Agyp/5RZePv8Asquo/wDpo0evv79g/wCbXPjxJ/z0+Kuqf+O2liv/ALLXwD/wZU/8osvH3/ZVdR/9NGj19tfsv/CPQfjn4N+Omg+JrW4vdIvvixrEksUN7PZsxj+zbf3kLo4wUHAbBxzmgD4l/wCDKn/lFl4+/wCyq6j/AOmjR6/X6vwx/wCDRT9jb4d/tD/8E2/G2teLtH1DUNStfiVf2UckGt39iqxLpelOF2W80aE7pHO4gtzjOAAP1O/4dffBP/oWNa/8KzWP/kqgD6Aor5//AOHX3wT/AOhY1r/wrNY/+SqP+HX3wT/6FjWv/Cs1j/5KoA+gKK+f/wDh198E/wDoWNa/8KzWP/kqj/h198E/+hY1r/wrNY/+SqAPoCivn/8A4dffBP8A6FjWv/Cs1j/5Ko/4dffBP/oWNa/8KzWP/kqgD6Aor5//AOHX3wT/AOhY1r/wrNY/+SqP+HX3wT/6FjWv/Cs1j/5KoA+gKK+f/wDh198E/wDoWNa/8KzWP/kqj/h198E/+hY1r/wrNY/+SqAPoCivn/8A4dffBP8A6FjWv/Cs1j/5Ko/4dffBP/oWNa/8KzWP/kqgD6Ar8Sf+CgHx/wDD/wAIf+Dv/wDZ18QePLu18CeFfDPw8l09tc1y7httPuluLPxAI5xIWxHGbi6FvmXYfMifjbtY/pt/w6++Cf8A0LGtf+FZrH/yVX4o/wDBU/8A4Jd+E/2n/wDg5R+Dv7Pk0GreA/A3i7wQl0l/ZatLqt9e29vFrF7JKpumkMDtLbSW4U7lURiXadxUgH6Vf8Fm9Qt9Z0vxVcWs0N1az/srfGG5hmicPHKhTwztZWHBBDZBHBFS/wDBrj/ygo+Bn/cf/wDUg1OvHP2uv2Evh3/wTv8AgP40+HXwxsdUsfDtn+y58X7uT+0NUnv5ri4lXw0skzGRiqF/KBKxKkeckIMmvY/+DXH/AJQUfAz/ALj/AP6kGp0Aff8ARRRQAUUUUAFFFFAHz/8AEb/lKb8G/wDslXjz/wBO/g2voCvn/wCI3/KU34N/9kq8ef8Ap38G19AUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFfP/wDwSf8A+UW/7N3/AGS/w1/6aravoCvn/wD4JP8A/KLf9m7/ALJf4a/9NVtQB9AUUUUAFFFFABRRRQAUUUUAFFFFABRRRQB+QP8Awerf8osvAP8A2VXTv/TRrFff3xo+f/go18B1/u+FvGEn5Noq/wDs1fAP/B6t/wAosvAP/ZVdO/8ATRrFff3xd+f/AIKV/A1f7vgfxpJ+Vz4dX/2agD4B/wCDKn/lFl4+/wCyq6j/AOmjR6/X6vyB/wCDKn/lFl4+/wCyq6j/AOmjR6/W7xR4u0rwRo7ahrWpafpNgjpG1ze3CQRB3YIi7mIGWYhQOpJAHJoA0KKKKACiiigAooooAKKKKAOf/wCFT+Ff+Ec/sf8A4Rnw/wD2T/av9u/Yf7Oh+zf2j9u/tH7Z5e3b9o+3f6V5uN/n/vc7/mrz/wCNf7GfhX4yXXw9tZNN8P2fhnwf4r1XxPqmgtosM9h4l/tLR9a069gniyI/38mtTXEruknmsJA6kys6+wUUAcf4G/Z78A/DDwr4b0Lw14H8H+HdE8G3c1/4f0/TNGtrS10K4mS4SWa1ijQJBI6Xd0rPGFLC5mBJEjZ0Lz4T+FdR/tL7R4Z8P3H9saraa7f+Zp0LfbtRtPs32W8lyv7y4h+x2flytl4/skG0jy0x0FFAHP8AiP4T+FfGP/CQf2v4Z8P6r/wlmlLoWt/bNOhn/tnTl+0bbO53KfOt1+13WInyg+0zcfvGzx9r+y/pfg74y+CfFfgxtP8AB9n4X8PyeEL7Q7DTkh0/VdGUK9lbiOJoxHJYzx/6KzCSOCG81KJIQ135sXqFFAHn/wCzf8DP+FD+BLy1vNU/4SLxN4i1W78Q+JNba2+ztq2o3Uhd2VS8ki28MYitLaKSWZ4LO0tIDLIIQx9AoooAKKKKACiiigD5/wD2ifn/AG6f2c1/ut4kk/LTkX/2avoCvn/4+/P+31+z2v8AdsvFMn5Wtov/ALNX0BQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFAH4Q/sVf8EQf+CnX/BO74Wah4J+Dv7Q37P/AIP8M6pqsmt3Vn5b6h5t5JDDC8vmXWhyyDMdvCu0MFGzIGSSdD9l79k//grBrll48k8G/tN/A/SY4fGurW+si70u3Y3mqRyhLqdM6E+I3YAqBtGB9xelfudXz/8A8E9fm8JfFOT/AJ6fFXxV/wCO6lIv/stAHiH/AAb0/wDBL/x9/wAEmv2L/E/w5+I2r+D9a1vWvGt14kgn8N3Vzc2qW8tjYW6ozTwQuJA9rISAhGCvzEkgfd9FFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABX5A/tkf8AK5J+yd/2Sq+/9JvFdfr9X5A/tkf8rkn7J3/ZKr7/ANJvFdAHv/8AwWT/AHn/AAtD/pl+yr8Uv/Hv7F/+Io/4Ncf+UFHwM/7j/wD6kGp0f8Fh/wB5/wALh/6Zfsq/Ej/x7+zv/iKP+DXH/lBR8DP+4/8A+pBqdAH3/RRRQAUUUUAFFFFAHz/8Rv8AlKb8G/8AslXjz/07+Da+gK+f/iN/ylN+Df8A2Srx5/6d/BtfQFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABXz//AMEn/wDlFv8As3f9kv8ADX/pqtq+gK+f/wDgk/8A8ot/2bv+yX+Gv/TVbUAfQFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAfkD/wAHq3/KLLwD/wBlV07/ANNGsV9/fFL5/wDgp58FF/u/DnxxJ+WoeFF/9mr4B/4PVv8AlFl4B/7Krp3/AKaNYr7++I3z/wDBUv4OD/nn8LPHTH6nVvBwH9aAPz8/4MtoHuv+CU3xEjjmkt5JPilqSrLGFLRE6Po4DAMCuR15BHqDUH7dn/BD79qL4jft4fCn4u2v7RPiv4teEvBvivTdTk0vUYdP0/VfC0UVwhe8sbUQjS7iWJQZDm3jdygXZKauf8GVP/KLLx9/2VXUf/TRo9fr9QB8/wD/AAyR8Uv+jpvi9/4TvhL/AOU9H/DJHxS/6Om+L3/hO+Ev/lPX0BRQB8//APDJHxS/6Om+L3/hO+Ev/lPR/wAMkfFL/o6b4vf+E74S/wDlPX0BRQB8/wD/AAyR8Uv+jpvi9/4TvhL/AOU9H/DJHxS/6Om+L3/hO+Ev/lPX0BRQB8//APDJHxS/6Om+L3/hO+Ev/lPR/wAMkfFL/o6b4vf+E74S/wDlPX0BRQB8/wD/AAyR8Uv+jpvi9/4TvhL/AOU9H/DJHxS/6Om+L3/hO+Ev/lPX0BRQB8//APDJHxS/6Om+L3/hO+Ev/lPR/wAMkfFL/o6b4vf+E74S/wDlPX0BRQB8/wD/AAyR8Uv+jpvi9/4TvhL/AOU9H/DJHxS/6Om+L3/hO+Ev/lPX0BRQB8//APDJHxS/6Om+L3/hO+Ev/lPR/wAMkfFL/o6b4vf+E74S/wDlPX0BRQB8/wD/AAyR8Uv+jpvi9/4TvhL/AOU9H/DJHxS/6Om+L3/hO+Ev/lPX0BRQB8//APDJHxS/6Om+L3/hO+Ev/lPR/wAMkfFL/o6b4vf+E74S/wDlPX0BRQB8IfGT9l/4kQft1fBGxk/aS+KV1dXWjeJ54L6TQvDCzWIjTTgyoq6UI2EnmANvRiNg2lcnPt//AAyR8Uv+jpvi9/4TvhL/AOU9Hxn+f/go78CF/u+FPGMn5Poi/wDs1fQFAHz/AP8ADJHxS/6Om+L3/hO+Ev8A5T0f8MkfFL/o6b4vf+E74S/+U9fQFFAHz/8A8MkfFL/o6b4vf+E74S/+U9H/AAyR8Uv+jpvi9/4TvhL/AOU9fQFFAHz/AP8ADJHxS/6Om+L3/hO+Ev8A5T0f8MkfFL/o6b4vf+E74S/+U9fQFFAHz/8A8MkfFL/o6b4vf+E74S/+U9H/AAyR8Uv+jpvi9/4TvhL/AOU9fQFFAHz/AP8ADJHxS/6Om+L3/hO+Ev8A5T0f8MkfFL/o6b4vf+E74S/+U9fQFFAHz/8A8MkfFL/o6b4vf+E74S/+U9H/AAyR8Uv+jpvi9/4TvhL/AOU9fQFFAHz/AP8ADJHxS/6Om+L3/hO+Ev8A5T0f8MkfFL/o6b4vf+E74S/+U9fQFFAHz/8A8MkfFL/o6b4vf+E74S/+U9H/AAyR8Uv+jpvi9/4TvhL/AOU9fQFFAHz/AP8ADJHxS/6Om+L3/hO+Ev8A5T14h+wd+y/8SNb8BePprT9pL4paSqfErxXbyJb6F4YkW4ki1i6jedvM0pyHkZCzBSEBJCqq4A+76+f/APgnH83wi8dSf89Pir45/wDHfEuor/7LQAf8MkfFL/o6b4vf+E74S/8AlPR/wyR8Uv8Ao6b4vf8AhO+Ev/lPX0BRQB8//wDDJHxS/wCjpvi9/wCE74S/+U9H/DJHxS/6Om+L3/hO+Ev/AJT19AUUAfP/APwyR8Uv+jpvi9/4TvhL/wCU9H/DJHxS/wCjpvi9/wCE74S/+U9fQFFAHz//AMMkfFL/AKOm+L3/AITvhL/5T0f8MkfFL/o6b4vf+E74S/8AlPX0BRQB8/8A/DJHxS/6Om+L3/hO+Ev/AJT0f8MkfFL/AKOm+L3/AITvhL/5T19AUUAfP/8AwyR8Uv8Ao6b4vf8AhO+Ev/lPR/wyR8Uv+jpvi9/4TvhL/wCU9fQFFAHz/wD8MkfFL/o6b4vf+E74S/8AlPR/wyR8Uv8Ao6b4vf8AhO+Ev/lPX0BRQB8//wDDJHxS/wCjpvi9/wCE74S/+U9fmh8X/hzr/wANP+Dvr9lXT/EXxA8SfES+m+GuoXCanrVlp1rcQRmz8UKIFWxtreIoCrNlkL5kbLEBQv7X1+QP7ZH/ACuSfsnf9kqvv/SbxXQB7/8A8Fe/3n/C8v8Apl+yr49/8e+z/wDxFH/Brj/ygo+Bn/cf/wDUg1Oj/grd+8/4aE/6Zfsq+M//AB7P/wARR/wa4/8AKCj4Gf8Acf8A/Ug1OgD7/ooooAKKKKACiiigD5/+I3/KU34N/wDZKvHn/p38G19AV8//ABG/5Sm/Bv8A7JV48/8ATv4Nr6AoAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAK+f/wDgk/8A8ot/2bv+yX+Gv/TVbV9AV8//APBJ/wD5Rb/s3f8AZL/DX/pqtqAPoCiiigAooooAKKKKACiiigAooooAKKKKAPm//gqB/wAEv/AP/BWX4BaP8OfiNq/jDRdE0XxBD4kgn8N3VtbXT3EVtc26ozTwTIYyl1ISAgOQvzAAg/mD4j/4NFP2bdI/bQ8G/DmLxt8cG0TxB4K17xJdTtrGlm6S4sb7RreFEb+ztgjZNQnLAoSSkeGUBg37nV8/+Lv3n/BU74ff9MvhV4n/APHtX8Pf/EUAZ/8AwS//AOCX/gH/AIJNfALWPhz8OdX8Ya1omteIJvEk8/iS6trm6S4ltra3ZFaCCFBGEtYyAUJyW+YggD6QoooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKAPn/AOLfz/8ABS74Hr/d8C+NZPyuvDa/+zV9AV8//FD5/wDgp/8ABVf7vw28cyflqPhNf/Zq+gKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAK+f8A/gm383wK8XSf89Pir8QP/HfF+rr/AOy19AV8/wD/AATS+b9nPxC3/PT4pfER/wAD421wj9MUAfQFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABX5A/wDBYv8AY8/a9/4fV/CX9pj9mf4T+H/iJ/wrv4fjREfW9ZsbWw+2Sy6zFNFJDLfWs7bbfUEcMjBdzLy21lr9fqKAPwB/aF+In/BUv9pf4p+OPBOu/s2fB+18TeOvhVf+E9QsrDWLSPyNDvpnhluopH1t41uBIzKu5mAwCYiOT+n/APwQV/Zc8d/sW/8ABJ74U/DP4maH/wAI3428Nf2v/aWm/bbe8+zefrF9cxfvbeSSJt0M0bfK5xuwcEEDv7P95/wVO1L/AKZfCq1/8e1e5/8AiK+gKACiiigAooooAKKKKAPn/wCI3/KU34N/9kq8ef8Ap38G19AV8/8AxG/5Sm/Bv/slXjz/ANO/g2voCgAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAr5/8A+CT/APyi3/Zu/wCyX+Gv/TVbV7h4sttVvPCupQ6Feafputy2kqafd39k97a2twUIiklgSWF5o1faWjWWMsAQHQncPiD/AIJl+Av2krz/AIJwfAGbQvix8D9N0SX4c+H30+0v/hPql7dW1udNtzHHLOniKFZZFXAaRYowxBIRAdoAPu+ivn//AIVz+1N/0WT9n/8A8M3q/wD809H/AArn9qb/AKLJ+z//AOGb1f8A+aegD6Aor5//AOFc/tTf9Fk/Z/8A/DN6v/8ANPR/wrn9qb/osn7P/wD4ZvV//mnoA+gKK+f/APhXP7U3/RZP2f8A/wAM3q//AM09H/Cuf2pv+iyfs/8A/hm9X/8AmnoA+gKK+f8A/hXP7U3/AEWT9n//AMM3q/8A809H/Cuf2pv+iyfs/wD/AIZvV/8A5p6APoCivn//AIVz+1N/0WT9n/8A8M3q/wD809H/AArn9qb/AKLJ+z//AOGb1f8A+aegD6Aor5//AOFc/tTf9Fk/Z/8A/DN6v/8ANPR/wrn9qb/osn7P/wD4ZvV//mnoA+gK+f8AxD+8/wCCpvg//pl8Ktc/8e1fR/8A4ij/AIVz+1N/0WT9n/8A8M3q/wD809eIal4C/aSf/gpJosLfFj4HnW4/hrful2PhRqgtVt21SyDRmD/hIt5kLqhEnmgAKRsJIZQD7vor5/8A+Fc/tTf9Fk/Z/wD/AAzer/8AzT0f8K5/am/6LJ+z/wD+Gb1f/wCaegD6Aor5/wD+Fc/tTf8ARZP2f/8Awzer/wDzT0f8K5/am/6LJ+z/AP8Ahm9X/wDmnoA+gKK+f/8AhXP7U3/RZP2f/wDwzer/APzT0f8ACuf2pv8Aosn7P/8A4ZvV/wD5p6APoCivn/8A4Vz+1N/0WT9n/wD8M3q//wA09H/Cuf2pv+iyfs//APhm9X/+aegD6Aor5/8A+Fc/tTf9Fk/Z/wD/AAzer/8AzT0f8K5/am/6LJ+z/wD+Gb1f/wCaegD6Aor5/wD+Fc/tTf8ARZP2f/8Awzer/wDzT0f8K5/am/6LJ+z/AP8Ahm9X/wDmnoA+gKK+f/8AhXP7U3/RZP2f/wDwzer/APzT0f8ACuf2pv8Aosn7P/8A4ZvV/wD5p6APoCivn/8A4Vz+1N/0WT9n/wD8M3q//wA09H/Cuf2pv+iyfs//APhm9X/+aegD6Aor5/8A+Fc/tTf9Fk/Z/wD/AAzer/8AzT0f8K5/am/6LJ+z/wD+Gb1f/wCaegD6Aor5/wD+Fc/tTf8ARZP2f/8Awzer/wDzT0f8K5/am/6LJ+z/AP8Ahm9X/wDmnoA+gKK+f/8AhXP7U3/RZP2f/wDwzer/APzT0f8ACuf2pv8Aosn7P/8A4ZvV/wD5p6AD4ifP/wAFTPg9/wBM/hX46P56v4Px/I19AV8IeMfAX7STf8FJPhzDJ8WPge+tr8NfFT212vwo1RbWG3OqeHBNG8H/AAkRd5HcQFZBKoQRyApIZFaP2/8A4Vz+1N/0WT9n/wD8M3q//wA09AH0BRXz/wD8K5/am/6LJ+z/AP8Ahm9X/wDmno/4VR+01q/+i6j8bvg/Y6fdfurq40L4S3trqtvE3DvaS3WvXVtHcKpJjee1uIlcKXhlUGNgD6Aor5//AOGNviL/ANHY/tAf+CjwR/8AM9R/wxt8Rf8Ao7H9oD/wUeCP/meoA+gKK+f/APhjb4i/9HY/tAf+CjwR/wDM9R/wxt8Rf+jsf2gP/BR4I/8AmeoA+gKK+f8A/hjb4i/9HY/tAf8Ago8Ef/M9R/wxt8Rf+jsf2gP/AAUeCP8A5nqAPoCivn//AIY2+Iv/AEdj+0B/4KPBH/zPUf8ADG3xF/6Ox/aA/wDBR4I/+Z6gD6Aor5//AOGNviL/ANHY/tAf+CjwR/8AM9R/wxt8Rf8Ao7H9oD/wUeCP/meoA+gKK+f/APhjb4i/9HY/tAf+CjwR/wDM9R/wxt8Rf+jsf2gP/BR4I/8AmeoA+gKK+f8A/hjb4i/9HY/tAf8Ago8Ef/M9R/wxt8Rf+jsf2gP/AAUeCP8A5nqAPoCvn/8A4Jnc/sxai3/PT4iePJP++vGGst/Wj/hjb4i/9HY/tAf+CjwR/wDM9XiH/BPD9k/x54g/Zm+12v7Tfxw0SGTxd4sH2Wy0vwe8RZfEepq0uZtCkffKwMrjdtDyMEVE2ooB930V8/8A/DG3xF/6Ox/aA/8ABR4I/wDmeo/4Y2+Iv/R2P7QH/go8Ef8AzPUAfQFFfP8A/wAMbfEX/o7H9oD/AMFHgj/5nqP+GNviL/0dj+0B/wCCjwR/8z1AH0BRXz//AMMbfEX/AKOx/aA/8FHgj/5nqP8Ahjb4i/8AR2P7QH/go8Ef/M9QB9AUV8//APDG3xF/6Ox/aA/8FHgj/wCZ6j/hjb4i/wDR2P7QH/go8Ef/ADPUAfQFFfP/APwxt8Rf+jsf2gP/AAUeCP8A5nqP+GNviL/0dj+0B/4KPBH/AMz1AH0BRXz/AP8ADG3xF/6Ox/aA/wDBR4I/+Z6j/hjb4i/9HY/tAf8Ago8Ef/M9QB9AUV8//wDDG3xF/wCjsf2gP/BR4I/+Z6j/AIY2+Iv/AEdj+0B/4KPBH/zPUAfQFFfP/wDwxt8Rf+jsf2gP/BR4I/8Ameo/4Y2+Iv8A0dj+0B/4KPBH/wAz1ABo37z/AIKm+I/+mXwq0r/x7V9S/wDiK+gK+EPD37KHjyf/AIKSeLtPH7TfxwS8tfhrodw2pjS/B/2qVJNU1dRAynQvJ8tTEzArGJCZG3OyhVX2/wD4Y2+Iv/R2P7QH/go8Ef8AzPUAfQFFfP8A/wAMbfEX/o7H9oD/AMFHgj/5nqP+GNviL/0dj+0B/wCCjwR/8z1AH0BRXz//AMMbfEX/AKOx/aA/8FHgj/5nqP8Ahjb4i/8AR2P7QH/go8Ef/M9QB9AUV8//APDG3xF/6Ox/aA/8FHgj/wCZ6j/hjb4i/wDR2P7QH/go8Ef/ADPUAHxG/wCUpvwb/wCyVePP/Tv4Nr6Ar4w0r4BeK/hx/wAFXvgzPrHxu+KHj6Nfhr44uDb69YeHIY2RdQ8KxGAmw0q1fy3eeKYkN5nmWcAV1jaeOb7PoAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAK+f/8Agk//AMot/wBm7/sl/hr/ANNVtX0BXz//AMEn/wDlFv8As3f9kv8ADX/pqtqAPoCiiigAooooAKKKKACiiigAooooAKKKKACvn+5/ef8ABU2z/wCmXwqn/wDHtXh/+Ir4x/4K5f8ABXL9qP8AZr/4KjfDv9m79m74d/C/x9rfj/wUniS0tPEkU0d1NcLNqhnRZzf2tuka2+n7wH5JDAMSyqPn9f2r/wDgrA/7aD6gP2ZPgefiFH4KW3bTP7Ut/so0tr4sJ939u48wzqVx5mcD7n8VAH7nUV8If8G9P/BUDx9/wVl/Yv8AE/xG+I2j+D9F1vRfGt14bgg8N2tzbWr28VjYXCuyzzzOZC91ICQ4GAvyggk/d9ABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRX5Y/tuf8HGPj79mv8A4KK/EH9nf4c/sm+MPjlrfgG0sr+e58N67cyXU1vcWVnctM1nBptw8Ucb3scRcuQSVOQXCgA+zvFn7z/gqb4B/wCmXwq8S/8Aj2r+H/8A4ivoCvwR+M3/AAcmfGj4M/tK2HxY8cfsJ/FDwXaeG/BV9o9xaa5q19p8aW93qWnH7a882kKEjWeKCDlcNJcxjcGKq37XfsnfHT/hqD9lj4afEz+y/wCw/wDhYnhXS/E/9m/aftX9n/bbSK58jzdieZs83bv2Lu252rnAAPQKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAr5/wD+CYnP7H+nt/z08TeKJP8AvrxFqTf1r8cf2Zv2Zv2kv+Cs3/BST9tTQtC/bU+OHwb0T4N/Eq9sNP0+w1bVNQtXt7nVNWSKGKJNRtkt44UsVVUUMMOAAoXmCD/gkn+0T8Iv+CZvjT44af8A8FBfjRoOk+CtH8R67F4bt7jU7O3vJrG4vP3QmXVwqPdzQ53CJjvuOkjfeAP6FaK/PP8A4N6f21NP8ef8EfvhDq3xO+LVnrXji6/tn+0rzxR4oW41abbrV+kXnSXEplbEKxqu48IEA4Ar7i8K/HbwP461mPTdE8ZeFdY1CUMyWtjq1vcTOFGSQiOWOByeOBQB1VFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFef8A7WPx0/4Zf/ZY+JfxM/sv+3P+Fd+FdU8T/wBm/afsv9ofYrSW58jzdj+Xv8rbv2Nt3Z2tjBAPP/B37z/gqb8Rv+mXwq8K/wDj2r+I/wD4ivoCvwR+BH/ByZ8aPjH+0r4n+LHgX9hP4oeOrTxR4K0PR0tNB1a+1CO3t7LUtdKXonh0hw8c0891APlAEmnTAMzB1j+//wDgi7/wWi1X/grL4q+Mmha78G9Q+Det/Bu706w1DT7/AFx9QunuLl75JYZYntLZ7eSF7FlZGDHLkEKV5APu+iiigAooooAKKKKAPn/4jf8AKU34N/8AZKvHn/p38G19AV8//Eb/AJSm/Bv/ALJV48/9O/g2voCgAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAr5//wCCT/8Ayi3/AGbv+yX+Gv8A01W1fQFfP/8AwSf/AOUW/wCzd/2S/wANf+mq2oA+gKKKKACiiigAooooAKKKKACiiigAooooA/IH9sj/AJXJP2Tv+yVX3/pN4rr7+0/95/wVN1f/AKZfCqx/8e1e8/8AiK+Af2yP+VyT9k7/ALJVff8ApN4rr7+0P95/wVN8Uf8ATL4VaP8A+Pavqn/xFAHwD/wZU/8AKLLx9/2VXUf/AE0aPX6/V+QP/BlT/wAosvH3/ZVdR/8ATRo9fr9QAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAV+QP7G//K5J+1j/ANkqsf8A0m8KV+v1fkD+xv8A8rkn7WP/AGSqx/8ASbwpQAf8HUP7z9nX4sf9MvhVY/8Aj3jfw/8A/EV9/f8ABJ3/AJRZfs0/9kq8L/8Apota+Af+DpT95+zr8af+mXwq0b/x7xvpH/xFff3/AASd/wCUWX7NP/ZKvC//AKaLWgD6AooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKAPyB/4NxP+Upv/AAU4/wCyqp/6d/Ele7+MNJtdb/4Nx/jJHeWtvdwt8OPHN4qTRiRRIv8Aac0bgHjcrhXU9QygjBANeEf8G4n/AClN/wCCnH/ZVU/9O/iSvf8AWef+Db/4rN/z0+EnjOT/AL6tdSb+tAHGf8Gzv7OXw98ef8ER/gpq2ueA/Bmtapdf27595f6JbXFxNt17UUXdI6FmwqqoyeAAOgr6L+KnwR8F/Dj9vD9nd/DPhDwv4dunl8RTyy6ZpUFnJKiaYY9rNGoJGZhweM15P/wa4/8AKCj4Gf8Acf8A/Ug1Ovf/AI2f6V/wUV+Atv8A88fDfi+9x/uf2PFn/wAj/rQB9AUV+YPgj42+EX8JfE7VPCXxr8QeIP2utM+IHju08KeAG+K2pao2o3lt4l1aDS9Mn8NSXr2senvaRW0Usn2WJbWzaS7E9oYReQ/V3/BV/wAZ2/gL9jObUNQ8Vah4J0RvGvguy1vW7PX5/D8lhpdx4r0i3vyb+CWKW2ja0lnV5FkQrGz/ADAZNAH0hRXwhof7Vvhn9nLwr8TvHHwP8Wah8dPgv8P/AIa+IPGPiSa5+IF34stbPxBYJBPY6faa1dTXcqyXdoL43Nssk6WotbCXybY3Za+9v1L9oXx3pni34MW/i7wj/wAIPN8RviBd6Hb6XY+IrfUpl05fDWsanF/aebMxpcCSx2yW9jO6JLHEyX1xD5kUoB9AUV8n6P8A8FEvGU3gvxl8RtV+E+n6L8F/hv4g8S6N4k8QSeLhNrKWui6re2Fzq1ppsdoUns0S086VJLqC6URXaQ210Y7Y3mhD8dfjjdf8FNfHXgHSfDfw/wBW+GWh+FfCOqh7/wAWT2F/p8V9e65Fd3sUMelS+fcP9iMYtpLlIgtlbusytdTLCAfUFFFFABRRRQAUUUUAFfP/APwVi/5RZftLf9kq8Uf+mi6r6Ar5/wD+CsX/ACiy/aW/7JV4o/8ATRdUAfAP/BpR8/7OFk3934XaHH/5evxDP/swo/4NxP8AlKb/AMFOP+yqp/6d/ElH/Bo78/7L8Lf3fh7o8f5eL/Hbf+zUf8G4n/KU3/gpx/2VVP8A07+JKAP1+ooooAKKKKACiiigD5/+I3/KU34N/wDZKvHn/p38G19AV8//ABG/5Sm/Bv8A7JV48/8ATv4Nr6AoAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAK+f/wDgk/8A8ot/2bv+yX+Gv/TVbV9AV8//APBJ/wD5Rb/s3f8AZL/DX/pqtqAPoCiiigAooooAKKKKACiiigAooooAKKKKAPyB/bI/5XJP2Tv+yVX3/pN4rr7+8LfvP+Cpvjr/AKZfCrw5/wCPavrv/wARXwD+2R/yuSfsnf8AZKr7/wBJvFdff3gr95/wVN+Jn/TL4VeEv/HtX8Tf/EUAfAP/AAZU/wDKLLx9/wBlV1H/ANNGj1+v1fkD/wAGVP8Ayiy8ff8AZVdR/wDTRo9fr9QAUUUUAFFFFABRRRQAUV4jpn/BRj4O6x460/w9b+K7l7vVNBvfFNpdnQtRXSp9Ks32XN8t+YBafZ0YoPM83afNiwT5ibsn4yf8FK/h18KPhh4u8QQr4j1q+8E6npekarokehX1rqdlPqU0cNm8tvNCsqwSGTImCFW2Oqb3GwgH0JRXx34g/a9v/DXxU/aSi8VfEbVvBvgXwbpfhW+0TU08NpNdeGv7RiuDKWgNs8jl3jjBW4jYpnGFOa9c8Tf8FCvhH4O+KF/4N1LxRdW2v6Trth4a1GI6FqLW+mX98IjZR3NwsBhgW4M8KxSSOscjSKqsWOKAPaKK83g/a3+Hs/xTsvBv/CQrDruqNfx2ImsrmGz1CSxz9sigu2jFvNLBtfzI45GdPKkyo8t9vH/Bv9t3QfGfwM8IfEjXrqbT9I+LF0zeCdLs9NuL6/1CzMM9zbMsMCSTSzS2cD3bqqbYk+Xny2kcA94orw/xl+2Toej+GPhT8QtF1Sx174XfE7U9P0SPUI0ZGgk1I7NOukJwdklw8Nu8bqGBuEbKeU6Se4UAFFFFABRRRQAV+QP7G/8AyuSftY/9kqsf/SbwpX6/V+QP7G//ACuSftY/9kqsf/SbwpQAf8HRH7z9nX49f9MvhV4c/wDHvG9h/wDEV9/f8Enf+UWX7NP/AGSrwv8A+mi1r4B/4OfP3n7Ov7Rn/TL4VeEf/HvG8P8A8RX39/wSd/5RZfs0/wDZKvC//potaAPoCiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooA/IH/g3E/5Sm/8FOP+yqp/6d/Ele/6pz/wbXfEZv8Anp8FfFUn/fWn37f1rwD/AINxP+Upv/BTj/sqqf8Ap38SV7V49utctf8Ag2Q8VSaDYaVqFxcfBTVzdJf38lmkVo+m3JuJUZIZS8qRF2SMhVkcKrSRglwAaP8Awa+3kOn/APBB34I3FxLHBbwJ4gkkkkYKkajxBqZLEngADkk17Xd/ELQfi/8A8FF/gjrXhnWtL8RaDP8ADHxzc22o6ddJdWtzjVvCkIaORCVcZEoyCR8pr+Sf4k/tD/tKWH7A/wANPA2uap460f8AZ5ljvh4Xtobd7PQ9aY6jdSXO+WNVW7kS6M/yys5j2jAUYJ/o0/4N2PhJ8QPEH7K/7PPxC16x8Had4L8NfC/VPDOitY61c3mqai17q1pctLcQPaRRW4UWBXCTzZ3KcjmgD78/Zp+Bn/DO/wAOtS8P/wBqf2x/aHivxH4n8/7N9n8v+19cvtW8jbvbPk/bfK35G/yt+1N2xef+Mn7NWvfG3w5rWk6v438zT7j4geGPGWiRf2PGP7Ds9HvtGv203Kupn+0XWmXUnnud0f8AaG3a6wKrewUUAef/ALWPwM/4ag/ZY+Jfwz/tT+w/+FieFdU8Mf2l9m+1f2f9ttJbbz/K3p5mzzd2zeu7bjcucg+MnwM/4W38RfhP4g/tT+z/APhV/iufxP5H2bzf7T83Q9V0nyN29fKx/afm78PnyNm0b96+gUUAfP8Arf7DH9sfsJ/Fz4Kf8JR5f/C1P+E3/wCJz/Zu7+y/+Ek1DU73/Ueb+9+zf2ls/wBYnm+Tu/d79q9B4t/Z68VWv7U6/EzwX4u8P6L/AG/pWk+HvFum634dm1b+0NO027vrmBbCWK8tfsdw39qXyvLMl0h/0ciJfKcTewUUAFFFFABRRRQAUUUUAFfP/wDwVi/5RZftLf8AZKvFH/pouq+gK+f/APgrF/yiy/aW/wCyVeKP/TRdUAfAP/Boj8/7J27+74M0uP8ALxR4zb/2aj/g3E/5Sm/8FOP+yqp/6d/ElH/BoN8/7Htw393w3p8f5eIfFTf+zUf8G4n/AClN/wCCnH/ZVU/9O/iSgD9fqKKKACiiigAooooA+f8A4jf8pTfg3/2Srx5/6d/BtfQFfP8A8Rv+Upvwb/7JV48/9O/g2voCgAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAr5/wD+CT//ACi3/Zu/7Jf4a/8ATVbV9AV8/wD/AASf/wCUW/7N3/ZL/DX/AKaragD6AooooAKKKKACiiigAooooAKKKKACiiigD8gf2yP+VyT9k7/slV9/6TeK6+/vh9+8/wCCpvxd/wCmXwq8D/8Aj2r+L/8A4mvgH9sj/lck/ZO/7JVff+k3iuvv74ZfP/wVD+NDf3fhn4Fj/LU/Fzf+zUAfAP8AwZU/8osvH3/ZVdR/9NGj1+v1fkD/AMGVP/KLLx9/2VXUf/TRo9fr9QAUUUUAFFFFABVXXNXh8P6LeX9ws7W9jA9xIsMLzSFUUsQqICztgcKoJJ4AJq1RQB+Qf7I/wtk/au+DNn8MdOvfhDfRar4A1Pwbo2q+FPHk2uar8LbS6UX4gu9GfT4/s9v9ptbK3eK4vZpVMMMIkcb2P1Z4m/Yf+KHxQ/ZC8aaDq3h74B+DviLrlxoNzAnhGC4ttJ1KTStSivle6ujbLOqzGMosYilFuGYhpSxr7QooA+If2jv2D/i58arH9pX7Kvw5t7r40aB4a03SfN129WO1uNPEn2kz4sWKxkynyym8sFG4JniT44/sJfFf4lXnx4m0+P4eR/8AC0PHHgnxPpIuNevF+z2+iPpL3KT7bFtsjnTmEYTeD5qliuCD9tUUAfG37Nv/AAT68YfCvxbrnh/xFp3wf1LwPHqWuX+h+KrbTnPjQwam10xtJ2eERxtD9sdPtUczNLHEqtEm9mGV8DPgR8VG/Yv/AGdfh/ok3hmPUPgiLbwr4+0HVr+50tdWhsdNl06N47i3illEbN5F2se1UuoXVGkVHYN9vUm0Bt2BuIwT60AfBw/Y38XeFv2B/gD+zhq02h3vibRfFfh661K50SWWS1tdJ0XVItTluy0iI6eYtpFCMrhZrqNAXALn7ypNoDbsDcRgnHWloAKKKqahr9jpIP2q9tLXbyfNmVMd+5oAt0VzOofGvwbpGftfi7wza46+bqkCY/Nqw9Q/a4+FOkn/AEr4nfD22x183xHZpj85KAPQq/IH9jf/AJXJP2sf+yVWP/pN4Ur9H7//AIKD/APSh/pXxw+EFt/118Zacn85q/GD9i79sb4T/s4/8HXnxu1bV/i1Z+K/CPxE8L23hjw/4tn1W21C1uby5i0KaC2a7hIjZIvs72qv8zAxIJGLeZJQB9Af8HN/7z9nX9p7/pl8KvA//j3jd/8A4ivv7/gk7/yiy/Zp/wCyVeF//TRa18A/8HMf7z9nX9rD/pl8Kvh5/wCPeN7z/wCIr6c/4J0f8FCPgf8ABz/gnV+zx4Z8UfFTwRofiLS/hZ4VS70261SNLq2LaLZuoaPO4ZVlbp0IoA+4qK+f/wDh6j+zu33Pi54Qm94rhpAfxVTz7Uf8PS/gGfufEbTZvXyrK7kx9dsRxQB9AUV8/wD/AA9E+Brf6vxldTenk+HtTl3fTbbnP4Uf8PP/AILt9zXvEsw9YvBeuSD6ZWzPPtQB9AUV8/8A/Dzn4Rn7lz8QpvaL4a+JZCPwWwNH/DzP4Wt/q7X4vTenk/CHxbLu+m3TTn8KAPoCivn/AP4eW/DdvuaD8eJh6xfA7xrIB+K6UaP+Hkfgd/8AV+D/ANoCRvT/AIUt4tT9W04D+tAH0BRXz/8A8PGPCr/6vwB+0BLn7v8AxaXxFHu/77tFx+OKP+Hh2iP/AKv4Y/tASep/4VpqyY/76iH6UAfQFFfP/wDw8CtH/wBX8If2gJD6f8IJcpx/wIgf1o/4b4kk/wBX8Ef2gJfT/ik0j3H/AIHOuPxwKAPoCivn/wD4bt1J/wDV/AL9oCT1/wCJHYJj/vq9H6Uf8NxeIn/1f7OX7QEnp/oeiR5H/A9TH680AfQFZ/hjxZpfjbRo9R0XUtP1fT5mZEurK4S4hdlYqwDoSCQwIIzwQRXh/wDw2v4wf/V/sx/tASDsd3hiPJ/4HrI/Xiv5OdF/4KUfHD/gn7+298TNc+FfjHxN4Dmu/FupT32hTyxXFnO5uZMx3VruktpXUZXcN23ko/RqAP3I/wCDcT/lKb/wU4/7Kqn/AKd/Ele6eJNesfDv/BsB4iutQvLSwt7n9n7UIUluZliR5rjRZY4YwWIBeSWREVerM6qMkgV8P/8ABnv+0Z4m+P8A+1t+2F4s1nwzNJdfE3VNN8Va3qmntDDpuj3s11q8/wBnMUkvn4ma5mMexZAot2DspKlvue/tIr7/AINdtU86OOZH/ZrurgB1DAN/wjjyK3PcNgg9iAaAPIP+Dfj45fs/6n/wQd+E3w8+K3jP4PyQzR65FqvhvxTrGnfMj69qMiCa2uH/AIkZXG5eQykdQa+8/wBkr4jfs++BfB+g/Cv4OeNvhvPpujQSppPh/Q/E9tqE0EO55XEaCZ5CqlmPcKPQAY+Vv+DYf4ceHte/4IcfBC7vtB0W9upv7e3zT2UUkj41/UgMsyknAAH0FfQnxw8EaLoH7df7Oq6Zo+l6fKs3iO6drW1SFmCaZ5XJUDI/f0AfSlFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFfP/wDwVi/5RZftLf8AZKvFH/pouq+gK+f/APgrF/yiy/aW/wCyVeKP/TRdUAfAP/Bn18/7Fl8393SrOP8ALWvETf8As1H/AAbif8pTf+CnH/ZVU/8ATv4ko/4M7/n/AGG9Vb+7Dbx/lqetN/7NR/wbif8AKU3/AIKcf9lVT/07+JKAP1+ooooAKKKKACiiigD5/wDiN/ylN+Df/ZKvHn/p38G19AV8/wDxG/5Sm/Bv/slXjz/07+Da+gKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACvn/AP4JP/8AKLf9m7/sl/hr/wBNVtX0BXz/AP8ABJ//AJRb/s3f9kv8Nf8ApqtqAPoCiiigAoorwn/gpV+2lB/wT9/Yu8cfFJtNuNYvvDunyyadYpZXVxFdXfls0STNbxuYISVw0z7Y0/iZcigD3aivn/8A4ea/CHSv2fdA+I+t67rWh6L4kvhpOnW194W1e31XUr7YWaC206S1W9uCArEGKBgVUsCQCa0Zv+Cj/wAFYv2fbH4oL44tp/B+pap/YVrLb6fdz38+pbmQ6etgkRvDeAo+bfyfNARiUABNAHt9FfF/7Sn/AAWj+H/wQ8V/An+zbbxJrnhv4uave213exeDtdluNOtLa3vtzJbx2bStcrd2gia2K+cqF5DGEUuPqD4keJPFGp/Bq61T4cWOi6h4mvrSKbR4fEclxp9kDIU+e5CxtOgRGLmPYHJXZ8hOVAOwor5J/Yt/bB+KnjX9s34lfBP4oR/DTxBqPgfw/pniJPEngKK7g0+3+2Szxf2deQXEszRXY8jzVAlO6Jg21c4r62oAKKKKAPyB/bI/5XJP2Tv+yVX3/pN4rr7++E/z/wDBTL43t/d8BeCY/wArzxM3/s1fAP7ZH/K5J+yd/wBkqvv/AEm8V19/fBv5/wDgpD8dm/u+EfBsf5S663/s1AH5+f8ABlt53/Dqb4ifZ/L+0f8AC0tS8rzM7N39j6PjdjnGeuK/QP7L+1Pc/wDL/wDs/wBl/wBuGr3WP/I0ef0/pXwD/wAGVP8Ayiy8ff8AZVdR/wDTRo9fr9QB8/8A/CLftT3P/M9/s/2f/ciavc/+5eP/AD+jo/h1+1FMf3vxg+A8S5HEXwi1UsP+BN4kx/47Xv1FAHgY+EP7R1xnzvjh8N48/wDPp8Lpo8fTzNXk9uuaG+Anx4ul/fftBafCccm0+H1pH/6MuJK98ooA8E/4Zo+MVwx879pLxRED2tfB+hx4+nmW8lJ/wyX8Trlf337Ufxgi9TaaB4Sj/wDRmjyV75RQB8//APDF3jqb/j4/am/aAuP+3PwhD/6K0JKP+GGdcm/4+P2h/wBoC59R/aWkQ5/79acn6V9AUUAfP6fsArIuLn40ftA3XufGTQ/+ioko/wCHdvh+b/j4+JP7QFx6/wDF0Nahz/36nTH4Yr6AooA+f/8Ah2x4Bm/4+fFPx8u/Z/jZ4wjX8Vj1NQfxBo/4dlfCl/8AXSfFS89Td/FbxVcE/XzNRbP419AUUAfP/wDw69+Ccn+u8M65eD0u/F2s3IP4SXTUf8Osv2fn/wBd8MdDu/8Ar6lnuP8A0ZIa+gKKAPn/AP4dTfs0v/rvgT8K7z1F34ctrgH6+YjZ/GrFj/wSy/Zj0xt1v+zn8CIGPUx+AdKUn6kQV7xRQB5Dp/8AwT7+Auk7fsvwR+ENtt6eV4O05MflDW9p/wCyb8K9JKm1+Gfw/tSvQxeHbNMflHXoFFAHM6f8FvBukgC18J+GbULyBFpcCY/Ja/Gv9in4eaX8W/8Ag8L/AGkLzxd4ItdMuvCHgqHVNFsLmWK4Wymgh8PW1ter5RMe+S3lMyqcmIzjOJIwR+3VfkD+xv8A8rkn7WP/AGSqx/8ASbwpQAf8HK/7z9nX9sH/AKZfCr4Zf+PeN9V/+Ir7+/4JO/8AKLL9mn/slXhf/wBNFrXwD/wclfP+zr+2l/0z+FXwnH/fXjfXf/iRX39/wSd/5RZfs0/9kq8L/wDpotaAPoCiiigAooooAKKKKACiiigAooooAKKKKACiiigAr89/2W/+DbL9nn4GfHnxP8UfGOk/8La8ceJNdvNbjfxDbo2laUZ55JVSGx5jcqHC75jIcoGURniv0IooA/H7/g2/iS2/4Kj/APBTaONVjjj+KcaqqjCqBq3iTAA9BX0E3/KrVK3/AD0/Zadz/wAC8Jk/1r54/wCDdqf7N/wU4/4KhSf88/igG/LVfEtfR+rQ/Zv+DXm6j/55/stMv5eEzQBX/wCDXH/lBR8DP+4//wCpBqde/wDxq/0r/gov8Bbf/nj4Z8X3uP8AdOjRZ/8AI/6186/8GyPiCw8Kf8EDfgvqeqX1npum2EXiGe5u7qZYYLeNfEGplnd2IVVA5JJAFe1WfxW8N/Hr/goR8DfE3g/XNN8SeGb74XeObuy1PT5xPa3YGr+FYQ8ci/K65WUBgSDjIJHNAHzD/wAE7/jb4R8R/s4/s76x8J/jX4g+Kn7QniDSvCbeOvDN38VtS8ZKbO4Wz/4SK41HT7q9uItL+zQvdTpOq2rJeQWtqruLk2N19nftX+LNV8OfHn9mWz0/UtQsbPXviVeWGpwW9w8Ueo26+DvEtwsMyqQJIxPBBKEbIEkMbY3IpHYfsnfAz/hl/wDZY+Gnwz/tT+3P+Fd+FdL8Mf2l9m+y/wBofYrSK28/yt7+Xv8AK3bN7bd2NzYyef1n9mrXvGfiP4X6t4i8b/2zqHwz+IGs+Mopf7Hjt/tlnd2Ou2FnpuI3AT7Ja6vBH55DtN9g3MoaZmQA8v0f/gol4ym8F+MviNqvwn0/Rfgv8N/EHiXRvEniCTxcJtZS10XVb2wudWtNNjtCk9miWnnSpJdQXSiK7SG2ujHbG86Cf9sD4oeK/jf8UPDXgf4M6f4k0T4Q+ILbRtX1K88aRabda2JtG03VTHpdsbaRJbxEv2jMV5NZW5P2Yi7IlnFpoa3+wx/bH7Cfxc+Cn/CUeX/wtT/hN/8Aic/2bu/sv/hJNQ1O9/1Hm/vfs39pbP8AWJ5vk7v3e/avAfDr4DfGS9/ai/aT1Lwv4/8A+Fd+GfFnxAsS8eqeC11Ka5tU8I+HbdtR0W5eWGOK4MiXMLS3UWoWolsogLdTFcpcAHr/AMA/2xdB/aR+Kd5pPhaH7d4Zb4f+F/iFpGvb5Iv7Ws9dm1dIF+zSRpJDsj0tZMudx+07SiGM7vEPi3+3B8XPF+o/A68+FvhPwf5fij4weMvAGtadr3iiSwj1JNEg8TW8KmaPTLp4o5n0c3heNBJFJBBb/vY55Zo/T7r9ii8+Df8Awj918Btf8P8Aw31DQ/Cul+A5LfxDod14o0q80PTPPOnQmIX1rcrcWrXNyI51usOl3OJ47hhbyW/P+Gv+Ce2vfD/4E+CtE0b4l/2h49+HXxA8QfELRvE/iLw7Hd217eaxca2Z11CxtJrQTYtddu0zbS2q+fHFKEWMNbMAfSHhO51W88K6bNrtnp+m63LaRPqFpYXj3tra3BQGWOKd4oXmjV9wWRooywAJRCdo0Kz/AAnbarZ+FdNh1280/UtbitIk1C7sLJ7K1urgIBLJFA8szwxs+4rG0shUEAu5G46FABRRRQAUUUUAFfP/APwVi/5RZftLf9kq8Uf+mi6r6Ar5/wD+CsX/ACiy/aW/7JV4o/8ATRdUAfAP/BnJ8/7BWuN/duI4/wArzUm/9mo/4NxP+Upv/BTj/sqqf+nfxJR/wZsfP/wT58RN/d1fy/ylum/9mo/4NxP+Upv/AAU4/wCyqp/6d/ElAH6/UUUUAFFFFABRRRQB8/8AxG/5Sm/Bv/slXjz/ANO/g2voCvn/AOI3/KU34N/9kq8ef+nfwbX0BQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAV8/8A/BJ//lFv+zd/2S/w1/6aravoCvn/AP4JP/8AKLf9m7/sl/hr/wBNVtQB9AUUUUAFeA/8FVPhF4g+Pn/BNr45eDfCunyat4k8ReCtTs9MsYiPMvbhrd9kS5wNzsAoyRyRXv1FAH5h/tcSePPjp4s/Ze+O3hTQ/wBobwL4f+Hlnr/h/X4NI8Bw3Hi/QZr21so47tNI1C1uGmgLW00DyRQM4WQMmUZiXWn7PPgmy/Ze1rxFrdl+2VrGqeK/iuPG9v4og8Dx2Xi3QNbj0yO1TVodKsrSNktXhRoGElk+9pJPMj2sHr9OqKAPzL8TeIvjnqfwT/ZR+LnxR8C+PfFerfDT4oarea3Bo/hVj4kn0OWx1ew0/UrnSbbc0U7xzWrzQQgmMyn5VwVX7q/aH8f2Omfsza1rGpfD3xV8QNG1LTo4NR8J6dpUd3ql9Z3RSGeJrSV0EmyKV2kiyWKo6qrthT6VRQB+df8AwTV+DC+Ff+ChfizxJ8GfhT4++CP7Od34IW11fQfEWi3Hh2z1nxQbxGiu7LS7jDw+XZq8csypGjlkG1iN9fopRRQAUUUUAfkD+2R/yuSfsnf9kqvv/SbxXX398EPn/wCCiHx8b+74f8Ix/kuqt/7NXwD+2R/yuSfsnf8AZKr7/wBJvFdff3wE+f8Ab/8A2g2/u6d4Wj/K2vW/9moA+Af+DKn/AJRZePv+yq6j/wCmjR6/X6vyB/4Mqf8AlFl4+/7KrqP/AKaNHr9fqACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACvyB/Y3/5XJP2sf+yVWP8A6TeFK/X6vyB/Y3/5XJP2sf8AslVj/wCk3hSgA/4OP/n/AGaf23G/u/DX4Tx/l4y1pv8A2avv7/gk7/yiy/Zp/wCyVeF//TRa18A/8HGnz/sr/txN/d8CfCuP8vFmpN/7NX39/wAEnf8AlFl+zT/2Srwv/wCmi1oA+gKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigD8bf+Dfmf7N/wUb/AOCp0n/PP4kO35an4mr6O+NKa/Z/8Gw91H4dj0eS6T9nKNLoalJIka2X/CNgXJTy1JMwh3mMHCl9oYgZNfM3/BBmf7N+39/wVck/55/EGZvy1HxPX178VIfs3/Btp4kj/wCef7NN0v5eF2oA/lq+Kmu/tKp+wN8MLLxLJ8QIv2cW+2/8IiqKyeHJpf7RujcbjEPLe4F2LnAnJlA+7hNtf0f/APBut8FPHWr/ALJX7PnxH1648JxeFNB+GWp+GtDtrCS4fUJheara3Ly3G9RGu37AFAQnO4eldN/wbP8AhDSfH/8AwQC+DWi69pena1o+pw+ILe8sL+2S5tbuNvEGphkkjcFXU9wwINfdfwf+D3hf4AfDfS/B/gvRbHw54X0RGisNNs02W9mjOzlEX+FdzMQo4GcDAAFAHS0UUUAFFFFABRRRQAUUUUAFFFFABRRRQAV8/wD/AAVi/wCUWX7S3/ZKvFH/AKaLqvoCvn//AIKxf8osv2lv+yVeKP8A00XVAHwD/wAGZvz/APBOfxS393xNJH+QLf8As1H/AAbif8pTf+CnH/ZVU/8ATv4ko/4Mwfn/AOCa3jBv7vjW4j/K3gb/ANmo/wCDcT/lKb/wU4/7Kqn/AKd/ElAH6/UUUUAFFFFABRRRQB8//Eb/AJSm/Bv/ALJV48/9O/g2voCvn/4jf8pTfg3/ANkq8ef+nfwbX0BQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAV8//wDBJ/8A5Rb/ALN3/ZL/AA1/6aravoCvn/8A4JP/APKLf9m7/sl/hr/01W1AH0BRRRQAUUUUAFFFFABRRRQAUUUUAFFFFAH5A/tkf8rkn7J3/ZKr7/0m8V19/fs8/P8At3ftFN/dXw1H+VhK3/s1fAP7ZH/K5J+yd/2Sq+/9JvFdff37N3z/ALbv7SDf3b3w9H+Wko3/ALNQB8A/8GVP/KLLx9/2VXUf/TRo9fr9X5A/8GVP/KLLx9/2VXUf/TRo9fr9QAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAV+QP7G/wDyuSftY/8AZKrH/wBJvClfr9X5A/sb/wDK5J+1j/2Sqx/9JvClAB/wcUfP+yN+3U393wn8L4/y8S3Tf+zV9/f8Enf+UWX7NP8A2Srwv/6aLWvgH/g4d+f9jX9vBv7uhfDOP8teLf8As1ff3/BJ3/lFl+zT/wBkq8L/APpotaAPoCiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooA/Ff/AIIcT/Zv24f+CtMn/PPxzdN+V/4or7S+OcP2b/g3R8Yx/wDPP9nG9X8vDL18Rf8ABFef7N+2H/wV2k/55+Mr1vyvfFFfdP7SUP2b/g3u8fR/88/2eNRX8vDclAHFf8GuP/KCj4Gf9x//ANSDU6+/6+AP+DXH/lBR8DP+4/8A+pBqdff9ABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABXz/wD8FYv+UWX7S3/ZKvFH/pouq+gK/PX/AILHf8FS/hD8NPgp+0h+z34y1i78F/ETVvhHrdz4dXWYBDYeK0utJu0j+xXCsyl/PV4PLl8t2lQqivkEgHhf/Blt8/8AwTF8bN/d+Il5H+VhYN/7NR/wbif8pTf+CnH/AGVVP/Tv4ko/4MrBn/glp48Y/wDRUtQUfQaVpJ/qaP8Ag3E/5Sm/8FOP+yqp/wCnfxJQB+v1FFFABRRRQAUUUUAfP/xG/wCUpvwb/wCyVePP/Tv4Nr6Ar5/+I3/KU34N/wDZKvHn/p38G19AUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFfP/8AwSf/AOUW/wCzd/2S/wANf+mq2r6Ar5//AOCT/wDyi3/Zu/7Jf4a/9NVtQB9AUUUUAFFFFABRRRQAUUUUAFFFFABRRRQB+QP7ZH/K5J+yd/2Sq+/9JvFdff37MXz/ALZf7S7f3dc0KP8ALQrNv/Zq+Af2yP8Alck/ZO/7JVff+k3iuvv79lf5/wBrr9p5v7vivRo/y8N6W3/s1AHwD/wZU/8AKLLx9/2VXUf/AE0aPX6/V+QP/BlT/wAosvH3/ZVdR/8ATRo9fr9QAUUUUAFFFFABRRRQAUUUUAfmD8G/GfirUfjFos1np/7QFh428X/tAeJ/Duk+NdZ+I0194EvtO07xPrNzfaamjHV5hH/xT2lajZwb9JRI7iOF0eI+Xcj7O/bP+Nfj74W638H/AA/8ObfwfJrfxQ8ay+Fp7nxJHcyWumW40DWNSa7VIGV5ZIn06NxAWQTgND5tsZRcw9h/wy54E/4V1/wif9h/8U//AMJX/wAJt9l+23H/ACGP7c/t/wC07/M3/wDIT/0jy93l/wDLPZ5X7uvL/wBoT/gnj4Z+LkHwn0Gx0rT4PBvhD4lav8QdctJtQu47p7jUNO8QGS6sp0JlhvF1bWI7uKSOSE25j3wvG8US0AcBrP7ZvxosfEuk/DfT0+F+qfEKP4wN8L9T8QXGmX1ho09vJ4Jl8ULqUNgt1NNHJbh4IjbNduLo2sg8+0+0rJaniX9rD4lfB/4e/G66sLTwf4p8d+E/jB4I8CQLeXGpafo2qvq1l4NguZAjz3jadGz6vclFtxJHEQkjxXMpne49/wDA37G3w7+HkHhv+z9H1C4vPCniCbxVZajqet3+qanPqkunXGmNd3V5czSXF7ILC5ktlN1JKEhWFFCrBCI9DWf2XPAniD/hJPtmh+d/wl3ivSvG2rf6bcL9r1jTP7N+w3PEg2eV/ZGnfu02xv8AZ/nRt8m8A+QP2vvjp8fdB0vWPhv/AMJ78P7Lxt4Z8V/CzW/+Eq0bwlqOn2d5p2veL5NL/s57H+13l+SbTt88n2spdWtzNa+TCT9pr2/wjbar8Rf+Chcek+M7zT9WvPgz8NdF1uxNhZPaafdazrt1q9ne6iLWWWcxSRQaL5NqVlMkMOq6lE8sy3GV9Q+IH7LngT4o6x4o1HXND+2ah4w0rTNG1K6W9uIJjBpt1dXmnvA8cim2uLa6vbieK5gMc8cpjdZA0URTn9M/ZvvPhv8AtHeFvGHhO83aS/hVPBPiu21fUrq8v9Ss7JpLjSLwXU/nyz3FrNPqETrIyNcLrEs008j2kMUgBz/7Bf8AxRl18ZPhrZ8eGfhH8QJNC8Nxt96z0680fStcSzUDEaW9pJq8tpbRRoiQ2draRAExl3+gK8v/AGVvgpqvwj8K+ItS8UXGn3njv4heILnxT4mnsHd7VLiRIre2tImZY/Mjs9PtbCxWcQwm4FiLiSJJZpBXqFABRRRQAV+EP7SPxR+Pv/BO3/g5D/aE+Ongn9lH4wfHTwz4w8K6Z4Ys5dE0jUYLCXdp2hySTx3kNjcxyeXJYvEUUcMWywKFT+71FAH82P7fX/BQz9pL/goR8Mv2jPhza/sL/HDw/qnxYtfC0F95Vlqmo3HhgaZdi8iaWAaXGz/aQjBdxi2jLDfjFfu9/wAEyvCeq+Av+Cbf7Pmha7pmoaLrei/DXw5Yahp9/bvbXVhcRaXbJLDLE4DxyI6srIwBUgggEVn/ALO/z/t1/tFN/d/4RqP8tPkb/wBmr6AoAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigD8Qf+CO032b9qb/gsJJ/zz8Vai35Xfimvur9t7wPZeLf+CAHxAs75tQSPTvgbeX8f2PULiyYy2+gvLGHaF0Lx7kG6JyY5Fyrqykg/Ev7YP/Btt8R/h94q/aX+NXgX9sPxv8PdP+Il3r3jbW/DWg6FdWMOoxM95erY3MsOqILhUWeWIO8RGJHOwbitHhL/AINsf2ivi/8AALTLLUf+Cinxobwz4o8PxQXWgXFjqdxYGzuLYK9m8Ta0I5IfLcxlCgVlyCuDigD1D/g3D/YZ8A/GL/gjH8G/EmtXHxGj1PUv7b85dL+I3iLSbQbNc1CNdltaX0UEfyoM7EXc2WOWYk/b3/Dsz4W/8/Xxe/8ADu+Lf/llR/wS4/YY/wCHa/7CfgX4Kf8ACUf8Jp/whf2//ic/2b/Z32z7VqFze/6jzZdm37Rs/wBY2dm7jO0fQFAHz/8A8OzPhb/z9fF7/wAO74t/+WVH/Dsz4W/8/Xxe/wDDu+Lf/llX0BRQB8//APDsz4W/8/Xxe/8ADu+Lf/llR/w7M+Fv/P18Xv8Aw7vi3/5ZV9AUUAfP/wDw7M+Fv/P18Xv/AA7vi3/5ZUf8OzPhb/z9fF7/AMO74t/+WVfQFFAHz/8A8OzPhb/z9fF7/wAO74t/+WVH/Dsz4W/8/Xxe/wDDu+Lf/llX0BRQB8//APDsz4W/8/Xxe/8ADu+Lf/llR/w7M+Fv/P18Xv8Aw7vi3/5ZV9AUUAfP/wDw7M+Fv/P18Xv/AA7vi3/5ZUf8OzPhb/z9fF7/AMO74t/+WVfQFFAHz/8A8OzPhb/z9fF7/wAO74t/+WVfkx/wXU/4N/PEvx0+JHxM+MGk6xc+DvhT8FfhheahaSa74n1LxZrHiq8s7a61F1iF5cSva25ZhAd0q7WjaRYnD5P7z18//wDBWL/lFl+0t/2SrxR/6aLqgD4H/wCDLazW3/4JW+NJfm3XHxO1EnLEjjTNKHA6Dp261D/wbif8pTf+CnH/AGVVP/Tv4krU/wCDMmHyv+CTniJv+enxH1Nv/JHTh/Ssv/g3E/5Sm/8ABTj/ALKqn/p38SUAfr9RRRQAUUUUAFFFFAHz/wDEb/lKb8G/+yVePP8A07+Da+gK+f8A4jf8pTfg3/2Srx5/6d/BtfQFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABXz/wD8En/+UW/7N3/ZL/DX/pqtq+gK+f8A/gk//wAot/2bv+yX+Gv/AE1W1AH0BRRRQAUUUUAFFFFABRRRQAUUUUAFFFFAH5A/tkf8rkn7J3/ZKr7/ANJvFdff37Jfz/tU/tSN/d8daVH+XhTQ2/8AZq+Af2yP+VyT9k7/ALJVff8ApN4rr7+/ZA+f9pj9qxv7vxJ06P8ALwb4bb/2agD4B/4Mqf8AlFl4+/7KrqP/AKaNHr9dNa1yy8N6ZJe6jeWthZw48ye5lWKKPJAGWYgDJIHPcivyG/4MtopLj/glN8RI4pmt5ZPilqSpKFDGNjo+j4bB4OOuDxWd+3d/wSA/bL8eftx/CT4lXHx/1H4yfD3wh4v0zVJdL/s210q68LJFdI322LTFxY3rQAeYW4mfYFCPQB+ylFfP/wDwzX8bP+jkta/8InR//jdH/DNfxs/6OS1r/wAInR//AI3QB9AUV8//APDNfxs/6OS1r/widH/+N0f8M1/Gz/o5LWv/AAidH/8AjdAH0BRXz/8A8M1/Gz/o5LWv/CJ0f/43R/wzX8bP+jkta/8ACJ0f/wCN0AfQFFfP/wDwzX8bP+jkta/8InR//jdH/DNfxs/6OS1r/wAInR//AI3QB9AUV8//APDNfxs/6OS1r/widH/+N0f8M1/Gz/o5LWv/AAidH/8AjdAH0BRXz/8A8M1/Gz/o5LWv/CJ0f/43R/wzX8bP+jkta/8ACJ0f/wCN0AfQFFfP/wDwzX8bP+jkta/8InR//jdH/DNfxs/6OS1r/wAInR//AI3QB9AUV8//APDNfxs/6OS1r/widH/+N0f8M1/Gz/o5LWv/AAidH/8AjdAH0BRXz/8A8M1/Gz/o5LWv/CJ0f/43R/wzX8bP+jkta/8ACJ0f/wCN0AfQFFfP/wDwzX8bP+jkta/8InR//jdH/DNfxs/6OS1r/wAInR//AI3QAfs2fP8AttftJN/dv/D0f5aRE3/s1fQFfCH7On7Pvxev/wBq/wDaGit/2gNWtLqy1vRobu6HhDSnN8x0S0dWKmPam1XC4XAOMnk17f8A8M1/Gz/o5LWv/CJ0f/43QB9AUV8//wDDNfxs/wCjkta/8InR/wD43R/wzX8bP+jkta/8InR//jdAH0BRXz//AMM1/Gz/AKOS1r/widH/APjdH/DNfxs/6OS1r/widH/+N0AfQFFfP/8AwzX8bP8Ao5LWv/CJ0f8A+N0f8M1/Gz/o5LWv/CJ0f/43QB9AUV8//wDDNfxs/wCjkta/8InR/wD43R/wzX8bP+jkta/8InR//jdAH0BRXz//AMM1/Gz/AKOS1r/widH/APjdH/DNfxs/6OS1r/widH/+N0AfQFFfP/8AwzX8bP8Ao5LWv/CJ0f8A+N0f8M1/Gz/o5LWv/CJ0f/43QB9AUV8//wDDNfxs/wCjkta/8InR/wD43R/wzX8bP+jkta/8InR//jdAH0BRXz//AMM1/Gz/AKOS1r/widH/APjdH/DNfxs/6OS1r/widH/+N0AdV+3fP9m/Ye+M0n/PPwNrbflYT11nwMh+zfBPwfH/AM89Dsl/KBK+VP27f2f/AIxaH+xB8ZL6+/aF1fUrGz8Da3PcWbeDtJhW6jWwnZoy6x7lDAEbl5Gcjmu7+G/7NPxpT4d6CI/2jtYgjGnW4SMeCtIbyx5S4XJjycdMmgD6aor5/wD+Ga/jZ/0clrX/AIROj/8Axuj/AIZr+Nn/AEclrX/hE6P/APG6APoCivn/AP4Zr+Nn/RyWtf8AhE6P/wDG6P8Ahmv42f8ARyWtf+ETo/8A8boA+gKK+f8A/hmv42f9HJa1/wCETo//AMbo/wCGa/jZ/wBHJa1/4ROj/wDxugD6Aor5/wD+Ga/jZ/0clrX/AIROj/8Axuj/AIZr+Nn/AEclrX/hE6P/APG6APoCivn/AP4Zr+Nn/RyWtf8AhE6P/wDG6P8Ahmv42f8ARyWtf+ETo/8A8boA+gKK+f8A/hmv42f9HJa1/wCETo//AMbo/wCGa/jZ/wBHJa1/4ROj/wDxugD6Aor5/wD+Ga/jZ/0clrX/AIROj/8Axuj/AIZr+Nn/AEclrX/hE6P/APG6APoCvn//AIKxf8osv2lv+yVeKP8A00XVH/DNfxs/6OS1r/widH/+N15B/wAFEfgh8UfCH/BOv9ojUPEXxu1Txdo9v8KvFf2jSZfC+m2SXWdFvFXMsKCRdrFW+U87cHgmgDwD/gzbh8r/AIJH6k3/AD0+IGqN/wCS1iP6Vz//AAbif8pTf+CnH/ZVU/8ATv4krqv+DO2Hyv8AgkGzf89PHGqt/wCQ7Uf0rlf+DcT/AJSm/wDBTj/sqqf+nfxJQB+v1FFFABRRRQAUUUUAfP8A8Rv+Upvwb/7JV48/9O/g2voCvn/4jf8AKU34N/8AZKvHn/p38G19AUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFfP8A/wAEn/8AlFv+zd/2S/w1/wCmq2r6Ar5//wCCT/8Ayi3/AGbv+yX+Gv8A01W1AH0BRRRQAUUUUAFFFFABRRRQAUUUUAFFFFAH4o/8FpLr40fs1/8ABwf8D/2iPhz+zz8UPjlongH4amwntvDej30lrNcXEmv2zQteQWtwkUkaXscpQoSQVGAHDDn/AIBf8F8/2kvBPxV+Nuq6f/wTu+OGv3XjLxpb6vqVlbS6p5nhy4j8PaLYiym26Mx8xobOG6+YRnZex/KRtd/3Or5//Ys+b43ftRSf89PirF/474T8Nr/7LQB8Y/8ABop+z34+/Zr/AOCbfjbQviN4H8YeANbu/iVf38Gn+JNGudKuprdtL0pFmWKdEdoy8cihwMExsM5U4/U6iigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooA+f/ANlX5/2uP2n2/u+LdGj/AC8NaU3/ALNX0BXz/wDslfP+1P8AtTN/d8eaVH+XhPQm/wDZq+gKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooA8T/4KWz/AGb/AIJx/tASf88/hv4ib8tLuTXrPgqH7N4O0mP/AJ52UK/kgrxr/gqbP9m/4JjftGyf88/hf4mb8tJua9w0qH7NpdtH/wA84lX8gBQBYooooAKKKKACiiigAooooAKKKKACiiigAooooAK+f/8AgrF/yiy/aW/7JV4o/wDTRdV9AVx/7QvwU0v9pT4BeOPhzrtxqFponj/w/f8AhvUJ7B0juobe8tpLeV4mdXRZAkjFSyMAQMqRwQD85/8Agz+h8r/gjvZN/wA9PGOrt+sI/pXE/wDBuJ/ylN/4Kcf9lVT/ANO/iSvL/wBmH/g0U/Zt+NcXxAbVPG3xwtx4V8a6n4bs/susaWvmW9qyKjybtObMh3NkjaOmFFfof/wSk/4IqfCz/gj5/wAJ7/wrPX/iBrn/AAsT+z/7S/4Se+tLryPsX2ryvJ+z20G3P2uTdu3Z2pjbg5APr+iiigAooooAKKKKAPn/AOI3/KU34N/9kq8ef+nfwbX0BXz/APEb/lKb8G/+yVePP/Tv4Nr6AoAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAK+f8A/gk//wAot/2bv+yX+Gv/AE1W1fQFfI37MPwN/ae/Zo/Zs+H3w5s9S+A2oWvgHw3p3hyG6mg1YSXKWltHbrI2GA3MIwTgAZPSgD65or5/8r9qb/nt+z//AN+NX/8Ai6PK/am/57fs/wD/AH41f/4ugD6Aor5/8r9qb/nt+z//AN+NX/8Ai6PK/am/57fs/wD/AH41f/4ugD6Aor5/8r9qb/nt+z//AN+NX/8Ai6PK/am/57fs/wD/AH41f/4ugD6Aor5/8r9qb/nt+z//AN+NX/8Ai6PK/am/57fs/wD/AH41f/4ugD6Aor5/8r9qb/nt+z//AN+NX/8Ai6PK/am/57fs/wD/AH41f/4ugD6Aor5/8r9qb/nt+z//AN+NX/8Ai6PK/am/57fs/wD/AH41f/4ugD6Ar5//AGJPm+K37S0n/PT4qt/474d0Jf8A2Wjyv2pv+e37P/8A341f/wCLrxD9jeP9pJ/G3x4k02b4H+a/xKuPt/2qHVNpuF0nS1PlbW/1exY/vc7t3bFAH3fRXz/5X7U3/Pb9n/8A78av/wDF0eV+1N/z2/Z//wC/Gr//ABdAH0BRXz/5X7U3/Pb9n/8A78av/wDF0eV+1N/z2/Z//wC/Gr//ABdAH0BRXz/5X7U3/Pb9n/8A78av/wDF0eV+1N/z2/Z//wC/Gr//ABdAH0BRXz/5X7U3/Pb9n/8A78av/wDF0eV+1N/z2/Z//wC/Gr//ABdAH0BRXz/5X7U3/Pb9n/8A78av/wDF0eV+1N/z2/Z//wC/Gr//ABdAH0BRXz/5X7U3/Pb9n/8A78av/wDF0eV+1N/z2/Z//wC/Gr//ABdAH0BRXz/5X7U3/Pb9n/8A78av/wDF0eV+1N/z2/Z//wC/Gr//ABdAH0BRXz/5X7U3/Pb9n/8A78av/wDF0eV+1N/z2/Z//wC/Gr//ABdAH0BRXz/5X7U3/Pb9n/8A78av/wDF0eV+1N/z2/Z//wC/Gr//ABdAH0BRXz/5X7U3/Pb9n/8A78av/wDF0eV+1N/z2/Z//wC/Gr//ABdAH0BRXz/5X7U3/Pb9n/8A78av/wDF0eV+1N/z2/Z//wC/Gr//ABdAB+x98/7Sv7Vjf3fiXp0f5eDPDTf+zV9AV8Ifsmx/tJP8cv2l30+b4H/am+JVr/aZuIdU8s3A8I+G1Hk7Wz5fkiHO7nf5n8O2vb/K/am/57fs/wD/AH41f/4ugD6Aor5/8r9qb/nt+z//AN+NX/8Ai6PK/am/57fs/wD/AH41f/4ugD6Aor5/8r9qb/nt+z//AN+NX/8Ai6PK/am/57fs/wD/AH41f/4ugD6Aor5/8r9qb/nt+z//AN+NX/8Ai6PK/am/57fs/wD/AH41f/4ugD6Aor5/8r9qb/nt+z//AN+NX/8Ai6PK/am/57fs/wD/AH41f/4ugD6Aor5/8r9qb/nt+z//AN+NX/8Ai6PK/am/57fs/wD/AH41f/4ugD6Aor5/8r9qb/nt+z//AN+NX/8Ai6PK/am/57fs/wD/AH41f/4ugD6Aor5/8r9qb/nt+z//AN+NX/8Ai6PK/am/57fs/wD/AH41f/4ugD6Aor5/8r9qb/nt+z//AN+NX/8Ai6PK/am/57fs/wD/AH41f/4ugBf+CsB/41cftIL/AM9Phf4lj/760q5H9a9/AwK+EP8AgphH+0kf+Cd/xxXXJvgedFk8DaxHfCxh1QXRhazlV/K3tt37ScbuM4zXt/lftTf89v2f/wDvxq//AMXQB9AUV8/+V+1N/wA9v2f/APvxq/8A8XR5X7U3/Pb9n/8A78av/wDF0AfQFFfP/lftTf8APb9n/wD78av/APF0eV+1N/z2/Z//AO/Gr/8AxdAH0BRXz/5X7U3/AD2/Z/8A+/Gr/wDxdHlftTf89v2f/wDvxq//AMXQB9AUV8/+V+1N/wA9v2f/APvxq/8A8XR5X7U3/Pb9n/8A78av/wDF0AfQFFfP/lftTf8APb9n/wD78av/APF0eV+1N/z2/Z//AO/Gr/8AxdAH0BRXz/5X7U3/AD2/Z/8A+/Gr/wDxdHlftTf89v2f/wDvxq//AMXQB9AUV8/+V+1N/wA9v2f/APvxq/8A8XR5X7U3/Pb9n/8A78av/wDF0AfQFFfP/lftTf8APb9n/wD78av/APF0eV+1N/z2/Z//AO/Gr/8AxdAB/wAE+/m0P4uSf89Pir4l/wDHbvb/AOy19AV8IfsKR/tJP4R+I0mkzfA/y5PiV4n+0/a4dULG4XUpll2bW/1e9TtzzjGea9v8r9qb/nt+z/8A9+NX/wDi6APoCivn/wAr9qb/AJ7fs/8A/fjV/wD4ujyv2pv+e37P/wD341f/AOLoA+gKK+f/ACv2pv8Ant+z/wD9+NX/APi6PK/am/57fs//APfjV/8A4ugD6Aor5/8AK/am/wCe37P/AP341f8A+Lo8r9qb/nt+z/8A9+NX/wDi6AD4jf8AKU34N/8AZKvHn/p38G19AV87fDT4H/GDXP2wPDXxI+JGofDX+z/Cvg7XfDVpaeGor1ZppdSvdFuTJIbgldqLpJHGDmXv2+iaACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAr5/8A2Evm8S/H2T/np8VdR/8AHbDTl/8AZa+gK+f/ANgr5r344Sf89PirrH/jsVqv/stAH0BRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAfP/AOxX83xq/agk/wCenxVj/wDHfCnhxf8A2WvoCvn/APYj+b4pftKSf89Piq//AI74e0Nf/Za+gKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooA+f/wDgqvz/AME2fjiv/PTwZqUf/fUDL/WvoCvn/wD4Kpc/8E6vjAv/AD08N3Ef/fWF/rX0BQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFAHz/AP8ABOn5vhn8Q5P+enxV8af+O6/er/7LX0BXz/8A8E4fm+DXjaT/AJ6fFXx3/wCO+KNTX/2WvoCgAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACvn/9gH5rT4ySf89Pir4g/wDHZI1/9lr6AqppOg2OgLcLY2VpZLdzvdTiCFY/Omc5eRtoG52PJY8k9aALdFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQB8/wD7DXzeOv2iJP8Anp8Vbv8A8d0jSV/9lr6Aqppeg2OiS3j2VlaWb6hObq6aCFYzczFVUyOQPmcqqjccnCgdhVugAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKAPn/8A4Km8/wDBPv4oL/z00pY/++pol/rX0BVTXdBsfFGkzWGpWVpqNjcjbNbXUKzQyjOcMrAg8gHkdqt0AFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQB8/8A/BNj5vgF4qk/56fFX4h/+O+MtZX/ANlr6Aqpoug2Phuze306ytLC3knmunitoViRpppWmmkIUAF5JXd2bqzOzHJJNW6ACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKACiiigAooooAKKKKAP//Z)**

**Class Diagram**


Diagram

Description automatically generated

**Architecture**


**Diagram**

**We have used Layered Architecture Pattern as it is best for desktop applications like this because it includes the different layers like UI, Data management (our requirements)**




**Implementation**

**Screenshots**

****

****

****

****

**Boundary Value Analysis**

**For this input should be equal to g, otherwise it Beep and will not display the input on screen**

|  |  |  |
| --- | --- | --- |
| Boundary Value Analysis | | |
| Invalid  Input=P[i-1] | Valid  Input=P[i] | Invalid  Input=P[i+1] |
| a, b, anything | g | y, z, anthing |

**For this input should be equal to (.), otherwise it Beep and will not display the input on screen**

|  |  |  |
| --- | --- | --- |
| Boundary Value Analysis | | |
| Invalid  Input=P[i-1] | Valid  Input=P[i] | Invalid  Input=P[i+1] |
| a, b, anything | . | y, z, anthing |